|  | REGIONAL INFORMATION MEETING AND WORKSHOP RELATED TO THE RRC-06 FOR THE ADMINISTRATIONS OF THE AFRICAN COUNTRIES Dakar, Sénégal, 25 – 29 avril 2005 |  |
| --- | --- | --- |

DAKAR MEETING ACTION PLAN

| NUMBER | ACTIONS | DEADLINE | RESPONSIBLE |
| --- | --- | --- | --- |
|  | ATU Secretariat should advise the absent members of the decisions of the Dakar Meeting /Workshop | 6 may 2005 | ATU Secretariat |
|  | ATU to establish an e-mail reflector to facilitate the work of negotiation groups | As soon as possible, but before 15 May 2005 | ATU Secretariat |
|  | Establish the Terms of Reference for Coordinators | Done |  |
|  | Nomination of each NCG Sub – Group Coordinator with contact details (last name, first name, e-mail URL, telephone, fax) | 29 May 2005 | Member Countries |
|  | Nomination of the focal point of each country (last name, first name, e-mail URL, telephone, fax) | 5 May 2005 | Member Countries |
|  | Submission of all information related to these stations to members concerned, to the Group Coordinator and to ATU Secretariat. | Before 15 May 2005 | Member Countries |
|  | Make a summary of coordination activities and send it to all members. | 15 June 2005 | ATU Secretariat |
|  | Pursue coordination by e-mail between all NCG sub-group members (begin with analogue stations and easiest cases) and notify BR the agreements concluded and send copies to ATU. | Ongoing process (from 29 May to RRC-06) | Member Countries |
|  | Convene a separate coordination meeting of the Africa Group during the 1st meeting of the IPG (Geneva, 4-8 July 2005). | 4 - 8 July 2005 | Member Countries |
|  | Finalization of the coordination process with respect to analogue stations and the digital broadcasting requirements at the 2nd information meeting of the Africa Group (5-9 September 2005). | 4 September 2005 | Member Countries |
|  | Coordination of digital broadcasting requirements before 31 October 2005 and also before and during RRC-06. | 31 October 2005 | Member Countries |