|  | INTERNATIONAL TELECOMMUNICATION UNION |
| --- | --- |
|  | New Council Oversight Group (NCOG) (Resolution 1216) | Document NCOG-08/5-E 1 February 2005 English only |
| GENEVA — EIGHTH MEETING — (23 FEBRUARY 2005) |

Chairman

# draft Calendar of Work
(Revised)

| NCOG meeting | Activity | Deliverable |
| --- | --- | --- |
| 20 Jan 2005 | WS I | Implemented Time Tracking (intermediate) system Implemented RBB-Prototye (incl. components of CA/CO & SLA/SDR) |
|  | WS III | Findings & Recommendations and prioritised areas to be detailed into a Tansformation/ Implementation Plan |
| 23 Feb 2005 | WS I | Implemented Time Tracking (intermediate) system Implemented RBB-Prototye (incl. components of CA/CO & SLA/SDR) Status on Budget-Building with new Tools & Processes |
|  | WS II | Final version of ICT Strategy Document Draft version of Transformation/Implementation Plan |
|  | WS III | Detailed items on Efficiency Improvements to be covered in Transformation/Implementation Plan 2nd Recommendation H2 further proceed with ERP/HR Access |
| 17 Mar 2005 | WS I | Findings & Conclusions on 2 months using TTS Status on Budget-Building with new Tools & Processes 1st Recommendation on final Time Tracking system 1st versions of Blueprint for RBB, CA/CO, SLA/SDR and Reporting implementation aligned with/in SAP |
|  | WS III | 1st version of a Transformation/Implementation Plan |
| 14 Apr 2005 | WS I | Final Recommendation on final Time Tracking system Final Blueprint for RBB, CA/CO, SLA/SDR and Reporting implementation aligned with/in SAP |
|  | WS III | Final version of a Transformation/Implementation Plan |
| 19 May 2005 | WS I | Status of implementation of final Time Tracking system Status of Final RBB, CA/CO, SLA/SDR and Reporting implementation aligned with/in SAP |

__________