| INTERNATIONAL TELECOMMUNICATION UNION |  |
| --- | --- |
| TELECOMMUNICATION DEVELOPMENT BUREAU ITU-D STUDY GROUPS | WGQ12-1/018-E 22 November 1999 Original: English |
| SECOND MEETING OF THE RAPPORTEUR’S GROUP ON QUESTION 12/1: GENEVA, 14 – 15 DECEMBER 1999 |  |

Question 12/1: 	Tariff policies, tariff models and methods of determining the cost of national telecommunication services

STUDY GROUP 1

SOURCE:	BULGARIAN TELECOMMUNICATIONS CO. PLC (BULGARIA)

TITLE:	PROJECT 9713: COST ALLOCATION OF TELECOMMUNICATIONS SERVICES

________

PROJECT 9713

COST ALLOCATION OF TELECOMMUNICATIONS SERVICES

Project Manager Lead Country: Mariana Kostova

- Objectives

- better understanding of cost concepts and methods

- cost allocation tool for all telecommunication services

- valid judgment about overall operation of the company

- Expected results

- practical tool for cost allocation of telecom services

- financial results by services - tariff rebalancing, IRR ,

profitability per service

- Participating countries

Albania, Bulgaria, Estonia, FYROM, Hungary, Lithuania, Latvia, Romania, Slovakia, Slovenia , (Czech)

- Developments within the last 6 months

- manpower module

- identification and collection of benchmak data

- Performance Test

- SW tool - faster; easier installation and data mgt

- training materials

- Expected activities in the next 6 months

- manpower module

- CAT 2 -  quality data

- Help desk

- Main achievements

- completion of MP software

- comprehensive error trapping during the allocation

- trackback - backwards iteration and analysis

- practice with CAT2 with own and dummy data

- backup - monitors the user

- Problems

- detailed cost allocation information in one place

- manpower  time allocation

- network usage data

- specific data for call routing

- specific data for bad debts

- building premises occupacy

- Contractor’s role

- good understanding of the problems

- committed to the task

- Contractor’s assessment for the activities of the participating countries

- continuity between CAT1 and CAT2 Projects

- majority of the countries did not use the MP module so far

- software tool is very well received

- Telecom Slovenje provided real data for Performance Test

- Implementation Results

- common method for cost allocation of all(almost) telecommunications services

- input cost are grouped into 6 categories:labour, materials, depreciation, outpayments, financials, other costs.

- manpower in use in some telcos

- data collection for CAT2 - ongoing process

- Recommendations

- high quality input data is the crucial point

- Conclusions

- CAT 2  - able to allocate input cost data to final services in a realistic and credible way

- CAT 2 - new user interface makes the tool easy to use and the outputs are clear

- CAT 2 - basis for new financial agreements and cost-driven plans

- Proposal for follow-up

- traffic routing analysis

- LRIC model TD/BP

- cost model for mobile networks

________________