| INTERNATIONAL TELECOMMUNICATION UNION |  | STUDY GROUP 19 |
| --- | --- | --- |
| TELECOMMUNICATION STANDARDIZATION SECTOR STUDY PERIOD 2005-2008 |  | TD 235 Rev.2 (GEN/19) PUBLIC |
|  |  | English only Original: English |
| Question(s): | 2 & 5/19 | Geneva, 5-9 September 2005 |
| TEMPORARY DOCUMENT |  |  |
| Source: | Rapporteur, Q.5/19 |  |
| Title: | Draft – Joint Q.2 & 5/19 Meeting Report |  |

Draft – Joint Q.2/19, Q.5/19 Meeting Report

Table of Contents

1.	Organisation of the Meeting	2

1.1. Meeting Identification, Chairmanship and Participation	2

1.2. Meeting Agenda	2

2.	Key Results	2

3.	Meeting Documentation	2

4.	Liaison Statements	2

5.	Recommendation status and work plan	3

5.1.	Editors	3

5.2.	Future Work	3

6.  Detailed report of discussions	3

6.1. Opening of Joint Q.2/19 and Q5/19 sessions	3

6.2   Q.MMR	3

6.3   Q.MMF	3

6.4.  Q.FMC stage 2	3

6.5  JRG meeting of Q2/19, Q5/19 and Q6/13 on FMC	3

6.6   Review of output documents of 8th FGNGN meeting	3

6.7   Liaison Statements	3

6.8.  Lawful Interception (LI)	3

6.9.  Work Plan	3

7.   Acknowledgements	3

Annex 1 – Work Plan.	3

Annex 2 – List of Documents.	3

# Organisation of the Meeting

## 1.1. Meeting Identification, Chairmanship and Participation

The Q.2/19 and Q5/19 Rapporteurs Group on ‘Mobility Management’ and ‘Convergence of evolving IMT-2000 networks with evolving fixed networks’ met jointly for a total of  7 quarter day session.  The meeting was chaired by the Q.5/19 Rapporteur, Mr Kees den Hollander (Samsung Electronics). The meeting was conducted as a joint meeting of  Q.2/19 and Q5/19, due to the inability of the Q.2/19 Rapporteur to attend this meeting of SG19.

The meeting was attended by about 20 participants.

## 1.2. Meeting Agenda

The approved meeting agenda was published in TD 214 and is reproduced in Annex 1 of TD235R1.

# Key Results

The meeting achieved the following results:

- Draft Q.MMR (Mobility Management Requirements) was enhanced in the areas of mobility management features and the requirements for inter-CN and inter- and intra-AN mobility management. A requirement was added on support of  private IP address domains. Mobility definitions have been harmonized with Q.6/13.

- Draft Q.MMF (Framework for Mobility Management) was enhanced in the areas of Location Update, Registration, Query and Reply. A new section was added on Paging Management.

- Draft Q.FMC stage 2 (IMS-based Fixed Mobile Convergence) was extended with new sections on high level principles and support for Voice Call Continuity. An annex was added that provides an Enterprise Role Model as the basis for identification of the prime inter-domain interfaces for FMC. The scope section was updated to better reflect the intent of the recommendation to identify and refer to suitable inter-domain interface specifications for IMS based FMC.

- The mobility management and FMC related sections of the 8th FGNGN meeting output documents were reviewed. The results are contained in TD237, the liaison response to the FGNGN.

- After the discussion in the JRG of Q.6/13, Q.2/19, Q.5/19 on the allocation of FGNGN deliverables (see TD225R2) the joint Q.2/19 and Q.5/19 meeting confirmed its view that FRMOB (Mobility Management Capability Requirements for NGN) and IFN (IMS for NGN) fall wholly within the mandates of Q.2/19 and Q.5/19 respectively.

# Meeting Documentation

Documents considered at this meeting are listed in Annex 3 of TD235R2.  All documents are available at the ITU-T SG 19 web site.

# Liaison Statements

The liaison statements assigned to Q.2/19 and Q.5/19, as listed in Annex 2, were reviewed. TD 193 from SG16 that was assigned to Q.2/19 for action was discussed in the JRG meeting on Q2/19, Q5/19 and Q6/13 in the presence of the Q.29/16 rapporteur. No further response liaison was required in his opinion. The results of the discussion can be found in TD225R2.

The review of the output documents of the 8th FGNGN meeting led to a liaison that is contained in TD 237R1.

# Recommendation status and work plan

The status and Work Plan for Recommendations and other deliverables under the responsibility of Q.2/19 and Q5/19 is summarized in Annex 1. The planned completion of Q.MMR and Q.MMF has been delayed to 3Q2006. Contributions on all deliverables are urgently requested to meet the scheduled dates.

## Editors

The editor of Q.FMC, Mr. David McFarlane was unable to attend the meeting due to schedule conflicts. He does have the same problem for our next meeting. The Rapporteur of Q.5/19 has acted as editor for this meeting, but did call upon the Q.5/19 participants to consider taking on this task for our next meeting.

## Future Work

It was noted that it is desirable for Q.2/19 and Q.5/19 to continue to have joint meetings to discuss contributions and liaisons of common interest. This mode of operation is recommended for our next meeting.

No interim meetings are proposed.

# 6.  Detailed report of discussions

## 6.1. Opening of Joint Q.2/19 and Q5/19 sessions

The Q.5/19 rapporteur, Mr. Kees den Hollander, introduced himself to the Q.2/19 participants and thanked all delegates for their willingness to hold a joint meeting in the absence of the Q.2/19 Rapporteur.

## 6.2   Q.MMR

D.21 from Korea is titled “Revised Draft Text of Q.MMR”.

< Discussion notes are in the version of this document behind TIES.>

D.28 (Korea Telecom) was directed at Q.MMF, but in the ensuing discussion it was agreed to incorporate the requirement to allow for use of private IP addresses in Q.MMR.

During the review of Q.MMR it was noted that the following areas need further work:

- the requirement to support other forms of mobility than just terminal (MT) mobility is not yet reflected throughout the document

- requirements on MM to be able to take QoS constraints into account

- specific aspects of service mobility, such as requirements on the domains from where service may be delivered (home, visited network)

This last point was brought out by TD193 (Q.29/16).

It was agreed to include appropriate editor’s notes into the next draft. Contributions on these subjects are requested.

The agreed version 0.3 of Q.MMR as a result of the drafting activity during this meeting can be found in TD 232R1.

## 6.3   Q.MMF

D.22 from Korea is titled “Draft new Recommendation Q.MMF (version 0.8)”.

< Discussion notes are in the version of this document behind TIES.>

D.20 from Korea has title “Paging Structure and Procedure for Q.MMF’.

< Discussion notes are in the version of this document behind TIES.>

D.28 (Korea Telecom) proposes to allow for use of private IP addresses and to reflect in section 5 of Q.MMF that an IP address itself may be used as a User ID. It was agreed to incorporate the first proposal as a requirement in Q.MMR and the proposed procedures in Annex A of Q.MMF on MIP. The second proposal was also accepted.

During the review of Q.MMF it was noted that it also lacks a description of the support for other forms of mobility such as network mobility. It was agreed to include an appropriate editor’s note into the next draft. Contributions are requested.

The agreed version 0.8 of Q.MMF as a result of the drafting activity during this meeting can be found in TD 233R1.

## 6.4.  Q.FMC stage 2

D.19 comes from Samsung Electronics. It is entitled “Introduction of Voice Call Continuity (VCC) for Q.FMC”.

< Discussion notes are in the version of this document behind TIES.>

D.17 comes from Samsung Electronics, entitled “Enterprise model for Q.FMC”.

< Discussion notes are in the version of this document behind TIES.>

D.18 is Samsung Electronics’ contribution titled “Proposed new text for Q.FMC scope and principles sections”.

< Discussion notes are in the version of this document behind TIES.>

The agreed version 0.2 of Q.FMC stage 2 as a result of the drafting activity during this meeting can be found in TD 234R1.

## 6.5  JRG meeting of Q2/19, Q5/19 and Q6/13 on FMC

The JRG meeting on Q2/19, Q5/19 and Q6/13 was conducted over 3 quarter day sessions. The meeting report is contained in TD225R2.

## 6.6   Review of output documents of 8th FGNGN meeting

D.26 (Canada) proposes to undertake a thorough review of the relevant parts the FGNGN output documents. This was agreed and the mobility management and FMC related sections of the 8th FGNGN meeting output documents were reviewed. Since all of the terminology that is used in the various FGNGN deliverables is collated in FGNGN-OD00211 it was decided to limit comments on terminology to this document.

The results of the review are contained in a liaison statement to the November meeting of the FGNGN that is contained in TD 237R1.

## 6.7   Liaison Statements

The liaison statements assigned to Q.2/19 and Q.5/19, as listed in Annex 2, were reviewed with the following results:

- TD181 (SG13) on NGN Project Co-ordination and Release Planning was noted. It is expected that the SG19 closing plenary will appoint a new contact person for NGN matters.

- TD184 (SG13) on the first OCAF Focus Group deliverable, the Carrier Grade Open Environment (CGOE) reference model, was noted for information.

- TD188 (FGNGN) Report of the 7th FGNGN meeting was superseded by TD215 that contains the report of the 8th FGNGN meeting. This was reviewed in the JRG meeting with Q.6/13.

- TD189 (FGNGN) Outputs from the 7th FGNGN meeting. The outputs of the 8th FGNGN meeting were reviewed instead. See clause 6.6 abave.

- TD192 (SG16) contains the action plan of SG16 regarding Telecommunications for Disaster Relief and Early Warning. It was noted for information.

- TD193 (SG16) on Multimedia Service Mobility was reviewed in the JRG meeting with Q.6/13.

- TD194 (SG16) draws attention to the applicability of the V.15x-series to PSTN/ISDN emulation/simulation services. It was noted that this applies in general to voiceband services over IP and has no FMC specific aspects.

- TD195 (SG16) requests input from SG19 on the need for ISUP/BICC enhancements for the proper operation of VED. Unfortunately there was no expertise in the meeting on this subject.

## 6.8.  Lawful Interception (LI)

< Discussion notes are in the version of this document behind TIES.>

## 6.9.  Work Plan

The work plans from our last meeting were reviewed and updated. They are contained in Annex 1.

# 7.   Acknowledgements

The Rapporteur wishes to thank all those who contributed to the work of Q.2/19 and Q5/19 at this meeting, with a special thanks to Mr. HeeYoung Jung (ETRI) for his work as editor of Q.MMR and Q.MMF.

# Annex 1 – Work Plan.

| Recommendation | ST | Question. | SG | Timing | Pri | Pages | Liaison | Area | Domain | References. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Q.FMCstg2 | N | 5/19 | SG 19 | 1Q 2007 | M |  | ITU-R WP 8A, 8B, 8D and 8F, related questions 77/8, 215/8, ITU-R JTG 1-6-8-9, ITU-T SGs 4, 9, 11, 13, 16, SDOs, IETF, ATM Forum | 15,37 | 27 | Network architecture and interface requirements to facilitate evolution of existing public fixed networks towards converged core network, supporting IMT-2000 capabilities |
| “Pointers“ Report on Lawful Interception (LI). | N | 5/19 | SG 19 | on hold | M |  | ETSI and TIA-ATIS. | 15,37 | 27 | Document on the lawful interception requirements for the converged and the harmonized networks. |

| Rec. | ST | Q. | SG | Timing | Priority | Pages | Liaison | Area | Domain | References* | Subject |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Technical Report Q.TRMMR | R | 2/19 | 19 | 4Q 2004 | L |  | ITU-T SG19 Q.1 ,Q.3, Q.5, relevant SDOs (IETF), relevant ITU-T SGs, relevant ITU-R SGs, relevant ITU-D SGs | 15 | 37 | Q.sup52 | Technical Report on NNI Mobility Management Requirements for Systems Beyond IMT-2000 |
| Technical Report Q.MMR | N | 2/19 | 19 | 3Q 2006 | M |  |  | 15 | 37 |  | Mobility Management Requirements for Systems Beyond IMT-2000 |
| Q.MMF | N | 2/19 | 19 | 3Q 2006 | H |  |  | 15 | 37 |  | Generic Framework of MM for Systems Beyond IMT-2000 |
| Q.MM1 | N | 2/19 | 19 | 1Q 2007 | H |  |  | 15 | 37 |  | Functional Architecture and Framework of Inter-Network MM for Systems Beyond IMT-2000 |
| Q.MM2 | N | 2/19 | 19 | 1Q 2007 | H |  |  | 15 | 37 |  | Functional Architecture and Framework of Inter-AN MM for Systems Beyond IMT-2000 |
| Q.MM3 | N | 2/19 | 19 | 1Q 2007 | H |  |  | 15 | 37 |  | Functional Architecture and Framework of Intra-AN MM for Systems Beyond IMT-2000 |

# Annex 2 – List of Documents.

Delayed Contributions

| Number | Source | Title | Questions | Public Access |
| --- | --- | --- | --- | --- |
| [17] | Samsung Electronics Co. Ltd. | Enterprise model for Q.FMC | 5/19 |  |
| [18] | Samsung Electronics Co. Ltd. | Proposed new text for Q.FMC scope and principles sections | 5/19 |  |
| [19] | Samsung Electronics Co. Ltd. | Introduction of Voice Call Continuity (VCC) for Q.FMC | 5/19 |  |
| [20] | Republic of Korea | Paging structure and procedure for Q.MMF | 2/19 |  |
| [21] | Republic of Korea | Revised draft text of Q.MMR | 2/19 |  |
| [22] | Republic of Korea | Draft new Recommendation Q.MFF (version 0.8) | 2/19 |  |
| [24] | Canada | Transitioning Mobility Management and Fixed/Mobile Convergence Studies from FG NGN to SG 19 | 2, 3 & 5/19 |  |
| [25] | Canada | Transitioning Mobility Management and Fixed/Mobile Convergence Studies from FG NGN to SG 19 | 2, 3 & 5/19 | X |
| [26] | Canada | Review of FG NGN documents with respect to mobility and convergence | 2, 3 & 5/19 | X |
| [28] | Korea Telecom | Proposed additions and changes to Q.MMF/SG19 | 2/19 | X |

Liaison statements

| TD N | Title | For | Addressed to Question | Source of LS |
| --- | --- | --- | --- | --- |
| 181 | Project Co-ordination and Release Planning for NGN | Action | 1, 2 & 5/19 | ITU-T SG13 |
| 184 | First OCAF Focus Group deliverable, Carrier Grade Open Environment (CGOE) reference model | Comment by 20/01/06 | 1, 2 & 5/19 | ITU-T SG13 Management |
| 188 | Report of the 7th FGNGN meeting | Information/Comment | 1, 2 & 5/19 | FGNGN Chair |
| 189 | Outputs from the 7th FGNGN meeting | Information/Comment | 1, 2 & 5/19 | FGNGN Chair |
| 192 | Reply – Work on Telecommunications for Disaster Relief and Early Warning and an Action Plan | Action by 03/04/06 | ALL | ITU-T SG16 |
| 193 | Multimedia Service Mobility | Comment by 01/11/05 | 1, 2 & 5/19 | ITU-T SG16 (Q.29/16) |
| 194 | V.15x-series applicability to PSTN/ISDN emulation/simulation services | Action by 03/04/06 | 1, 2 & 5/19 | ITU-T SG16 (Q.11/16) |
| 195 | ISUP/BICC enhancement for VED | Action by 28/10/05 | 1 & 2/19 | ITU-T SG16 (Q.18/16) |

Other TDs

| TD N | Title | Source | Addressed to Question |
| --- | --- | --- | --- |
| 115 | LS – Response – Trial of Public Access to SG19 Documentation | TSAG | All |
| 117 | LS – Work on Telecommunications for Disaster Relief and Early Warning and an Action Plan | TSAG | All |
| 159 | Working Draft of Q.FMC Stage 2: Principles and Requirements for Fixed Mobile Convergence | Editor, Q.FMCstage2 | 5/19 |
| 186 | Information on SG19 input to SG16 Joint Working Party (JWP) meeting on Multimedia NGN aspects | SG19 Chairman | 1, 2 & 5/19 |
| 199 | Q.2/19 Electronic Meeting Report (June 2005) | Rapporteur, Q.2/19 | 2/19 |
| 200 | Q.2/19 Electronic Meeting Report (July 2005) | Rapporteur, Q.2/19 | 2/19 |
| 211 | Proposed statement on SG 19’s role in NGN studies | SG19 Chairman | All |
| 213 | List of FG NGN deliverables from the 24 August to 2 September 2005 Meeting | SG19 Chairman | All |
| 215 | Report of the 8th FGNGN meeting | FGNGN Chair | 1, 2 & 5/19 |

# _____________