| Telecommunication Development Sector |  |  |
| --- | --- | --- |
| Regional Preparatory Meeting for the Africa Region for WTDC-10 |  |  |
| Kampala, Uganda, 13 - 15 July 2009 |  |  |
|  |  | Document RPM-AFR09/02-E |
|  |  | 24 June 2009 |
|  |  | Original: English |
| SOURCE: | Telecommunication Development Bureau |  |
| TITLE: | Report on Implementation of Doha Action Plan (Resolution 17 – Africa Regional Initiatives – AFR RIs) |  |

This document reports on the status of implementation of the Regional Initiatives (Resolution 17 Rev. Doha, 2006) as well as provides an overview of other projects implemented in the Africa Region. It also takes into account Resolution 157 (Antalya, 2006) which instructs the ITU “to review the experience of ITU-D in discharging its responsibility for implementing projects” and “to ensure that the requisite expertise in the areas of project management and execution, as well as resource mobilization and financing is identified”.

Background

As instructed by the Plenipotentiary Conference (Antalya, 2006) and the World Telecommunication Development Conference (Doha, 2006), BDT has taken several steps to strengthen its project execution role with a view to prevent fragmentation of ITU-D activities by integrating them into large-scale projects addressing issues that have the potential of significantly improving the development process. These steps include:

- Restructuring within BDT including the creation of the Projects Division (PRJ) to strengthen human resources for project execution activities;

- Streamlining Working Methods to enhance project coordination;

- Identifying lessons learned and best practices in project management and cost recovery policies of other International Organizations;

- Developing results based management tools such as the “ITU Project Management Guidelines”, Key Performance Indicators (KPIs) and templates to be used in project management cycle.

BDT has also pooled in-house expertise for project identification and development, fund raising, implementation, monitoring and evaluation to assist and support the Sector in its project execution mandate, and has been active in the development and application of results-oriented and efficient project implementation mechanisms.

For more information on the steps undertaken to strengthen the project execution function within BDT please refer to the Council Document C08/29.

During the World Telecommunication Development Conference (Doha, 2006), the ITU Member States prioritized 25 Regional Initiatives (RIs) - 5 initiatives per region - and instructed BDT “to take all necessary measures for the promotion and implementation of these regionally approved initiatives at the national, regional, interregional and global levels, ensuring satisfaction for the developing countries” with the adoption of Resolution 17 (Rev. Doha, 2006).

Resolution 17 (Rev. Doha, 2006), as noted above, called upon BDT to implement regionally approved initiatives at the national, regional, interregional and global levels, making the utmost use of its available resources, by means of equitable budget allotments to each region.

To this end, BDT allocated CHF 1.5 million from its own resources as seed funds to support the implementation of the RIs. These funds have been equitably shared between the five regions at CHF 295,000 per region. The BDT RI funds had catalytic effect in the development of RI projects and were also used to support projects implementation as well as to promote partnerships to raise additional funding from donors, administrations and other sources for implementation of large-scale projects in the regions.

BDT has developed and initiated a number of projects under the umbrella of the RIs in addition to its project portfolio. Project documents have been developed and posted on BDT website as well as customized for specific donors and partners to mobilize external contributions.

Implementation of Resolution 17 in Africa Region

As specified in Annex 5 of Resolution 17 (Rev. Doha, 2006), the following RIs were adopted for the Africa Region:

- Regional Initiative 1: Human and institutional capacity building

- Regional Initiative 2: Strengthening and harmonizing policy and regulatory frameworks for integration of African ICT markets

- Regional Initiative 3: Development of a broadband infrastructure and achievement of regional interconnectivity

- Regional Initiative 4: ICT applications

- Regional Initiative 5: Introduction of new digital broadcasting technologies

In order to implement the above-mentioned RIs, BDT has carried out two major types of activities. These include:

- activities that are carried out through the regular programmes for which the details and their linkage to the RIs are provided under each programme in the Report on Implementation of the Doha Action Plan (DAP) Programmes, Study Group Questions, Activities and Special Initiatives in the Africa Region; and

- projects that are specifically developed and funded under the umbrella of the RIs.

Since the adoption of Resolution 17 (Rev. Doha, 2006), BDT has developed 14 projects for Africa Region and has started their implementation with several partners. As presented in the table below, most of AFR RIs have been executed between 2007-2009 at the national, sub-regional and regional levels through close liaison with the global development programmes and/or external funds and partnership to optimize resources.

Level of implementation of the RIs in the Africa Region has been good. A total of USD 16 million has been mobilized for AFR RI projects. Some of these projects are currently under implementation while some others have been already completed. There are still a number of other projects either under call for partners or under negotiations with potential partners for funding.

It is encouraging to note that provision of external funds from Member States, regulators and even private industries through close Public Private Partnership (PPP) has effectively enabled project implementation under each RI in the region.

The successful cooperation between the ITU and the European Commission (EC) has led to the support of about USD 6 million for the implementation of AFR RI-1 and RI-2. In addition, the Craig and Susan McCaw Foundation, Spain, Portugal, Korea Rep., UNECA, the Netherlands, Germany, etc. have also contributed to the RIs in cash and/or in-kind.

Table 1 below provides information related to ongoing RI projects in Africa Region.

| Table 1: Ongoing Africa Regional Initiative Projects (USD) |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Number | Projects - short title | OP* | ICT-DF | RI Funds* | Cash | "In-kind" (value as stated in project document) | Partner | Totals | RI |
| 9RAF07069 | Feasibility Study on Digital Broadcasting roadmap in Africa |  |  |  | 45'000 |  | Korea Rep. | 45'000 | √ |
| 9RAF08071 | Roadmap for Transposition from Analog to Digital Terrestrial Television Broadcasting and Mobile Television in Africa |  | 200'000 | 90'000 | 345'655 |  | Korea Rep. | 635'655 | √ |
| 9RAF08074 | Direct Assistance to Benin & Sierra Leone for Transposition of ECOWAS Supplementary Acts on the harmonization of policies and regulatory framework for the ICTs |  |  |  | 181'111 |  | Germany (GTZ) | 181'111 | √ |
| 7RAF08073 | Broadband Wireless Network |  | 2'400'000 | 90'000 | 4'000'000 |  | Craig and Susan McCaw Foundation | 6'490'000 | √ |
| 9RAF08075 | CoE Network for Spanish and Portuguese speaking countries in Africa |  |  |  | 1'318'708 | 191’148 | Spain & Portugal | 1'509'856 | √ |
| 7RAF08072 | CoE Network for Africa |  | 470'000 |  |  |  |  | 470'000 | √ |
| 9RAF08076 | Support to Sectoral Strategies Elaboration for African Countries – pilot project on e-employment |  |  | 25'500 | 100'000 |  | ECA | 125'500 | √ |
| 9RAF08077 | Internet for Schools (IFS) |  |  |  | 64'684 |  | Netherlands | 64'684 | √ |
| 7RAF08070 | Support for Harmonization of the ICT Policies in Sub-Sahara Africa (HIPSSA) |  | 166’665 |  | 5’833’335 |  | European Commission | 6’000’000 | √ |
| 7GLO07062 | Malawi MCTs Project |  | 102'145 |  | 37'855 | 44’100 | US Dept. of State & MACRA | 184’100 | √ |
| 7ETH08002 | Computer Training & Braille Transcribing Service (Ethiopia) |  | 107’500 |  |  |  | ATCB | 107’500 | √ |
| 9RAF06868 | Transposition of ECOWAS Directive in Burkina Faso and Senegal |  |  |  | 78'000 |  | MFAE | 78'000 | √ |
| 9RAF06066 | Rural Telecommunications, ICT Services and Entrepreneurship Development |  |  |  | 500'000 |  | South Africa and UPU | 500'000 | √ |
| 9CVI01001 | Multipurpose Community Pilot Project (Cape Verde) | 40’000 |  |  |  |  | Cape Verde | 40’000 | √ |
|  | TOTAL | 40’000 | 3'446'310 | 205'500 | 12'504'348 | 235’248 |  | 16'431'406 |  |

* All USD amounts cited are approximate (as the BDT Operational Plan, including RI Funds, is expressed in CHF).

In addition to the above, several actions related to the AFR RIs have also been implemented under DAP relevant programmes and activities which are reflected in the BDT Director’s Report on the implementation of the Doha Action Plan (DAP) programmes, Study Groups, Activities and Initiatives in the Africa Region.

Several other activities are planned to be implemented in 2009, as indicated in Table 2 below.

| Table 2: Projects planned for 2009 (USD) |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project/ Action Number | Projects - short title | OP* | ICT-DF | RI Funds* | Cash | "In-kind" (value as stated in project document) | Partner | Totals | RI |
|  | National Internet Exchange Point |  |  |  | 456'500 |  | Spain | 456'500 | √ |
|  | Zambia MCTs Project |  | 370’956 |  |  |  | CAZ |  | √ |
|  | Sierra Leone MCTs Project |  |  |  |  |  | CTO & NATCOM |  | √ |
|  | ICT Training Centre & MCT for PwDs in Mali |  |  |  |  |  | MCNT |  | √ |
|  | MCT for PwDs in Burkina Faso |  |  |  |  |  | MPTIC |  | √ |
| 9599 | ICT Training centre for Youth & Child Soldiers in R.D. Congo | 28’443 |  |  |  | 20’000 | MPTT | 48’443 |  |
| 9596 | ICT Training Centre for Returnees in Liberia (Phase II) | 38’400 |  |  |  | 25’000 | UNHCR | 63’400 |  |
| 10783 | Universal Access to telecommunications/ ICT for all | 51’625 |  |  |  | 20’000 | UCC | 71’625 |  |
| 10779 | Design & implementation of 5 MCTs | 56’405 |  |  |  | 15’000 | TCRA | 71’405 |  |

* All USD amounts cited are approximate (as the BDT Operational Plan, including RI Funds, is expressed in CHF).

In addition to the support from the Members, as mentioned above, a number of partnerships have been developed in the Africa Region in particular with other organizations dealing with ICT such as CTO, UNESCO, UNECA and UNHCR.

The Connect Africa Summit co-organized with the African Union Commission, the World Bank, and the United Nations Global Alliance for ICT Development (GAID), in partnership with the Africa Development Bank (AfDB), ATU and UNECA in October 2007, has been key in mobilizing resources around five goals that encompass the five AFR RIs. The Connect Africa Summit has been a breakthrough in mobilizing resources to implement the RIs. In this framework, ITU and the AfDB committed to work together for feasibility studies and implementation of ICT infrastructure in the region. A mission was therefore undertaken to East African Community (ECA), which led to an AfDB grant of US$500'000 for a pre-investment study. The same joint mission was undertaken to the Economic Community Of Western African States (ECOWAS); other sub-regions of Africa will be covered as well.

BDT is also involved in other projects such as the Central Africa Backbone (CAB) led by the AfDB and the World Bank, the Pan Africa e-Network and the Programme for Infrastructure Development in Africa led by Africa Union Commission.

The contribution of BDT through its own resources, particularly for the Connect Africa Summit and its allocation of the RI funds, has been instrumental in catalyzing the implementation of the AFR RIs.

Assessment of AFR Regional Initiatives Projects/Challenges

In general, BDT’s implementation of the RIs has been successful. For this reason, the RIs are deemed to be fulfilling their purposes while there is still room for improvement in their implementation. An Interim Assessment carried out in 2008 came up with the following common finding for all regions:

- It was noted that the RIs serve to prevent fragmentation of BDT activities, particularly at the regional level, by integrating these activities into large-scale and long-term projects aimed at addressing issues that have potential of significantly improving the development process. However some RIs are becoming outdated due to changing needs and conditions in the region.

- It was observed that change from country specific projects towards regional specific projects brings additional challenges due to the complexity created by the multi-stakeholder nature of the RI projects.

- It was also observed that the traditional way of executing projects with Telecommunication Ministries of the Member States is challenged by the fact that at the national level there is need for involvement of other institutions (such as Ministries of Finance for national plans and priorities and Regional Development Organizations for national funding of regional projects).

- In addition, a key element for sustainable success is to raise awareness of ICT for policy makers and macro-economic planners to make ICT a priority in national and regional programmes and facilitate access to/provision of funding for ICT-related projects. An effort to place ICTs high in importance within national plans to facilitate better funding opportunities is a crucial element.

- The success of RI projects is, as always, dependent on the capacity and capabilities of the Regional Offices and the Projects Division/HQs.

- It was also noted that development of several RI projects has impact on the work load of the Regional Offices as well as BDT programme focal points as they need to be involved in the project development cycle (in addition to their role in the delivery of the outputs of the actions of the BDT Operational Plan).

Recommendations

It is anticipated that RIs are an effective tool which serves the purposes defined by Resolution 17 (Rev. Doha, 2006) of the WTDC-06. However, it is also observed that some of the RIs require revisiting by the Member States and the Sector Members in order to reflect the changing needs, priorities and circumstances. While there has been success in fund raising, for continuous success of the RIs, collaboration with the Administrations to prioritize and support the region’s needs should be further pursued.

Considering the multi-stakeholder nature of the RI projects, BDT will strengthen its level of coordination with the Member States through its regional offices, in developing well-designed bankable regional projects based on real and shared needs and priorities as identified by need assessment studies. Since the RI projects are required to address common problems or challenges within a given region, regional offices are encouraged to take the lead in facilitating common interests among partners and regional organizations in the development of bankable projects, in close coordination with the Projects and Initiative Department at HQs.

Furthermore, BDT should consider involving and working together with other institutions (such as Ministries of Finance in terms of national plans and priorities and Regional Development Organizations in terms of national funding for regional projects) where necessary, under the guidance of Ministry in charge of Telecommunication/ICT.

Given the increasing trend in the projects portfolio, it is recommended that more funds be allocated to BDT to enable deployment of additional human and financial resources to strengthen capacity to develop, sustain and improve project delivery. As a further measure to support this effort, retention of Administrative and Operational Support (AOS) charged for project implementation can be considered as an additional source to be used as seed funds for BDT.

It is worth noting that similar recommendations were also made during the 14th TDAG Meeting held in January 2009 by a number of delegations:

- Countries need to undertake the responsibility for the selection of topics or projects for the RIs as well as their implementation.

- RI projects being implemented through joint efforts could be replicated in countries with similar environments.

- Projects supported should be linked to BDT programmes.

- Administrations are requested to find ways and means to mainstream ICTs in national plans.

Based on discussions on the RIs, the Chairman of TDAG concluded that the number of initiatives per region should be discussed during the RPMs to come up with proposals for the next WTDC. Flexibility is needed for the regions to define their own RIs while considering financial implications - a high number of RIs would reduce the amount of RI funds available for the implementation of each RI.

Implementation of other projects in Africa Region

In Africa, there are 3 other projects (excluding the RIs) which are currently under implementation. The budget for these projects, which are almost fully implemented, amounts to USD 0.6 million. Furthermore, Africa Region is among the beneficiaries of global projects also under implementation with some sites in Africa (e.g. “The future of Spectrum Management Usage Rights and Wireless Licensing in an increasingly competitive environment”).

| Table 3: Other Ongoing Projects in Africa Region |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Number | Projects - short title | OP (USD)* | ICT-DF (USD) | RI Funds (USD)* | Cash (USD) | "In-kind" (value as stated in agreement) | Partner | Totals | RI |
| 9ANG06005 | Modernization of Maritime Radiocommunication in Angola |  |  |  | 96'974 |  | Angola | 96'974 |  |
| 9ANG04003 | Support to the Telecommunications Sector in Angola |  |  |  | 498'537 |  | Angola | 498'537 |  |
| 9KEN08004 | Revising the existing spectrum fee schedule (Kenya) |  |  |  | 33'417 |  | Kenya (CCK) | 33'417 |  |
|  | TOTAL |  |  |  | 628'928 |  |  | 628’928 |  |

* All USD amounts cited are approximate (as the BDT Operational Plan, including RI Funds, is expressed in CHF).

A number of projects remain unfunded. Concerted efforts to encourage partnerships from different sources, including the private sector, are done on an on-going basis. In this regard, BDT issues calls for partners through its projects webpage  and holds discussions/negotiations with potential partners.

____________

http://www.itu.int/ITU-D/projects/docs/project-assistance/toolbox_rev.pdf

http://www.itu.int/md/S08-CL-C-0029/en

Deutsche Gesellschaft für Technische Zusammenarbeit Gmbh on behalf of the German Federal Ministry for Economic Cooperation and Development (BMZ)

United Nations Economic Commission for Africa

US State Department & Malawi Communication Regulatory Authority

Adaptive Technology Center for the Blind

French Ministry of Foreign Affairs

Universal Postal Union

Communication Authority of Zambia

Commonwealth Telecommunications Organization & National Telecommunications Commission

Persons with Disabilities

Ministère de la Communication et des Nouvelles Technologies

Ministère des Postes et des Technologies de l’Information et de la Communication

Ministry of Posts, Telephones & Telecommunications

United Nations High Commissioner for Refugees

Uganda Communication Commission

Tanzania Communications Regulatory Authority

http://www.itu.int/BDT/projects/proj_call-partners.asp