| Telecommunication Development Sector |  |  |
| --- | --- | --- |
| Regional Preparatory Meeting for the CIS Region for WTDC-10 |  |  |
| Minsk, Belarus, 23-25 November 2009 |  |  |
|  |  | Document RPM-CIS09/02-E |
|  |  | 9 September 2009 |
|  |  | Original: English |
| SOURCE: | Telecommunication Development Bureau |  |
| DOCUMENT TITLE: | Report on Implementation of Doha Action Plan (Resolution 17 – CIS Regional Initiatives- CIS RIs) |  |

This document reports on the status of implementation of the Regional Initiatives (Resolution 17 Rev. Doha, 2006) as well as provides an overview on the other projects implemented in the CIS Region. It also takes into account Resolution 157 (Antalya, 2006) which instructs the ITU “to review the experience of ITU-D in discharging its responsibility for implementing projects” and “to ensure that the requisite expertise in the areas of project management and execution, as well as resource mobilization and financing is identified”.

Background

As instructed by the Plenipotentiary Conference (Antalya, 2006) and the World Telecommunication Development Conference (Doha, 2006), BDT has taken several steps to strengthen its project execution role with a view to prevent fragmentation of ITU-D activities by integrating them into large-scale projects addressing issues that have the potential of significantly improving the development process. These steps include:

- Restructuring within BDT including the creation of the Projects Division (PRJ) to strengthen human resources for project execution activities;

- Streamlining Working Methods to enhance project coordination;

- Identifying lessons learned and best practices in project management and cost recovery policies of other International Organizations;

- Developing results based management tools such as the “ITU Project Management Guidelines”, Key Performance Indicators (KPIs) and templates to be used in project management cycle.

BDT has also pooled in-house expertise for project identification and development, fund raising, implementation, monitoring and evaluation to assist and support the Sector in its project execution mandate, and has been active in the development and application of results-oriented and efficient project implementation mechanisms.

For more information on the steps undertaken to strengthen the project execution function within BDT please refer to the Council Document C08/29.

During the World Telecommunication Development Conference (Doha, 2006), the ITU Member States prioritized 25 Regional Initiatives (RIs) - 5 initiatives per region - and instructed BDT “to take all necessary measures for the promotion and implementation of these regionally approved initiatives at the national, regional, interregional and global levels, ensuring satisfaction for the developing countries” with the adoption of Resolution 17 (Rev. Doha, 2006).

Resolution 17 (Rev. Doha, 2006), as noted above, called upon BDT to implement regionally approved initiatives at the national, regional, interregional and global levels, making the utmost use of its available resources, by means of equitable budget allotments to each region.

To this end, BDT allocated CHF 1.5 million from its own resources as seed funds to support the implementation of the RIs. These funds have been equitably shared between the five regions at CHF 295,000 per region. The BDT RI funds had catalytic effect in the development of RI projects and were also used to support projects implementation as well as to promote partnerships to raise additional funding from donors, administrations and other sources for implementation of large-scale projects in the regions.

BDT has developed and initiated a number of projects under the umbrella of the RIs in addition to its project portfolio. Project documents have been developed and posted on BDT website as well as customized for specific donors and partners to mobilize external contributions.

Implementation of Resolution 17 in CIS Region

As specified in the Annex 2 of the Resolution 17 (Rev. Doha, 2006), the following Regional Initiatives were adopted for the CIS Region:

- Regional Initiative 1: Strengthening the effective use of spectrum by providing interactive multimedia digital broadcasting networks in countries with mountainous terrain, and optimization of radio-monitoring networks

- Regional Initiative 2: Creation of international centres for the implementation and testing of new technologies

- Regional Initiative 3: Implementation of e-applications based on broadband technologies

- Regional Initiative 4: Introduction of integrated, ubiquitous telemedicine technologies and systems for bridging the digital divide (in rural regions; for combating epidemics of infectious illnesses; in emergency situations; creation of a single medical information space)

- Regional Initiative 5: Future development and establishment of "centres of excellence" and creation of a learning space

In order to implement the above-mentioned Regional Initiatives (RIs), the BDT carried out two major types of activities. These include,

- activities that are carried out through the regular programs for which the details and their linkage to the RIs are provided under each programme in the Report on Implementation of the DAP (Programmes, Study Group Questions, Activities and Special Initiatives in the CIS- Region); and

- projects that are specifically developed and funded under the umbrella of the RIs.

Since the adoption of the Resolution 17 (Rev. Doha, 2006), BDT has developed 4 projects for CIS Region and has started implementation in close collaboration with project  partners. As can be seen from the Table, most of CIS RIs have been executed in 2008 and 2009 at the national, sub-regional and regional levels.

The implementation of the RIs in the CIS- region has been at a commendable level. A total of USD 1.3 million has been mobilized for CIS RI projects (December 2008) and these projects are currently all under implementation. There is one project under call for partners or currently under negotiations for funding.

Table 1 below provides information related to ongoing RI projects in CIS

Table 1: ongoing CIS Regional Initiatives projects

| Project Number | Projects - short title | Source of Funding (USD) |  |  |  |  |  | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | ITU |  |  | External |  |  |  |
|  |  | OP | ICT-DF | RI Funds | Cash | In-kind | Partner |  |
| 7RER07018 | Centre of Excellence for CIS (CoE-CIS) |  | 235,000 |  |  | 54,500 | CoE nodes | 289,500 |
| 7RER07820 | ITU - Central Science Research Telecommunication Institute (ZNISS): International Telecommunication Testing Centre |  | 370,000 |  |  | 393,800 | ZNISS | 763,800 |
| 9KYR08001 | Interactive Multimedia Digital Broadcasting (IMDB) Networks in the Kyrgyz Republic |  |  | 105,000 | 10,000 |  | Kyrgyztan | 115,000 |
| 9MOL08001 | Establishing broadband public access points to Internet (PAPI) in rural areas of the Republic of Moldova |  |  | 100,000 | 105,000 |  | Moldova | 205,000 |
|  | TOTAL |  | 605,000 | 205,000 | 115,000 | 448,300 |  | 1,373,300 |

* USD amounts for OP & RI Funds  are approximate due to the rate of exchange from CHF

In addition to the above, under RI 5, a project has been developed on Translation of ICT terminology into Russian language to facilitate the Utilization of ICT Terminologiy by the Russian speaking countries. It is expected that this project document be signed in the near future between the ITU and 6 countries as project partners.

Moreover, several actions that are related to CIS RIs have also been implemented under relevant programmes and activities which are reflected in the Director’s Report on the implementation of the Doha Action Plan (DAP) programmes, Study Groups, Activities and Initiatives in the CIS- Region.

Among the contributors to the RIs, Moldova has been providing support to the CIS RIs with US$105,000, Kyrgyztan with US$10,000, ZNISS with an in-kind contribution of US$ 393,800 and ITU ICT-DF with US$605,000 bringing to a total of about US$ 1,373,300.

Assessment of CIS Regional Initiatives Projects / Challenges

In general, BDT’s implementation of the RIs has been successful. For this reason, the RIs are deemed to be fulfilling their purposes while there is still room for improvement in their implementation. An Interim Assessment carried out in 2008 came up with the following common finding for all regions:

- It was noted that the RIs serve to prevent fragmentation of BDT activities, particularly at the regional level, by integrating these activities into large-scale and long-term projects aimed at addressing issues that have potential of significantly improving the development process. However some RIs are becoming outdated due to changing needs and conditions in the region.

- It was observed that change from country specific projects towards regional specific projects brings additional challenges due to the complexity created by the multi-stakeholder nature of the RI projects.

- It was also observed that the traditional way of executing projects with Telecommunication Ministries of the Member States is challenged by the fact that at the national level there is need for involvement of other institutions (such as Ministries of Finance for national plans and priorities and Regional Development Organizations for national funding of regional projects).

- In addition, a key element for sustainable success is to raise awareness of ICT for policy makers and macro-economic planners to make ICT a priority in national and regional programmes and facilitate access to/provision of funding for ICT-related projects. An effort to place ICTs high in importance within national plans to facilitate better funding opportunities is a crucial element.

- The success of RI projects is, as always, dependent on the capacity and capabilities of the Regional Offices and the Projects Division/HQs.

- It was also noted that development of several RI projects has impact on the work load of the Regional Offices as well as BDT programme focal points as they need to be involved in the project development cycle (in addition to their role in the delivery of the outputs of the actions of the BDT Operational Plan).

Recommendations

It is anticipated that RIs are an effective tool which serves the purposes defined by Resolution 17 (Rev. Doha, 2006) of the WTDC-06. However, it is also observed that some of the RIs require revisiting by the Member States and the Sector Members in order to reflect the changing needs, priorities and circumstances. While there has been success in fund raising, for continuous success of the RIs, collaboration with the Administrations to prioritize and support the region’s needs should be further pursued.

Considering the multi-stakeholder nature of the RI projects, BDT will strengthen its level of coordination with the Member States through its regional offices, in developing well-designed bankable regional projects based on real and shared needs and priorities as identified by need assessment studies. Since the RI projects are required to address common problems or challenges within a given region, regional offices are encouraged to take the lead in facilitating common interests among partners and regional organizations in the development of bankable projects, in close coordination with the Projects and Initiative Department at HQs.

Furthermore, BDT should consider involving and working together with other institutions (such as Ministries of Finance in terms of national plans and priorities and Regional Development Organizations in terms of national funding for regional projects) where necessary, under the guidance of Ministry in charge of Telecommunication/ICT.

Given the increasing trend in the projects portfolio, it is recommended that more funds be allocated to BDT to enable deployment of additional human and financial resources to strengthen capacity to develop, sustain and improve project delivery. As a further measure to support this effort, retention of Administrative and Operational Support (AOS) charged for project implementation can be considered as an additional source to be used as seed funds for BDT.

It is worth noting that similar recommendations were also made during the 14th TDAG Meeting held in January 2009 by a number of delegations:

- Countries need to undertake the responsibility for the selection of topics or projects for the RIs as well as their implementation.

- RI projects being implemented through joint efforts could be replicated in countries with similar environments.

- Projects supported should be linked to BDT programmes.

- Administrations are requested to find ways and means to mainstream ICTs in national plans.

Based on discussions on the RIs, the Chairman of TDAG concluded that the number of initiatives per region should be discussed during the RPMs to come up with proposals for the next WTDC. Flexibility is needed for the regions to define their own RIs while considering financial implications - a high number of RIs would reduce the amount of RI funds available for the implementation of each RI.

____________

http://www.itu.int/ITU-D/projects/docs/project-assistance/toolbox_rev.pdf

http://www.itu.int/md/S08-CL-C-0029/en

Belarus, Kazakhstan, Kyrgyzstan, Moldova, Russia and Ukraine