CHAPTER 10

Source:	Document 5D/TEMP/33

Report of Joint Session of SWG Radio Aspects, SWG Eval,
and AH Circular Letter

A joint session of SWG Radio Aspects, SWG Eval, and AH Circular Letter was held in Period 3 on Thursday 31 January to discuss the status of the work on draft new Report ITU-R M.[IMT.TECH], the Circular Letter on IMT-Advanced, and draft new Report ITU-R M.[IMT.EVAL] and to determine the appropriate way forward.

It was reported to the meeting that the work on IMT.TECH was requiring extensive discussion among the experts on many of the points which would preclude IMT.TECH from being finalized in this meeting. In particular Section 4 on requirements still contained many open areas that would require much additional discussion.

It was reported to the meeting that the work on the Circular Letter would be able to complete the main body, Annex 1, Annex 2, and Annex 8 in this meeting.

It was reported that in the work on EVAL toward Annex 7 had completed a large part of its work but that it was dependent on the information from the requirements work to move forward.

In discussions on the way forward, the following plan was proposed and after discussion of the meeting, the joint session agreed on this way forward with regard to IMT.TECH, IMT.EVAL and the Circular Letter activities.

AGREED WAY FORWARD

I)	IMT-TECH and IMT-EVAL will be finalized in the June 2008 meeting of WP 5D.

II)	The Circular Letter containing the completed main body, completed Annex 1, completed Annex 2, and completed Annex 8 will be finalized at this WP 5D first meeting and provided to the BR to be sent out in February 2008. Annexes 3, 4, 5, 6 and 7 will not be included in this release of the Circular Letter and the Circular Letter should note that these remaining Annexes will be provided in an Addendum to the Circular Letter for release in the June 2008 timeframe after WP 5D meeting No. 2.

The purpose of this initial Circular Letter is to announce the start of the process for defining IMT-Advanced technologies and will additionally give insight into preliminary (work in-progress) on the technical aspects in IMT.TECH, IMT.EVAL and Annexes 3, 4, 5, 6, and7 of the Circular Letter.

To provide preliminary views on the remaining open work, there will be included in the Circular Letter a pointer to the “work-in-progress” on IMT-TECH, IMT-EVAL and advance/preliminary views on Annexes 3, 4, 5, 6 and 7. It is requested that this be accommodated through use of an appropriate IMT-Advanced webpage on the ITU-R web site.

III)	A Circular Letter Addendum will be sent out in July 2008 after the WP 5D meeting No. 2 to include the completed remaining Annexes (Annex 3, Annex 4, Annex 5, Annex 6, and Annex 7).

The purpose of this Addendum to the Circular Letter to be sent out in February 2008 is to provide the final details related to “technical aspects” of the IMT-Advanced process.

IV)	The meeting agreed that to accommodate this plan, the timeframes for the IMT-Advanced would appropriately be shifted “out” by one WP 5D meeting cycle to accommodate the four-month shift in the “technical aspects” in the Circular Letter.

The meeting acknowledged the dedicated work by the Chairman of SWG Radio Aspects, SWG Eval, and AH Circular Letter.