|  |  |
| --- | --- |
| **Radiocommunication Study Groups** |  |
|  |  |
|  |  |
| **Source:** Document 5B/TEMP/16**Subject:** WRC-23 agenda item 1.11 | **Annex 1 to Document 5B/93-E** |
| **18 August 2020** |
| **English only** |
| Annex 1 to the Working Party 5B Chairman’s Report |
| WORK PLAN FOR WRC-23 AGENDA ITEM 1.11 |
|  |

***Resolves* 1 — GMDSS Modernization**

**and**

***Resolves* 2 — e-navigation**

| Working Party 5B meetings | Work plan |
| --- | --- |
| First meeting (e-meeting)July 2020 | – Presentation of the Agenda Item, results of WRC-19 regarding modernization of the GMDSS– Develop a work plan– Identify materials to be generated within WP 5B |
| Second meetingNovember 2020 | – Send LS to IMO asking the status of studies for GMDSS modernization and ‘e-navigation and communicate our timeline for the work until WRC-23– Start a regulatory review of GMDSS in the RR – Discuss way forward for e-navigation, study the spectrum needs– Develop the skeleton of the draft CPM text– Send LS to ITU WPs and other external organizations as appropriate– Review and update work plan as needed |
| Third meeting [2021] | – Review and provide comments on information provided by IMO, taking into account other relevant input contributions– Continue to study the regulatory implication of the GMDSS modernization and e-navigation and the spectrum needs– Develop working document on preliminary draft Report/Recommendation, as appropriate, based on input contributions– Continue developing draft CPM text– Send LS to ITU WPs and external organizations as appropriate– Review and update work plan as needed |
| Fourth meeting[2021] | – Review and provide comments on possible information provided by IMO, taking into account other relevant input contributions– Continue to study the regulatory implication of the GMDSS modernization and e-navigation and the spectrum needs– Develop the working document on preliminary draft Report/Recommendation based on input contributions– Continue developing draft CPM text– Send LS to ITU WPs and external organizations as appropriate– Review and update work plan as needed |
| Fifth meeting[2022] | – Review and provide comments on possible information provided by IMO, taking into account other relevant input contributions– Continue studies on the regulatory implications and spectrum needs– Update the working document to PDN draft Report/Recommendation, as appropriate– Continue developing draft CPM text– Review and update work plan as needed |
| Sixth meeting[2022]-prior to deadline for completing draft CPM text | – Finalize studies on the regulatory implications and spectrum needs– Finalize the PDN ITU-R Report/Recommendation, as appropriate– Finalize draft CPM text for WRC-23 AI 1.11 |

The work plan for *resolves* 3 will be developed by WP 4C in accordance with Administrative Circular [CA/251](https://www.itu.int/md/R00-CA-CIR-0251/en).