|  |  |
| --- | --- |
| **Radiocommunication Study Groups** |  |
|  |  |
|  |  |
| **Source:** Document 5B/TEMP/16  **Subject:** WRC-23 agenda item 1.11 | **Annex 1 to  Document 5B/93-E** |
| **18 August 2020** |
| **English only** |
| Annex 1 to the Working Party 5B Chairman’s Report | |
| WORK PLAN FOR WRC-23 AGENDA ITEM 1.11 | |
|  | |

***Resolves* 1 — GMDSS Modernization**

**and**

***Resolves* 2 — e-navigation**

| Working Party 5B meetings | Work plan |
| --- | --- |
| First meeting (e-meeting)  July 2020 | – Presentation of the Agenda Item, results of WRC-19 regarding modernization of the GMDSS  – Develop a work plan  – Identify materials to be generated within WP 5B |
| Second meeting  November 2020 | – Send LS to IMO asking the status of studies for GMDSS modernization and ‘e-navigation and communicate our timeline for the work until WRC-23  – Start a regulatory review of GMDSS in the RR  – Discuss way forward for e-navigation, study the spectrum needs  – Develop the skeleton of the draft CPM text  – Send LS to ITU WPs and other external organizations as appropriate  – Review and update work plan as needed |
| Third meeting  [2021] | – Review and provide comments on information provided by IMO, taking into account other relevant input contributions  – Continue to study the regulatory implication of the GMDSS modernization and e-navigation and the spectrum needs  – Develop working document on preliminary draft Report/Recommendation, as appropriate, based on input contributions  – Continue developing draft CPM text  – Send LS to ITU WPs and external organizations as appropriate  – Review and update work plan as needed |
| Fourth meeting  [2021] | – Review and provide comments on possible information provided by IMO, taking into account other relevant input contributions  – Continue to study the regulatory implication of the GMDSS modernization and e-navigation and the spectrum needs  – Develop the working document on preliminary draft Report/Recommendation based on input contributions  – Continue developing draft CPM text  – Send LS to ITU WPs and external organizations as appropriate  – Review and update work plan as needed |
| Fifth meeting  [2022] | – Review and provide comments on possible information provided by IMO, taking into account other relevant input contributions  – Continue studies on the regulatory implications and spectrum needs  – Update the working document to PDN draft Report/Recommendation, as appropriate  – Continue developing draft CPM text  – Review and update work plan as needed |
| Sixth meeting  [2022]  -prior to deadline for completing draft CPM text | – Finalize studies on the regulatory implications and spectrum needs  – Finalize the PDN ITU-R Report/Recommendation, as appropriate  – Finalize draft CPM text for WRC-23 AI 1.11 |

The work plan for *resolves* 3 will be developed by WP 4C in accordance with Administrative Circular [CA/251](https://www.itu.int/md/R00-CA-CIR-0251/en).