# Time schedule for production of draft plan

| Activity/event | Duration | Deadline | Action by |  |
| --- | --- | --- | --- | --- |
| Production of the draft plan |  |  |  |  |
| Reference situation date |  | 31.10.2005 | Administrations |  |
| Last submission of input data prior to the second session of the RRC |  | 31.10.2005 | Administrations |  |
| Submission of administrative declarations |  | 27.01.2006 | Administrations |  |
| Validation, correction and publication of input data | 3 months | 31.01.2006 | BR and administrations |  |
| Production of the draft plan | 1 month |  | BR assisted by experts | See resolves 1a) |
| Meeting of the Intersessional Planning Group; submission of the draft plan to the second session of the Conference |  | February 2006 | IPG |  |
| Publication of the draft plan |  | 28.02.2006 | BR |  |
| Analysis of the draft Plan by administrations | 2 months |  | Administrations |  |
| Submission of additional administrative declarations |  | 20.03.2006 | Administrations |  |
| Publication of additional synthesis results |  | 31.03.2006 | BR |  |
| Beginning of the second session of RRC |  | May 2006 |  |  |

The Bureau will publish individual requirement files as soon as they are validated (under the understanding that the fields relating to the conversion from analogue to digital will not be completely validated) with the intention to publish all requirements by 13 January 2006. The validation of the remaining fields will be done by 31 January 2006, i.e. the final date for the publication of the complete requirement file.