Document CNG1_018

CNG1 Progress – 2nd Iteration

| Country Code | Country | Sub CNG | Comments | % Achieved Band III T-DAB | % Achieved Band III DVB-T | % Achieved Band IV/V DVB-T |
| --- | --- | --- | --- | --- | --- | --- |
| ALB | Albania (Republic of) | 5 | 1-5: Intensive coordination with Balkans and Adriatic Group. Agreements for coordination have been achieved between MKD, SCG and GRC. Intensive work to coordinate VHF DVB-T and VHF T-DAB layers. Expected to be finished on May 31st | 100 | 100 | 100 |
| AND | Andorra (Principality of) | 6 | 1-6: Discussion F/AND/E | 100 |  | 100 |
| ARM | Armenia (Republic of) | 4 | 1-4: talks are being held with IRN. Problems with AD for OPS. |  | 97 | 95 |
| AUT | Austria | 2 | 1-2: OK, all declarations were useful. 100% success Italy will change the requirements. Global declaration can be possible. | 100 | 100 | 100 |
| AZE | Azerbaijani Republic | 4 | 1-4: talks are being held with IRN |  | 75 | 69 |
| BEL | Belgium | 1 | 1-1: Band IV and V: For the 2nd run not all AD’s were submitted due to a mistake. This will be corrected for the 3rd run. Band III: is still a big issue. | 35 | 0 | 49 |
| BIH | Bosnia and Herzegovina | 2 | 1-2: Incompatibilities with some countries, especially Band III. Negotiations are in progress. High probability for solving problems by the third iteration. | 95 | 10 | 88 |
| BLR | Belarus (Republic of) | 2,3 | 1-2: 100% satisfied input requirements. No problems are expected. 1-3: 100% satisfied input requirements. No problems are expected. |  | 100 | 100 |
| BUL | Bulgaria (Republic of) | 2,3,4,5 | 1-2: Main problems are outside the sub-CNG1-2. Additional reasons: mistake in administrative declarations, and some incompatibilities in Band III. Medium probability for solving problems by the second iteration. 1-3: There are no problems within the sub-CNG1-3. 1-5: Negotiations on VHF are on going. T-DAB issues will be resolved in the Group BUL, GRC, MKD and TUR. Coordination of all input requirements have been made with ROU, SCG and MKD. Also all requirements with TUR have been achieved. | 88 | 100 | 96 |
| CVA | Vatican City State | 6 | 1-6: discussions are ongoing within Italy, France, Monaco and Vatican City group. Agreement to be achieved (assign 6 and 11 for TV and 12D for T-DAB) | 100 | 100 | 33 |
| CZE | Czech Republic | 2 | 1-2: Incompatibilities and missing administrative declarations regarding the assignments with SVK and HNG. Different approaches on the interference evaluations. Quite high probability for solving problems by the third iteration. | 100 | 96 | 95 |
| D | Germany (Federal Republic of) | 1,2 | 1-1: Band IV-V: Situation is stable. Band III: intensive discussions still continue. 1-2: No problems inside CNG1_2. Negotiations with S, DNK, RUS (OS) | 97 | 92 | 100 |
| DNK | Denmark | 1,2 | 1-1: Plan is stable. 1-2: Expectation to have 100% of the requirements satisfied after the 3rd run. | 100 | 100 | 99 |
| E | Spain |  |  | 95 | 38 | 83 |
| EGY | Egypt (Arab Republic of) |  |  | 98 | 93 | 88 |
| EST | Estonia (Republic of) | 2 | 1-2: 100% satisfied requirements. Negotiations with RUS. Some problem in Band III. Change in RPC Negotiation with RUS for Band III, medium probability for a solution for the 3rd iteration |  | 100 | 100 |
| F | France | 1,6 | 1-1: Band IV-V: ADs were not submitted in the 2nd iteration. Will be corrected for the 3rd run. Band III: to be considered in band III group. 1-6: discussions are ongoing within Italy, France, Monaco and Vatican City group. Agreement to be confirmed 31/05 | 56 | 23 | 55 |
| FIN | Finland | 2 | 1-2: 100% satisfied requirements. Requests for additional layers were submitted by RUS. Approaches on equitable excess in UHF with RUS. High probability for a solution in 3rd iteration. VHF issues have been solved. |  | 100 | 100 |
| G | United Kingdom of Great Britain & Northern Ireland | 1,6 | 1-1: Improved situation after the 2nd run. Around 20 bi and multilateral meeting have been conducted. Hope to solve all open issues by the end of the week. 1-6: Discussion on going with Portugal. | 93 | 100 | 98 |
| GEO | Georgia | 3 | 1-3: There are no problems within the sub-CNG1-3. |  | 100 | 100 |
| GRC | Greece | 3,4,5 | 1-3: Greece doesn’t participate in the work of the sub-CNG1-3. 1-5: Bilateral negotiations are on going. In consultation process with TUR, BUL, I, IRN, ALB for Band III. Modified requirements and administrative declarations will be submitted for the second iteration. Coordination completed with ALB, MKD and ROU. Modification to T-DAB requirements expected. | 33 | 73 | 69 |
| HNG | Hungary (Republic of) | 2,3 | 1-2: Discussions are on-going with CZE, UKR and SCG on assignments data. Further negotiations are necessary with SVK and BIH. Quite high probability for solving problems by the 3rd iteration. Negotiations with BIH, ROU, SCG and HRV on VHF. 1-3: Negotiations are in progress with SVK. End of Negotiations up to tomorrow noon is expected. | 96 | 92 | 74 |
| HOL | Netherlands (Kingdom of the) | 1 | 1-1: Band IV-V: Great improvement in the 2nd iteration. Six layers are stable, the 7th layer is under discussion. Band III: to be considered in band III group. | 13 | 4 | 93 |
| HRV | Croatia (Republic of) | 2,4,5 | 1-2: Some remaining problems with BIH, SCG, HNG, SVN. Negotiations are going on until Thursday. High probability that for 3rd Iteration these problems will be solved! Agreement in sub-CNG1-5 1-5: UHF- in accordance with Adriatic Agreement. VHF- ongoing discussions on solution in VHF | 48 | 70 | 100 |
| I | Italy | 4,5,6 | 1-5: Coordination in UHF in accordance with Adriatic Agreement. Agreement on VHF in process. 1-6: discussions are ongoing within Italy, France, Monaco and Vatican City group. Agreement to be confirmed 31/05 | 34 | 58 | 71 |
| IRL | Ireland | 1 | 1-1: Plan is stable. | 100 | 100 | 100 |
| IRN | Iran (Islamic Republic of) |  |  | 65 | 76 | 81 |
| KAZ | Kazakstan (Republic of) | 4 | 1-4: 100% satisfied requirements. |  | 100 | 100 |
| KGZ | Kyrgyz Republic | 4 | 1-4: 100% satisfied requirements. |  | 100 | 100 |
| LBN | Lebanon |  |  | 77 | 6 | 65 |
| LIE | Liechtenstein (Principality of) | 1 | 1-1: Lack of symmetrical AD’s from the country not belonging to Sub-CNG1-1 region has resulted in a bad Plan. Will be corrected for the 3rd iteration. | 33 | 100 | 14 |
| LTU | Lithuania (Republic of) | 2 | 1-2: 100% satisfied requirements. No problems are expected for the 3rd iteration. | 100 | 100 | 100 |
| LUX | Luxembourg | 1 | 1-1: Band IV and V: Open questions still exist. Band III: More or less satisfaction. | 100 | 100 | 96 |
| LVA | Latvia (Republic of) | 2 | 1-2: 100% satisfied requirements. No problems are expected for the 3rd iteration | 100 | 100 | 100 |
| MCO | Monaco (Principality of) | 6 | 1-6: discussions are ongoing within Italy, France, Monaco and Vatican City group. Agreement to be confirmed (cha 12A/12B and 8A for T-DAB and 6 for TV). | 33 | 0 | 17 |
| MDA | Moldova (Republic of) | 3 | 1-3: MDA has no problems. | 100 | 100 | 100 |
| MKD | The Former Yugoslav Republic of Macedonia | 4,5 | 1-5: Only one open T-DAB question with GRC. ‘all to all’ declarations with BUL, ALB, SCG. MKD will submit additional requirements for DT1. MKD hope to solve all open question for DT1 requirements end of May 31. | 100 | 100 | 100 |
| MLT | Malta | 6 | 1-6: Discussions are on going with Italy. Agreement to be confirmed | 100 |  | 87 |
| NOR | Norway | 1,2 | 1-1: As far as countries of Sub-CNG 1-1 are concerned, Plan is stable. 1-2: There is a need for few negotiations to complete the work. Some conflicts. Negotiations are in progress. Better results are expected. High probability for solving problems by the 3rd iteration. Negotiations with FIN, RUS. | 94 | 90 | 92 |
| POL | Poland (Republic of) | 2,3 | 1-2: 100% satisfied requirements. No problems are expected for the 3rd iteration 1-3: There are no problems within the sub-CNG1-3. | 100 | 100 | 100 |
| POR | Portugal | 6 | 1-6: Discussion on going with UK | 94 | 88 | 76 |
| ROU | Romania | 2,3,4,5 | 1-2: Incompatibilities have already been solved in the UHF band. High probability for solving remaining problems by the 3rd iteration. Multilateral discussion on VHF 1-3: Solution of the problems in the sub-CNG1-3 is in progress. It is expected that problems will be solved to the third iteration. 1-5: ‘all to all’ declarations with BUL, ALB, MKD, SCG, TUR. Achieved complete coordination with BUL and SCG. | 100 | 97 | 100 |
| RUS | Russian Federation | 2,3 | 1-2: Problems arise from other sub-CNG. Some unresolved problem with EST and NOR negotiations are in progress. 1-3: There are no problems within the sub-CNG1-3. 1-4: 100% satisfied requirements 1-5: Bilateral negotiations continue. Some requirements have changed and ‘all to all’ declarations will be given for the second iteration. | 100 | 100 | 100 |
| S | Sweden | 2 | 1-2: No problems. Ongoing negotiations with D, POL, DNK | 99 | 100 | 99 |
| SCG | Serbia and Montenegro | 2,4,5 | 1-2: Incompatibilities are solved in band IV-V. One incompatibility in the VHF band. Missing administrative declarations for SCG assignments. Quite high probability for solving all the problems by the second iteration. Negotiations with BIH, ROU, HRV and HNG on the VHF band 1-5: Incompatibilities to be solved in line with Adriatic Agreement. ‘all to all’ declarations with BUL, ALB, MKD, TUR. Montenegro started to resolve incompatibilities in VHF Band with ITA together with other ADM from Adria Group. | 100 | 98 | 100 |
| SMR | San Marino (Republic of) | 4,5 | 1-5: Resolving incompatibilities with ITA in line with Adriatic Agreement. Coordination of VHF missing. | 80 | 100 | 4 |
| SUI | Switzerland (Confederation of) | 1,6 | 1-1: Problems with channel ranges in the 2nd run were seen. However, it will be hopefully resolved with the 3rd iteration. 1-6: agreement obtained | 81 | 100 | 99 |
| SVK | Slovak Republic | 2,3 | 1-2: Negotiations are in progress with POL, CZE, HNG and UKR. Quite high probability for solving remaining problems (especially assignments) by the 3rd iteration. 1-3: Negotiations are in progress with HNG. End of Negotiations up to tomorrow noon is expected. | 100 | 65 | 58 |
| SVN | Slovenia (Republic of) | 2,4,5 | 1-2: No problems. Ongoing negotiations with HNG (VHF). 1-5: Resolving incompatibilities with I in line with Adriatic Agreement. | 100 | 100 | 99 |
| SYR | Syrian Arab Republic |  |  | 94 | 24 | 71 |
| TJK | Tajikistan (Republic of) | 4 | 1-2: Not attending RRC-06. Credentials will be passed to other administrations. 1-4: Credentials were passed to Belarus. 100% satisfied requirements. |  | 100 | 100 |
| TKM | Turkmenistan | 4 | 1-4: AD will be prepared by BR expert. |  | 41 | 48 |
| TUN | Tunisia |  |  | 97 | 80 | 77 |
| TUR | Turkey | 3,4,5 | 1-3: Bilateral Negotiations are going on. 1-5: Modification to T-DAB requirements expected. | 94 | 92 | 83 |
| UKR | Ukraine | 2,3 | 1-2: nearly 100% satisfied requirements. No problems are expected for the 3rd iteration 1-3: UKR has some problems with SVK assignments. | 100 | 100 | 99 |
| UZB | Uzbekistan (Republic of) | 4 | 1-4: 100% satisfied requirements. |  | 100 | 100 |