# Doc. CNG1/26

Time schedule after 4th iteration

|  | Date and time | Activity | Comments |
| --- | --- | --- | --- |
| 1 (9) |  | Definitive publication of the Administrative Declarations for the fourth iteration as soon as they are validated by the DPT |  |
| 2 (10) |  | Conduct of the fourth iteration |  |
| 3 (11) | Saturday, 10 June 2006, 1200 hours/1600 hours | Distribution of the results of the fourth iteration to the CNGs | Results will be available on the computers in CNGs’ rooms and in CICG at 1200 hours, on CD-ROM at 1600 hours. |
| 4 (12) |  | Examination of the results of the fourth iteration in the CNGs | Delegations to verify that all their entries in the Plan are in accordance with the submitted input requirements and Administrative Declarations. Any identified errors and/or omissions are to be notified to the relevant CNG. |
| 4 bis | Saturday, 10 June 2006 | Examination of the results of the fourth iteration by administrations in order to identify possible errors. | Timeslot between 1200 and 2000 hours reserved for meeting of SUB CNGs. |
| 5 (13) | Saturday, 10 June 2006, 2000 hours | Distribution of the results of the complementary analysis for the fourth iteration to the CNGs |  |
| 6 (14) |  | Preparation of Administrative Declarations based on the complementary analysis results (digital-to-analogue only) |  |
| 7 | Sunday, 11 June 2006, 0900-1020 hours (Sub CNGs Meeting) | Consideration of the results of the fourth iteration and the complementary analysis within Sub CNGs. Establishment of the list of corrections (e.g. omissions or processing errors). | Sub CNGs to agree on the necessary corrections to the results of the fourth iteration due to omissions or processing errors and notify to CNG1 |
| 8 | Sunday, 11 June 2006, 1040-1200 hours (CNG1 Meeting) | Consideration of the results of the fourth iteration and the complementary analysis within CNG1. Establishment of the final list of corrections (e.g. omissions or processing errors) | CNG1 to agree on the necessary corrections to the results of the fourth iteration due to omissions or processing errors and notify to COM 4. |
| 9 (16) | Sunday, 11 June 2006, 1400-1700 hours | Approval of the results of the fourth iteration in COM 4. Validation of the list of corrections (e.g. omissions or processing errors). |  |