|  |  |  | Document CNG3/3-E |
| --- | --- | --- | --- |
|  |  |  | 25 May 2006 |
|  |  |  | English Only |

|  | CNG 3 |
| --- | --- |
| Chairman, CNG 3 |  |
| PROGRESS REPORT FROM CNG3 (Eastern /Southern Africa) |  |

## Introduction

CNG3 is divided into two sub-CNGs:

- Eastern Africa:		BDI, COD, ETH, KEN, RRW, SDN, TZA, UGA

- Southern Africa		AFS, AGL, BOT, COM, LSO,MAU, MDG, MOZ, MWI, NMB, SWZ, ZMB, ZWE

CNG3 has decided to organize its work in the following manner:

Consider the worst case (fewer percentage of requirements satisfied) identified as being LSO, then deal with the second worst case, RRW, .then SWZ.

In addition, CNG3 has to deal with three Administrations for which the Digital Requirements are still under consideration for approval by the CNG: AGL, RRW, MWI.

Four Administrations are absent from the Conference and the BR expert has to represent them: COD, MDG, MAU, ETH.

## a)	Identification of the most problematic areas

The problem areas for CNG3 have been identified and discussed at the CNG3 meeting on 25 May 2006. It became clear that there are no real areas with drastic coordination problems. The complete new requirements replacing the previously used data for MWI and RRW will require re-coordination with neighbouring countries.

## b)	Identification of the areas of absence of dialog

None

## c)	Work organisation for the weekend

This CNG will have a meeting on Saturday 17 May 2006 at 0900 to 1100 hours and after that the two sub-groups will arrange their work in the two sub-group meetings. Final coordination of the new requirements for MWI and RRW with neighbouring countries will be done during the weekend.

## d)	Additions for special cases accepted by the CNG

New requirements were generated for MWI and RRW and the small exercises were done to determine that it will lead to an improvement of the Plan. The results will be discussed in CNG3 on Monday morning, 29 May 2006, to approve the requirements of MWI and RRW. The situation for AGL is different as they do not require new assignments, but only additional assignments in areas of AGL where not notifications were made for assignments in GE89.

## e)	Estimation of Plan improvement

Drastic improvement has been achieved in the percentage of channel assignments, e.g. for Lesotho from 3.6% to 70 % and for Swaziland from 37.5% to 95% for Band IV/V.

|  | A. KOFFEMAN |
| --- | --- |
|  | Chairman of CNG 3 |
|  | Box 457 |