| Council 2022 Geneva, 21-31 March 2022 |  |
| --- | --- |
| Agenda item: ADM 9 | Document C22/34-E |
|  | 9 November 2021 |
|  | Original: English |
| Report by the Secretary-General |  |
| INFORMATION AND COMMUNICATION TECHNOLOGIES DEVELOPMENT FUND (ICT-DF) |  |

Summary This document reports on the status of the Information and Communication Technologies Development Fund (ICT-DF) regarding its utilization for the implementation of development projects since May 2021. Action required The Council is invited to take note of the report, and advise as deemed appropriate. ____________ References PP Resolution 11 (Rev. Dubai, 2018); Council Resolutions 1111 and 1338; C20/34; C21/34

# Introduction

1.1	In accordance with the ITU Constitution, ITU has a dual responsibility as a United Nations specialized agency and as an executing agency for implementing projects. In this regard, the Telecommunication Development Sector (ITU-D) plays a key role in implementing projects in countries to foster sustainable development.

1.2	The Information and Communication Technologies Development Fund (ICT-DF) is a special initiative launched in 1997 with the aim of supporting the implementation of development projects leading to sustainable development based on multi-stakeholder partnerships entered into by ITU Member States, Sector Members, public and private sector, and multilateral organizations, foundations, financial institutions and development agencies.

# Main Rules and Procedures of ICT-DF

2.1	In principle, the ICT-DF shall finance up to 25% of the total cash contribution of the project. On an exceptional basis, the ICT-DF may finance more than 25%. This seed funding provided by the Fund is meant to attract extrabudgetary funds raised through resource mobilization in-cash and in some cases, in-kind contributions for financing projects at national, regional, and international levels.

2.2	In accordance with this procedure, project proposals including related partner contributions in-cash and in-kind can be submitted to the ICT-DF Steering Committee (ICT-DF SC) to be considered for financing at any time during the year.

2.3	Project proposals submitted for consideration of the Fund are assessed by the ICT-DF SC to ensure their compliance with the following selection and eligibility criteria, among others:

- The project beneficiary shall include one or more least developed countries (LDCs), small island developing states (SIDS), landlocked developing countries (LLDCs), countries with economies in transition and countries in special need.

- The project shall fall into one of the following categories/themes adopted by the World Telecommunication Development Conference (WTDC) or any other themes deemed important by the ICT-DF SC.

2.4	The ICT-DF SC: a) reviews and approves the projects submitted for funding; b) approves the amount of funding to be allocated to the approved projects by the ICT-DF SC; and c) monitors the implementation and budgetary performance of the projects supported by the ICT-DF.

2.5	An annual report on the status of the ICT-DF and its funded projects approved by the ICT-DF SC is presented to ITU Council for advice and/or approval, as deemed appropriate.

# Main Activities and Progress of ICT-DF

This section highlights activities that took place during the period under review. An informative web page on the ICT-DF and other projects searchable by country, region, areas of action and project status (ongoing and implemented) is available at the ITU Projects portal 
(https://www.itu.int/en/ITU-D/Projects).

3.1	56th ICT-DF Steering Committee (held in July 2021)

| Approved new projects | External contribution | ITU contribution | Remarks |
| --- | --- | --- | --- |
| Giga Phase Two (2GLO20104-03) | USD 550,000 Partner: UNICEF | USD 137,500 (20% of the total budget of USD 687,500) | “Giga Phase Two” aims to consolidate and progress on the achievements of Phase One in current Giga countries. It will benefit Africa, Central Asia, and the Eastern/Central Caribbean which were targeted under phase one. It will also expand the scope of the project to cover Asia Pacific and South America. Activities will be extended, to LDCs, LLDCs, and SIDS. |
| Giga and FCDO DAP – Promoting enabling policy and regulation (9GLO21116) | USD 1,379,070 Partner: Foreign, Commonwealth and Development Office of the United Kingdom of Great Britain and Northern Island (UK FCDO) | USD 276,000 (16.7% of the total budget of USD 1,655,070) | This project aims to increase the number of schools connected through support offered to the four priority FCDO Digital Access Programme (DAP) countries (Kenya, Nigeria, Brazil, Indonesia), and to complete an initial scoping of in the fifth DAP country (South Africa). |
| Creating a safe and prosperous Cyberspace for children (9GLO21112) | USD 1,612,500 Partner: National Cybersecurity Authority of the Kingdom of Saudi Arabia (NCA) | USD 400,000 (20% of the total budget of USD 2,012,500) | This project will foster further work in Child Online Protection and will support global efforts of Member States to implement international child rights standards in the digital environment. |
| Accelerating Africa’s Digital Transformation Through Connectivity (9RAF21101) | USD 500,000 Partner: Microsoft | USD 100,000 (16.7% of the total budget of USD 600,000) | Accelerating Africa’s Digital Transformation Through Connectivity project will facilitate the creation of a multistakeholder platform to provide an opportunity for other private sector, civil society, and academic organizations to engage. |

3.2	57th ICT-DF Steering Committee (held in September 2021)

| Approved new project | External contribution | ITU contribution | Remarks |
| --- | --- | --- | --- |
| Technical Assistance and Training to Uganda on National ICT Development Strategy (9UGA21008) | USD 1,800,000 Partner: Ministry of Industry and Information Technology of the People's Republic of China (MIIT) supported by the South-South Cooperation Assistance Fund | USD 100,000 (5% of the total project budget of USD 1,800,000) | The project will support Uganda in its digital transformation by contributing to the implementation towards a digitally empowered society and knowledge economy. |

3.3	The ICT-DF SC also reviewed the progress in the implementation of ICT-DF projects and approved the return of some funds to the ICT-DF fund initially allocated for the implementation of some development projects which later failed to attract external partner funding i.e

- Project on broadband for Madagascar (project number: 7MAG17004

- Regional Center: ICT Accessibility for Persons with Disabilities (Egypt, project number 7RAB16025)

3.4	As of September 2021, ICT-DF projects were composed of eleven ongoing projects (See the Annex). In figure 1, these projects are presented on a region-by-region basis.

3.5	Since 2009, 48 ICT-DF projects have been closed, and 4 projects are currently undergoing closure (See figures 2.1 and 2.2). Figure 2.3 presents the distribution of projects by region.

3.6	As of September 2021, ICT-DF ongoing projects had a total value of CHF 23.6 million (External Cash 75%, ICT-DF 25%, and Operational Plan Cash 1%) (See figure 3).

3.7	BDT will continue monitoring the remaining projects for effective implementation. The ICT-DF Steering Committee will continue to review project proposals and support selected projects in the various areas of action with special attention to regional initiatives approved by WTDC-17, considering the rules and criteria set by the ICT-DF Rules and Procedures and within the limit of the ICT-DF Capital Account.

3.8	Future meetings of the ICT-DF SC will be held upon receipt of new project proposals fulfilling the selection criteria.

# Evolution of the ICT-DF Capital Accounts

4.1	Total interest income of ICT-DF Capital Account in 2020 was USD 41,209.71 and the interest in projects corresponds to USD 18,094.

4.2	As of October 2021, the remaining balance under ICT-DF Capital Account amounted to USD 3,473,898.20 (see figure 4), while the Exhibition Working Capital Fund (EWCF) amounted to CHF 6,607,613.63.

4.3	It should be noted that the following ITU PP-18 Resolution 11 (Rev. Dubai, 2018) provisions may have an impact on the Exhibition Working Capital Fund (EWCF) and in turn on the ICT-DF:

- Resolves (4): that the terms of reference, based on the contributions made by the ITU membership, for hiring the independent external management consultancy shall be submitted to the Council Working Group on Financial and Human Resources for approval, and the expenses for hiring the consultancy shall be covered by the Exhibition Working Capital Fund.

- Resolves (10): that the EWCF shall provide a minimum reserve of 5 million Swiss francs (CHF 5,000,000.)

As of 31 December 2020, the Dalberg Consultancy fees amounted to CHF 225,915 and the EWCF stood at CHF 6,607,613.63.

# Way forward

5.1	Progress on implementation of ICT-DF funded projects will be regularly analyzed and updated at https://www.itu.int/en/ITU-D/Projects/ICT-DF.aspx.

5.2	Taking into account that the ICT-DF is demand-driven and seed funding in nature and principle, the ICT-DF SC will continue to consider project proposals based on the rules and criteria while remaining within the limit of the ICT-DF Capital Account, in order to support the development of telecommunications/ICTs in ITU Member States and contribute to the Sustainable Development Goals.

5.3	In view of the relevant provisions of PP-18 Resolution 11 (Rev. Dubai, 2018) alluded to in 4.3 above, due consideration must be given by the ICT-DF SC before considering new projects to be funded by the ICT-DF.

5.4	The Council is invited to take note of this report and advise as deemed appropriate.

ANNEX

# Ongoing ICT-DF Projects in Q3 2021

| Project No | Title | Start Date | End Date | Region | Date Signed | Partner(s) | Budget Signed | Budget Remaining (after commitments) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 7GLO03043 | Rural Telecommunications Development in Least Developed Countries | Jan 2003 | Aug 2023 | Multi-Regional | Dec. 2002 |  | ICT-DF: Balance (01.01.10): USD 509,035 Additional allocation: (15.01.10): USD 1,000,000 Additional allocation from ICT-DF: (14.11.13) USD 1,000,000 | CHF 852,434 |
| 7OMA13005 | Establishment of A Cybersecurity Innovation Centre for the Arab Region | Feb 2013 | Sep 2030 | Arab States | Dec 2012 | Oman | Oman: CHF 1,966,000 ICT-DF: CHF 739,708 | CHF 143,470 |
| 9RAF18089 | PRIDA-ITU Delegation Agreement for Action | Dec 2018 | May 2023 | Africa | Nov 2018 | EU | EU: EUR 5,000,000 ICT-DF: EUR 500,000 | EUR 4,517,000 |
| 7GLO20106 | Enhancing the Digital Ecosystem and Digital Skills for the economic empowerment of women in LDCs | Jul 2020 | Jun 2022 | Multi-Regional | Jul 2020 | EIF, UNOPS | EIF: USD 798,104 ICT-DF: USD 430,245 | USD 1,228,349 |
| 7GLO20108 | Boosting digital skills through Digital Transformation Centres | Jan. 2021 | Dec 2023 | Multi-Regional | Nov 2020 | NORAD | NORAD: CHF 3,008,468 ICT-DF: CHF 759,024 | CHF 3,767,492 |
| 7RAF21102 | Benchmarking des TIC en Afrique Centrale | Jun 2021 | Dec 2023 | Africa | Jun 2021 | COFED | COFED (EU): EUR1,000,000 ICTDF : EUR 300,000 | EUR 1,300,000 |
| 9GLO21116 | Giga and DAP – Promoting enabling policy and regulation (LDCs) | Mar 2021 | Mar 2022 | Multi-Regional | Mar 2021 | UK Foreign, Commonwealth and Development Office (FCDO) | FCDO: GBP 999,648 ICT-DF: USD 276,000 | CHF 821,478 |
| 9GLO21112 | Creating a Safe and Prosperous Cyberspace for Children | Aug 2021 | Dec 2024 | Multi-Regional | Aug 2021 | NCA-Saudi Arabia | NCA-Saudi Arabia: USD 1,612,500 ICT-DF: USD 400,000 | CHF 1,213,896 |
| 2GLO20104-03 | GIGA Phase Two | Aug 2021 | Mar 2023 | Multi-Regional | Aug 2021 | UNICEF | UNICEF: USD 550,000 ICT-DF: USD 137,500 | CHF 506,440 |
| 9RAF21101 | Accelerating Africa’s Digital Transformation Through Connectivity | Aug 2021 | Dec 2022 | Africa | Aug 2021 | Microsoft | Microsoft: USD 500,000 ICT-DF: USD 100,000 | CHF 558,600 |
| 9UGA21008 | Technical Assistance and Training to Uganda on National ICT Development Strategy | Jan 2021 | Jun 2022 | Africa | Feb 2021 | Ministry of Industry and Information Technology of the People's Republic of China (MIIT) | MIIT: USD 1,800,000 ICT-DF: USD 100,000 | CHF 945,603 |

______________________

____________________

The ICT-DF SC is composed of the ITU Secretary-General (Chairman), the ITU Deputy Secretary-General and the Director of the BDT.

Final information will be available upon closure of ITU financial accounts.

Final information will be available upon closure of ITU financial accounts.