| Agenda item: ADM 3 | Document C26/65-E |
| --- | --- |
|  | 30 March 2026 |
|  | Original: English |
| Report by the Secretary-General |  |
| UPDATE ON BUSINESS CONTINUITY DURING THE CONSTRUCTION PERIOD OF THE NEW ITU BUILDING |  |
| Purpose This report provides an update to the document on the business continuity modalities for ITU meetings during the construction period of the new ITU headquarters building in 2028 and 2029 presented to CWG-FHR in its 22nd meeting (Document CWG-FHR-22/13). It provides additional information on the different options for holding ITU meetings in the period in question and their financial implications. This report focuses on business continuity for meetings. Document C26/7 contains updates on business continuity for ITU HQ operations. Action required by the Council The Council is invited to note this document. Relevant link(s) with the Strategic Plan Convening platforms Financial implications All business continuity options require funding. The business continuity fund currently amounts to CHF 3.17M, including Switzerland’s contribution of CHF 2.78M and CHF 0.389M allocated by Council in 2025. Document C26/42 proposes allocation of additional funding of CHF 1.5M from the savings of budget implementation in 2025 for ITU business continuity operations, as per the assessment provided in Council Document C26/7. _______________ References Document CWG-FHR-20/9; Council Decision 640 (C24); Summary Report of the 20th meeting of CWG-FHR; Documents CWG-FHR-21/10, CWG-FHR-21/25, CWG-FHR-21/INF/4, CWG-FHR-22/13 and CWG-FHR-22/36 |  |

# 1	Background

Approximately 60 to 65 meetings are held each year in ITU headquarters, supplemented by additional capacity in CICG/CCV. These meetings comprise statutory technical meetings (Study Groups and Working Parties) for all sectors (mandated by Union and sector constitutional documents with decision-making functions and strategic importance), as well as Advisory Group meetings, the Council, and Council Working Groups.

Due to the construction of the new building within the ITU headquarters project, it is necessary to secure appropriate meeting venues to ensure ability to convene ITU meetings usually held in the ITU headquarters, including during the major period of disruption caused by the demolition and construction processes.

These meetings may be held outside Geneva by an inviting government or other host organization in line with Resolution 5 (Kyoto, 1994) on invitations to host meetings or conferences away from Geneva, whereby the host defrays the additional expense to the Union of hosting outside Geneva.

Holding all meetings on an ad hoc basis in different locations would, however, be unfeasible given the considerable financial, logistical and organizational challenges such an approach would represent, including higher costs, less scope of efficiency in the use of human resources and greater uncertainty in delegate planning.  The detailed list of ITU meetings planned for the period from October 2028 to August 2029 has been updated with the latest information from meeting organizers in the Sectors and the General Secretariat. It is available in Annex 1 to this document and includes estimates of dates of meetings, number and size of rooms.

# 2	Confirmation of the period of major disruption

Following further refinement by the project design firm, the major period of disruption during which alternative meeting rooms may be required has now been confirmed as 1 October 2028 to 31 August 2029 inclusive.

# 3	Availability of ITU meeting rooms during the period of major disruption

Acoustic tests have been carried out in the Tower and Montbrillant buildings to assess the levels of disturbance during demolition and construction.

Preliminary results indicate a possibility of using some rooms in the ITU headquarters throughout the major period of disruption linked to heavy construction work, subject to acceptance of limited disturbance. Continued use of the headquarter rooms, however, may necessitate infrastructure and equipment updates to ensure business continuity and quality of service, as some infrastructure and equipment would otherwise reach their end-of-life before or during the estimated construction period. Assessment is ongoing to establish the scope of renovation and identify additional investment required.

# 4	Alternative venues in Geneva

The secretariat has continued to explore a range of options to ensure business continuity in the period in question through rental of meeting room space in alternative venues in Geneva.

Holding the ITU Councils 2028 and 2029

Given the strategic importance of the annual meeting of the Council, and in line with No. 51, Article 4, of the Convention, which mandates that an ordinary session of the Council shall be held annually at the seat of the Union, the Council sessions in 2028 and 2029 are planned to be held in Geneva.

The Council session in 2028 is planned to be held from 13 to 23 June in Popov in the Tower at ITU headquarters, during which time no major demolition work with high levels of disturbance is planned as per the current Building Project schedule.

The Council session in 2029 was originally scheduled to be held in June. As CICG cannot accommodate the meeting, it may be held either in June 2029 in Popov (pending final results of the acoustic test) or at WHO, who have confirmed availability of space as of today.

A more conservative and cost-effective option would be to hold the 2029 session of the Council in Popov in September, pending Member State approval – see Document C26/2.

Holding Study Groups, Working Parties and Advisory Groups

CICG

Given its long-standing collaboration with ITU, its convenient location and the familiarity of delegates with the premises, CICG remains the most suitable alternative venue for meetings. However, due to planned renovation work, CICG will be closed from 1 January to 31 October 2028, with limited availability in late 2028 and throughout 2029.

The ITU secretariat is working closely with CICG to establish the feasibility of holding as many ITU meetings as possible in the period from October 2028 to August 2029. Currently, CICG can accommodate a limited number of meetings in this period, as for all other meetings the venue is either not available or can only offer ITU space as a second option pending cancellation from other parties.

A rental and fixed-fee charge will be applicable to all meetings taking place at CICG as of 2027. While CICG have applied new rental and fixed-fee charges since 2025, the rental costs of ITU meetings in CICG in 2025 and 2026 will be reimbursed as part of a generous package of urgent measures to support International Geneva provided by Switzerland, for which ITU remains very grateful.

Palexpo

Further exchanges with Palexpo management have confirmed that only a limited number of meetings rooms in Palexpo are available on an ad hoc basis from October 2028 to August 2029. This remains the most expensive option within Geneva due to high technical services costs. The secretariat is working to map those ITU meetings which still require a venue to the available rental spaces in Palexpo in this period.

United Nations Office at Geneva

Preliminary discussions with the United Nations Office at Geneva (UNOG) indicate that there is limited availability for external meetings and confirmation of availability cannot be provided more than six months ahead of the meeting. ITU has nevertheless inquired through an official communication whether UNOG would be able to hold any of the ITU meetings in the period in question and is awaiting a response.

Using the Tempus temporary conference structure at the UNOG on yearly basis is not a viable option, given its limited capacity and high costs, including the cost of room reconfiguration and dismantlement of the structure at the end of the lease period. The dismantlement alone, which UNOG has confirmed would fall to ITU under this approach, is estimated at CHF 0.5 M.

Other UN/international entities on an ad hoc basis

A limited number of rooms may be available to rent in 2028 and 2029 from other international organizations in Geneva on an ad hoc basis. WHO and ILO both offer suitable facilities for medium-sized meetings with the potential to book meetings far ahead, enabling timely booking and longer-term visibility. ITU will hold a BR Study Group in WHO for the first time in June 2028. It should be noted that both WHO and ILO use UNOG facilities for larger meetings, and UNOG is conducting its own renovation programme, meaning that availability is limited and there is a degree of competition in securing adequate meeting spaces, in particular during certain periods of the year. Other international organizations only accept external requests to rent meeting spaces from their Member States for events within the scope of their mandate, or do not have sufficiently large meeting rooms for the purpose of ITU meetings.

In parallel, the secretariat continues to strengthen its collaboration and information sharing with the Host Country and the UN community in Geneva. As co-coordinator of the Specialized Agencies Cluster of the UN80 Initiative alongside ILO, the ITU Secretary-General has called for a coordinated framework for Geneva-based UN entities to streamline and share facility utilization across Geneva. Following an initial meeting with UNOG and ILO in December 2025, ITU is working on an initial project outline with next steps. ITU is also participating in working groups organized by the Swiss Mission to support coordination of conference and office facilities with International Geneva. It is envisaged that these efforts will ultimately produce opportunities for synergies and enhanced resource use among UN agencies in Geneva and within the context of the ITU campus.

Indicative overview of costs in other Geneva-based venues an ad hoc basis

All meeting spaces in Geneva charge rental fees at commercial rates plus technical and service fees.

The following table provides an indicative comparison of the cost of rental for a selected number of individual meetings at different venues, noting that technical and services fees will also apply:

| Meeting | Days | Rooms/capacity | Costs (CHF) | CICG | UNOG | Palexpo |
| --- | --- | --- | --- | --- | --- | --- |
| Council | 12 | 1×350, 1×150, 1×80, 2×30, 1×20 | Rental | 27 368 | 33 792 | 95 400 |
|  |  |  | Security | 10 220 | 18 968 | 14 099 |
|  |  |  | Technical | 50 000 | 44 000 | 151 167 |
|  |  |  | Total: | 87 588 | 96 760 | 260 666 |
| CWGs | 12 | 1×150, 1×80 | Rental | 21 560 | 14 784 | 56 760 |
|  |  |  | Security | 10 220 | 600 | 14 099 |
|  |  |  | Technical | 35 000 | 28 800 | 93 542 |
|  |  |  | Total: | 66 780 | 44 184 | 164 401 |
| TSAG | 5 | 1×200, 1×50, 1×30, 1×20 | Rental | 14 050 | 7 920 | 26 400 |
|  |  |  | Security | 7 200 | 800 | 7 242 |
|  |  |  | Technical | 18 000 | 15 200 | 54 228 |
|  |  |  | Total: | 38 450 | 23 920 | 87 870 |
| BR WPs 5A-B-C | 12 | 1×200, 1×120, 1×80, 1×50, 1×30 | Rental | 27 128 | 31 488 | 90 720 |
|  |  |  | Security | 10 220 | 1 280 | 14 099 |
|  |  |  | Technical | 75 000 | 101 600 | 131 853 |
|  |  |  | Total: | 112 348 | 134 368 | 236 672 |
| TSB SG17 | 12 | 1×200, 2×50, 1×30, 3×20, 3×15 | Rental | 23 720 | 63 360 | 102 240 |
|  |  |  | Security | 10 220 | 1 000 | 14 099 |
|  |  |  | Technical | 120 000 | 178 400 | 108 774 |
|  |  |  | Total: | 153 940 | 242 760 | 225 113 |
| BDT SGs1&2 | 12 | 1×250, 1×30 | Rental | 20 120 | 14 400 | 39 600 |
|  |  |  | Security | 10 220 | 1 000 | 14 099 |
|  |  |  | Technical | 30 000 | 44 000 | 97 530 |
|  |  |  | Total: | 60 340 | 59 400 | 151 229 |
| Notes: (1) Weekends are included in the price where applicable. (2) Security is calculated as marginal costs, includes cost of unarmed UNOG security guard (79 USD = 61 CHF/H) and cost of badging assistants where applicable. UNOG costs also include 4 CHF per printed badge (using UNOG badging system). (3) UNOG rental and technical available in USD, converted here to CHF for purpose of comparison only at rate of 1 USD = 0.8 CHF. This cost may increase subject to exchange rates; UNOG rooms available for reservation at last minute. (4) Palexpo prices for Council and CWGs are estimated at 40 per cent discount from catalogue price and only applicable for bulk bookings. (5) WHO and ILO costings were not available at the time of submission of this report; an oral update will be provided if possible. |  |  |  |  |  |  |

# 5	Additional business continuity modalities

Alternative venues outside Geneva

At the request of CWG-FHR in its 21st meeting, the ITU secretariat conducted an initial assessment of conference venues in Lausanne, the nearest international meeting hub with comparable infrastructure. Following an initial assessment, two venues may offer suitable facilities for a limited number of ITU meetings: the Swiss Tech Convention Center, one of the largest convention centres in the Lake Geneva region, and the Beaulieu, a multi-functional complex accommodating events for 50 to 4 000 persons. However, given the additional financial and operational costs implied in holding meetings outside Geneva, the potential availability of rooms in ITU Headquarters and funding received from Switzerland, other business continuity options are now more feasible and there is no comparative advantage to pursuing this option for business continuity at this stage.

Ad hoc hosting by Member States

A limited number of individual Study Group meetings may continue to be hosted by Member States in this period on an ad hoc basis in line with usual practice under Resolution 5 (Kyoto, 1994) of the Plenipotentiary Conference, where the Member State assumes any additional costs of holding a meeting outside Geneva headquarters.

ITU Meetings Hub

The concept of the ITU Meetings Hub proposed that a Host Country cover the cost of venue, facilities, technical services, and management of all ITU technical meetings for the entire period when the facility is required (or a year), in addition to ITU staff costs onsite, in line with Resolution 5 (Kyoto, 1994) of the Plenipotentiary Conference and respective Sector resolutions.

Following the interest of several Member States at Council 2025 in exploring this option further, the secretariat issued in August 2025 a Call for Proposals for hosting an ITU Meetings Hub during the construction period of the new ITU Headquarters building in 2028-2029 (CL-25/38). Two Member States provided positive responses but, following further discussions and the provision of detailed requirements and financial estimates, no concrete proposals have been received. Therefore, the Secretariat does not consider it is feasible to pursue this option at this stage.

Virtual meetings

It remains technically feasible to hold fully virtual technical meetings, in particular given the established guidelines for meetings with remote participation. However, current practice allows for fully virtual meetings to be held for up to 3 hours per day around 1200 hours (Geneva time). This would impact upon the flexibility and length of technical meetings, which are typically held over 5 to 8 days. In addition, the difficulty of holding virtual meetings with participants in differing time zones has been repeatedly raised in Council and CWG-FHR meetings. This therefore remains as a fallback option only.

# 6	Business continuity for operations in ITU HQ premises

Full details of the business continuity measures in areas other than ITU meetings are provided in the Update on the Union’s headquarters premises project (Document C26/7).

# 7	Funding

At the 22nd session of CWG-FHR in January 2026, Switzerland confirmed that ITU will benefit from a two-year (2025 and 2026) waiver of repayments on eligible real-estate loans previously granted by the Swiss Confederation (Document CWG-FHR-22/23), with the objective of allocating the resultant CHF 2 782 600 savings to the business continuity fund to cover the costs of holding meetings in Switzerland during the period when the ITU headquarters buildings and CICG are fully or partially unavailable. As a result of this generous contribution, the business continuity fund for the construction period of the new ITU headquarters building now totals CHF 3.171M, incorporating the allocation of 2024 savings of CHF 389 000 to the continuity fund (Resolution 1434 (C25)).

The allocation from savings of CHF 1.5M outlined in Document C26/42 refers to business continuity for operations.

# 8	Conclusion

The period of major disruption of ITU meetings due to heavy demolition and construction work on the ITU HQ premises has now been confirmed as 1 October 2028 to 31 August 2029 inclusive. The list of statutory meetings planned for this period has been updated to more accurately reflect the meeting rooms and services required.

In view of the results of the acoustic testing conducted in February 2026, preliminary assessments indicate that some meeting rooms may be used throughout the period of the construction. The secretariat is working on a detailed mapping of all affected meetings to ensure as many as possible can be held in ITU and to identify those meetings which require an external venue. This comprehensive mapping process will propose potential venues in Geneva which are available to host those meetings which cannot be held in ITU, with estimated costs of rental and associated expenses. This will enable a clearer estimate of the total amount required and adequacy of the CHF 3.1 million business continuity fund.

A full overview of the mapping of meeting rooms and associated costs, including infrastructure upgrades of ITU meeting rooms where required, will be presented to the Plenipotentiary Conference in November 2026.

Business continuity measures for operations will cover the entire construction period (2028-2031) and are reported on in documents on the HQ premises project (Document C26/7).

Annexes: 2

Annex 1

List of planned ITU technical meetings October 2028 to August 2029

| Sector | Meeting | Start date | End date | Number of rooms |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | Classroom style | Boardroom style |
| BDT | Rapporteur Group Meeting (RGM-1) | 02/10/2028 | 11/10/2028 | 1×100 | 1×15 |
| BR | Space Sustainability Forum (SSF) | 04/10/2028 | 06/10/2028 | 1×250 |  |
| BR | WPs 4A-B-C | 11/10/2028 | 26/10/2028 | 1×250, 2×100 | 2×30 |
| BDT | Rapporteur Group Meeting (RGM-2) | 11/10/2028 | 20/10/2028 | 1×100 | 1×15 |
| BR | SG 4 | 27/10/2028 | 27/10/2028 | 1×200 |  |
| BR | RRB28-3 | 30/10/2028 | 07/11/2028 | 1×40 |  |
| BR | WPs 1A-B-C | 01/11/2028 | 09/11/2028 | 1×120, 2×80 | 1×30 |
| BR | SG 1 | 10/11/2028 | 10/11/2028 | 1×150 |  |
| BR | WPs 5A-B-C | 20/11/2028 | 29/11/2028 | 1×200, 1×120, 1×80, 2×50 | 1×30 |
| BR | SG 5 | 30/11/2028 | 01/12/2028 | 1×200 |  |
| BR | WRS-28 Plenary | 04/12/2028 | 05/12/2028 | 1×400 |  |
| BR | WRS-28 Workshops | 06/12/2028 | 08/12/2028 | 2×200, 2×100, 2×60 | 1×30 |
| BR | New group post RA-27/WRC-27 | 11/12/2028 | 15/12/2028 | 1×250 | 1×30 |
| TSB | SG12 | 10/01/2029 | 18/01/2029 | 1×150 (opening & closing), 3×30, 2×15, 2×10 |  |
| TSB | SG21 | 22/01/2029 | 02/02/2029 | 1×150, 1×30, 2×20, 2×15 |  |
| TSB | JVET | 23/01/2029 | 30/01/2029 | JVET 1×200, 1×100 |  |
| BR | WP 5D | 30/01/2029 | 08/02/2029 | 1×250, 2×80 | 2×30 |
| TSB | SG5 | 05/02/2029 | 13/02/2029 | 1×150, 2×50, 3×30, 2×15 |  |
| BR | WPs 3J-K-L-M | 19/02/2029 | 23/02/2029 | 1×100, 2×50 | 2×30 |
| SG | CWG 29.1 | 19/02/2029 | 02/03/2029 | 1×150, 1×80 |  |
| BR | WPs 7A-B-C-D | 26/02/2029 | 08/03/2029 | 2×80, 2×40 | 1×30 |
| TSB | SG20 | 28/02/2029 | 08/03/2029 | 1×120 (opening & closing), 3×30, 2×15, 2×10 |  |
| BR | SG 7 | 09/03/2029 | 09/03/2029 | 1×100 |  |
| BR | WPs 6A-B-C | 12/03/2029 | 22/03/2029 | 2×100, 1×60 | 2×30 |
| TSB | SG2 | 12/03/2029 | 20/03/2029 | 1×100, 2×50 (opening & closing) |  |
| TSB | SG11 | 12/03/2029 | 21/03/2029 | 1×100, 1×30, 6×15 |  |
| BDT | Study Group 1 | 12/03/2029 | 16/03/2029 | 1×150 | 1×15 |
| BR | RRB29-1 | 19/03/2029 | 23/03/2029 | 1×40 |  |
| BDT | Study Group 2 | 19/03/2029 | 23/03/2029 | 1×150 | 1×15 |
| TSB | SG13 | 21/03/2029 | 30/03/2029 | 1×150, 1×50, 3×20, 5×10 |  |
| BR | SG 6 | 23/03/2029 | 23/03/2029 | 1×100 |  |
| BR | RAG | 26/03/2029 | 29/03/2029 | 1×100 |  |
| TSB | SG17 | 04/04/2029 | 13/04/2029 | 2×150, 2×20, 2×30, 4×50, 1×15, 1×10 |  |
| BR | WPs 4A-B-C | 11/04/2029 | 26/04/2029 | 1×250, 2×100 |  |
| TSB | SG15 | 16/04/2029 | 27/04/2029 | 1×30, 2×20, 2×15, 1×200, 1×40, 2×100, 3×50, 3×30 |  |
| BDT | TDAG | 23/04/2029 | 27/04/2029 | 1×200 | 1×30 |
| BR | SG 4 | 27/04/2029 | 27/04/2029 | 1×200 |  |
| TSB | SG3 | 02/05/2029 | 11/05/2029 | 1×150, 1×30 |  |
| BR | New group post RA-27/WRC-27 | 03/05/2029 | 10/05/2029 | 1×250 | 1×30 |
| BR | WPs 5A-B-C | 14/05/2029 | 24/05/2029 | 1×200, 1×120, 1×80, 2×50 | 1×30 |
| TSB | TSAG | 14/05/2029 | 18/05/2029 | 1×200, 1×80 |  |
| TSB | SG12 | 23/05/2029 | 01/06/2029 | 1×150 (opening & closing), 3×30, 2×15, 2×10 |  |
| BR | SG 5 | 25/05/2029 | 25/05/2029 | 1×200 |  |
| BR | WPs 3J-K-L-M | 28/05/2029 | 07/06/2029 | 1×100, 2×50 | 2×30 |
| TSB | SG5 | 04/06/2029 | 13/06/2029 | 1×150, 2×50, 3×30, 2×15 |  |
| BR | SG 3 | 08/06/2029 | 08/06/2029 | 1×100 |  |
| BR | WPs 1A-B-C | 11/06/2029 | 22/06/2029 | 1×120, 2×80 | 1×30 |
| TSB | SG21 | 18/06/2029 | 29/06/2029 | 1×150, 1×30, 2×20, 2×15 |  |
| TSB | JVET | 19/06/2029 | 26/06/2029 | 1×200, 1×100 |  |
| BR | SG 1 | 22/06/2029 | 22/06/2029 | 1×150 |  |
| BR | WP 5D | 27/06/2029 | 05/07/2029 | 1×250, 2×80 | 2×30 |
| BR | RRB29-2 | 02/07/2029 | 06/07/2029 | 1×40 |  |
| TSB | SG20 | 16/07/2029 | 25/07/2029 | 1×120 (opening & closing), 3×30, 2×15, 2×10 |  |
| BR | New group post RA-27/WRC-27 | 23/07/2029 | 27/07/2029 | 1×250 | 1×30 |

Annex 2

Cost of holding meetings in ITU

The cost of holding meetings in ITU under current conditions is provided at the request of the 22nd meeting of CWG-FHR and as an indicative estimate based on the current business model. The methodology used to calculate these costs is broadly similar to that used by other UN system agencies in Geneva when establishing rental charges on a cost recovery basis. However, the methodologies are not fully aligned, and these costs reflect actual internal use rather than a rental model at this stage. A refinement of the methodology with FRMD, benchmarking exercises and further coordination within the scope of the proposed collaboration with UN agencies may be needed for the development of an ITU rental model in the future, in particular in the context of the ITU Campus.

| Meeting | Days | Rooms/capacity | Estimated cost of meetings in ITU HQ (CHF) |  |
| --- | --- | --- | --- | --- |
| Council | 10 | 1×350, 1×150, 1×80, 2×30, 1×20 | Room management | 27 630 |
|  |  |  | Facilities management | 7 436 |
|  |  |  | Security | 10 871 |
|  |  |  | Technical | 33 850 |
|  |  |  | Total: | 79 787 |
| CWGs | 10 | 1×150, 1×80 | Room management | 15 970 |
|  |  |  | Facilities management | 4 977 |
|  |  |  | Security | 0 |
|  |  |  | Technical | 25 810 |
|  |  |  | Total: | 46 757 |
| TSAG | 5 | 1×200, 1×50, 1×30, 1×20 | Room management | 5 800 |
|  |  |  | Facilities management | 3 602 |
|  |  |  | Security | 0 |
|  |  |  | Technical | 16 301 |
|  |  |  | Total: | 25 703 |
| BR WPs 5A-B-C | 10 | 1×200, 1×120, 1×80, 1×50, 1×30 | Room management | 10 850 |
|  |  |  | Facilities management | 11 154 |
|  |  |  | Security | 0 |
|  |  |  | Technical | 24 978 |
|  |  |  | Total: | 46 982 |
| TSB SG17 | 10 | 1×200, 2×50, 1×30, 3×20, 3×15 | Room management | 3 930 |
|  |  |  | Facilities management | 13 278 |
|  |  |  | Security | 0 |
|  |  |  | Technical | 26 850 |
|  |  |  | Total: | 44 058 |
| BDT SGs1&2 | 10 | 1×250, 1×30 | Room management | 11 050 |
|  |  |  | Facilities management | 5 268 |
|  |  |  | Security | 0 |
|  |  |  | Technical | 33 850 |
|  |  |  | Total: | 50 168 |
| Notes on calculations: (1) Weekends are not included. (2) Security costs calculated as marginal costs of access control to ensure quorum in plenary and additional hours guarding entrance. (3) Facilities management cost calculated as building related costs (opex, capex amortised) plus supplementary costs (maintenance, staff, loan) calculated per m2/day x conference room size; assumes 250 conference days p.a.; excludes social events. (4) Technical costs based on opex only and following UNOG model. (5) Room management costs based on staff organization and support. |  |  |  |  |

______________

____________________