| Agenda item: PL-2 | Document C26/68-E |
| --- | --- |
|  | 26 March 2026 |
|  | Original: English |
| Report by the Secretary-General |  |
| UPDATE ON THE IMPLEMENTATION OF ITU COUNCIL RESOLUTION 1408 ON ASSISTANCE AND SUPPORT TO UKRAINE FOR REBUILDING THEIR TELECOMMUNICATION SECTOR |  |
| Purpose This report outlines the activities and developments since the ITU Council in June 2025 on assistance and support to Ukraine for rebuilding their telecommunication sector in response to the modified ITU Council Resolution 1408, focusing on monitoring and reporting, coordination mechanisms, technical assistance, mobilization of resources, and capacity-building activities. Action required by the Council The Council is invited to note this report. Relevant link(s) with the Strategic Plan Provision of technical assistance. Financial implications CHF 346 000 since 2022, including CHF 85 000 from the ITU budget, CHF 191 000 in monetary voluntary contributions, and CHF 70 000 in in-kind contributions. _______________ References Council Resolution 1408 (Mod. 2023); Document C23/59 |  |

# 1	Introduction

At its 2023 session, the ITU Council adopted amended Resolution 1408 on “Assistance and support to Ukraine for rebuilding their telecommunication sector”. This report summarizes the actions the ITU secretariat has been undertaking since June 2025, to address the resolves of this resolution, in particular focusing on monitoring and reporting, coordination mechanisms, technical assistance, mobilization of resources and capacity-building activities.

# 2	Monitoring and reporting

With the aim of facilitating effective technical assistance, a constant monitoring of digital resilience in Ukraine was introduced. A special website, dedicated to the implementation of Resolution 1408, was kept updated and is available here.

ITU, as the United Nations (UN) Agency for Digital Technologies, continued to contribute to the regular exercise of Rapid Damage and Needs Assessment Report (RDNA), facilitated by the European Commission, the World Bank and the UN. ITU’s input mainly focused on the chapter on “Telecommunications, Digital, and Media”. The 5th edition of the RDNA was released on 23 February 2026 and serves as a guiding document for the international donor community to assist in Ukraine’s reconstruction process.

The overall impact on the telecommunications, digital, and media sector as of 31 December 2025, is estimated at USD 2.48 billion and losses are estimated at USD 2.69 billion. Damage covers mobile and fixed broadband networks, postal facilities, broadcasting infrastructure, and media. Loss reflects forgone revenues for private operators and postal service providers, increased operating costs due to repairs, and additional costs for backup electricity generators. Damage is overwhelmingly borne by the private sector, which has incurred over 90 per cent of the total; damage to public assets is limited mainly to broadcasting infrastructure and a share of postal facilities. Fixed broadband and mobile networks account for about 85 per cent of total damage. The growing toll of lost lives has had adverse effects on physical and mental health in the sector.

Total reconstruction and recovery needs for sector are estimated at USD 7.10 billion over 2026--2036, an increase of 21 per cent compared to RDNA4.

# 3	Coordination mechanisms for effective implementation

At the level of ITU, a Special Task Force on Resolution 1408, chaired by the Deputy Secretary--General and serviced by the ITU Office for Europe, continues to provide the platform for intersectoral response to all issues related to the implementation of this resolution.

With the aim of ensuring a coordinated approach for ITU activities in response to Resolution 1408, a series of coordination mechanisms have been put in place, as follows:

–	ITU conducts regular coordination calls with the official focal point of the Ministry of Digital Transformation of Ukraine, acting as Administration Member State for ITU. In addition, ITU continues, upon the needs, to cooperate with the State Service of Special Communications and Information Protection (SSSICP), the Broadcasting, Radiocommunications and Television Concern, and the National Commission for the State Regulation of Electronic Communications, Radio Frequency Spectrum and the Provision of Postal Services.

–	As a member of the UN Country Team, ITU continues to coordinate all its actions with the UN system. ITU has contributed to the elaboration of and signed the UN Sustainable Development Cooperation Framework 2025-2029.

- ITU conducts regular coordination with the European Commission on its ongoing and planned activities in the field of ICT and broadcasting infrastructure reconstruction, roll out of 5G infrastructure and electronic communications. As further detailed below, ITU, in coordination with the Administration of Ukraine is currently preparing for next TAIEX workshop, building upon positive experience build during the first joint ITU-EU TAIEX workshop was held in December 2024.

- Following annual active participation in the Ukraine Recovery Conferences, in July 2025, upon the invitation of Italy, ITU contributed to the URC held in Rome. ITU facilitated the organisation of the side event “Building Telecom Resilience: Ukraine’s wartime Transformation and Global Investment Partnerships” with the high-level participation from Ukraine and partners. The event offered an opportunity to highlight the work carried out by ITU to support Ukraine, while seeking effective partnerships to further advance the implementation of the ITU Council Resolution 1408. Preparations have started towards ITU’s contribution to the Ukraine Recovery Conference 2026 to be held in July, in Gdansk, Poland.

- With the aim of strengthening human capacities, ITU continues working together with Academia Members, in particular the State University of Information and Communication Technologies of Ukraine (SUICT). In November 2025, ITU supported and contributed to the organization of the International Scientific and Practical Conference “Digital Transformation: Strengthening Cybersecurity Capacities in the Modern World” (4-5 November 2025), led by SUICT and the University of the National Education Commission of Poland in Krakow. The conference brought together over 100 stakeholders to discuss current cybersecurity and digital transformation challenges. A second conference is planned to be held in Türkiye in June 2026, supported by ITU and organized by SUICT in cooperation with other academic partners.

# 4	Technical assistance and advocacy actions

Following a series of coordination meetings with the Ministry of Digital Transformation of Ukraine and based on Ukraine’s contribution to the 2026 Regional Development Forum for Europe and responding to the resolves of the ITU Council Resolution 1408, a set of potential projects was jointly identified as a priority for action and international support. Detailed descriptions of priority projects may be made available upon request. The set of priority projects includes the following:

- Increasing Internet accessibility, including connecting communities to fixed broadband and providing social institutions (schools and medical facilities) with stable, energy-efficient, and high-speed Internet (Financial requirement: USD 35 million);

- Institutional capacity building in electronic communications, including coordination of international technical assistance and support to key infrastructure and regulatory projects (Financial requirement: USD 1 million);

- International communication on the recovery and development of Ukraine’s telecommunications sector (Financial requirement: USD 500 000);

- Reducing radiophobia and public resistance to mobile network infrastructure (Financial requirement: USD 500 000);

- Support programmes for small and medium telecom operators (Financial requirement: USD 50 million);

- Attracting Tier-1 operators to support backbone and transit infrastructure;

- Support to R&D and localization initiatives for telecom equipment manufacturing, through enabling policy and investment frameworks.

ITU is preparing for the next TAIEX workshop on Telecom Innovation, Cybersecurity and Investment Models for Ukraine’s Recovery in 2026. The workshop will focus on strengthening capacities of Ukrainian stakeholders on policies, financial instruments, and approaches for the rehabilitation and modernization of ICT infrastructure.

Since the beginning of 2026, ITU has facilitated Ukraine’s engagement with the ITU-UNICEF Giga initiative, supporting efforts to expand and modernize connectivity for social institutions, in particular schools.

ITU also facilitated Ukraine’s participation in regional policy dialogues to enhance international and regional awareness of Ukraine’s telecommunications recovery, resilience efforts, and reform progress.

- In September 2025, ITU, in partnership with the Western Balkans Cyber Capacity Centre (WB3C), organized a regional training in Montenegro on Critical Infrastructure Protection and the Malware Information Sharing Platform (MISP), bringing together experts from the Western Balkans, Georgia, and Ukraine to strengthen national cyber resilience and information-sharing frameworks.

- In February 2026, Ukraine participated in the ITU Regional Radiocommunication Seminar for Europe in Athens, focused on spectrum management, satellite coordination, and emerging technologies, contributing to strengthened regional capacity.

- In March 2026, Ukraine’s delegation joined the ITU Regional Development Forum for Europe to present a set of priority projects, expressing the call for engagement in the implementation.

# 5	Mobilization of resources

With the aim of facilitating technical assistance to the country, ITU continues to encourage Member States and partners to pledge commitments and financial resources tailored to Ukraine’s needs with the number of strategic actions:

- ITU continues to advance the Partner2Connect coalition, and its collection of pledges dedicated to support to Ukraine. As of 2026 overall envelope of collected commitments amounts to over USD 770 million. During the Ukraine Recovery Conference 2025 Vodafone Ukraine, Nokia, and Finnvera have signed a Memorandum of Understanding to support the modernization of Ukraine’s digital infrastructure with the commitment of €30 million in financing over the next three years. The announcement was committed as the P2C pledge. ITU Regional Development Forum for Europe (Prague, Czech Republic, 24 March 2026) provided an additional opportunity for highlighting the needs related to the priority projects and advancing discussions on stakeholders’ commitments. The list of pledges is available here.

–	ITU is engaged in further mobilization of the contributions to the Special Fund in Trust dedicated to the further implementation of Resolution 1408. For the time being the fund benefited from the contributions by Japan (CHF 100 000; 2022), Czech Republic (CHF 57 000; 2023/2024/2025), Bulgaria (CHF 16 294; 2024), and Lithuania (CHF 18 335; 2024).

–	Since 2022, ITU has allocated CHF 85 000 from the operating budget annually to allow to continue the implementation work.

–	ITU has facilitated the European Commission’s and Republic of Poland’s in-kind contribution to the conduct of the TAIEX programs for Ukrainian Officials and hosting the meetings in Poland.

–	ITU continues regular bilateral discussions with Member States and partners to safeguard the financial resources for the continuation of ITU operations related to Resolution 1408 and the rehabilitation of the ICT infrastructure.

# 6	Conclusions

ITU has continued to build-up the activities aimed at the implementation of Resolution 1408 with strengthened partnerships and established well-coordinated mechanisms to advance on the roll-out of activities and mobilisation of financial resources.

All stakeholders are kindly invited to support global cooperation and activities of ITU in response to the Resolution 1408, in particular the following:

–	committing to providing technical assistance, capacity-building and financial support to Ukraine for rehabilitation and modernization of their telecommunication sector;

- supporting financially and/or with in-kind contributions the set of above-mentioned priority projects (see Section 4);

- providing a financial contribution to the Special Fund in Trust, enabling the continuation and scaling-up of the implementation of Resolution 1408;

–	joining Partner2Connect initiative and providing pledges focusing on Ukraine through online system available here.

______________

____________________