| INTERNATIONAL TELECOMMUNICATION UNION |  | STUDY GROUP 19 |
| --- | --- | --- |
| TELECOMMUNICATION STANDARDIZATION SECTOR STUDY PERIOD 2005-2008 |  | TD 92 (GEN/19) |
|  |  | English only Original: English |
| Question(s): | All/19 | Geneva, 3-6 May 2005 |
| TEMPORARY DOCUMENT |  |  |
| Source: | SG19 Vice Chairman |  |
| Title: | SG19 Work Programme |  |

| Recommendation | ST |  | Ques | SG | Timing | Pri | Pag | Liaison | Area | Domain | References | Subject |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Q.1701 |  | R | 1/19 | 19 |  | M | 27 |  | 15,37 | 99 |  | Framework for IMT-2000 networks |
| Q.1711 |  | R | 1/19 | 19 |  | M | 29 |  | 15,37 | 99 | COM 11-R 116 | Network functional model for IMT-2000 |
| Supplement 30 to Q-Series Recommendations |  | R | 1/19 | 19 |  | M |  |  | 15,37 | 00 |  | Specifications of International Mobile Telecommunications-2000 |
| Q.FIFB |  | N | 1/19 | 19 | TBD | H |  | ITU-T SGs 2, 11, 12, 13, 16, ITU-R WP 8D and 8F (WG-Vision), ITU-D SGs, SDOs | 15,37 | 27 |  | Long-term high-level network functional information flows for beyond IMT 2000 systems |
| Q.FNAB |  | N | 1/19 | 19 | 4Q 2005 | H |  | ITU-T SGs 2, 11, 12, 13, 16, ITU-R WP 8D and 8F (WG-Vision), ITU-D SGs, SDOs | 15,37 | 27 |  | Long-term high-level network architecture for systems beyond IMT 2000, including definition of functional entities (FEs), allocation of functional capabilities to FEs, and interfaces model among Fes |
| Tech. Report Q.MMF |  | N | 2/19 | 19 | 1Q 2006 | H | 15 | ITU-T SG 19 Q. 1, 3, 5, relevant SDOs (IETF), relevant ITU-T SGs, ITU-R SGs and ITU-D SGs | 15 | 00 |  | MM Framework and Functional Architecture for Systems Beyond IMT-2000 |
| Tech. Report |  | N | 2/19 | 19 | 3Q 2006 | H |  | ITU-T SG 19 Q. 1, 3, 5, relevant SDOs (IETF), relevant ITU-T SGs, ITU-R SGs and ITU-D SGs | 15 | 37 |  | MM Functional Information Flows and Protocol Development (if needed) |
| Q.1741.4 |  | N | 3/19 | 19 | 3Q 2005 | H | 280 | SDOs, ITU-R WP 8F | 15 | 27 |  | Develop contents for Q.1741.4 draft Recommendation: architecture and specifications of release 6 of “GSM evolved UMTS core network” |
| Q.1742.4 |  | C | 3/19 | 19 | 2004-12 | H | 160 | SDOs, ITU-T SG 11, ITU-R WP 8F | 15 | 27 | TD-57R1 | IMT-2000 References (approved as of 30 June 2004) to ANSI-41 evolved Core Network with cdma2000 Access Network |
| Q.1742.5 |  | N | 3/19 | 19 | 3Q 2005 | H | 160 | SDOs, ITU-R WP 8F | 15 | 27 |  | Architecture and specifications of each release of IMT-2000 family members, making reference to specifications produced by SDOs. Q.1742: “ANSI-41 evolved core network with cdma2000 access network”. |
| Handbook on IMT-2000 (2nd Edition) (Core Network Aspects) |  | N | 4/19 | 19 | 2Q 2006 | H | 299 | All ITU-T SGs, SDOs | 15,37 | 00 |  | The Handbook of evolving IMT-2000 Systems (Core Network Aspects) |
| Q.FMCstg2 |  | N | 5/19 | 19 | 4Q 2006 | H |  | ITU-R WP 8A, 8B, 8D and 8F, related questions 77/8, 215/8, ITU-R JTG 1-6-8-9, ITU-T SGs 4, 9, 11, 13, 16, SDOs, IETF, ATM Forum | 15,37 | 27 |  | Network architecture and interface requirements to facilitate evolution of existing public fixed networks towards converged core network, supporting IMT-2000 capabilities |
| Doc. |  | N | 5/19 | 19 | 4Q 2005 | H |  | ITU-R WP 8A, 8B, 8D and 8F, related questions 77/8, 215/8, ITU-R JTG 1-6-8-9, ITU-T SGs 4, 9, 11, 13, 16, SDOs, IETF, ATM Forum | 15,37 | 27 |  | Access network interface requirements for utilizing IMT-2000 radio access technologies as FWA with existing public fixed networks |
| Doc. |  | N | 5/19 | 19 | 4Q 2006 | H |  | ITU-R WP 8D and WP 8A, 8B, 8D and WP 8F, related questions 77/8, 215/8, ITU-R JTG 1-6-8-9; ITU-T SGs 4, 9, 11, 13, 16, SDOs, IETF, ATM Forum | 15,37 | 27 |  | Architectural and network interface requirements for converged core network to facilitate services transparency to users across different access arrangements, including migration path for network convergence |
| "Pointers" Report on Lawful Interception (LI) |  | N | 5/19 | 19 | 4Q 2006 | M |  | ETSI and ANSI (ATIS) | 15,37 | 27 |  | Document on the lawful interception requirements for the converged and the harmonized networks |

_______________