# Part II – Objectives

II – Objectives	17-68

II.0	Summary	17

II.1	Inter-Sectoral Objectives	18-30

II.1.1	I.1 Collaboration	19-20

II.1.2	I.2 Emerging telecommunication/ICT trends	21-22

II.1.3	I.3 Telecommunication/ICT accessibility	23-24

II.1.4	I.4 Gender equality and inclusion	25-26

II.1.5	I.5 Environmental sustainability 	27-28

II.1.6	I.6 Reducing overlap and duplication	29-30

II.2	Radiocommunication Sector Objectives	31-42

II.2.1	R.1 Spectrum/orbit regulation and management	32-35

II.2.2	R.2 Radiocommunication standards	36-39

II.2.3	R.3 Knowledge sharing	40-42

II.3	Telecommunication Standardization Sector Objectives	43-53

II.3.1	T.1 Development of standards	44-45

II.3.2	T.2 Bridging the standards gap	46-47

II.3.3	T.3 Telecommunication resources	48-49

II.3.4	T.4 Knowledge sharing	50-51

II.3.5	T.5 Cooperation with standardization bodies	52-53

II.4	Telecommunication Development Sector Objectives	54-68

II.4.1	D.1 Coordination	55-57

II.4.2	D.2 Modern and secure telecommunication/ICT infrastructure	58-60

II.4.3	D.3 Enabling environment	61-64

II.4.4	D.4 Inclusive information society	65-68

II.0	Objectives

II.0.1	The draft ITU Operational Plan for 2021-2024 provides information for the implementation of 18 strategic objectives categorized as follows:

- 6 Inter Sectoral objectives;

- 3 Radiocommunication Sector Objectives;

- 5 Telecommunication Standardization Sector Objectives;

- 4 Telecommunication Development Sector Objectives.

II.0.2	For each objective, the following information is provided:

- Description of the Objective;

- Summary of costs allocation for 2019 and 2021-2024;

- 2019 performance report;

- 2021 Statement of Expected Results, Measurement and Risk Indicators.

II.0.3	The following chart provides the 2021-2024 resources allocation by Objective:

II.1	Inter-Sectoral Objectives

Six Inter-Sectoral Objectives are foreseen in 2021-2024, representing 10.41 per cent of the planned resources of the Union for that period.

Inter-sectoral Objectives

Planned costs 2021-2024

Breakdown by cost component

# II.1.1 - I.1 Collaboration

Description of the Objective

To foster closer collaboration among all stakeholders in the telecommunication/ICT ecosystem.

Objective I.1 uses 62.54 per cent of Inter-Sectoral Objectives planned resources or 6.52 per cent of ITU planned resources for 2021-2024.

Summary of costs allocation

|  | CHF(000). |
| --- | --- |
|  | Actual costs 2019 | Planned costs 2021 | Planned costs 2022 | Planned costs 2023 | Planned costs 2024 | Total 2021-2024 |
| Planned expenses | 636 | 1'225 | 2'283 | 1'021 | 986 | 5'515 |
| Documentation costs | 931 | 1'536 | 2'770 | 886 | 1'239 | 6'431 |
| Bureau / Department reallocated costs | 3'141 | 3'947 | 4'350 | 3'974 | 3'901 | 16'172 |
| Centralized administrative costs | 2'180 | 1'302 | 1'437 | 1'311 | 1'287 | 5'337 |
| Centralised support costs | 517 | 2'357 | 2'571 | 2'283 | 2'330 | 9'541 |
| Full costs | 7'405 | 10'367 | 13'411 | 9'475 | 9'743 | 42'996 |

2019 Performance report

| Achievements | Measurement | Risk |
| --- | --- | --- |
| Increased collaboration among relevant stakeholders, leading to improve the efficiency of the telecommunication/ICT environment | A new Question has been added to the ITU Sector Members Annual survey (measured as from 2019, results not yet available) to assess perception on Improved collaboration is being perceived by most stakeholders | Possible lack of focus was mitigated through suitable running of the meetings and events. |
| Increased participation (qualitative and quantitative) to main ITU multi-stakeholder events and fora | Increased number of ITU members declare (through survey) that ICTs / Telecommunications contribute to the achievement of the UN's SDGs and the 2030 Agenda. Number and quality of participants to main events (e.g. WSIS Forum and Telecom) |  |

2021 Statement of Expected Results, Measurement and Risk Indicators

| Outcomes | Outcome Indicators | Risk Indicators |
| --- | --- | --- |
| Increased collaboration among relevant stakeholders. | Number of countries/stakeholders represented / level of representation (WSIS/ Telecom). | Increasing difficulty to engage audiences (new players, multiple org. competing) |
| Increased synergies from partnerships on telecommunication/ICTs. | Percentage of Members stating that ITU recommendations/standards/best practices are used for supporting the development of partnerships. | Lack of support/commitment from partners and countries |
| Increased recognition of telecommunications/ ICTs as a cross-cutting enabler for implementing the WSIS Action Lines and the 2030 Agenda for Sustainable Development. | Percentage of Members that believe ICTs/Telecommunications contribute to the achievement of the UN's SDGs and the 2030 Agenda. | Lack of human and financial resources |
| Enhanced support to ITU membership in developing and delivering ICT products and services. | Percentage of Members stating that ITU recommendations/standards/best practices are used for designing new telecom networks and products. Percentage of Members that are satisfied with ITU general customer services. |  |

# II.1.2 - I.2 Emerging telecommunication/ICT trends

Description of the Objective

To enhance identification, awareness and analysis of digital transformation and emerging trends in the telecommunication/ICT environment.

Objective I.2 uses 18.36 per cent of Inter-Sectoral Objectives planned resources or 1.91 per cent of ITU planned resources for 2021-2024.

Summary of costs allocation

|  | CHF(000) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Actual costs 2019 | Planned costs 2021 | Planned costs 2022 | Planned costs 2023 | Planned costs 2024 | Total 2021-2024 |
| Planned expenses | 125 | 440 | 440 | 440 | 390 | 1'710 |
| Documentation costs | 306 | 564 | 736 | 617 | 553 | 2'470 |
| Bureau / Department reallocated costs | 952 | 1'075 | 1'085 | 1'120 | 1'120 | 4'400 |
| Centralized administrative costs | 646 | 354 | 358 | 369 | 369 | 1'450 |
| Centralised support costs | 153 | 641 | 640 | 643 | 668 | 2'592 |
| Full costs | 2'182 | 3'074 | 3'259 | 3'189 | 3'100 | 12'622 |

2019 Performance report

| Achievements | Measurement | Risk |
| --- | --- | --- |
| Great results by of ITU-T Focus Groups Increased participation to ITU Kaleidoscope events. | Number of new questions, new study groups, new work items, and new WPs has increased. Number of countries submitting to kaleidoscope, and number of papers published in IEEEE in progression. | All risks were mitigated, such as failure to identify key trends, unresponsiveness, leading to disengagement of membership and other stakeholders and risk of being left behind. |

2021 Statement of Expected Results, Measurement and Risk Indicators

| Outcomes | Outcome Indicators | Risk Indicators |
| --- | --- | --- |
| Identification, awareness and analysis of digital transformation and emerging trends in telecommunications/ICTs | Results of ITU-T Focus Groups (deliverables, new questions, new study groups, new work items, new WPs). Contributions to Kaleidoscope events. Indicators from ITU Journal: ICT Discoveries. | Lack of versatility, agility and readiness of the workforce to adapt to the evolving needs Issues in talent development and retainment |
|  | Number of new emerging trends identified and analysed by ITU. | Obsolete organizational framework. |
|  | Percentage of Members/staff which believe that ITU is properly working on identifying and analysing new emerging trends. |  |
|  | ITU's work on identifying and analysing new emerging trends/digital transformation. |  |

# II.1.3 - I.3 Telecommunication/ICT accessibility

Description of the Objective

To enhance telecommunication/ICT accessibility for persons with disabilities and specific needs.

Objective I.3 uses 1.89 per cent of Inter-Sectoral Objectives planned resources or 0.20 per cent of ITU planned resources for 2021-2024.

Summary of costs allocation

|  | CHF(000) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Actual costs 2019 | Planned costs 2021 | Planned costs 2022 | Planned costs 2023 | Planned costs 2024 | Total 2021-2024 |
| Planned expenses | 43 | 25 | 25 | 25 | 25 | 100 |
| Documentation costs | 1 | 0 | 0 | 0 | 0 | 0 |
| Bureau / Department reallocated costs | 52 | 146 | 164 | 164 | 146 | 620 |
| Centralized administrative costs | 122 | 49 | 55 | 55 | 49 | 208 |
| Centralised support costs | 29 | 89 | 98 | 95 | 89 | 371 |
| Full costs | 247 | 309 | 342 | 339 | 309 | 1'299 |

2019 Performance report

| Achievements | Measurement | Risk |
| --- | --- | --- |
| Number of countries having a regulatory framework to ensure ICT accessibility for people with disabilities has increased. Participation of persons/organisations of persons with disabilities into the work of ITU has increased. | Number of countries having a regulatory framework: 2016: 48; 2017: 59; 2018: 61; 2019: under measurement Number of experts and organisations of people with disabilities Number of meetings with sign-language and caption | All risks were mitigated. Sufficient level of resources to cope with the demand. |

2021 Statement of Expected Results, Measurement and Risk Indicators

| Outcomes | Outcome Indicators | Risk Indicators |
| --- | --- | --- |
| Increased availability and compliance of telecommunication/ICT equipment, services and applications with universal design principles. | Number of ITU-T technical publications having core elements for ICT accessibility or improving accessibility/having accessibility requirements or features. | Lack of support/commitment from partners and countries Lack of human and financial resources |
| Increased engagement of organizations of persons with disabilities and specific needs in the work of the Union. | Number of ITU-T technical publications having core elements for ICT accessibility or improving accessibility/having accessibility requirements or features. |  |
| Increased awareness, including multilateral and intergovernmental recognition, of the need to enhance access to telecommunications/ICTs for persons with disabilities and specific needs. | Number of meetings with sign language and captioning. ITU Funds for accessibility (sign language, expert travel and captioning). Number of countries with accessibility policies. |  |

# II.1.4 - I.4 Gender equality and inclusion

Description of the Objective

To enhance the use of telecommunications/ICTs for gender equality and inclusion, and empowerment of women and girls.

Objective I.4 uses 7.47 per cent of Inter-Sectoral Objectives planned resources or 0.78 per cent of ITU planned resources for 2021-2024.

Summary of costs allocation

|  | CHF(000) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Actual costs 2019 | Planned costs 2021 | Planned costs 2022 | Planned costs 2023 | Planned costs 2024 | Total 2021-2024 |
| Planned expenses | 294 | 0 | 0 | 0 | 0 | 0 |
| Documentation costs | 315 | 0 | 0 | 0 | 0 | 0 |
| Bureau / Department reallocated costs | 952 | 669 | 669 | 669 | 669 | 2'676 |
| Centralized administrative costs | 757 | 220 | 220 | 220 | 220 | 880 |
| Centralised support costs | 180 | 399 | 394 | 384 | 399 | 1'576 |
| Full costs | 2'498 | 1'288 | 1'283 | 1'273 | 1'288 | 5'132 |

2019 Performance report

| Achievements | Measurement | Risk |
| --- | --- | --- |
| Gender digital gap is widening (this Objective/ target is out of track) Gender parity in staff and in events not yet achieved. Some progress in 2019 but at the current pace it will take decades to achieve parity. | Gender digital gap has increased from 11.6 % in 2017 to 17% in 2019. Results from Gender Dashboard. Targets measured by Results of EQUALS, BBComm and Study Groups and Expert Groups. | Risk mitigated through good level of support/commitment from partners and countries. Pertinent organizational framework. |

2021 Statement of Expected Results, Measurement and Risk Indicators

| Outcomes | Outcome Indicators | Risk Indicators |
| --- | --- | --- |
| Enhanced access to and use of telecommunications/ICTs to promote the empowerment of women. | Difference between percentages of male and female using the Internet. Difference between percentages of male and female owning a mobile phone. | Lack of support/commitment from partners and countries. Obsolete organizational framework |
| Enhanced participation of women at all levels of decision making in the work of the Union and the telecommunication/ICT sector. | Results from Gender Dashboard (Women in ITU meetings: overall, Chairs, vice-Chairs; Women in Statutory Committees; Women in key events; Women at PP and Council; Women in ICTs and connectivity). |  |
| Increased engagement with other UN organizations and stakeholders involved in using telecommunications/ICTs to promote the empowerment of women. | Results from EQUALS and BBComm. |  |
| Full implementation of UN system-wide strategy on gender parity within ITU's remit. | ITU rating on UN SWAP Performance Indicators. |  |

# II.1.5 - I.5 Environmental sustainability

Description of the Objective

To leverage telecommunications/ICTs to reduce environmental footprint.

Objective I.5 uses 2.32 per cent of Inter-Sectoral Objectives planned resources or 0.24 per cent of ITU planned resources for 2021-2024.

Summary of costs allocation

|  | CHF(000) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Actual costs 2019 | Planned costs 2021 | Planned costs 2022 | Planned costs 2023 | Planned costs 2024 | Total 2021-2024 |
| Planned expenses | 4 | 0 | 0 | 0 | 0 | 0 |
| Documentation costs | 1 | 0 | 0 | 0 | 0 | 0 |
| Bureau / Department reallocated costs | 159 | 202 | 206 | 205 | 202 | 815 |
| Centralized administrative costs | 137 | 70 | 70 | 70 | 70 | 280 |
| Centralised support costs | 32 | 126 | 124 | 121 | 126 | 497 |
| Full costs | 333 | 398 | 400 | 396 | 398 | 1'592 |

2019 Performance report

| Achievements | Measurement | Risk |
| --- | --- | --- |
| Increased number of countries covered by an e-waste legislation. | 56% in 2014 to 66% in 2017; 2019 currently being measured. | Lack of capacity to develop harmonised statistics and to create national policies. |

2021 Statement of Expected Results, Measurement and Risk Indicators

| Outcomes | Outcome Indicators | Risk Indicators |
| --- | --- | --- |
| Improved efficiency of environmental policies and standards. | Percentage of countries with an e-waste legislation. | Lack of versatility, agility and readiness of the workforce to adapt to the evolving needs |
| Reduced energy consumption from telecommunication/ICT applications. | Net telecommunication/ICT-enabled Greenhouse Gas abatement. | Lack of capacity to develop harmonised statistics and to create national policies. |
| Increasing number of recycled e-waste. Improved solutions for Smart Sustainable Cities. | Global e-waste recycling rate. Indicator on improvement of SSC solutions. |  |

# II.1.6 - I.6 Reducing overlap and duplication

Description of the Objective

To reduce the areas of overlap and duplication and foster closer and more transparent coordination among the General Secretariat and ITU Sectors, taking into account the Union's budgetary provisions and the expertise and mandate of each Sector.

Objective I.6 uses 7.42 per cent of Inter-Sectoral Objectives planned resources or 0.77 per cent of ITU planned resources for 2021-2024.

Summary of costs allocation

|  | CHF(000) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Actual costs 2019 | Planned costs 2021 | Planned costs 2022 | Planned costs 2023 | Planned costs 2024 | Total 2021-2024 |
| Planned expenses | 14 | 50 | 50 | 50 | 100 | 250 |
| Documentation costs | 3 | 0 | 0 | 0 | 0 | 0 |
| Bureau / Department reallocated costs | 425 | 641 | 606 | 641 | 641 | 2'529 |
| Centralized administrative costs | 395 | 211 | 200 | 211 | 211 | 833 |
| Centralised support costs | 94 | 382 | 357 | 368 | 382 | 1'489 |
| Full costs | 931 | 1'284 | 1'213 | 1'270 | 1'334 | 5'101 |

2019 Performance report

| Achievements | Measurement | Risk |
| --- | --- | --- |
| Savings achieved as a result of the efficiency measures, some due to avoidance of areas of overlap. Closer and more transparent collaboration among the ITU Sectors, thanks to mechanisms such as ISCG and ISC-TF. | In 2018-19 about a total of 13 MCHF saved. Number of liaison statements from SAGs on inter-sectoral coordination | Risks mitigated. Absence of contradicting activities. |

2021 Statement of Expected Results, Measurement and Risk Indicators

| Outcomes | Outcome Indicators | Risk Indicators |
| --- | --- | --- |
| Closer and more transparent collaboration among the ITU Sectors, the General Secretariat and the three Bureaux. | Percentage of Members stating that ITU works as One. | Reduced inter-sectoral coordination Initiation of new activities leading to (internal and external) duplication of work. |
| Reducing the areas of overlap and duplication among the ITU Sectors and the work of the General Secretariat and the three Bureaux. | Number of events co-organised between at least 2 sectors. Results from ISC-TF. Number of areas of overlap identified and acted upon. | Inefficient management of financial resources (Lack of control, mistakes, human errors). |
| Realise savings through avoidance of areas of overlap. | Cost reductions from efficiency measures related to identify and eliminate all forms and instances of duplication. | Support for contradicting activities Obsolete organizational framework. |

II.2	Radiocommunication Sector Objectives

Three Radiocommunication Sector Objectives are foreseen in 2021-2024, representing 37.91 per cent of the total planned resources of the Union for that period.

ITU-R Objectives

Planned costs 2021-2024

Breakdown by cost component

# II.2.1 - R.1 Spectrum/orbit regulation and management

Description of the Objective

To meet, in a rational, equitable, efficient, economical and timely way, the ITU membership's requirements for radio-frequency spectrum and satellite-orbit resources, while avoiding harmful interference.

Objective R.1 uses 55.40 per cent of ITU-R Objectives planned resources or 21.00 per cent of ITU planned resources for 2021-2024.

Summary of costs allocation

|  | CHF(000). |
| --- | --- |
|  | Actual costs 2019 | Planned costs 2021 | Planned costs 2022 | Planned costs 2023 | Planned costs 2024 | Total 2021-2024 |
| Planned expenses | 1'832 | 481 | 480 | 3'118 | 481 | 4'560 |
| Documentation costs | 4'387 | 386 | 389 | 3'947 | 735 | 5'457 |
| Bureau / Department reallocated costs | 17'061 | 18'019 | 15'046 | 15'461 | 18'227 | 66'753 |
| Centralized administrative costs | 12'156 | 6'028 | 4'968 | 5'139 | 6'109 | 22'244 |
| Centralised support costs | 2'885 | 10'906 | 8'887 | 8'951 | 11'055 | 39'799 |
| Full costs | 38'321 | 35'820 | 29'770 | 36'616 | 36'607 | 138'813 |

2019 Performance report

| Achievements | Measurement | Risk |
| --- | --- | --- |
| Preparation and delivery of the 2019 World Radiocommunication Conference (WRC-19). | 3420 participants from 163 countries and 129 other entities. 16 agenda items and 20 additional issues addressed. 579 documents containing 2598 proposals for the work of the conference were submitted through the Conference Proposal Interface (CPI) | Close coordination with the Government of Egypt to ensure that the facilities and security requirements were met. Weekly coordination meetings and multiple site visits conducted. CPI training provided to all of the regional organizations. |
| Revision of the Radio Regulations | In Article 5 (Table of Allocations) there were 35 new footnotes, 127 footnotes revised and 7 footnotes suppressed. 51 resolutions amended and 52 new resolutions adopted. | Training provided to key conference and committee chairmen. |
| Increased number of countries having satellite networks and earth stations recorded in the Master International Frequency Register (MIFR). | 70 countries have satellite networks recorded in the MIFR (69 in 2018). 81 countries have earth stations recorded in the MIFR (same as 2018). 51 countries registered satellite networks in the MIFR within the last 4-year period (some satellite networks received in 2019 have not yet been published). 24 countries registered earth stations in the MIFR within the last 4-year period (some earth stations received in 2019 have not yet been published). | All data integrity and security risks were properly mitigated through the use of high data security measures.. Adequate level of resources was made available to enable satisfactory and timely processing of the notifications. |
| Increased number of countries having terrestrial frequency assignments recorded in the MIFR. | 192 countries have terrestrial frequency assignments recorded in the MIFR (same as 2018). 89 countries registered terrestrial assignments in the MIFR within the last 4-year period (81 in 2018). |  |
| Achievements | Measurement | Risk |
| Timely processing of satellite and terrestrial assignments. | 0.24 months average processing time delay for satellite assignments (1.34 months in 2018). 2.9 months average processing time delay for terrestrial assignments (2.8 months in 2018). |  |
| Increased percentage of countries which have completed the transition to digital terrestrial television broadcasting. | 37% of countries have completed the transition to digital terrestrial television (as compared to 30% in 2018) |  |
| Increased percentage of spectrum assigned to satellite networks which is free from harmful interference | 99.95 % of spectrum assigned to satellite networks is free from harmful interference (99.92 in 2018) | Promote capacity building on international regulations, through worldwide and regional seminars, and any other appropriate events. Provide BR assistance in applying the international regulations. Promote regional or sub-regional coordination to resolve interference problems, with BR support. Report, inform and assist in resolving cases of harmful interference in accordance with the instructions to the Director of the Bureau in Resolution 186 (Rev. Dubai 2018). |
| Percentage of assignments to terrestrial services recorded in the MIFR that are free from harmful interference remained unchanged. | 99.99 % of assignments to terrestrial services recorded in the Master Register are free from harmful interference (based on the number of cases reported to the ITU) |  |

2021 Statement of Expected Results, Measurement and Risk Indicators

| Outcomes | Outcome Indicators | Risk Indicators |
| --- | --- | --- |
| Increased number of countries having satellite networks and earth stations recorded in the Master International Frequency Register (MIFR). | Number of countries having satellite networks recorded in the MIFR. Number of countries having earth stations recorded in the MIFR. Number of countries which registered satellite networks in the MIFR within the last 4-year period Number of countries which registered earth stations in the MIFR within the last 4-year period | Total or partial loss of integrity of data in ITU-R DBs or Plans, and of operations in the processing of notices, resulting in delays. |
| Increased number of countries having terrestrial frequency assignments recorded in the MIFR. | Number of countries having terrestrial frequency assignments recorded in the MIFR. Number of countries which registered terrestrial assignments in the MIFR within the last 4-year period. | Occurrence of harmful interference. |
| Timely processing of satellite and terrestrial assignments | Average processing time delay for satellite assignments (months) Average processing time delay for terrestrial assignments (months) |  |
| Increased percentage of countries which have completed the transition to digital terrestrial television broadcasting. | Percentage of countries which have completed the transition to digital terrestrial television. |  |
| Increased percentage of spectrum assigned to satellite networks which is free from harmful interference. | Percentage of spectrum assigned to satellite networks which is free from harmful interference. |  |
| Increased percentage of assignments to terrestrial services recorded in the MIFR which are free from harmful interference. | Percentage of assignments to terrestrial services recorded in the Master Register which are free from harmful interference (based on the number of cases reported to the ITU). |  |

# II.2.2 – R.2 Radiocommunication standards

Description of the Objective

To provide for worldwide connectivity and interoperability, improved performance, quality, affordability and timeliness of service and overall system economy in radiocommunications, including through the development of international standards.

Objective R.2 uses 19.36 per cent of ITU-R Objectives planned resources or 7.34 per cent of ITU planned resources for 2021-2024

Summary of costs allocation

|  | CHF(000) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Actual costs 2019 | Planned costs 2021 | Planned costs 2022 | Planned costs 2023 | Planned costs 2024 | Total 2021-2024 |
| Planned expenses | 1'212 | 784 | 706 | 1'341 | 784 | 3'615 |
| Documentation costs | 2'017 | 1'060 | 1'086 | 1'877 | 1'072 | 5'095 |
| Bureau / Department reallocated costs | 3'017 | 3'347 | 7'226 | 6'908 | 3'202 | 20'683 |
| Centralized administrative costs | 2'137 | 1'121 | 2'387 | 2'296 | 1'074 | 6'878 |
| Centralised support costs | 508 | 2'026 | 4'268 | 4'000 | 1'943 | 12'237 |
| Full costs | 8'891 | 8'338 | 15'673 | 16'422 | 8'075 | 48'508 |

2019 Performance report

| Achievements | Measurement | Risk |
| --- | --- | --- |
| Preparation and delivery of 2nd Conference Preparatory Meeting for the WRC-19 (CPM-19-2) and preparation of the CPM Report, | 204 input contributions received Approved the CPM Report to the WRC-19, a 916-page document. | Faced no significant difficulties / risks. |
| Preparation and delivery of RA-19 and adoption of ITU-R Resolutions, Recommendations, and Questions | 521 participants from 91 ITU Member States, 31 ITU-R Sector members and 1 specialized UN agency. Revised 23 ITU-R Resolutions. Adopted 5 new or amended ITU-R Recommendations Approved ITU-R work programme and questions | Similar country risks as WRC-19 |
| Delivery of 1st CPM for the WRC-23 (CPM23-1) | Assigned the preparatory studies for the WRC-23 to the ITU-R Study Groups, Working Parties and Task Groups |  |
| Increased mobile-broadband access, including in frequency bands identified for international mobile telecommunications (IMT). | 8.30 subscriptions (bn) as compared to 7.91 in 2018. 77 % of mobile broadband subscriptions (67% in 2018). 5.73 subscribers (5.46 in 2018). |  |
| Reduced mobile-broadband price basket, as a percentage of gross national income (GNI) per capita. | Information will be available Q2/2020 Mobile broadband price basket as percentage of GNI per capita (prepaid, handset 500 MB). World: Developed Countries: Developing Countries: Least Developed Countries: Number of countries with a price basket below 5%: |  |
| Increased number of households with digital terrestrial television reception. | Information will be available June 2020 Number of households with DTT (millions): Number of households with ATT (millions): Total number of households DTT + ATT (millions): % of households with DTT: % of households with ATT: % of households with Terrestrial TV: |  |
| Achievements | Measurement | Risk |
| Increased number of satellite transponders (equivalent 36 MHz) in operation and corresponding capacity (Tbit/s); Number of VSAT terminals; Number of households with satellite television reception. | 31 206 satellite transponders (equivalent 36 MHz) in operation (28 765 in 2018). 2.866 corresponding capacity (in Tbit/s) (2.546 in 2018). 4.236 Number of VSATs (millions) (4.205 in 2018). Number of DTH (millions): Not yet available. |  |

| Increased number of devices with radionavigation-satellite reception. | 6/603 operational GNSS constellations/satellites (the number of satellites may include several times the same operational satellite since more than one satellite network may support the operations of an actual satellite) (6/576 in 2018). 6.4 devices with GNSS embedded Rx (billions) (6.5 was the estimate for 2018). |  |
| --- | --- | --- |
| Increased number of Earth exploration satellites in operation and corresponding number of countries operating Earth exploration satellites | 191/52/1176 earth exploration satellites (GSO/non-GSO systems/all satellites) as compared to 179/52/1125 for 2018. 35 countries operating Earth exploration satellites as compared to 34 in 2018. |  |

2021 Statement of Expected Results, Measurement and Risk Indicators

| Outcomes | Outcome Indicators | Risk Indicators |
| --- | --- | --- |
| Increased mobile-broadband access and use, including in frequency bands identified for international mobile telecommunications (IMT). | Number of subscriptions/subscribers (bn) Percentage of mobile broadband subscriptions. | . |
| Reduced mobile-broadband price basket, as a percentage of gross national income (GNI) per capita. | Mobile broadband price basket as percentage of GNI per capita (prepaid, handset 500 MB). World; Developed Countries; Developing Countries; Least Developed Countries. Number of countries with a price basket below 5%. |  |
| Increased number of households with digital terrestrial television reception. | Number of households with DTT (millions). Number of households with ATT (millions). Total number of households DTT+ATT (millions). Percentage of households with DTT, ATT and Terrestrial TV. |  |
| Increased number of satellite transponders (equivalent 36 MHz) in operation and corresponding capacity (Tbit/s); number of VSAT terminals; number of households with satellite television reception. | Number of satellite transponders (equivalent 36 MHz) in operation. Corresponding capacity (in Tbit/s). Number of VSATs (millions). Number of DTH (millions). |  |
| Increased number of devices with radionavigation-satellite reception. | Number of operational GNSS constellations/satellites (the number of satellites may include several times the same operational satellite since more than one satellite network may support the operations of an actual satellite). Number of devices with GNSS embedded Rx (billions). |  |
| Increased number of Earth exploration satellites in operation and corresponding number of countries operating Earth exploration satellites. | Number of Earth exploration satellites (GSO/non-GSO systems/all satellites). Number of countries operating Earth exploration satellites. |  |

# II.2.3 - R.3 Knowledge sharing

Description of the Objective

To foster the acquisition and sharing of knowledge and know-how on radiocommunications.

Objective R.3 uses 25.24 per cent of ITU-R Objectives planned resources or 9.57 per cent of ITU planned resources for 2021-2024.

Summary of costs allocation

|  | CHF(000) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Actual costs 2019 | Planned costs 2021 | Planned costs 2022 | Planned costs 2023 | Planned costs 2024 | Total 2021-2024 |
| Planned expenses | 309 | 970 | 990 | 990 | 1'105 | 4'055 |
| Documentation costs | 1'271 | 2'165 | 2'181 | 1'107 | 2'151 | 7'604 |
| Bureau / Department reallocated costs | 5'059 | 7'104 | 6'474 | 6'194 | 6'983 | 26'755 |
| Centralized administrative costs | 3'999 | 2'374 | 2'138 | 2'058 | 2'338 | 8'908 |
| Centralised support costs | 949 | 4'295 | 3'824 | 3'585 | 4'231 | 15'935 |
| Full costs | 11'587 | 16'908 | 15'607 | 13'934 | 16'808 | 63'257 |

2019 Performance report

| Achievements | Measurement | Risk |
| --- | --- | --- |
| Increased level of knowledge and know-how on the Radio Regulations, Rules of Procedures, regional agreements, recommendations and best practices on spectrum use. | 1.56 million ITU-R free online publication downloads as compared to 1.57 in 2018. 5/634 total number of events/participants in ITU seminars, workshops and capacity-building events (world and regional seminars, and symposiums) organized by BR (11/815 in 2018) 33/84/118 number of technical assistances for terrestrial services provided/countries receiving /and time spent (days) | Faced no significant difficulties / risks. |
| Pertinent participation level in ITU-R activities (including through remote participation), in particular by developing countries. | 38/9679 total number of events/participants in ITU-R conferences, assemblies and Study Group-related meetings (47/6528 in 2018). |  |

2021 Statement of Expected Results, Measurement and Risk Indicators

| Outcomes | Outcome Indicators | Risk Indicators |
| --- | --- | --- |
| Increased knowledge and know-how on the Radio Regulations, Rules of Procedures, regional agreements, recommendations and best practices on spectrum use. | Number of ITU-R free online publication downloads (millions). Total number of events/participants in ITU seminars, workshops and capacity-building events (world and regional seminars, and symposiums) organized by BR Number of technical assistances for terrestrial services provided/countries receiving /and time spent (days) | Lack of qualified trainers & low quality of training. Lack of partner commitment. Lack of capacity (including human resources) to organize sufficient number of seminars, workshops and capacity-building events abroad. |
| Increased participation in ITU-R activities (including through remote participation), in particular by developing countries. | Total number of events/participants in ITU-R conferences, assemblies and Study Group-related meetings. | Lack of capacity to organize ITU-R conferences, assemblies and Study Group-related meetings abroad or in Geneva |

II.3	Telecommunication Standardization Sector Objectives

Five Telecommunication Standardization Sector Objectives are foreseen in 2021-2024, representing 16.53 per cent of the total planned resources of the Union for that period.

ITU-T Objectives

Planned costs 2021-2024

Breakdown by cost component

# II.3.1 - T.1 Development of standards

Description of the Objective

To develop non-discriminatory international telecommunication/ICT standards (ITU-T recommendations), in a timely manner, and foster interoperability and improved performance of equipment, networks, services and applications.

Objective T.1 uses 45.30 per cent of ITU-T Objectives planned resources or 7.49 per cent of ITU planned resources for 2021-2024.

Summary of costs allocation

|  | CHF(000). |
| --- | --- |
|  | Actual costs 2019 | Planned costs 2021 | Planned costs 2022 | Planned costs 2023 | Planned costs 2024 | Total 2021-2024 |
| Planned expenses | 1'215 | 1'076 | 1'041 | 1'041 | 2'050 | 5'208 |
| Documentation costs | 103 | 791 | 721 | 621 | 2'599 | 4'732 |
| Bureau / Department reallocated costs | 5'912 | 4'950 | 4'836 | 5'022 | 5'473 | 20'281 |
| Centralized administrative costs | 4'252 | 1'700 | 1'635 | 1'700 | 1'879 | 6'914 |
| Centralised support costs | 1'009 | 3'075 | 2'924 | 2'961 | 3'400 | 12'360 |
| Full costs | 12'491 | 11'592 | 11'157 | 11'345 | 15'401 | 49'495 |

2019 Performance report

| Achievements | Measurement | Risk |
| --- | --- | --- |
| Substantial utilization of ITU-T recommendations | 3’816 participants in study groups (incl. Reg. Groups) (+ 1.3% as compared to 2018). 2’773’275 downloads of ITU-T recommendations. | All potential risks were mitigated. Growth of the audience and good response to demand. |
| Demonstrated conformance to ITU-T recommendations. | 170 Recommendations describing test specifications | Systems and workforce coped with the requirements and demand level. |
| High number of new areas of work (new work items and new questions) | # of new Questions: 2 # of new work items: 433 | As above. |

2021 Statement of Expected Results, Measurement and Risk Indicators

| Outcomes | Outcome Indicators | Risk Indicators |
| --- | --- | --- |
| Increased utilization of ITU-T recommendations. | Number of visits to ITU-T website. Number of participants in study groups (incl. Reg. Groups). Number of downloads of ITU-T recommendations. | Increasing difficulty to engage audiences (new players, multiple organizations competing for attention). Lack of versatility, agility and readiness of the workforce to adapt to the evolving needs. |
| Improved conformance to ITU-T recommendations. | Number of test events. Number of entries in conformity database. Number of Recommendations describing test specifications. |  |
| Enhanced standards in new technologies and services. | Number of new areas of work (Study Group Questions, work items and resulting standards, either in ITU-T or in collaboration with other groups). |  |

# II.3.2 - T.2 Bridging the standards gap

Description of the Objective

To promote the active participation of membership, in particular developing countries, in the definition and adoption of non-discriminatory international telecommunication/ICT standards (ITU-T recommendations) with a view to bridging the standardization gap.

Objective T.2 uses 22.30 per cent of ITU-T Objectives planned resources or 3.69 per cent of ITU planned resources for 2021-2024.

Summary of costs allocation

|  | CHF(000). |
| --- | --- |
|  | Actual costs 2019 | Planned costs 2021 | Planned costs 2022 | Planned costs 2023 | Planned costs 2024 | Total 2021-2024 |
| Planned expenses | 331 | 520 | 520 | 520 | 520 | 2'080 |
| Documentation costs | 615 | 61 | 67 | 58 | 61 | 247 |
| Bureau / Department reallocated costs | 2'787 | 2'888 | 2'889 | 2'927 | 2'609 | 11'313 |
| Centralized administrative costs | 1'942 | 989 | 976 | 989 | 893 | 3'847 |
| Centralised support costs | 461 | 1'790 | 1'746 | 1'723 | 1'617 | 6'876 |
| Full costs | 6'136 | 6'248 | 6'198 | 6'217 | 5'700 | 24'363 |

2019 Performance report

| Achievements | Measurement | Risk |
| --- | --- | --- |
| Participation to ITU-T standardization process has notably increased in terms of number of physical meetings and e-meetings as well as regarding the number of participants. | 148 meetings (SG, WP, Regional Group meetings and workshops). +8.03 %. 235 Rapporteur meetings, an increase of 10% as compared to 2018. 1878 e-meetings, +20.54% as compared to 2018. 10 798 participants, +29.27% in comparison with 2018. | Risks were properly mitigated. All meeting facilities and support were provided and participation as well as commitment level from stakeholders were satisfactory. |

2021 Statement of Expected Results, Measurement and Risk Indicators

| Outcomes | Outcome Indicators | Risk Indicators |
| --- | --- | --- |
| Increased participation in the ITU-T standardization process, including attendance of meetings, submission of contributions, taking leadership positions and hosting of meetings/workshops, especially from developing countries. | Number of SG meetings, WP meetings, Regional Group meetings and workshops held (in and outside Geneva). Number of Rapporteur meetings and number of participants. Number of e-Meetings and number of participants. Number of contributions submitted by participants from LDCs, developing and developed countries (separately). Percentage of leadership positions (Study Group Chair/Vice-chair, Rapporteur Chair, editor) held by developing countries and LDCs. | Lack of support/commitment from partners and countries Lack of human and financial resources |
| Increase of the ITU-T membership, including Sector Members, Associates and Academia. | Number of (net) Sector Members, Associates, Academia, members from developed and developing countries (separately). |  |

# II.3.3 - T.3 Telecommunication resources

Description of the Objective

To ensure effective allocation and management of international telecommunication numbering, naming, addressing and identification resources in accordance with ITU-T recommendations and procedures.

Objective T.3 uses 7.00 per cent of ITU-T Objectives planned resources or 1.16 per cent of ITU planned resources for 2021-2024.

Summary of costs allocation

|  | CHF(000). |
| --- | --- |
|  | Actual costs 2019 | Planned costs 2021 | Planned costs 2022 | Planned costs 2023 | Planned costs 2024 | Total 2021-2024 |
| Planned expenses | 0 | 0 | 0 | 0 | 0 | 0 |
| Documentation costs | 10 | 0 | 0 | 0 | 0 | 0 |
| Bureau / Department reallocated costs | 1'657 | 986 | 992 | 1'000 | 945 | 3'923 |
| Centralized administrative costs | 1'075 | 339 | 335 | 339 | 325 | 1'338 |
| Centralised support costs | 255 | 613 | 599 | 590 | 587 | 2'389 |
| Full costs | 2'997 | 1'938 | 1'926 | 1'929 | 1'857 | 7'650 |

2019 Performance report

| Achievements | Measurement | Risk |
| --- | --- | --- |
| Allocations of international telecommunication numbering timely processed according to relevant recommendations | Average processing time of 416 requests for International telecommunication numbering processed in 2019 as compared to 532 in 2018. | Sufficient resources to undertake the allocations within prescribed delays. |

2021 Statement of Expected Results, Measurement and Risk Indicators

| Outcomes | Outcome Indicators | Risk Indicators |
| --- | --- | --- |
| Timely and accurate allocation of international telecommunication numbering, naming, addressing and identification resources, as specified in the relevant recommendations. | Number of assignments within a given period of time. | Lack of human and financial resources. |

# II.3.4 - T.4 Knowledge sharing

Description of the Objective

To foster the acquisition, awareness, sharing of knowledge and know how on the standardization activities of ITU T.

Objective T.4 uses 21.14 per cent of ITU-T Objectives planned resources or 3.50 per cent of ITU planned resources for 2021-2024.

Summary of costs allocation

|  | CHF(000) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Actual costs 2019 | Planned costs 2021 | Planned costs 2022 | Planned costs 2023 | Planned costs 2024 | Total 2021-2024 |
| Planned expenses | 201 | 200 | 205 | 205 | 200 | 810 |
| Documentation costs | 639 | 664 | 765 | 637 | 651 | 2'717 |
| Bureau / Department reallocated costs | 1'667 | 2'560 | 2'534 | 2'590 | 2'393 | 10'077 |
| Centralized administrative costs | 1'418 | 871 | 852 | 871 | 813 | 3'407 |
| Centralised support costs | 336 | 1'576 | 1'524 | 1'517 | 1'472 | 6'089 |
| Full costs | 4'261 | 5'871 | 5'880 | 5'820 | 5'529 | 23'100 |

2019 Performance report

| Achievements | Measurement | Risk |
| --- | --- | --- |
| See T1 and T2 above |  | No difficulty encountered in organizing events outside of Geneva. |

2021 Statement of Expected Results, Measurement and Risk Indicators

| Outcomes | Outcome Indicators | Risk Indicators |
| --- | --- | --- |
| Increased knowledge on ITU-T standards and on best practices in their implementation of ITU-T standards. | Number of visits to ITU-T website; number of participants in study groups (incl. Reg. Groups); number of downloads of ITU-T recommendations. | Lack of qualified trainers & low quality of training. Lack of partner commitment. |
| Increased participation in ITU-T’s standardization activities and increased awareness of the relevance of ITU-T standards. | As above. | Physical inability to organize main events abroad or in Geneva. |
| Increased Sector visibility. | Number of SG meetings, WP meetings, Regional Group meetings and workshops held (in and outside Geneva). Number of Rapporteur meetings and number of participants; number of e-Meetings and number of participants. Number of contributions submitted by participants from LDCs, developing and developed countries (separately). Percentage of leadership positions (Study Group Chair/Vice-chair, Rapporteur Chair, editor) held by developing countries and LDCs. |  |

# II.3.5 - T.5 Cooperation with standardization bodies

Description of the Objective

To extend and facilitate cooperation with international, regional and national standardization bodies.

Objective T.5 uses 4.26 per cent of ITU-T Objectives planned resources or 0.70 per cent of ITU planned resources for 2021-2024.

Summary of costs allocation

|  | CHF(000) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Actual costs 2019 | Planned costs 2021 | Planned costs 2022 | Planned costs 2023 | Planned costs 2024 | Total 2021-2024 |
| Planned expenses | 0 | 0 | 0 | 0 | 0 | 0 |
| Documentation costs | 3 | 0 | 0 | 0 | 0 | 0 |
| Bureau / Department reallocated costs | 464 | 604 | 604 | 613 | 569 | 2'390 |
| Centralized administrative costs | 297 | 207 | 204 | 207 | 195 | 813 |
| Centralised support costs | 71 | 375 | 365 | 361 | 353 | 1'454 |
| Full costs | 835 | 1'186 | 1'173 | 1'181 | 1'117 | 4'657 |

2019 Performance report

| Achievements | Measurement | Risk |
| --- | --- | --- |
| Most of the results were quasi in line with the planned expectations. | 42 joint meetings/workshops; 1104 incoming and 1384 outgoing liaison statements; 35 A4, 48 A5 and 18 A6 organizations. | All risks were appropriately mitigated. |

2021 Statement of Expected Results, Measurement and Risk Indicators

| Outcomes | Outcome Indicators | Risk Indicators |
| --- | --- | --- |
| Increased communications with other standards organizations. | Number of jointly organized or hosted meetings/workshops with other organizations. Number of liaison statements. | Increasing difficulty to engage audiences (new players, multiple organizations competing for attention). |
| Decreased number of conflicting standards. | Number of jointly developed standards with other organizations. | Issues in talent development and retainment. |
| Increased number of memoranda of understanding/collaboration agreements with other organizations. | Number of agreements with other organizations. | Obsolete organizational framework. |
| Increased number of ITU T A.4, A.5 and A.6 qualified organizations. | Number of ITU-T A.4/5/6 qualifications. |  |
| Increased number of workshops/events organized jointly with other organizations. | As above. |  |

II.4	Telecommunication Development Sector Objectives

Four Telecommunication Development Sector Objectives are foreseen in 2021-2024, representing 35.15 per cent of the total planned resources of the Union for that period.

ITU-D Objectives

Planned costs 2021-2024

Breakdown by cost component

# II.4.1 - D.1 Coordination

Description of the Objective

To foster international cooperation and agreement on telecommunication/ICT development issues.

Objective D.1 uses 30.34 per cent of ITU-D Objectives planned resources or 10.67 per cent of ITU planned resources for 2021-2024.

Summary of costs allocation

|  | CHF(000). |
| --- | --- |
|  | Actual costs 2019 | Planned costs 2021 | Planned costs 2022 | Planned costs 2023 | Planned costs 2024 | Total 2021-2024 |
| Planned expenses | 462 | 2'032 | 625 | 625 | 870 | 4'152 |
| Documentation costs | 1'050 | 3'482 | 1'757 | 1'040 | 1'901 | 8'180 |
| Bureau / Department reallocated costs | 3'778 | 8'820 | 6'384 | 6'469 | 7'288 | 28'961 |
| Centralized administrative costs | 2'858 | 3'226 | 2'266 | 2'318 | 2'660 | 10'470 |
| Centralised support costs | 678 | 5'837 | 4'054 | 4'038 | 4'812 | 18'741 |
| Full costs | 8'826 | 23'397 | 15'086 | 14'490 | 17'531 | 70'504 |

2019 Performance report

| Achievements | Measurement | Risk |
| --- | --- | --- |
| Effective level of implementation of the Action Plan and of the WSIS Plan of Action. | To ensure that the work of BDT is implemented in the most efficient way possible and with tangible, measurable results that make impact, the Bureau has strengthened its results-based management approach to project planning and implementation and developed a theory of change for each of BDT’s thematic priorities. BDT organized the annual WSIS innovation track. Three sessions explored three key areas: technology trends accelerating digital transformation, national experience sharing, and an innovation culture to accelerate achievements of the SDGs. 250 participants and 25 expert speakers. | All risks were mitigated. Good audience and sufficient financial and human resources to cope with the needs. |
| Pertinent contribution to relevant level of knowledge-sharing, dialogue and partnership among the ITU membership on telecommunication/ICT issues. | BDT organised the ITU-Academia partnership meeting, 2 study groups and rapporteurs group meetings. Several partnership activities were undertaken with Cisco, Deloitte risk advisory- Italy, OFCOM, the Arab Women Organization, NBTC/Thailand, the INPUT program, FAO etc. Many platforms, workshops and events were made available, organized, to build-up knowledge-sharing among membership, at national, regional and global levels. | Good support from stakeholders helped mitigating the possible risks. |
| Implementation of telecommunication/ICT development projects and regional initiatives. | 19 new project agreements were signed in 2019. At the time this report was prepared, there were 68 ongoing Projects and Regional Initiatives. |  |

2021 Statement of Expected Results, Measurement and Risk Indicators

| Outcomes | Outcome Indicators | Risk Indicators |
| --- | --- | --- |
| Enhanced review and increased level of agreement on the draft ITU-D contribution to the draft ITU strategic plan, the World Telecommunication Development Conference (WTDC) Declaration, and the WTDC Action Plan. | Membership level of understanding and sharing of the ITU-D objectives and outputs. Declaration approved - level of support/ agreement. | Increasing difficulty to engage audiences (new players, multiple organizations competing for attention). |
| Assessment of the implementation of the Action Plan and of the WSIS Plan of Action. | Indicators of regional cooperation level of consensus. | Lack of support /commitment from partners and countries. |
| Enhanced knowledge-sharing, dialogue and partnership among the ITU membership on telecommunication/ICT issues. | Work programmes undertaken in response to: Resolution 2 (Rev. Buenos Aires, 2017); work assigned by WTDC; ITU-D Resolutions addressing specific areas of study through ITU-D study groups. Meetings and documentation for meetings processed in accordance with Resolution 1 (and working guidelines) and in accordance with decisions of WTDC. | Lack of human and financial resources. |
| Enhanced process and implementation of telecommunication/ICT development projects and regional initiatives. | Increased use of electronic tools to progress work on the study group work programmes; number of partnerships signed and resources mobilized; number of development projects and projects related to regional initiatives implemented per region. Number of Member States assisted by BDT in implementing projects related to regional initiatives. |  |
| Facilitation of agreement to cooperate on telecommunication/ICT development programmes between Member States, and between Member States and other stakeholders in the ICT ecosystem, based on requests from ITU Member States involved. | Number of partnerships signed, and resources mobilized. Number of requests of administrations to the ITU to facilitate agreements. Number of agreements facilitated by the ITU. |  |

# II.4.2 - D.2 Modern and secure telecommunication/ICT infrastructure

Description of the Objective

To foster the development of infrastructure and services, including building confidence and security in the use of telecommunications/ICTs.

Objective D.2 uses 20.19 per cent of ITU-D Objectives planned resources or 7.10 per cent of ITU planned resources for 2021-2024.

Summary of costs allocation

|  | CHF(000) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Actual costs 2019 | Planned costs 2021 | Planned costs 2022 | Planned costs 2023 | Planned costs 2024 | Total 2021-2024 |
| Planned expenses | 1'705 | 1'356 | 1'356 | 1'356 | 2'556 | 6'624 |
| Documentation costs | 414 | 0 | 0 | 0 | 0 | 0 |
| Bureau / Department reallocated costs | 4'990 | 4'382 | 5'263 | 5'285 | 5'172 | 20'102 |
| Centralized administrative costs | 4'181 | 1'598 | 1'868 | 1'892 | 1'886 | 7'244 |
| Centralised support costs | 992 | 2'893 | 3'341 | 3'298 | 3'412 | 12'944 |
| Full costs | 12'282 | 10'229 | 11'828 | 11'831 | 13'026 | 46'914 |

2019 Performance report

| Achievements | Measurement | Risk |
| --- | --- | --- |
| Substantial support to enhance capacity of the ITU membership to make available resilient telecommunication /ICT infrastructure and services. | Guidelines were developed for disaster-resilient ICT Infrastructure for reduced loss of lives and economic Losses. | Risks were properly mitigated. Commitment level from stakeholders and partners was suitable. |
| Strengthened capacity of Member States to effectively share information, find solutions, and respond to threats to cybersecurity, and to develop and implement national strategies and capabilities, including capacity building, encourage national, regional and international cooperation towards enhanced engagement among Member States and relevant players. | New cycle of the ITU Centres of Excellence (CoE) programme started covering topics such as cybersecurity, , IoT, policy and regulations among others. Third ITU global cybersecurity index was released, the fourth iteration started. Three regional workshops on National Cybersecurity Strategies were organized. 5 regional initiatives were launched for Africa, Arab States, Asia-Pacific, Europe and cross-regional (CIS and Asia-Pacific). |  |
| Efficient assistance to strengthen capacity of Member States to use telecommunications /ICTs for disaster risk reduction and management. | The 3rd Global Forum on Emergency Telecommunications (GET-19) highlighted the importance of early-warning and monitoring systems and the needs and opportunities of partnerships and cooperation. ITU emergency telecommunication roster initiative launched. ITU joined the Crisis Connectivity Charter (CCC) becoming a principal member. 3 regional initiatives were launched for Americas, Arab States and Asia-Pacific. In conjunction with the Study Group 2 (Q 5/2) A workshop on “Conducting National Level Emergency Communications Drills and Exercises: Guidelines for Small Island Developing States (SIDs) and Least Developed Countries (LDCs)” was organized. |  |

2021 Statement of Expected Results, Measurement and Risk Indicators

| Outcomes | Outcome Indicators | Risk Indicators |
| --- | --- | --- |
| Enhanced capacity of the ITU membership to make available resilient telecommunication/ICT infrastructure and services. | Number of Guidelines, Handbooks, assessment studies and publications finalized for the relevant subjects in countries that BDT contributed to develop. Number of users/subscribers accessing the tools for the relevant subjects in countries that BDT contributed to develop. Number of experts participating in trainings, seminars, workshops for the relevant subjects and their satisfaction in countries that BDT contributed to develop. | Lack of support/commitment from partners and countries. Competitors entering cybersecurity domain - while being flexible on resource mobilization. |
| Strengthened capacity of Member States to effectively share information, find solutions, and respond to threats to cybersecurity, and to develop and implement national strategies and capabilities, including capacity building, encourage national, regional and international cooperation towards enhanced engagement among Member States and relevant players. | Number of cybersecurity national strategies implemented in countries that BDT contributed to develop; number of CERTs that BDT has contributed to establish; number of countries where BDT provided technical assistance and improved cybersecurity capability and awareness, number of cyber-attacks repelled by CERTs established with the support of BDT. | Issues in talent development and retainment. |
| Strengthened capacity of Member States to use telecommunications/ICTs for disaster risk reduction and management, to ensure availability of emergency telecommunications, and support cooperation in this area. | Number of Member States where BDT assisted with disaster relief efforts both through provision of equipment and infrastructure damage assessments in the aftermath of a disaster; number of Member States that received BDT assistance in development and establishment of early warning systems; number of Member States that received BDT Assistance in developing and establishing national emergency telecommunications plans. |  |

# II.4.3 - D.3 Enabling environment

Description of the Objective

To foster an enabling policy and regulatory environment conducive to sustainable telecommunication/ICT development.

Objective D.3 uses 27.60 per cent of ITU-D Objectives planned resources or 9.93 per cent of ITU planned resources for 2021-2024.

Summary of costs allocation

|  | CHF(000) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Actual costs 2019 | Planned costs 2021 | Planned costs 2022 | Planned costs 2023 | Planned costs 2024 | Total 2021-2024 |
| Planned expenses | 1'384 | 1'849 | 1'849 | 1'849 | 2'749 | 8'296 |
| Documentation costs | 740 | 0 | 0 | 0 | 0 | 0 |
| Bureau / Department reallocated costs | 9'220 | 7'300 | 8'173 | 7'818 | 7'690 | 30'981 |
| Centralized administrative costs | 7'358 | 2'480 | 2'905 | 2'805 | 2'618 | 10'808 |
| Centralised support costs | 1'746 | 4'487 | 5'196 | 4'886 | 4'737 | 19'306 |
| Full costs | 20'448 | 16'116 | 18'123 | 17'358 | 17'794 | 69'391 |

2019 Performance report

| Achievements | Measurement | Risk |
| --- | --- | --- |
| Significant attainments in strengthening capacity of Member States to enhance their policy, legal and regulatory frameworks. | The 19th edition of the Global Symposium for Regulators (GSR-19) attracted over 325 participants including Government Ministers, Heads of Regulatory Authorities and C-level industry executives from 64 countries. GSR-19 adopted the Best Practice Guidelines on fast-forwarding digital connectivity for all. The guidelines support spreading last mile networks to allow everyone to participate in the digital economy and benefit from digital transformation. The ICT Regulatory Tracker was launched to help inform key policy decisions. A series of training sessions were held for regulators to address digital policy and regulation and market developments and collaborative regulatory approaches for digital transformation. The Collaborative Regulation (G5) Benchmark was launched at GSR-19 as a new tool that models regulatory set-up and tools and proposes collaborative, cross-sector solutions to fast-track effective regulation for digital transformation. | Risks mitigated. Sufficient human and financial resources. |
| Good support level to strengthen capacity of Member States to produce high-quality, internationally comparable telecommunication / ICT statistics. | Expert Groups on Telecommunication Indicators (EGTI) and Households (EGH) meetings and two regional statistics workshops were organized (CIS, Africa) to strengthen the capacity of countries in the regions to produce national statistics and indicators on telecommunications/ICTs according to international standards. |  |
| Valuable facilities provided to Improve human and institutional capacity of the ITU membership to tap into the full potential of telecommunications / ICTs. | The ITU Academy portal was redesigned to facilitate a more mobile user-friendly and secure access to ITU capacity development activities, courses and workshops in the field of information and communication technologies and digital development. |  |
| Effective contribution to strengthen capacity of the ITU membership to integrate telecommunication/ICT innovation and digitalization in national development agendas. | The broadband maps were enhanced to promote understanding and investment opportunities of network infrastructure to take stock of worldwide connectivity. They provide information from more than 440 operators and 24,000 access point worldwide. The ICT infrastructure business planning toolkit offers regulators and policymakers a clear and practical methodology to deliver accurate economic evaluation of proposed broadband infrastructure installation and deployment plans. | Good support/commitment from partners and countries. |

2021 Statement of Expected Results, Measurement and Risk Indicators

| Outcomes | Outcome Indicators | Risk Indicators |
| --- | --- | --- |
| Strengthened capacity of Member States to enhance their policy, legal and regulatory frameworks conducive to development of telecommunications/ICTs. | Timely release of the annual questionnaires to Member States (Regulatory, Economics and Finance) and of data on the PREF knowledge centre (Policy, Regulation, Economics & Finance) and the ICTEye database. Number of publications, best practice guidelines, online resources and toolkits developed and released on ICT policy and regulation as well as on economics and finance and number of website views/downloads of regulatory and policy data and publications and information on the ICT Eye online platform. Number of participants in Global Symposium for Regulators, and regional regulatory and economic fora and workshops; and in strategic dialogues on topical regulatory and policy issues; satisfaction rates of participants. | Lack of support/commitment from partners and countries. Limited political commitment. |
| Strengthened capacity of Member States to produce high-quality, internationally comparable telecommunication/ICT statistics which reflect developments and trends in telecommunications/ICTs, based on agreed standards and methodologies. | Timely release of ITU World Telecommunication/ICT Indicators (WTI) Database. Number of data points and indicators available in WTI Database. |  |
| Improved human and institutional capacity of the ITU membership to tap into the full potential of telecommunications/ICTs. | Number and level of individuals trained. Number of participants who pass the training assessment. Number of participants who are satisfied with the training. Number of high-level training programmes developed. Number of trainings carried out that relate to Regional Initiatives. |  |

| Outcomes | Outcome Indicators | Risk Indicators |
| --- | --- | --- |
| Strengthened capacity of the ITU membership to integrate telecommunication/ICT innovation and digitalization in national development agendas and to develop strategies to promote innovation initiatives, including through public, private, and public-private partnerships. | Number of initiatives (e.g. with guidelines and recommendations, DIY toolkits, etc.) and grassroots projects strengthening the innovations ecosystems for member states. Number of new partnerships that foster innovation ecosystems key stakeholders. Number of partnership, initiative and projects translated into action for membership. |  |

# II.4.4 - D.4 Inclusive information society

Description of the Objective

To foster the development and use of telecommunications/ICTs and applications to empower people and societies for sustainable development.

Objective D.4 uses 19.60 per cent of ITU-D Objectives planned resources or 6.89 per cent of ITU planned resources for 2021-2024.

Summary of costs allocation

|  | CHF(000) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Actual costs 2019 | Planned costs 2021 | Planned costs 2022 | Planned costs 2023 | Planned costs 2024 | Total 2021-2024 |
| Planned expenses | 1'053 | 1'226 | 1'226 | 1'226 | 2'126 | 5'804 |
| Documentation costs | 69 | 0 | 0 | 0 | 0 | 0 |
| Bureau / Department reallocated costs | 5'551 | 4'415 | 5'288 | 5'305 | 4'807 | 19'815 |
| Centralized administrative costs | 4'554 | 1'613 | 1'878 | 1'902 | 1'754 | 7'147 |
| Centralised support costs | 1'080 | 2'918 | 3'359 | 3'312 | 3'174 | 12'763 |
| Full costs | 12'307 | 10'172 | 11'751 | 11'745 | 11'861 | 45'529 |

2019 Performance report

| Achievements | Measurement | Risk |
| --- | --- | --- |
| Efficient activities were carried-out to improved access to and use of telecommunication/ICT in LDCs, SIDS, LLDCs and countries with economies in transition. | The Policy and Regulation Initiative for Digital Africa (PRIDA) was launched to foster universally accessible and affordable wireless broadband across the African continent in order to unlock future benefits of internet based services. The ITU-UNICEF School Connectivity project, also known as the ‘GIGA’ initiative was launched at the UN General Assembly in September. GIGA sets the goal of providing connectivity to every school in the world. Some 3.7 billion people in the world do not have access to the Internet, of whom 360 million are young people. | Potential risk were mitigated as sufficient level of resources were made available. |
| Good level of support to Improve capacity of the ITU membership by leveraging and using new technologies. | A workshop on SMART Society was organized to broaden understanding of concepts, requirements & opportunities to leverage on new technologies such as IoTs, Artificial Intelligence, Big Data, etc. | The support / commitment from countries and stakeholder was appropriate. |
| Contribution to strengthen capacity of the ITU membership to develop strategies, policies and practices for digital inclusion, in particular for the empowerment of women and girls, persons with disabilities and other persons with specific needs. | The ITU Academy portal has become a tool for digital inclusion as the training offerings have been widened to include ICT accessibility and training courses targeted at indigenous and marginalized communities. The ITU Academy registered 2,000 additional users in 2019 for a total of over 10,200 users, and 61 countries around the world are already using the ITU Academy platform. 102 countries celebrated Girls in ICT Day in 2019. Number of members aware of, trained or advised on digital inclusion policies, strategies and guidelines. EQUALS Entrepreneurs at ITU Telecom World 2019 and EQUALS in Tech Awards were held in 2019. |  |
| Enhanced capacity of the ITU membership to develop telecommunication/ICT strategies and solutions on climate-change adaptation and mitigation and the use of green/renewable energy. | As a major initiative in the Caribbean, in collaboration with a regional regulators, the Ministries of Education and NGOs awareness on the negative impact of climate change was enhanced by the planting trees in many schools of the Caribbean islands during the Girls in ICT day 2019 celebrations. A workshop on “Frontier ICTs for Climate Action” took place as part of the ITU-D Study Group 2 on ICTs and the Environment. The global e-waste statistics partnership (GESP) launched its open source online portal at globalewaste.org where the world’s e-waste data and statistics are made publicly available. |  |

2021 Statement of Expected Results, Measurement and Risk Indicators

| Outcomes | Outcome Indicators | Risk Indicators |
| --- | --- | --- |
| Improved access to and use of telecommunication/ICT in least developed countries (LDCs), small island developing states (SIDS) and landlocked developing countries (LLDCs), and countries with economies in transition. | Number of countries receiving concentrated assistance following BDT actions, with improved connectivity, availability and affordability telecommunications/ICTs. Number of countries that received assistance following BDT actions, including number of fellowships requested and number of fellowships awarded. | Lack of versatility, agility and readiness of the workforce to adapt to the evolving needs. |
| Improved capacity of the ITU membership to accelerate economic and social development by leveraging and using new technologies and telecommunication/ICT services and applications. | Number of toolkits published and downloaded for national sectoral digital strategies development; number of telecommunications/ICTs for Development Best Practices reports published ; number of telecommunications/ICTs for development; Events / workshops/ seminars assisting developing countries on challenges that these people and societies must overcome and respective number of participants. | Lack of human and financial resources. Lack of support/commitment from partners and countries. |
| Strengthened capacity of the ITU membership to develop strategies, policies and practices for digital inclusion, in particular for the empowerment of women and girls, persons with disabilities and other persons with specific needs. | Number of digital inclusion resources developed and/or made available to members, including publications, policies, strategies, guidelines, good practices, case studies, training materials, online resources and toolkits, and number of website views of ITU-D digital inclusion websites. Number of members aware of, trained or advised on digital inclusion policies, strategies and guidelines. |  |

| Outcomes | Outcome Indicators | Risk Indicators |
| --- | --- | --- |
| Enhanced capacity of the ITU membership to develop telecommunication/ICT strategies and solutions on climate-change adaptation and mitigation and the use of green/renewable energy. | Number of Member States assisted by BDT for increasing awareness on impact of climate change on promoting the use of telecommunication/ICTs to mitigate negative effects. Number of Member States assisted by BDT in developing their climate change strategies policy and legislative frameworks. Number of Member States assisted by BDT in developing e-waste strategy policy and regulatory frameworks. |  |