|  | Document CWG-FHR-22/13 |
| --- | --- |
|  | 12 December 2025 |
|  | English only |
| Report by the Secretary-General |  |
| UPDATE ON BUSINESS CONTINUITY |  |
| Purpose This report provides an update to the document on the business continuity modalities for ITU meetings during the construction period of the new ITU headquarters building in 2028 and 2029, presented to CWG-FHR in its 21st meeting (Document CWG-FHR-21/10). It provides additional information on the different options for holding ITU meetings in the period in question and their financial implications. Action required The Council Working Group on financial and human resources is invited to note this document. _______________ References CWG-FHR website; Documents CWG-FHR-21/10, CWG-FHR-21/25, CWG-FHR-21/INF/4 |  |

# 1	Background

Approximately 60 to 65 meetings are held each year in ITU headquarters, supplemented by additional capacity in CICG/CCV. These meetings comprise statutory technical meetings (Study Groups and Working Parties) for all sectors (mandated by Union and sector constitutional documents with decision-making functions and strategic importance), as well as Advisory Group meetings, Council, and Council Working Groups.

Due to the construction of the new building within the ITU headquarters project, it is necessary to secure alternative meeting rooms for ITU meetings usually held in the ITU headquarters from June 2028 to June 2029, the major period of construction as confirmed recently by the appointed project design firm,  as well as a contingency period from July 2029 to December 2029.

The detailed list of meetings expected to be held in ITU headquarters from June 2028 to December 2029 is available in Annex 1 to this document and includes estimates of number and size of rooms based on 2024 and 2025 data.

These meetings may be held outside Geneva by an inviting government or other host organization in line with Resolution 5 (Kyoto, 1994) on invitations to host meetings or conferences away from Geneva, whereby the host defrays the additional expense to the Union of hosting outside Geneva.

# 2	Business continuity modalities

The secretariat has continued to explore a range of options to ensure business continuity in the period in question:

Holding the ITU Council 2028 and 2029

Given the strategic importance of the annual meeting of the Council, and in line with Article 4 of the Convention (51) which mandates that an ordinary session of the Council shall be held annually at the seat of the Union, the Council sessions in 2028 and 2029 will be held in Geneva.

In 2028, the Council session will be held from 13 to 23 June  in Popov in the Tower at ITU headquarters. As per the current Building Project schedule, no major demolition work with high levels of disturbance is planned during the Council. Under current plans, the 2029 session of Council will be held in June in Popov upon completion of the most disruptive phase of the demolition and construction process. ITU also holds the second client position on meeting space at CICG in this period as a contingency, in the event that the priority client cancels its reservation.

Availability of ITU meeting rooms in current headquarters buildings

In line with the latest estimate provided by the appointed Planning and Design firms for the new ITU headquarters premises, there will be a period of approximately one year, starting from the end of June 2028, when it will not be feasible to hold any meetings at ITU in Varembé, Montbrillant, or the Tower due to the disruption caused by demolition of the old building and construction of the new foundations.

As the project progresses, it will be possible to clarify when meeting rooms in the Tower and Montbrillant may be available for use in Q3 or Q4 of 2029.

Alternative venues in Geneva

CICG

Given its long-standing collaboration with ITU, its convenient location and the familiarity of delegates with the premises, CICG remains the most suitable alternative venue for meetings in this period. Under the present FIPOI plans, CICG will not be available for use from January to October 2028 due to planned renovation work, and may have only limited availability in late 2028 and throughout 2029. The ITU secretariat is working closely with the Swiss authorities and CICG to identify the availability of its meeting rooms to hold as many ITU meetings in the period June 2028 to June 2029 as possible. However, current information indicates that for the majority of ITU events in this period, CICG is either not available or can only offer ITU space as a second option pending cancellation from other parties

Switzerland, ITU’s host country, remains committed to providing support to ITU during the period of CICG’s renovation within the limits of available resources, but cannot give firm guarantees at this stage.

A rental and fixed-fee charge will be applicable to all meetings taking place at CICG as of 2027. While CICG have applied rental and fixed-fee charges since 2025, there is a request to the Swiss Parliament to waive these fees for 2025 and 2026 as part of a package of urgent measures to support International Geneva.

Palexpo

Given the current budget estimates and lack of identified funds, the option of holding all meetings in the newly extended Palexpo conference centre is not feasible. It may be possible to use meeting rooms in Palexpo on an ad hoc basis, but this remains the most expensive option within Geneva.

UNOG Tempus

Similarly, using the temporary conference structure at the United Nations Office at Geneva (UNOG), Tempus, on yearly basis is not a viable option, given its limited capacity and high costs. Meeting rooms may be available for use on an ad hoc basis, but availability cannot be confirmed earlier than six months in advance of the meeting date.

Other UN/international entities on an ad hoc basis

A limited number of rooms may be available to rent in 2028 from other international organizations in Geneva on an ad hoc basis, principally WHO and UNOG. Other organizations only accept external requests to rent meeting spaces from their Member States for events within the scope of their mandate, or do not have sufficiently large meeting rooms for the purpose of ITU meetings.  It should be noted that both WHO and ILO use UNOG facilities for larger meetings, and UNOG is conducting its own renovation programme, meaning that there is limited availability and a degree of competition in securing adequate meeting spaces.

In parallel, the secretariat continues to strengthen its collaboration and information sharing with the Host Country and the UN community in Geneva. As co-coordinator of the Specialized Agencies Cluster of the UN80 Initiative alongside ILO, the Secretary-General has called for a coordinated framework for Geneva-based UN entities to streamline facility utilization. Following an initial meeting with UNOG, representatives from facilities and management teams will work together to develop an initial project plan with next steps. ITU is also participating in working groups organized by the Swiss Mission to support coordination of conference and office facilities with International Geneva. It is envisaged that these efforts will ultimately produce opportunities for synergies and enhanced resource use within the context of the ITU campus.

Indicative overview of costs in other UN agencies on an ad hoc basis

All meeting spaces in Geneva charge rental fees at commercial rates plus technical and service fees. Costs at CICG provide a good baseline indicator of the total cost of holding ITU meetings on an ad hoc basis throughout a year. The below costs are based on estimates for all meetings in 2028 if held in CICG (noting that CICG will not be available in 2028 and that ITU meeting room requirements are for June 2028 – June 2029). This table provides a general estimate and serves an indicative purpose only.

|  | Cost (CHF) |
| --- | --- |
| Meeting room rental | 760 000 |
| Technical services | 1 390 000 |
| Security | 395 000 |
| Badging | 92 000 |
| Total: | 2 637 000 |

In addition, the following table provides an indicative comparison of the cost of rental for a selected number of individual meetings at different venues, noting that technical and services fees will also apply:

| Meeting | Days | Rooms/capacity | Costs (CHF) | CICG | UNOG | Palexpo |
| --- | --- | --- | --- | --- | --- | --- |
| Council | 12 | 1×350, 1×150, 1×80, 2×30, 1×20 | Rental | 27 368 | 33 792 | 95 400 |
|  |  |  | Security | 10 220 | TBD | 14 099 |
|  |  |  | Technical | 50 000 | 44 000 | TBD |
|  |  |  | Total: | 87 588 | TBD | TBD |
| CWGs | 12 | 1×150, 1×80 | Rental | 21 560 | 14 784 | 56 760 |
|  |  |  | Security | 10 220 | TBD | 14 099 |
|  |  |  | Technical | 35 000 | 28 800 | TBD |
|  |  |  | Total: | 66 780 | TBD | TBD |
| TSAG | 5 | 1×200, 1×50, 1×30, 1×20 | Rental | 14 050 | 7 920 | 26 400 |
|  |  |  | Security | 7 200 | TBD | 7 242 |
|  |  |  | Technical | 18 000 | 15 200 | TBD |
|  |  |  | Total: | 38 450 | TBD | TBD |
| BR WPs 5A-B-C | 12 | 1×200, 1×120, 1×80, 1×50, 1×30 | Rental | 27 128 | 31 488 | 90 720 |
|  |  |  | Security | 10 220 | TBD | 14 099 |
|  |  |  | Technical | 75 000 | 101 600 | TBD |
|  |  |  | Total: | 112 348 | TBD | TBD |
| TSB SG17 | 12 | 1×200, 2×50, 1×30, 3×20, 3×15 | Rental | 23 720 | 63 360 | 102 240 |
|  |  |  | Security | 10 220 | TBD | 14 099 |
|  |  |  | Technical | 120 000 | 178 400 | TBD |
|  |  |  | Total: | 153 940 | TBD | TBD |
| BDT SGs1&2 | 12 | 1×250, 1×30 | Rental | 20 120 | 14 400 | 39 600 |
|  |  |  | Security | 10 220 | TBD | 14 099 |
|  |  |  | Technical | 30 000 | 44 000 | TBD |
|  |  |  | Total: | 60 340 | TBD | TBD |
| Notes: (1) Weekends are included in the price where applicable. (2) Security includes cost of unarmed security contractors and cost of badging assistants. (3) UNOG rental and technical available in USD, converted here to CHF for purpose of comparison only at rate of 1 USD = 0.8 CHF. This cost may increase subject to exchange rates; UNOG rooms available for reservation at last minute. (4) Palexpo prices for Council and CWGs are estimated at 40 per cent discount from catalogue price. (5) WHO costings were not available at the time of submission of this report; an oral update will be provided if possible. |  |  |  |  |  |  |

Alternative venues outside Geneva

Lausanne

At the request of CWG-FHR in its 21st meeting, the ITU secretariat has requested information on the availability and cost of renting appropriate meeting spaces on an ad hoc basis in Lausanne, the nearest international meeting hub with comparable infrastructure. Four conference venues in or near Lausanne have been identified with the help of the Swiss authorities. Following an initial assessment, two venues may offer suitable facilities for a limited number of ITU meetings: the Swiss Tech Convention Center, one of the largest convention centres in the Lake Geneva region, and the Beaulieu, a multi-functional complex accommodating events for 50 to 4 000 persons. A further detailed exploration of both potential options, including costs and availability, will be required to confirm viability.

ITU Meetings Hub

The concept of the ITU Meetings Hub provides for a Host Country to cover the cost of venue, facilities, technical services, and management of all ITU technical meetings for the entire period when the facility is required (or a year), in addition to ITU staff costs onsite, in line with Resolution 5 of the Plenipotentiary Conference (Kyoto, 1994) and respective Sector resolutions.

Following the stated interest of several Member States at Council 2025 in further exploring this option, the secretariat issued a Call for Proposals for hosting an ITU Meetings Hub during the construction period of the new ITU Headquarters building (2028-2029) in Circular Letter CL-25/38 in August 2025. Positive responses were received by the deadline of 31 October 2025 from the United Arab Emirates and from Kenya. Discussions are ongoing with both interested administrations, including detailed listings of all requirements and initial financial estimates.

Following these discussions and assessments, a concrete proposal may be submitted by the Member State in question to Council-26 ahead of the Plenipotentiary.

Virtual meetings

Given the familiarity of Member State delegates, ITU staff and technical support with online meetings following the COVID-19 pandemic, and in light of the approval of guidelines for meetings with remote participation, it is technically feasible to hold fully virtual technical meetings. However, current practice allows for fully virtual meetings to be held for up to 3 hours per day around 12.00 Geneva time. This would impact upon the flexibility and length of technical meetings, which are typically held over 5 to 8 days. The difficulty of holding such meetings with participants in differing time zones was raised in discussions on this topic in Council 2025 and at the 21st meeting of CWG-FHR.

# 3	Conclusion

Following the estimates of the architects of the new ITU headquarters premises, the dates in which no meeting rooms will be available in ITU headquarters have now been identified as approximately one year from the end of June 2028. The provisional list of meetings impacted in the period (July 2028 to December 2029, allowing for a contingency period of six months in the second half of 2029) is provided as Annex 1 to this document. The secretariat is continuing its efforts to identify as many meeting rooms as possible in Geneva (or near) to host the meetings in question, with the understanding that the majority of these meeting rooms will be made available at commercial rates for which no budget has been allocated to date. In addition, it may not be possible to confirm availability of meeting rooms for a given meeting earlier than six months ahead of the start of the meeting.

Concrete discussions are ongoing with the administrations of the United Arab Emirates and of Kenya with a view to establishing an ITU Meetings Hub (or ITU Meetings Hubs) to host the majority of the meetings in question.

Further updates on the progress of these discussions, and on any further details on the availability of some ITU meeting rooms after 2029, will be provided to Council 2026.

Annex 1

List of planned ITU technical meetings June 2028 – December 2029

| Sector | Meeting | Start date | End date | Nb. of days | Nb. of rooms (classroom style) | Nb. of rooms (boardroom style) |
| --- | --- | --- | --- | --- | --- | --- |
| BR | WP 5D | 26/06/28 | 03/07/28 | 6 | 1×250, 2×80 | 2×30 |
| BR | RRB24-2 | 03/07/28 | 07/07/28 | 5 | 1×40 |  |
| TSB | TSAG24-2 | 17/07/28 | 21/07/28 | 5 | 1×300, 1×80 | 3×20, 2×10 |
| TSB | SG20 | 24/07/28 | 02/08/28 | 8 | 1×200, 1×80, 2×50 | 4×20 |
| TSB | SG15 | 31/07/28 | 11/08/28 | 10 | 1×250, 1×50, 6×20 | 2×30 |
| TSB | SG21 + SG13 | 21/08/28 | 01/09/28 | 10 | 1×100, 4×30, 2×15 |  |
| TSB | SG17 | 04/09/28 | 15/09/28 | 10 | 1×200, 1×50, 5×20 |  |
| SG | CWG | 11/09/28 | 22/09/28 | 9 | 1×150, 1×80 |  |
| BR | WPs 7A, B, C, D | 18/09/28 | 28/09/28 | 10 | 2×80, 1×50 | 2×30 |
| BDT | WTIS-24 | 25/09/28 | 26/09/28 | 2 | 1×400 |  |
| BDT | EGH-EGTI | 27/09/28 | 29/09/28 | 5 | 1×180 |  |
| BR | SG 7 | 29/09/28 | 29/09/28 | 5 | 1×100 | 0 |
| BR | WP 5D | 02/10/28 | 11/10/28 | 8 | 1×250, 2×80 | 2×30 |
| BR | WP 4A, B, C | 16/10/28 | 02/11/28 | 3 | 1×250, 2×100 | 2×30 |
| BR | RRB24-3 | 23/10/28 | 27/10/28 | 5 | 1×40 | 0 |
| BR | SG 4 | 03/11/28 | 03/11/28 | 10 | 1×150 | 0 |
| BR | WPs 1A, B, C | 06/11/28 | 17/11/28 | 10 | 1×120, 3×50 | 1×30 |
| BDT | Study Groups | 06/11/28 | 17/11/28 | 10 | 1×250 | 1×30 |
| BR | WPs 6A, B, C | 06/11/28 | 16/11/28 | 9 | 2×100 | 2×30 |
| BR | SG 6 | 17/11/28 | 17/11/28 | 1 | 1×100 | 0 |
| BR | WPs 5A, B, C | 20/11/28 | 01/12/28 | 10 | 1×200, 1×120, 1×80, 1×50 | 1×30 |
| BR | WRS-24 - plenary | 04/12/28 | 04/12/28 | 1 | 1×250 | 0 |
| BR | SG 5 | 04/12/28 | 04/12/28 | 1 | 1×200 | 0 |
| BR | WRS-24 - workshops | 05/12/28 | 08/12/28 | 4 | 1×200, 2×100, 1×50 | 1×30 |
| TSB | SG20 | 15/01/29 | 01/02/29 | 14 | 1×120, 3×30 | 2×15, 2×10 |
| TSB | SG21 + MPEG+JVET | 15/01/29 | 01/02/29 | 14 | 1×150, 1×30, 2×20, 2×15, JVET-1×200, 1×100, MPEG-1×400, 2×100, 3×50 | 3×30 |
| SG | CWG29-1 | 19/02/29 | 02/03/29 | 10 | 1×150, 1×80 |  |
| TSB | SG2 | 05/02/29 | 16/02/29 | 10 | 1×100, 2×50 (opening & closing) |  |
| BR | WP 5D | 05/02/29 | 14/02/29 | 8 | 1×250, 2×80 | 1×30 |
| BR | WPs 3J, K, L | 19/02/29 | 23/02/29 | 5 | 2×80, 2×40 | 2×30 |
| TSB | SG11 | 20/02/29 | 02/03/29 | 9 | 1×100, 1×30, 6×15 |  |
| TSB | SG13 | 05/03/29 | 16/03/29 | 10 | 1×150, 1×50, 3×20, 5×10, |  |
| BR | WPs 6A, B, C | 05/03/29 | 16/03/29 | 10 | 2×100 | 2×30 |
| BR | WPs 7A, B, C, D | 19/03/29 | 29/03/29 | 9 | 1×100, 3×50 | 2×30 |
| BR | SG 7 | 20/03/28 | 20/03/28 | 1 | 1×80 |  |
| TSB | SG15 | 19/03/29 | 29/03/29 | 9 | 1×250, 1×50, 1×100 | 3×30, 3×20, 3×15 |
| BR | RRB29-1 | 19/03/29 | 23/03/29 | 5 | 1×40 |  |
| TSB | SG3 | 03/04/29 | 13/04/29 | 10 | 1×100 | 1×30 |
| TSB | SG17 | 03/04/29 | 13/04/29 | 10 | 1×200, 1×50, 5×20 |  |
| BR | RAG | 16/04/29 | 20/04/29 | 5 | 1×100, 3×50 | 1×30 |
| BR | WPs 4A, B, C | 16/04/29 | 03/05/29 | 14 | 1×250, 2×100 | 2×30 |
| BR | SG 4 | 04/05/29 | 04/05/29 | 1 | 1×200 |  |
| BDT | Study Groups 1&2 | 23/04/29 | 04/05/29 | 10 | 1×250, 2×80 | 1×30 |
| BR | WPs 5A, B, C | 01/05/29 | 24/05/29 | 18 | 1×200, 1×120, 1×80, 1×50 | 1×30 |
| BR | SG 5 | 25/05/29 | 25/05/29 | 1 | 1×200, 1×120, 1×80, 1×50 |  |
| BDT | TDAG | 07/05/29 | 11/05/29 | 5 | 1×250 | 1×30 |
| TSB | TSAG | 28/05/29 | 01/06/29 | 5 | 1×200, 1×80 | 2×20, 1×10 |
| BR | WPs 3J, K, L | 28/05/29 | 07/06/29 | 9 | 1×80, 3×40 | 2×30 |
| BR | SG 3 | 08/06/29 | 08/06/29 | 1 | 1×80 |  |
| TSB | SG5 | 04/06/29 | 14/06/29 | 9 | 1×150, 1×50, 2×30 | 4×20 |
| BR | WPs 1A, B, C | 11/06/29 | 21/06/29 | 9 | 1×120, 3×50 |  |
| BR | SG 1 | 22/06/29 | 22/06/29 | 1 | 1×100 |  |
| SG | Council-29 | 19/06/29 | 29/06/29 | 9 | 1×350, 1×100, 1×80 | 2×30, 1×20 |
| TSB | SG13 | 09/07/29 | 20/07/29 | 10 | 1×200, 3×30, 2×15, 2×10 |  |
| BR | RRB29-2 | 16/07/29 | 20/07/29 | 5 | 1×40 |  |
| TSB | SG11 | 23/07/29 | 03/08/29 | 10 | 1×100, 1×30, 6×15 |  |
| TSB | SG12 | 03/09/29 | 14/09/29 | 10 | 1×150, 3×30 | 2×15, 2×10 |
| BR | WPs 6A, B, C | 03/09/29 | 13/09/29 | 5 | 2×100 | 2×30 |
| BR | SG 6 | 14/09/29 | 14/09/29 | 8 | 1×100 |  |
| SG | CWG29-2 | 24/09/29 | 05/10/29 | 10 | 1×150, 1×80 |  |
| BR | WPs 7A, B, C, D | 17/09/29 | 27/09/29 | 9 | 2×80, 1×50 | 2×30 |
| BR | SG 7 | 28/09/29 | 28/09/29 | 1 | 1×100 |  |
| BDT | EGH-EGTI | 24/09/29 | 28/09/29 | 5 | 1×150 |  |
| BR | WP 5D | 01/10/29 | 12/10/29 | 10 | 1×250, 2×80 | 2×30 |
| TSB | SG13 | 15/10/29 | 26/10/29 | 2 | 1×150, 1×50 | 3×20, 5×10 |
| BR | WPs 4A, B, C | 29/10/29 | 08/11/29 | 9 | 1×250, 2×100 | 3×30 |
| BR | SG4 | 09/11/29 | 09/11/29 | 1 | 1×150 |  |
| BR | RRB 29.3 | 05/11/29 | 09/11/29 | 5 | 1×40 |  |
| TSB | SG3 | 05/11/29 | 09/11/29 | 5 | 1×150, 1×30 |  |
| BR | WPs 5A, B, C | 12/11/29 | 22/11/29 | 9 | 1×160, 1×120, 1×80, 1×50 | 1×30 |
| BR | SG 5 | 23/11/29 | 23/11/29 | 1 | 1×200 |  |
| BR | WP 1 + SG 1 | 12/11/29 | 23/11/29 | 10 | 1×120, 3×50 |  |
| TSB | SG11 | 14/11/29 | 23/11/29 | 8 | 1×100, 1×30, 6×15 |  |
| TSB | SG2 | 28/11/29 | 07/12/29 | 8 | 1×100, 2×50 |  |

______________

____________________