## Slide 1: WP1/13 management team
Technical Packages
on IMT-2020 by WP1/13
Finalised documents and work in progress after 14 July 2017

## Slide 2: Technology Package: Slicing
Area | Full title of document | Status (Jul.) | Approved/ Planned
Terms & definitions | Y.3100, “Terms and definitions for IMT-2020 network” | FIN | 13 September 2017
Management framework | Y.3111, “IMT-2020 Network Management Framework” | FIN | 13 September 2017
Management requirements | Y.3110, “IMT-2020 Network Management Requirements” | FIN | 13 September 2017
Activity report – NW SWarisation Supplement | Y.3100-series Supplement 44, “Standardization and open source activities related to network softwarization of IMT-2020” | FIN | 14 July 2017
Frameworks | Y.IMT2020-frame, “Framework of IMT-2020 network” | Ongoing | Nov-2017
Requirements | Y.IMT2020-reqts, “Requirements of IMT-2020 network” | Ongoing | Nov-2017
Architecture | Y.IMT2020-arch, “Architecture of IMT-2020 network” | Ongoing | July-2018
Orchestration for slices | Y.NSOM, “Network slicing orchestration and management:” | Ongoing | 1Q 2018
Framework for multiple slice support | Y.IMT2020-MultiSL, “Framework for the support of Multiple Network Slicing” | Ongoing | Mid-2018
Requirements of network capability exposure | Y.IMT2020-CE-Req, “Requirements of network capability exposure in IMT-2020 networks” | Ongoing | Nov-2017
Architecture of network capability exposure | Y.IMT2020-CEF, “Network capability exposure function in IMT-2020 networks” | Ongoing | July-2018
Business models | Y.IMT2020-BM, “Business models of IMT-2020” | Ongoing | July-2018
Potential directions | Y.IMT2020-NetSoft, “High level technical characteristic of network softwarization for IMT-2020” | Ongoing | Nov-2017

## Slide 3: Technology Package: FMC
Area | Full title of document | Status (Jul’17) | Approved/ Planned
Requirements for FMC | Y.FMC-REQ Requirements of IMT-2020 fixed- mobile convergence | W. in progress | 11/2017
Arch for FMC | Y.FMC-ARCH Functional architecture for supporting fixed mobile convergence in IMT-2020 networks | W. in progress | 04/2018
Mobility management | Y.MM-RN - Mobility management framework over reconfigurable networks | W. in progress | 11/2017
Mobility management | Y.FMC-MM - Mobility management for fixed mobile convergence in IMT-2020 networks | New WI | 06/2019
Requirements on mgm | Y.FMC-MO-req - IMT-2020 FMC functional requirements for management and orchestration | New WI | 10/2018

## Slide 4: Technology Package: ICN
Area | Full title of document | Status (Jul’17) | Approved/ Planned
Data Aware Networking | Y.3071, “Data Aware Networking (Information Centric Networking) - Requirements and Capabilities” | FIN | 29 March 2017