| Programme 5 |  |  | Computer-Aided Network Planning |  |  |  |  |  |  |  |  |  |  |  |  | Thomas Fried |  |  | Updated : 30-Jul-26 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Activity |  |  | Ref. |  | Region |  | Place |  | Dates |  | Involved |  | Status |  |  | Comments |  |  |  |
|  |  | PLANITU course |  |  | 5.1 |  | ASP |  | ALTTC, India |  | 16 Jan - 17 Feb 95 |  | Leijon, Stanev |  | Done |  |  | India, Iran, Myanmar, Nepal, Vietnam, Sri Lanka, AIT |  |  |
|  |  | PLANITU course |  |  | 5.1 |  | EUR |  | Tashkent Uzbekistan |  | 27 Feb -31 Mar 95 |  | Keskivali, Fried Leijon, Stanev |  | Done |  |  | Kazakhstan, Kyrgyzstan, Tajikistan, Turkmenistan, Uzbekistan, Mongolia |  |  |
|  |  | PLANITU course |  |  | 5.1 |  | AFR |  | South Africa |  | September 95 |  |  |  | Cancelled |  |  | at request of Africa division |  |  |
|  |  | PLANITU course |  |  | 5.1 |  | AM |  | Paramaribo Suriname |  | 10 Apr-12 May 95 |  | Leijon, Stanev, Fried (CANTO, TELESUR) |  | Done |  |  | Bahamas, Belize, Chile, Colombia, Suriname, Paraguay, Trinidad&Tobago, Uruguay |  |  |
|  |  | PLANITU course |  |  | 5.1 |  | ARB |  | Yemen |  | 14 Jan - 16 Feb 96 |  | Leijon, Stanev, Boumzebra |  | Postponed to 1996 |  |  | Arab LDCs + others (TRAINTEL) |  |  |
|  |  | PLANITU course |  |  | 5.1 |  | AM |  | Costa Rica |  | 4 - 15 December |  | Anzola |  | Done |  |  | Central America |  |  |
|  |  | PLANITU training and transfer |  |  | 5.1 |  | ASP |  | Mongolia |  | September ? |  | Stanev |  | Postponed |  |  | UNDP and BDT funds |  |  |
|  |  | PLANITU Training and application |  |  | 5.2 |  | ASP |  | Indonesia |  | 6 Feb-18 Mar 95 |  | Valkovic |  | Done |  |  | UNDP funds |  |  |
|  |  |  |  |  |  |  |  |  |  |  | 19 Jun-14 Jul 95 Sept 95 |  | Valkovic Valkovic |  | Done Done |  |  | UNDP funds |  |  |
|  |  | Training Vietnam |  |  | 5.2 |  | ASP |  | Vietnam |  | 19 Mar-8 Apr 95 |  | Valkovic |  | Done |  |  | request from RO |  |  |
|  |  | Training, follow-up, preparation ALTTC |  |  | 5.2 |  | ASP |  | India |  | 17 - 25 May |  | Fried |  | Done |  |  | ad hoc |  |  |
|  |  | Training Morocco |  |  | 5.2 |  | ARB |  | Morocco |  | June 95 |  | Stanev |  | Done |  |  | ad hoc |  |  |
|  |  | Training BT |  |  | 5.2 |  | EUR |  | UK |  | 29 - 31 August 95 |  | Valkovic |  | Done |  |  | British telecom funds |  |  |
|  |  | Training Myanmar |  |  | 5.2 |  | ASP |  | Myanmar |  | Fall 95 |  | Valkovic |  | Planned |  |  | request from RO |  |  |
|  |  | PLANITU Training and application |  |  | 5.2 |  | EUR |  | Czech Rep. |  | Sept-Oct 95 |  | Valkovic |  | Planned |  |  | UNDP |  |  |
|  |  | PLANITU training and application |  |  | 5.2 |  | ARB |  | Libya |  | 2+6 w Nov 95 -96 |  | Valkovic |  | Planned |  |  |  |  |  |
|  |  | PLANITU Training and application |  |  | 5.2 |  | EUR |  | Slovak Rep. |  | ? |  | Valkovic |  | Planned |  |  | UNDP funds |  |  |
|  |  | Course material to Russian |  |  | 5.3 |  | EUR |  | Uzbekistan |  | Dec 94 - Mar 95 |  | Uzbekistan Institute |  | Done |  |  |  |  |  |
|  |  | Revision |  |  | 5.3 |  | EUR |  | Bulgaria |  | Nov 95 - Mar 96 |  | Stanev |  | Ongoing |  |  |  |  |  |
|  |  | Course material to French |  |  | 5.3 |  | AFR |  | Morocco |  | Nov 95 - Mar 96 |  | Boumzebra, |  | Ongoing |  |  |  |  |  |
|  |  | Revision |  |  | 5.3 |  | AFR |  | Bulgaria |  | Nov 95 - Mar 96 |  | Stanev |  | Ongoing |  |  |  |  |  |
|  |  | Course material to Spanish |  |  | 5.3 |  | AFR |  |  |  | Nov 95 - Mar 96 |  | FUNDASOFT |  | Ongoing |  |  |  |  |  |
|  |  | Revision |  |  | 5.3 |  | AFR |  |  |  | Dec 95 - Mar 96 |  | Zaragoza |  | Planned |  |  |  |  |  |
|  |  | PLANITU update sent to all PC clients |  |  | 5.3 |  | GLO |  | HQ |  | May 95 |  | Fried |  | Done |  |  |  |  |  |
|  |  | PLANITU version for MS Windows |  |  | 5.3 |  | GLO |  | Croatia |  | June 95 |  | Valkovic |  | Done |  |  |  |  |  |
|  |  | Evaluation of FUNDASOFT work |  |  | 5.3 |  | GLO |  | Costa Rica |  | 2 - 13 July 95 |  | Fried |  | Done |  |  | request from RO and FUNDASOFT |  |  |
|  |  | PLANITU transfer |  |  | 5.4 |  | AFR |  | Botswana |  | 24 Apr - 30 Apr 95 |  | Valkovic |  | Done |  |  | Country request |  |  |
|  |  | PLANITU transfer follow-up |  |  | 5.4 |  | AFR |  | Ethiopia |  | 1 May - 5 May 95 |  | Valkovic |  | Done |  |  | Country request |  |  |
|  |  | PLANITU transfer |  |  | 5.4 |  | ARB |  | Djibouti |  | January 95 |  | - |  | Done |  |  | by mail |  |  |
|  |  | PLANITU transfer |  |  | 5.4 |  | EUR |  | Uzbekistan |  | March 95 |  | - |  | Done |  |  | at course in Tashkent; Agreement signed |  |  |
|  |  | PLANITU transfer |  |  | 5.4 |  | AM |  | Belize |  | May 95 |  | - |  | Done |  |  | at course in Paramaribo; Agreement signed |  |  |
|  |  | PLANITU transfer |  |  | 5.4 |  | AM |  | Suriname |  | May 95 |  | - |  | Done |  |  | at course in Paramaribo; Agreement signed |  |  |
|  |  | PLANITU transfer |  |  | 5.4 |  | AM |  | Bahamas |  | May 95 |  | - |  | Done |  |  | at course in Paramaribo; Agreement signed |  |  |
|  |  | PLANITU transfer |  |  | 5.4 |  | ASP |  | Myanmar |  | May 95 |  | - |  | Done |  |  | Agreement signed |  |  |
|  |  | PLANITU transfer |  |  | 5.4 |  | AFR |  | Uganda |  | May 95 |  | - |  | Done |  |  | Agreement signed |  |  |
|  |  | PLANITU transfer |  |  | 5.4 |  | ASP |  | Iran |  | May 95 |  | - |  | Done |  |  | Agreement signed |  |  |
|  |  | PLANITU transfer |  |  | 5.4 |  | ARB |  | Sudan |  | May 95 |  | - |  | Done |  |  | by mail; Agreement signed |  |  |
|  |  | PLANITU transfer |  |  | 5.4 |  | AFR |  | Mauretania |  |  |  |  |  | Planned |  |  | Agreement to be signed |  |  |
|  |  | PLANITU transfer |  |  | 5.4 |  | AFR |  | Niger |  |  |  |  |  | Planned |  |  | Agreement to be signed |  |  |
|  |  | PLANITU transfer |  |  | 5.4 |  | ARB |  | Yemen |  | Jan 96 |  | Stanev |  | Planned |  |  | During course in Sana'a; Agreement signed |  |  |
|  |  | PLANITU transfer follow-up |  |  | 5.4 |  | ARB |  | Algeria |  |  |  | Stanev |  | Postponed |  |  | waiting for end of emergency state |  |  |

| Programme 5 | Computer-Aided Network Planning | Thomas Fried | Updated : 30-Jul-26 |
| --- | --- | --- | --- |