BUENOS AIRES ACTION PLAN

Programme 6 : Development of a Basic Automated Spectrum Management System

1.	JUSTIFICATION

1.1	Problems to be addressed :

The radio frequency spectrum is a limited natural resource and of strategic importance to the world in general and to nations specifically. While international coordination and regulation have been a feature of the management of the radiofrequency spectrum under the auspices of the ITU, efficient national spectrum management is recognized as a fundamental prerequisite to nations' development of sound radiocommunication infrastructures. The complexity of the problem makes computerization essential.

1.2	Situation by the end of the period :

All Telecommunication Administrations in developing countries will have, by the end of this programme, the possibility to have introduced computerized spectrum management systems, and to have trained their staff on basic automated spectrum management system and to have established their national spectrum management administration.

1.3	Programme benificiaries :

The beneficiaries are the Telecommunication Organizations in developing countries and their staff. The programme will provide them with software tools which will enhance the utilization of radio frequency spectrum and its regulation. In this framework, the programme will also provide training programmes for engineers of developing Administrations.

2.	DEVELOPMENT OBJECTIVE

The objective is to assist developing countries in computerizing their spectrum management. A Basic Automated Spectrum Management System (BASMS) is to be developed. Furthermore, it is envisaged to develop in the near future an Advanced Spectrum Management System (ASMS) based on the BASMS' functional requirements, to provide increased flexibility and networking capabilities in a multi-user environment. Expected outcomes include: the establishment of national spectrum management units in Administrations; the installation of software for national computerized spectrum management, and the training of staff in computerized spectrum management.

The programme will be implemented by

· BDT staff and consultants specialised in computerized spectrum management;

· national telecommunication engineers acting as counterparts and disseminating information within their organisation.

To achieve the development objective, the following actions will be undertaken:

6.1.	development for basic automated spectrum management systems (BASMS) specifications;

6.2.	development or purchase of BASMS software and, at a later stage, ASMS software;

6.3.	organisation of regional and national training courses on both systems to provide engineers of interested Administrations with the appropriate computer skills in establishing a data base necessary for the national spectrum management;

6.4.	Transfer of software and documentation to interested Administrations;
further development and maintenance of BASMS and ASMS software and related documentation, so as to reflect users' requirements as well as changes in telecom and computer technology.

6.5.	development of guidelines for computerized radio spectrum management and training programme.

3. MAIN ACTIVITIES

| 6.1 Development of specification for basic automated spectrum management systems (BASMS) |  |
| --- | --- |
| Outputs/Indicators: • Specifications | Success criteria: • Specifications meet requirements |

| 6.2 Development or purchase of BASMAS software and, at a later stage, ASMS software. |  |  |
| --- | --- | --- |
| Outputs/Indicators: • A BASMS | Success criteria: • BASMS performs according to specifications |  |

| 6.3 Organisation of regional and national training courses on both systems to provide engineers of interested Administrations with the appropriate computer skills in establishing a data base necessary for the national spectrum management. |  |  |
| --- | --- | --- |
| Outputs/Indicators: •Trained staff | Success criteria: •Staff capable of using the BASMS |  |

| 6.4 Transfer of Software and documentation to interested Administrations. |  |  |
| --- | --- | --- |
| Outputs/Indicators: • Software installed | Success criteria: •Software used as intended |  |

| 6.5 Development of guidelines for computerized radio spectrum management and training programme. |  |  |
| --- | --- | --- |
| Outputs/Indicators: • Guidelines | Success criteria: • Guidelines used as intended |  |

4.	POTENTIAL PARTNERS AND CO-ORDINATION ARRANGEMENTS

It is hoped that contributions in cash and/or kind will be made by m-members and 
M-members of the BDT having an interest in improved frequency management satellite and radio-system equipment and service suppliers, regulators, etc.

As the main beneficiaries of this programme, Administrations are expected to participate actively in the implementation of activities, in their own interest and for the benefit of other countries.

In each region available training centres can contribute by hosting seminars/workshops and providing the necessary logistics.

| Possible contributions | Contributions |
| --- | --- |
|  | Documentation Translation Expertise Fellowships |
|  | Training facilities |
|  | Equipment Software |