| International Telecommunication Union Telecommunication Development Bureau |  |  |  |
| --- | --- | --- | --- |
|  | Regional Telecommunication Development Conference for the Arab States (AR-RTDC-96) Beirut (Lebanon), 11-15 November 1996 | Document 2-E 30 August 1996 Original: English For Action |  |

Agenda item: 1.1	PLENARY MEETING

SOURCE:	TELECOMMUNICATION DEVELOPMENT BUREAU

TITLE:	IMPLEMENTATION OF THE RESOLUTIONS OF AR-RDC-92, WTDC-94 AND THE PLENIPOTENTIARY CONFERENCE (PP-94)

________

# 1	Introduction

The Buenos Aires Action Plan (BAAP), evolved from the WTDC-94 and endorsed by PP-94, embodies most of the AR-RDC-92 Resolutions. Consequently, an account of the implementation of the twelve programmes of BAAP, giving reference to the related AR-RDC-92 Resolutions would cover the implementation of most of the AR-RDC-92 Resolutions.

Those Resolutions of AR-RDC-92 and PP-94, not covered through this process in item 2.1, are dealt with in item 2.2 of this document.

## 2	Implementation status

## 2.1	Implementation of the BAAP Programmes 1-12

## Programme 1	-	Policies, Strategies and Financing (AR-RDC-92, Resolutions 2 and 4 and part of Resolution 12)

•	The Regional Working Group on Policies and Strategies (WG-POL) held its first meeting in Tunis, Tunisia, 10-12 June 1993, and a team of experts was formed to prepare the "Arab Book" on policies and strategies.

•	During a second meeting of the WG-POL, held in Damascus, Syria, 14-16 March 1995, a draft text of the "Arab Book" was discussed and comments were made for its revision.

The revised draft text was distributed to all participants in the AR-RTDC-96 Preparatory Meeting (Damascus, 3-5 June 1996) for information and further comments.

The "Arab Book" document hereby distributed for the consideration of the Arab Administrations in this Conference, is the latest version submitted for endorsement.

•	The required study on technological trends, as per Resolution 2 of AR-RDC-92, based on the results of a questionnaire, was carried out by a recruited expert and a document defining a programme of activities has been produced. The external financial resources expected for the programme to be implemented as a project not being available, partial implementation is now sought within BAAP programmes as requested by the AR-RDC-CC meeting in Damascus, March 1995.

•	The required study on the status of telecommunications in the Arab LDCs, as per Resolution 12 of AR-RDC-92, based on the outcome of a questionnaire, was carried out by a recruited expert. The study reviewed the status of telecommunications in the Arab LDCs and defined strategies to be adopted in order to bring about genuine telecommunication service improvement in these countries.

•	Some Arab Administrations have begun restructuring, or intend to restructure, their telecommunication services.

•	A seminar on consumerism in telecommunications was organized in Bahrain, 2-4 October 1994, in cooperation with the American University in Cairo.

•	A "Telecommunication Policies and Regulations" Regional Workshop was organized in Amman, Jordan, 5-14 December 1995, in cooperation with NEPOSTAL of Holland.

•	In addition a finance colloquium was organized in Amman, Jordan, 1-4 September 1996. The outcome of this colloquium is presented to the Conference in a separate document.

## Programme 2	-	Human Resources Management and Development (HRM/HRD) (AR-RDC-92, Resolution 11 and Resolution 12 partial)

The HRM/HRD Network for Arab States was created in accordance with Resolution 12 and held three meetings:

–	1st meeting, Tunis, Tunisia, 4-5 March 1994;

–	2nd meeting, Cairo, Egypt, 15-16 January 1995;

–	3rd meeting, Cairo, Egypt, 13-14 January 1996.

The outcome of the above meetings were followed-up and implemented through the following activities:

•	"Organization Development" Local Workshop for the Egyptian Administration, Cairo, Egypt, 24-29 March 1993.

•	"Manpower Planning" Regional Workshop, Cairo, Egypt, 26 June - 1 July 1993.

•	"HRM/HRD Strategies" Regional Workshop, Muscat, Oman, 18-23 September 1993.

•	"Training Course Development" Regional Workshop, Damascus, Syria, 11-30 December 1993.

•	"Computer Based Training" Regional Workshop, Cairo, Egypt, 7-19 May 1994.

•	"Signalling System No. 7" Regional Training Course, Amman, Jordan, 30 October - 3 November 1994.

•	"Meeting of Experts of Management Information System (MIS) in Training", Cairo, Egypt, 17-18 January 1995.

•	"Computer Based Training, Distance Learning" Regional Workshop, Tunis, Tunisia, 
14-21 May 1995.

•	"Human Resources Management" Regional Workshop, Cairo, Egypt, 1-6 July 1995.

•	"Meeting of Experts for Arabization of Training Material", Cairo, Egypt, 10-14 September 1995.

•	Completion of arabization of four ITU training materials. Three other training materials are in the process of being translated into Arabic.

•	"Earth Stations Management" Regional Training Course, Damascus, Syria, 
23-28 September 1995, organized jointly with INTELSAT.

•	"Instructor's Training" Regional Workshop, Sana'a, Yemen, 4-16 November 1995.

•	"Organizational Development" Local Workshop for the Palestinian Administration, Ramallah, Palestine, 25 November - 3 December 1995.

•	"Outside Plant Engineering" Local Workshop for the Syrian Administration, Damascus, Syria, 20 January - 17 February 1996.

•	"Manpower Planning" Local Workshop for the Jordanian Administration, Amman, Jordan. 4-15 February 1996.

•	"Manpower Planning Study and Training" for the Palestinian Administration, Ramallah, Palestine, 20-25 April 1996.

•	"Management for Senior Executives" Regional Workshop, Amman, Jordan, 26-30 May 1996.

•	"Manpower Planning" Workshop for the Palestinian Administration, Gaza, Palestine, 
8-14 June 1996.

•	"Training Management" Regional Workshop, Damascus, Syria, 17-27 June 1996.

•	"Training Course Development Part I" Regional Workshop, Sana'a, Yemen, 9-22 July 1996.

•	Regional Workshop on "Total Quality Management", Tunis, Tunisia, 21-25 October 1996.

•	Issuance and updating of the Directory of Training Centres and the Directory of Training Resources in the Arab States for 1993, 1995 and 1996.

•	Elaboration of four training systems and programmes for Kuwait, U.A.E., Lebanon and Palestine. Corresponding project documents were prepared and submitted to the concerned administrations for consideration and implementation.

## Programme 3	-	Business-oriented Development Plan

•	Draft guidelines were finalized, the revisions being based on comments received from administrations, financial institutions and ITU Field Offices.

•	Training material was developed on the way to use these guidelines.

•	A regional seminar and several national pilot projects for Arab countries are foreseen for 1996 and 1997 BAAP activity plans.

## Programme 4	-	Development of Maritime Radiocommunication Services (AR-RDC-92, Resolution 9 and part of Resolution 12)

The programme concentrates on providing ad hoc assistance, to individual countries or group of countries, to develop or revise their radiomaritime master plans. BDT is assisting Sudan in the revision of its radiomaritime master plan.

An interregional project of the Arab and European Governments bordering the Mediterranean Sea "INMARTEL" has been elaborated in accordance with Resolution 9 of AR-RDC-92. External financial resources including the EEC were sought but to no avail, however, partial implementation is being considered within BAAP programmes as requested by the second meeting of the AR-RDC-CC, Damascus, March 1995.

A regional project for the Development of Maritime Telecommunication Services in the Arab LDCs bordering the Red Sea and the Horn of Africa (DEVMARTEL) has been elaborated in accordance with Resolution 9 of AR-RDC-92 and Mauritania was included in the project as requested. External financing has not been secured, thus partial implementation is being sought within BAAP 96/97 activities.

## Programme 5	-	Computerized Network Planning

The following regional courses on computer-aided network planning (PLANITU) were conducted:

–	Cairo, Egypt, 17 April - 27 May 1993.

–	Sana'a, Yemen, 2 March - 4 April 1996.

•	The updated version of PLANITU Software was distributed for implementation in 13 Arab Administrations (Algeria, Djibouti, Egypt, Jordan, Kuwait, Libya, Morocco, Palestine, Qatar, Sudan, Syria, Tunisia and Yemen).

•	Pilot projects were undertaken to train the staff of the Moroccan and Tunisian Administrations on planning their national networks using PLANITU.

•	Similar pilot projects are being planned for Palestine and Mauritania.

## Programme 6	-	Basic Automated Spectrum Management System "BASMS" (AR-RDC-92, Resolution 7)

The software of BASMS has been developed.

A spectrum Management Training on the use of BASMS took place in Geneva, 23 August - 1 September 1995. Two Arab countries, Egypt and Jordan, took part.

A regional training seminar for Arab States was carried out in Abu Dhabi, U.A.E., 21-26 September 1996, kindly hosted by Etisalat.

A study was carried out of spectrum management and radiowave propagation in the Gulf, Bahrain, 1-3 June 1996.

Arrangements are underway to make radiowave propagation measurement in Egypt within the framework of the "ITU Radiowave Propagation Campaign in Africa".

Spectrum management specialists of Arab States held two meetings in accordance with Resolution 7 of AR-RDC-92:

•	Cairo, Egypt, 26-29 April 1993;

•	Damascus, Syria, 27-29 June 1994.

A Handbook on national spectrum management was completed and distributed to Arab Administrations.

A Group of Experts was formed to follow-up on the implementation of Resolution 7 of AR-RDC-92. Due to the lack of financial resources, the Group of Experts could not continue its mission, and activities in this field are now envisaged within the scope of BAAP Programme 6.

## Programme 7	-	Improvement of Maintenance

### •	Development of Guidelines and Handbooks

Guidelines for improved maintenance of telecommunication networks are in their final stage of development. These guidelines introduce the principle of Telecommunication Management Network (TMN).

The training material related to these guidelines is to be developed. A Regional Workshop for the Arab States on the subject is then expected to be conducted during 1997.

## •	Development of MIS for maintenance

A management system model for maintenance is in the process of development for developing countries. A regional training activity is planned for the Arab States in 1997.

## •	Specific LDC programme

This programme includes the development of a guide on the introduction of a Computerized Subscriber Maintenance System (CSMS). This task is being implemented with a partner, EML, a company from the United Kingdom. A questionnaire was sent to some selected countries. A preliminary CSMS will be developed on the basis of the replies. A Regional Workshop for the Arab States is planned in December 1996 to provide opportunity to exchange ideas with the participants. The CSMS software development is expected to be finalized by 1997.

## •	Training of staff

A regional seminar on the improvement of telecommunication network maintenance with emphasis on TMN concept was conducted in Muscat, Sultanate of Oman, 13-17 January 1996. The documentation of the seminar was compiled in book form and distributed to all countries of the region.

A regional seminar on the management of SDH network was organized in Cairo, Egypt, 7-10 October 1996.

A regional workshop on Computerized Subscriber Maintenance System (CSMS) is being planned in Damascus, Syria in December 1996.

## Programme 8	-	Mobile Cellular Radio Telephone System

The BDT with the assistance of partners is in the process of preparing manuals on a Mobile Cellular Radio Telephone System for developing countries.

## Programme 9	-	Integrated Rural Development (AR-RDC-92, Resolution 8)

### •	Development of policy guidelines

Policy guidelines for rural telecommunication are included in the "Arab Book", as part of the policy guidelines developed in Programme 1.

Contributions submitted to Study Groups 1 and 2 (SG-D 1 and 2) will provide useful additional inputs for such guidelines.

## •	Projects

Within the framework of AR-RDC-92 Resolution 8, a regional project document on rural and low-income strata telecommunication in Arab States (RURTEL) was prepared but its implementation is pending due to lack of external financing. However, partial implementation is being sought through BAAP 96/97 activities.

## •	Regional seminars

A regional seminar for the Arab States on rural telecommunication is planned for 1996/97.

## Programme 10	-	Broadcasting Infrastructure

•	In cooperation with UNESCO, a pilot project concerning Educational Application of Interactive Television was implemented in two parts: The first part in May 1996 (1 week); the second part in July 1996 (1 week).

•	An ASBU/BDT/FES symposium on the impact of New Technologies on Television Broadcasting in the Arab States was organized in Tunisia (23-25 October 1996).

## Programme 11	-	Information Services (AR-RDC-92, Resolution 3)

TCDC expert assistance was provided to Syria to maintain and update the Arab Regional Database of telecommunication indicators (December 1995).

## Programme 12	-	Development of Telematics and Electronic Networks

•	Participation in the regional workshop on the "Arab Regional Information Highway", conducted in Tunisia, 6-8 June 1995.

•	Support to the High-Level Working Group (HLWG) on Communication & Information Technologies in Africa, and active participation in the preparation of the African Information Society Initiative (AISI) developed by the HLWG and adopted by the ECA Ministerial Meeting, Addis Ababa, April/May 1996.

•	In cooperation with UNESCO, assistance is being provided for the establishment of a Regional Arab Information Technology Network (RAITNET) which will concentrate initially on the development of Regional Information on:

–	Education and Scientific Research

–	Culture and Tourism

–	Environment and Telecommunication

A joint ITU/UNESCO/RAITNET symposium on "Telematics for Development" was organized in Tunisia, October 1996.

## 2.2	 Implementation of the remaining AR-RDC-92 Resolutions and PP-94 Resolutions

### Resolution 1:	Regional mechanism for coordination and monitoring of the implementation of Resolutions adopted by the AR-RDC

A Regional Coordination Committee was formed (AR-RDC-CC) which held its first meeting in Rabat, Morocco, 26-28 October 1993 and its second meeting in Damascus, Syria, 18-20 March 1995. Resulting Recommendations were consolidated in the implementation of the BAAP programme of activities.

## Resolution 2:	Restructuring the telecommunication sector in the Arab States Region

Refer to BAAP Programme 1 in item 2.1.

## Resolution 3:	Arab States telecommunication database

Refer to BAAP Programme 11 in item 2.1.

## Resolution 4:	Financing strategies, investment considerations and international cooperation in telecommunication development

Refer to BAAP Programme 1 in item 2.1.

## Resolution 5:	Appeal for assistance for Lebanon

The ITU has brought this Resolution to the attention of the world community.

The ITU has also:

–	prepared a project document for the establishment of a Telecommunication Training Centre for Lebanon which is still awaiting financing;

–	conducted a telecommunication sectoral study for Lebanon;

–	offered fellowships to representatives of the Lebanese Administration to participate in ITU activities.

## Resolution 6:	Prospects for cooperation in Research and Development (R&D) and in related areas of higher scientific and technical education and local manufacture of telecommunication equipment

•	A regional project document was prepared on telecommunication development in training, R&D and local manufacture of equipment. External financial resources for its implementation is still pending, however, partial implementation is being sought within BAAP 96/97 activities.

•	An Arab Regional Seminar on New Services, Applied Research and Manufacturing was organized jointly with the League of Arab States in Cairo, Egypt, 3-6 April 1995.

## Resolution 7:	Improvement of national frequency management in the Arab States

Refer to BAAP Programme 6 in item 2.

## Resolution 8:	Regional Telecommunication Project for rural areas and low-income 
population

Refer to BAAP Programme 9 in item 2.1

## Resolution 9:	Interregional Project of the Arab and European Governments bordering the Mediterranean Sea (INMARTEL)

Refer to BAAP Programme 4 in item 2.1.

## Resolution 10:	Regional Project for Modern Arab Telecommunication Development

The outline of the project "MODARABTEL Phase II" was prepared and approved by the first AR-RDC-CC meeting in Rabat 1993. This new phase includes the maintenance and updating of the regional cooperation networks established under MODARABTEL Project Phase I, in addition to the creation of a new cooperation network for the standardization of bilingual terminals. The lack of external financial resources prevented the elaboration of the final project document. Considering the concrete and valuable benefits to the region of these kind of activities, it is proposed to reactivate the MODARABTEL Project using ITU resources.

## Resolution 11:	Regional cooperation for the improvement of telecommunication enterprises, including Human Resources Management and Human Resources Development (HRM/HRD)

Refer to BAAP Programme 2 in item 2.1.

## Resolution 12:	Special Assistance Programme for the Least Developed Countries (LDCs) in the Arab States Region

Refer to BAAP Programme 1 in item 2.1.

In addition a regional project for telecommunication modern training in the Arab LDCs (TRAINTEL) was prepared. In the absence of external financing, full implementation could not be achieved. However, some of the project activities have been implemented during 1995/96 using ITU/BDT resources.

A regional seminar on outside plant maintenance for Arab LDCs was held in Sana'a, Yemen, 22-30 November 1993.

## Resolution 13:	The ITU Glossary of Telecommunication Terms in Arabic

A regional project was prepared titled GLOSSARABTEL. External financing for its implementation was not possible to secure in spite of the repeated appeals to the concerned parties. However, the ITU has published in 1995 the "Lexicon of Telecommunication Terms" in Arabic, French and English, which contains over 10 000 terms.

## Resolution 14:	Appeal for assistance for Somalia and Sudan (and part of PP-94/Resolution 34)

•	The ITU has brought this Resolution to the attention of the world community.

•	Technical assistance has been provided to Sudan through:

–	the finalization of the Sudan Telecommunication Master Plan;

–	the revision of the Sudan Radiomaritime Master Plan;

–	provision of fellowships to representative of the Sudanese Administration to participate in ITU activities.

•	As for Somalia the continuing difficulties in the country have not made it possible to provide any technical assistance in the telecommunication sector during the considered period 1992-96.

## PP-94 Resolution 32:	Assistance to the Palestinian Authority

A separate detailed document is presented to the Conference on the subject.

# 3	Implementation assessment

## 3.1	General

Over the past four years tremendous efforts have been made by all the Arab States towards the development of their telecommunication sector, inspired by the Resolutions of the first Arab Regional Development Conference (AR-RDC-92), Cairo, Egypt, October 1992, and in many cases, with the support and assistance of ITU/BDT.

The general assessment of the development process in the region during the past four years can be considered as satisfactory but not totally fulfilling the aspired objectives. More concerted efforts on the part of all concerned are required for furthering the development process.

It is worth mentioning in this respect the important role being played in the development process by the Technical Secretariat of the Council of Telecommunication Ministers of the League of Arab States in close coordination with the BDT through its Regional Office in Cairo.

## 3.2	Difficulties encountered

Since the Cairo Conference in October 1992, the telecommunication environment, worldwide and in the Arab Region, has been undergoing considerable policy and strategy changes and readjustment inspired mainly by the prevailing open and free trade environment in addition to the rapid changes in technologies offering a wide range of services. This new environment has presented some adaptation problems as well as some challenges to the counties in the region and to the ITU/BDT's assistance and activities. The following are the main difficulties encountered:

•	A major policy change by UNDP, who, after having been in the past the main source of financing, has drastically reduced its funds to finance regional and national telecommunication projects. The direct result of this policy change was the termination of the only Arab regional project "MODARABTEL" and the freezing of the eight (8) regional pipeline projects emanating from the AR-RDC-92 resolutions, as well as some thirteen (13) national projects.

•	The process of restructuring of the telecommunication sector in some countries in the region has put the development process somewhat on hold.

•	The process of adaptation to the new environment in addition to the lack of expertise has caused a certain degree of confusion as it demanded a new way of thinking and the need to adopt new work methodology.

•	The regional organizations have not exerted the required efforts to assume their responsibilities in mobilizing resources towards the development of the telecommunication sector in the region which may be due to inadequate structure and/or lack of means.

In order to overcome the above funding difficulties encountered by the telecommunication development process in the Arab Region, the Arab Telecommunication Finance Colloquium, Amman, Jordan, 1-4 September 1996, was one the BDT's endeavours to seek alternative financial resources. The outcome of the Colloquium is presented to the Conference in a separate detailed document.

## 3.3	Achievements

In spite of the above-mentioned difficulties, considerable achievements in telecommunication development has been witnessed in the Arab Region during the past four years involving, inter alia:

•	General increase in investment in the telecommunication sector in many Arab countries which led to:

–	increase in size of network, three fold in some cases;

–	improved quality of service;

–	wide introduction of new services.

Syria, Lebanon, Egypt, Saudi Arabia and Morocco are among the Arab countries having made significant progress in the development of their telecommunication networks.

•	Positive steps were taken in restructuring the telecommunication sector in some countries such as Jordan, Morocco, Tunisia and Sudan. Many other countries are contemplating restructuring.

•	Regional cooperation has resulted in the adoption of a unified standard for PAN ARAB Digital Mobile Telecom System (GSM standard) which would facilitate the introduction of regional and international roaming. The regional cooperation network for New Services, one of the four networks of the UNDP/ITU Regional Project "MODARABTEL", has decisively contributed to such decision.

•	Introduction of new services particularly the digital cellular mobile (GSM) in many countries such as Qatar, U.A.E., Kuwait, Bahrain, Saudi Arabia, Lebanon, Jordan and Morocco to be followed very soon by Egypt, Oman, Sudan, Syria and Tunisia.

•	The establishment of many digital transmission links, some implemented and some in the process of implementation, giving results to a considerable improvement in inter Arab and international communications, through inter alia:

–	Microwave links

–	Satellite communications such as:

ARABSAT 2nd generation satellite, Nile Sat of Egypt, THORAYA of U.A.E.

–	Land fibre optic

–	Submarine fibre optic cables, such as:

UGARIT (Syria - Cyprus), KADMOUS (Lebanon - Cyprus), ALETAR (Syria - Egypt), BARETAR (Syria - Lebanon), FOG (Kuwait - Bahrain, U.A.E. - Qatar), SE ME WE 2, FLAG, AFRICA ONE.

•	The production of the "Arab Book" on telecommunication policies and strategies which is presented to the Conference for endorsement.

•	ITU/BDT has laid a sound foundation in the regionalization process with the establishment of its first Regional Office, in the Arab States Region (Cairo), followed by similar Regional Offices in Asia (Bangkok), Africa (Addis Ababa) and the Americas (Brazilia).

•	The establishment by the first WTDC-94 (Buenos Aires) of two study groups in the Development Sector whose tasks and objectives, when attained, would considerably assist the telecommunication development process in the developing countries. The Arab countries participation to these two study groups has been so far, unfortunately, very limited. The importance of an active participation of all Arab counties in the work of these two groups cannot be over emphasized.

•	Significant financial and technical resources were made available by BDT to assist LDCs in particular. However, the huge investments needed for the development of the basic infrastructure in these countries, which are beyond their means, would require the mobilization of much more resources, on the regional and global scale, in order to at least maintain the gap that already exist vis-à-vis the developed world let alone reducing it.

The figures outlined in the Report on Arab States Telecommunication Indicators presented to the Conference is a true witness to the above-mentioned achievements.

Ad hoc assistance

The following list of ad hoc assistance has been implemented or is in the process of implementation:

| 1 | Training needs assessment for radio-frequency management & monitoring | U.A.E. |
| --- | --- | --- |
| 2 | Training needs assessment for the Tariff and Traffic Management Unit | Jordan |
| 3 | Application of MIS in training | Tunisia |
| 4 | Application of MIS in training | Jordan |
| 5 | Application of MIS in training | Yemen |
| 6 | Application of MIS in training | Egypt |
| 7 | Maintenance and updating of the statistical database | Syria |
| 8 | Expertise in tariffs | Tunisia |
| 9 | Expertise in videoconferencing | Tunisia |
| 10 | Establishment of a Telecom Research Unit | Syria |
| 11 | Tariffs of cellular telephones | Tunisia |
| 12 | Tariffs of value-added services | Tunisia |
| 13 | Conduct a course on outside plant engineering | Syria |
| 14 | International tariffs and settlement | Jordan |
| 15 | Expertise on tariffs | Djibouti |
| 16 | Expertise on restructuring | Djibouti |
| 17 | Expertise on restructuring | Palestine |
| 18 | Organization of Human Resources Development | Algeria |
| 19 | Expertise on restructuring | Yemen |
| 20 | Expertise on MIS in operation and Maintenance | Yemen |
| 21 | Telecom Sector Study | Algeria |
| 22 | Telecom Sector Study | Tunisia |
| 23 | Telecom Sector Study | Morocco |
| 24 | Telecom Sector Study | Kuwait |
| 25 | Telecom Sector Study | Oman |
| 26 | Telecom Sector Study | Jordan |
| 27 | Telecom Sector Study | Syria |
| 28 | Telecom Sector Study | Palestine |
| 29 | Telecom Sector Study | Lebanon |
| 30 | Telecom Sector Study | Djibouti |

| 31 | Master Plan Study Finalized | Sudan |
| --- | --- | --- |
| 32 | Master Plan Study Finalized | Yemen |
| 33 | Master Plan Study Finalized | Libya |
| 34 | Master Plan Project Document | Algeria |
| 35 | Master Plan Project Document | Syria |
| 36 | Master Plan Project Document | Palestine |
| 37 | Training Course on GMDSS | Egypt |
| 38 | Spectrum Management and Radiowave Propagation Study | Bahrain (Gulf Region) |
| 39 | Design of Training System | U.A.E. |
| 40 | Design of Training System | Kuwait |
| 41 | Design of Training System | Lebanon |
| 42 | Design of Training System | Palestine |

_____________