| International Telecommunication Union Telecommunication Development Bureau |  |  |  |
| --- | --- | --- | --- |
|  | Regional Telecommunication Development Conference for the Arab States (AR-RTDC-96) Beirut (Lebanon), 11-15 November 1996 | Document 5-E* 30 August 1996 Original: English For Information/Support |  |

Agenda item: 3.1	PLENARY MEETING

SOURCE:	SYRIAN ARAB REPUBLIC

TITLE:	EXTENSION AND DEVELOPMENT OF TELECOMMUNICATIONS IN SYRIA 1992-1996

________

# I	Introduction

The Syrian Telecommunication Establishment (STE) has pleasure in submitting to this important conference a working paper on its experience in developing and extending its telecommunication sector, taking into consideration:

–	demand for telecommunication services and the need to keep pace with rapid international development in the telecommunication sector;

–	feasibility studies of the project;

–	short- and long-term plans in the framework of general national planning;

–	resolutions and recommendations of the World Telecommunication Development Conference (Buenos Aires, 1994);

–	resolutions of recent regional conferences, especially concerning integration of the regional network;

–	participation in joint global and regional projects for submarine and land cables, microwave networks and satellite stations.

An analysis of the situation of the telecommunication networks existing in 1992 provides the following picture:

–	automatic and manual exchange capacities of about 500 000 telephone numbers, most of them analogue;

–	a trunk network with a capacity of 3 500 circuits, most of them analogue;

–	an international network via an international analogue exchange in Damascus with a capacity of 800 circuits;

–	telephone density of only 4%;

–	a major backlog of demand for telephone connections amounting to some 2 million applications in 1992;

–	congestion in local, regional and international telephone traffic;

–	the need to develop and modernize working methods.

The STE had to devise a plan and a working strategy that would enable it to develop and extend the network as much as possible in the shortest possible time.

# II	Planning

A plan with the following main aims was drawn up:

1)	extension of the local network horizontally and vertically through automatic digital exchanges in towns and densely populated rural areas to expand the telephone service, improve revenues and quality and offer a modern service in line with international technical developments;

2)	extension and development of trunk networks, using digital networks with fibre-optic cables and microwave networks;

3)	extension of the international network, establishment of new digital exchanges, installation of land and submarine fibre-optic cables for connections with neighbouring countries and participation in the intercontinental cables;

4)	launching of a modern service network on the basis of these priorities.

The STE proceeded as follows with preparatory work on the required programmes for this extension:

1)	specification of the scale of the project and its distribution throughout the country;

2)	design of the project and structuring and linkage of its elements (local network, trunk network, international network);

3)	preparation of guidelines for project implementation with a complete execution scenario for each part;

4)	preparation of technical specifications for the local, trunk and international project networks;

5)	elaboration of a time schedule for execution;

6)	an economic study of the project to determine feasibility and prospective revenue;

7)	financing of the project;

8)	invitation to tender and conclusion of contracts.

# III	Execution and management

The STE subsequently commenced implementation of the first part of the project as follows:

–	five STD digital exchanges in Damascus, Homs, Hama, Aleppo and Latakia with a capacity of 35 000 circuits and a fibre-optic cable network to link these exchanges among themselves and with existing local exchanges;

–	an international exchange in Damascus with a capacity of 7 000 circuits.

A contract was signed for this part of the project on 8 April 1991 with an execution period of 24 months. The STE staff implemented this part, with a foreign company playing a purely supervisory role.

The time schedule was as follows:

–	a programme for importing materials and equipment;

–	deadlines for starting and completing all parts of the project;

–	formation of working groups and supervisory groups in all project sites;

–	preparation of a programme for local preparatory work on the sites;

–	preparation of a preliminary operational testing programme before bringing the system into service;

–	identification of requirements to make the new equipment compatible with old analogue equipment in other parts of the country, bearing in mind that these exchanges had already been linked through analogue microwave communications and coaxial cable using two systems (digital and analogue);

–	provisional acceptance on completion.

The STE successfully executed these activities and the first part of the project was brought into service within the appointed time. In accordance with the time schedule, the STE started executing the second crucial part of the project in 1993 which consisted of:

–	local and combined local/STD exchanges with a capacity of 1 million telephone numbers;

–	extension of the capacity of the STD trunk exchanges to 50 000 circuits and of the international exchange in Damascus to 10 000 circuits and establishment of an additional international exchange in Aleppo with a capacity of 6 000 circuits;

–	installation of a trunk network between exchanges in cities with several exchanges, using fibre-optic cables;

–	installation of trunk networks using fibre-optic cables and microwave networks;

–	installation of international telecommunication networks using fibre-optic, submarine and land cables and participation in global cable systems that link the country with various parts of the world (Ugarit, Cadmus, Irian2, Aphrodite, SeaMeWeII, Alitar and Brutar).

Given the huge scale of the work to be executed during the previously fixed three-year period, the STE had to restructure operational management so that execution was basically decentralized whereas supervision was both centralized and decentralized, in accordance with the plan.

Local networks

–	A time-limit was set for installation of the main cables, distribution cabinets and pipeline networks for all exchanges.

–	A time-limit was set for installation of the subcables and cabinets.

–	It was planned to install subscriber lines as soon as the network was operational and the exchange equipment and trunk network were brought into service.

–	Work on the network was divided into many separate contracts even within the same exchange. Civil engineering work such as excavation was carried out by contractors and cable connection and electrical work by STE staff.

Regional networks

Installation of the network routes was divided into separate contracts for the 14 main trunk routes. The STE completed this part and brought it into service two months sooner than scheduled, taking 11 months for a distance of over 1 300 km.

Exchange equipment and accessories

In accordance with the time schedule, 1 million telephone numbers were installed in 3 years:

300 000 in 1993;

400 000 in 1994;

300 000 in 1995.

The trunk network was also set up in multiple-exchange urban centres. The following are some basic details of the components of the networks which have been executed and brought into service.

### Local networks

–	Main and secondary subscriber cable network with accessories (over 14 000 km).

–	Overhead networks linking neighbouring villages with automatic exchanges (1 000 villages).

–	500 000 new subscribers during the period 1993-1995.

Regional networks

The STE installed a trunk network linking all cities and telephone exchanges using fibre-optic cables and microwave networks with a capacity of 60 000 digital circuits, compared with 13 000 circuits previously. This represents a fivefold increase from 1992.

International network

A new digital network using fibre-optic land cables was installed for communications with Jordan, Lebanon and Turkey. The Ugarit submarine cable was employed for communications with Cyprus. In addition, the STE participates in the SeaMeWeII, Aphrodite2 and Irian 2 international cables. Earth stations were established and existing stations were extended so that global network capacity reached almost 15 000 international circuits, facilitating communication between Syria and the rest of the world and increasing outgoing and incoming telephone traffic by more than 400%. A contract was also signed for the Brutar and Alitar submarine cable to link Syria with Lebanon and Egypt.

# IV	Manpower training and development

The STE has taken steps to expand and develop its technical staff in the following ways:

Local training

–	The training institute was greatly enlarged and the STE established training centres in all governorates. During the period 1992-1995, 1 214 students graduated and were employed all over the country in local networks, installation of exchange equipment, transmission, power and air conditioning.

–	During the period 1992-1995, 263 students graduated from the institute.

–	Computers and various types of software were used in training.

–	The STE increased the number of training courses from 35 in 1992 to 67 in 1995.

Training abroad

The STE took steps to secure as many openings as possible for training abroad in all administrative, organizational and technical fields through the conclusion of contracts and through other contributions in the context of regional and international cooperation.

The STE also participated in most conferences and symposiums held during the period. For example, 733 persons were trained under contractual arrangements for the million telephone line project in the following fields:

–	Optical fibre cables	82 trainees

–	Digital transmission	165 trainees

–	Power equipment	69 trainees

–	Air conditioning equipment	35 trainees

–	Exchange equipment	382 trainees

Total			733 trainees

On average, 1 051 man/weeks were devoted to training courses during the period 1992-1995.

# V	Investment, expenditure and revenue

A total of 16 000 million Syrian pounds was spent on local projects for the million telephone line project, including the equivalent of $US 370 million on the following equipment:

–	Local electronic exchanges (a million numbers), regional STDs (50 000 circuits) and international STDs (16 000 circuits) at a cost of $US 190 million.

–	Optical fibre cables, external switching equipment and a microwave network at a cost of about $US 50 million.

–	Subscriber cables at a cost of about US$ 100 million.

–	Fibre-optic international networks and earth stations at a cost of about $US 30 million.

This expenditure clearly demonstrates the importance given to the telecommunication sector in recent years. As a result of the increase in the number of subscribers and the improvement in national and international telecommunication equipment, the STE's revenue increased from 3 100 million Syrian pounds in 1992 to about 9 000 million Syrian pounds in 1995 without an increase in tariffs.

# VI	Continuous extension and development

Before completing the million telephone line project, the STE began preparations for a 330 000 telephone line project for rural areas covering 304 new centres and their extensions. Half this capacity is of the Rdul type based on remote linkage with million-line-project exchanges by fibre-optic or microwave networks. The other half is to be manufactured in Syria.

To that end, a joint Syrian-Korean corporation has been established to manufacture small automatic and rural exchanges with a capacity of 5 000 numbers. In June 1996, the articles of association of the corporation were published, giving the STE a 51% interest and Samsung Corporation a 49% interest. Production will begin by the end of 1996, with a capacity of 50 000 numbers a year for one shift and twice the capacity for two shifts.

The cost of the project in terms of foreign currency (exchanges, networks, fibre-optic cables, microwave networks, etc.) is estimated at $US 90 million. It is currently being implemented by STE staff. The first centre became operational in June 1996 and the last one will be brought into service at the end of 1998.

# VII	Comparison of major telecommunication indicators for the period 1992-1995

Table No. 1 annexed hereto shows the development of telecommunications during the period 1992-1995:

1)	An increase in subscribers to the automatic telephone service from 378 000 in 1992 to 930 000 in 1995, with a further increase to 1 100 000 subscribers forecast for the end of 1996. The number has therefore more than doubled since the establishment of the STE in 1992 through the implementation of the million telephone line project.

2)	A more than threefold increase in the capacity of local automatic exchanges, from 400 000 numbers in 1992 to 1.4 million numbers at the end of 1995.

3)	Construction of 90 telephone centres and installation of new automatic exchanges with networks in urban and rural areas.

4)	An increase in telephone density from 4.5% to 9%.

5)	Conversion of the telecommunication network into a digital system which now accounts for about 90% of the total network compared with less than 50% prior to 1992.

6)	Responding to applications for telephone lines that had been pending for over 12 years.

# VIII	The new project to extend and modernize telecommunications, increasing aggregate capacity by 1.5 million numbers and providing a modern service network

This project consists in establishing about 400 new telephone centres throughout the country in both urban and rural areas and in extending the service horizontally to reach 3 million subscribers by the beginning of the year 2000, with telephone density of about 18%. Vertical extension is also planned through the development of services, the incorporation of ATM and other modern technology and the introduction of value-added services. Investment in the project is estimated at 10 000 million Syrian pounds or $US 500 million. The planned implementation period is five years.

We have attached diagrams showing the situation of the telecommunication network in the Syrian Arab Republic in 1995.