| International Telecommunication Union Telecommunication Development Bureau |  |  |  |
| --- | --- | --- | --- |
|  | Regional Telecommunication Development Conference for the Arab States (AR-RTDC-96) Beirut (Lebanon), 11-15 November 1996 | Document 6-E 30 August 1996 Original: English For Action |  |

Agenda item: 3.2	PLENARY MEETING

SOURCE:	TELECOMMUNICATION DEVELOPMENT BUREAU

TITLE:	REGIONAL PROJECTS FOR THE ARAB STATES

________

The following Regional Projects are programmed in the Arab Region resulting from AR-RDC-92 Resolutions:

1	Modern Arab Telecommunication Development (MODARABTEL), Phase II

2	New Technologies in Telecommunication and Information

3	Telecommunication Development in Training, Research & Development (R&D) and Local Manufacture of equipment

4	Rural and Low-Income Strata Telecommunication in the Arab States (RURTEL)

5	Interregional project of the Arab and European Governments bordering the Mediterranean Sea (INMARTEL)

6	Development of Maritime Radiocommunication Services in the Least Developed Arab Countries (LDCs) bordering the Red Sea and the Horn of Africa (DEVMARTEL)

7	Telecommunication Modern Training (TRAINTEL)

8	Updating the Arabic ITU Glossary of Telecommunication Terms (GLOSSARABTEL)

PROJECT PROFILE

1 - MODERN ARAB TELECOMMUNICATION DEVELOPMENT

- MODARABTEL -

| 1 COUNTRY / REGIONAL / GLOBAL | - Regional (Arab States) |
| --- | --- |
| 2 PROJECT | - MODARABTEL, Phase II |
| 3 PROJECT BACKGROUND AND OBJECTIVE | - To create a cooperation network for the standardization of bilingual terminals - To assist with implementation of new services - To coordinate national applied research activities - To coordinate further development of the regional databases (created under MODARABTEL, Phase I) - To coordinate the development of the management information systems for training (created under MODARABTEL, Phase I) |
| 4 PROJECT ACTIVITIES | - Initiate cooperation between all concerned with standardization for bilingual terminals - Define services of interest to Arab countries and impact of Arabization on related terminals and services - Elaborate and adopt specifications for bilingual terminals - Organize workshop/seminar on telematic services - Update, develop and enhance the statistical database for Arab countries - Organize regional meetings to guide development and enhancement of databases and management information systems for training |
| 5 PROJECT COMPONENTS | - Experts - Training/fellowships - Equipment |
| 6 ESTIMATED PROJECT COST ($US) | - 1 200 000 (3 years) |
| 7 REFERENCE TO BUENOS AIRES ACTION PLAN (BAAP) | - BAAP Programme 0 (it also relates to Programme 11) |
| 8 REMARKS | - Direct outcome of the implementation of AR-RDC-92 Resolution 10 and follow-up to MODARABTEL Project (Phase I) which terminated end of 1994 |
| 9 STATUS | - The project document has been prepared and adopted by the first AR-RDC-CC Meeting in Rabat (October 1993) - The Arab League Telecommunication Council of Ministers has endorsed the importance of the MODARABTEL Project for the development of an integrated efficient and modern Arab telecommunication network and services and called upon the Lead Countries of the Networks to revive and develop the project's activities - The cost can be reduced down to $US 200 000 per year based on the amount of in-kind contribution received from participating countries |

PROJECT PROFILE

2 - NEW TECHNOLOGIES IN TELECOMMUNICATION AND INFORMATION

| 1 COUNTRY / REGIONAL / GLOBAL | - Regional (Arab States) |
| --- | --- |
| 2 PROJECT | - New technologies in telecommunication and information |
| 3 PROJECT BACKGROUND AND OBJECTIVE | - Reference manual of new technologies for the Arab States - Development model for new technology services - Specific recommendations for the introduction of new technology - Field data for regional planning |
| 4 PROJECT ACTIVITIES | - Economic and demographic data - Current telecommunications facilities and services - Survey the market for new technology - Human - environment characteristics - Alternative strategies and specific recommendations for the introduction of new services in the countries of the region |
| 5 PROJECT COMPONENTS | - Experts - Training |
| 6 ESTIMATED PROJECT COST ($US) | - 232 000 |
| 7 REFERENCE TO BUENOS AIRES ACTION PLAN (BAAP) | - BAAP Programme 1 |
| 8 REMARKS | - Direct outcome of the implementation of AR-RDC-92 Resolution 2 |
| 9 STATUS | - The project document has been prepared by recruited expert and is available for implementation as soon as the financing is secured. Meantime partial implementation is sought within BAAP 96/97 activities |

PROJECT PROFILE

3 - TELECOMMUNICATION DEVELOPMENT IN TRAINING RESEARCH AND DEVELOPMENT (R&D) AND LOCAL MANUFACTURE OF EQUIPMENT

| 1 COUNTRY / REGIONAL / GLOBAL | - Regional (Arab States) |
| --- | --- |
| 2 PROJECT | - Regional cooperation in training, R&D and Manufacturing |
| 3 PROJECT BACKGROUND AND OBJECTIVE | - To assist training centres to improve and harmonize course modules and increase computer applications in training - To collate current data on experts, expertise and institutions in applied research in telecommunications - To identify areas where development activities can be undertaken by R&D and academic institutes - To identify areas for strengthening LMTE in the region |
| 4 PROJECT ACTIVITIES | - Conduct workshops on CODEVTEL, MIS and computer networking and prepare documentation - Assess status of applications of computer networking of applied research, CBT in training centres and draw up a plan for increasing these applications - Updated glossary on applied research - Conduct a seminar on system of identifying areas of interaction between R&D Institutes and administrations - Review the status of LMTE in the region and develop a system for identifying equipment for LMTE - Develop a plan for interaction between administrations and industry - Prepare a model course and conduct workshop on quality assurance |
| 5 PROJECT COMPONENTS | - Experts - Training/fellowships |
| 6 ESTIMATED PROJECT COST ($US) | - 209 000 |
| 7 REFERENCE TO BUENOS AIRES ACTION PLAN (BAAP) | - The training component of the project relates to BAAP Programme 2 and the R&D component could relate to all the 12 programmes |
| 8 REMARKS | - Direct outcome of the implementation of AR-RDC-92 Resolution 6 |
| 9 STATUS | - The project document has been prepared by recruited expert and is available for implementation as soon as the financing is secured. Meantime partial implementation is sought within BAAP 96/97 activities |

PROJECT PROFILE

4 - RURAL AND LOW-INCOME STRATA TELECOMMUNICATION

IN THE ARAB STATES

- RURTEL -

| 1 COUNTRY / REGIONAL / GLOBAL | - Regional (Arab States) |
| --- | --- |
| 2 PROJECT | - Telecommunication development for rural and low-income strata in the Arab States - RURTEL |
| 3 PROJECT BACKGROUND AND OBJECTIVE | - Assist Arab administrations in developing their rural and low-income strata telecommunication networks - Produce a handbook on rural telecommunications - Train staff on rural telecommunications |
| 4 PROJECT ACTIVITIES | - Survey and analyse existing systems - Prepare model and guidelines - Analysis and evaluation of the use of new technologies - Prepare economic studies on the cost and impact of rural telecommunication programmes - Assistance to administrations in preparing technical specifications and evaluation of tenders - Organize workshop/seminar on choice of appropriate technologies - Organize training course - Prepare a handbook on rural telecommunications |
| 5 PROJECT COMPONENTS | - Experts - Training/fellowships - Equipment |
| 6 ESTIMATED PROJECT COST ($US) | - 449 000 |
| 7 REFERENCE TO BUENOS AIRES ACTION PLAN (BAAP) | - BAAP Programme 9 |
| 8 REMARKS | - Direct outcome of the implementation of AR-RDC-92 Resolution 8 |
| 9 STATUS | - The project document has been prepared by recruited expert and is available for implementation as soon as the financing is secured. Meantime partial implementation is sought within BAAP 96/97 activities |

PROJECT PROFILE

5 - INTERREGIONAL PROJECT OF THE ARAB AND EUROPEAN GOVERNMENTS BORDERING THE MEDITERRANEAN SEA

- INMARTEL -

| 1 COUNTRY / REGIONAL / GLOBAL | - Regional (Arab and European countries bordering the Mediterranean Sea) |
| --- | --- |
| 2 PROJECT | - Improvement of Maritime Port Communications - INMARTEL |
| 3 PROJECT BACKGROUND AND OBJECTIVE | - To improve the telecommunication facilities between the concerned Arab and European maritime ports bordering the Mediterranean Sea |
| 4 PROJECT ACTIVITIES | - Prepare a questionnaire to survey harbour communications in all member countries - Organize workshop/seminar to discuss findings and means of improvement - Prepare study containing detailed proposal for each member country - Organize a high level meeting to discuss study - Prepare detailed plan of action with cost estimate for the development in each member country |
| 5 PROJECT COMPONENTS | - Experts - Fellowships |
| 6 ESTIMATED PROJECT COST ($US) | - 994 000 |
| 7 REFERENCE TO BUENOS AIRES ACTION PLAN (BAAP) | - BAAP Programme 4 |
| 8 REMARKS | - Direct outcome of the implementation of AR-RDC-92 Resolution 9 |
| 9 ACTUAL STATUS | - Corresponding project document has been prepared by expert and is available for implementation as soon as the financing is secured. Meantime, some of the activities are being programmed to be implemented through BAAP 96/97 budget |

PROJECT PROFILE

6 - DEVELOPMENT OF MARITIME RADIOCOMMUNICATION SERVICES IN THE LEAST DEVELOPED ARAB COUNTRIES (LDCs) BORDERING THE RED SEA AND THE HORN OF AFRICA

- DEVMARTEL -

| 1 COUNTRY / REGIONAL / GLOBAL | - Regional (Arab States bordering the Red Sea) |
| --- | --- |
| 2 PROJECT | - Development of maritime communications in the Red Sea and the Horn of Africa - DEVMARTEL |
| 3 PROJECT BACKGROUND AND OBJECTIVE | - To prepare master plans for the development of maritime radiocommunication services |
| 4 PROJECT ACTIVITIES | - To review the ITU/BDT guide - To prepare the final version of the guide - To hold seminar on basic planning techniques - To hold workshop for the discussion of the draft master plans - Realization of two steering committee meetings |
| 5 PROJECT COMPONENTS | - Experts - Training/fellowships - Equipment |
| 6 ESTIMATED PROJECT COST ($US) | - 307 000 |
| 7 REFERENCE TO BUENOS AIRES ACTION PLAN (BAAP) | - BAAP Programme 4 |
| 8 REMARKS | - Direct outcome of the implementation of AR-RDC-92 Resolution 12 |
| 9 STATUS | - The project document has been prepared and is ready for implementation as soon as financing is secured. Partial implementation is sought within BAAP 96/97 activities |

PROJECT PROFILE

7 - TELECOMMUNICATION MODERN TRAINING

- TRAINTEL -

| 1 COUNTRY / REGIONAL / GLOBAL | - Regional (Arab LDCs) |
| --- | --- |
| 2 PROJECT | - Telecommunication Modern Training TRAINTEL |
| 3 PROJECT BACKGROUND AND OBJECTIVE | - To meet the joint manpower needs in some modern fields - To create an efficient cooperation mechanism for telecommunication training in the concerned administrations - To develop human resources |
| 4 PROJECT ACTIVITIES | - To conduct training courses in: traffic engineering and management, frequency management, signalling systems, administrative application of computers, network planning, fibre optics, planning rural telecommunications, management for training, training instructors and course development |
| 5 PROJECT COMPONENTS | - Experts - Training/fellowships |
| 6 ESTIMATED PROJECT COST ($US) | - 1 071 420 |
| 7 REFERENCE TO BUENOS AIRES ACTION PLAN (BAAP) | - BAAP Programme 2 |
| 8 REMARKS | - Direct outcome of the implementation of AR-RDC-92 Resolution 12 |
| 9 STATUS | - The project document has been prepared by recruited expert and approved by the concerned countries. Partial financing has been initiated using ITU/BDT funds and several activities have been already implemented or being programmed in 96/97 |

PROJECT PROFILE

8 - UPDATING THE ARABIC ITU GLOSSARY OF TELECOMMUNICATION TERMS

- GLOSSARABTEL -

| 1 COUNTRY / REGIONAL / GLOBAL | - Regional (Arab States) |
| --- | --- |
| 2 PROJECT | - Arabized Glossary of Telecommunication Terms GLOSSARABTEL |
| 3 PROJECT BACKGROUND AND OBJECTIVE | - To publish an updated standardized glossary of telecommunication terms in Arabic at regular intervals based on evolving database |
| 4 PROJECT ACTIVITIES | - To select, test and purchase the software package and train ITU staff to use it - To develop software to transfer the old files - To select the suitably qualified consultants - To select the appropriate terms to be translated and store in the database - To create the files in the database - To print and publish the glossary |
| 5 PROJECT COMPONENTS | - Experts - Training - Equipment |
| 6 ESTIMATED PROJECT COST ($US) | - 520 000 |
| 7 REFERENCE TO BUENOS AIRES ACTION PLAN (BAAP) | - No direct relation to any of the BAAP Programmes |
| 8 REMARKS | - Direct outcome of the implementation of AR-RDC-92 Resolution 13 |
| 9 STATUS | - The project document has been prepared by recruited expert and is available for implementation as soon as financing is assured |

____________