| International Telecommunication Union Telecommunication Development Bureau |  |  |  |
| --- | --- | --- | --- |
|  | Regional Telecommunication Development Conference for the Arab States (AR-RTDC-96) Beirut (Lebanon), 11-15 November 1996 | Document 14-E 13 September 1996 Original: French For Action |  |

Agenda item: 4.1	PLENARY MEETING

SOURCE:	SECRETARY-GENERAL, ITU

TITLE:	IMPLEMENTATION OF KYOTO RESOLUTION 32 (1994) - TECHNICAL ASSISTANCE TO THE PALESTINIAN AUTHORITY FOR THE DEVELOPMENT OF TELECOMMUNICATIONS

________

# 1	Introduction

Assistance to the Palestinian Authority predates the adoption of Resolution 32 by the Kyoto Plenipotentiary Conference. It was following a coordination meeting held in Buenos Aires during the World Telecommunication Development Conference, in March 1994, to discuss ways of strengthening cooperation between ITU and the Palestinian Authority, that three preliminary missions were sent to Israel, Gaza and Jericho in April-May, June and July 1994. Their purpose was to identify and define the fields of assistance required by the Palestinian Authority. A report on the subject was prepared and submitted to the Kyoto Plenipotentiary Conference (September-October 1994). Following its consideration of the report, the Conference adopted Resolution 32 (see annex) on the technical assistance to be provided to the Palestinian Authority for the development of telecommunications.

# 2	Action plan

On the basis of Resolution 32, an action plan was drawn up at the beginning of 1995. As the plan covers fields of assistance coming within the province of the three ITU Sectors, namely BDT, BR and TSB, the Secretary-General of ITU and the Director of the BDT decided to entrust the Special Adviser to the Secretary-General with the task of ensuring overall coordination of the plan and monitoring its implementation.

The action plan was discussed with a delegation from the Palestinian Authority, led by the PTT Minister, during a working visit to ITU headquarters in Geneva, in May 1995. It is updated from time to time to reflect the progress of the work.

The action plan is based on two main lines of approach, namely:

## 2.1	ITU technical assistance

Such assistance is furnished on a case-by-case basis, and its content to date may be summarized as follows:

•	field missions in various areas (vocational training, organization of seminars, frequency management, etc.);

•	secondment of a senior expert/telecommunication adviser to the Palestinian Authority (November-December 1995 and April 1996 - March 1997). The expert is responsible for liaison between the ITU and the Palestinian Authority, the United Nations Special Coordinator in the Occupied Territories in Gaza (UNSCO) and the UNDP representative in Jerusalem;

•	preparation of a sectoral telecommunication study, June 1995;

•	direct assistance, where appropriate, by the ITU Regional Bureau in Cairo;

•	granting of fellowships for training courses, seminars and conferences organized by the ITU;

•	organization of seminars, workshops and round tables for staff of the PTT Ministry of the Palestinian Authority.

## 2.2	Mobilization of resources

### 2.2.1	Through the United Nations

Pursuant to a formal request by the World Bank that all United Nations specialized agency projects be submitted through the UNSCO, the ITU has used that channel to submit three project documents proposed and drafted by the BDT services. Under this procedure, it has not been possible for the ITU to present and defend them in direct dealings with the sources of funds. The following are the three projects concerned:

•	telecommunication master plan;

•	telecommunication training centre;

•	funding for an ITU expert adviser to the Palestinian Authority.

These projects were submitted to the meeting of sources of funds held in Paris on 9 January 1996. None of the three projects was selected as a funding priority. The Cairo Regional Bureau requested the UNSCO to clarify the reasoning behind the decisions taken at the Paris meeting. According to the UNSCO, it would appear that the ITU projects were not submitted on a priority basis by the representatives of the Palestinian Authority themselves. This fact was brought to the notice of the officials of the PTT Ministry for them to ensure that, in future, projects relating to the telecommunication sector receive the necessary support of the Palestinian Planning Ministry.

However, at the time of the Paris meeting, the Norwegian Government expressed an interest in financing the master plan study. ITU support made it possible for a meeting to be held in Gaza, in the second half of July 1996, between a Norwegian delegation and officials of the Palestinian Authority. Discussions are currently under way.

### 2.2.2	Through ITU Member States and Sector Members

The ITU has put in hand several schemes to raise funds for different projects:

•	two circular-letters, dated 18 March and 21 March 1996, were sent to the ITU Sector Members and to the Member States which had shown an interest in helping the Palestinian Authority to organize a round table during the preparatory meeting of the AR-RTDC in Damascus, held in June 1996. The round table was intended to alert the various parties concerned to the problem of raising funds for the development of telecommunications by the Palestinian Authority. However, owing to lack of time and notwithstanding many encouraging responses, it has not thus far been possible to organize the round table;

•	partial funding of certain projects in coordination with the UNDP in Jerusalem;

•	training centre project submitted to the Japanese administration. This file is currently under consideration;

•	draft telecommunication master plan, for which the ITU serves as a catalyst between Norway and the Palestinian Authority.

# 3	Conclusions

The existence of a coherent action plan and the sustained efforts described in this document have produced encouraging preliminary results, at least as regards defining a strategy and the components of an assistance programme based on the spirit of Resolution 32. Much remains to be done, however, if the objectives set out in that Resolution are to be fully achieved.

The Beirut Conference could consider taking further practical steps to facilitate and accelerate the implementation of the action plan for the development of telecommunications by the Palestinian Authority.

Annex:	Resolution 32 of the Kyoto Plenipotentiary Conference, 1994.

ANNEX

RESOLUTION  32

Technical Assistance to the Palestinian Authority 
for the Development of Telecommunications

The Plenipotentiary Conference of the International Telecommunication Union (Kyoto, 1994),

recalling

a)	the Charter of the United Nations and the Universal Declaration of Human Rights;

b)	the peace process now in progress in the Middle East and particularly the agreements signed by Israel and the Palestine Liberation Organization,

considering

a)	that the peace process has fundamentally changed the situation in the Middle East;

b)	that the fundamental principles of the Constitution and Convention of the International Telecommunication Union (Geneva, 1992) are designed to strengthen peace and security in the world for the development of international cooperation and better understanding among peoples,

considering further

a)	that a reliable telecommunication network is essential for consolidation and enhancement of the common understanding among the peoples concerned;

b)	that it is essential for the international community, either jointly through international organizations or by individual action, to assist the Palestinian Authority in developing a modern and reliable telecommunication network infrastructure,

noting

a)	the report of the Secretary-General submitted to the Plenipotentiary Conference (Kyoto, 1994) (Document 52);

b)	that in a recent study the World Bank recognized that technical assistance in telecommunications for the Palestinian Authority would facilitate the development of a regulatory framework and the transfer of authority over public services from the Israelis to the Palestinians, and help the Palestinian Authority receive training to manage those services,

resolves

to explore and study the needs of the Palestinian Authority in order to improve the telecommunication infrastructure and identify where assistance is needed,

instructs the Secretary-General

to circulate among Members the results of that study, inviting them to contribute to the improvement of the Palestinian Authority’s telecommunication networks,

invites Members

to offer assistance needed by the Palestinian Authority based upon that study report, as well as any other available assistance,

instructs the Council

1.	to review that report and, together with the three Sectors of the ITU, to find the means of providing the assistance;

2.	to cooperate with the World Bank in its projects concerning telecommunications for the Palestinian Authority.

_________________