| µ § INTERNATIONAL TELECOMMUNICATION UNION |  |
| --- | --- |
| RADIOCOMMUNICATION ADVISORY GROUP GENEVA, 23-25 JANUARY 1995 | Document RAG95/24-E 13 January 1995 Original: English |

Director, BR

STATUS REPORT ON ACTIVITIES OF ICG FOR FPLMTS

The enclosed status report is submitted for consideration.

ITU - Telecommunication Standardization Sector			Temporary Document

TELECOMMUNICATION STANDARDIZATION
ADVISORY GROUP							Original: English

______________________________________

Geneva, 23-25 January 1995

SOURCE:	CHAIRMAN OF ICG FOR FPLMTS

TITLE:		STATUS REPORT ON ACTIVITIES OF ICG FOR FPLMTS

## 1	Chairman of ICG for FPLMTS

Roy Blane

Inmarsat	Tel:	+ 44 71 728 1276

99, City Road	Fax:	+ 44 71 728 1174

London EC1Y 1AX	Tlx :	297201 INMSAT G

United Kingdom	email:	Roy_Blane@Inmarsat.org

## 2	List of documents reviewed

Report: ICG FPLMTS-R 1.

## 3	Progress report

3.1	Following the first meeting of the ICG for FPLMTS during 3-4 February 1994, no further meetings were held during the remainder of the year.

3.2	During 1994 liaison statements were forwarded to the Chairman of the ICG of FPLMTS, from ITU-T Sector Study Groups and ITU-R Task Group 8/1, which provided updates in respect of the respective entries shown in the ICG for FPLMTS Consolidated Work Plan.

3.3	A revised Consolidated Work Plan based upon the updated information received to date, is attached for the information of TSAG. This updates Part B of the report of the ICG's first meeting which is contained in Document ICG FPLMTS-R 1.

## 4	Further meetings of the ICG for FPLMTS

4.1	In the light of progress which will be made by ITU-T Sector Study Groups and ITU-R TG 8/1 during the first five months of 1995, no meeting of the ICG is planned during that period. However the situation will be reviewed during June 1995 with a view to a possible meeting being called early in the third quarter, should this prove necessary.

4.2	The deadlines for the development and eventual commercial implementation of FPLMTS are necessarily ambitious, requiring good communication and collaboration between all the relevant parties concerned. Through whatever channels may be appropriate in each case, the ICG looks forward to coordinated inputs both from the relevant ITU bodies and also from regional fora such as ETSI in Europe, TTC in Japan and ANSI in North America.

## 5	Work programme

5.1	The ICG for FPLMTS will continue to monitor the progress of the respective Study and Task Groups by correspondence via the nominated ICG representatives during the first half of 1995 and will identify any areas of concern to the respective Study Groups and Task Groups.

### 1	General

| Sector ITU-R=R ITU-T=T | Study Group | Ques. | Rec. | Subject | Status | Date Draft | Date Stable | Date Res. 1 | Liaison SGs | Dependency SGs | Dependency Recs. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R | 8 | 39/8 77/8 | 687-1 | FPLMTS | Issued | - | - | 1990 |  |  |  |
| R | 8 | 77/8 | 819 | Developing Countries | Rev. | - | 10/93 | 6/94 |  |  |  |
| R | 8 | 39/8 77/8 | 687-1 | Identification of FPLMTS phases | Rev. | 12/94 | 6/95 | 9/95 | 1 |  |  |
| R | 8 | 39/8 77/8 | 687-1 | System objectives | Rev. | 12/94 | 2/95 | 9/95 | 1 |  |  |
| R | 8 | 39/8 77/8 | 687-1 | General description of system | Rev. | 12/94 | 2/95 | 9/95 |  |  |  |
| R | 8 | 39/8 77/8 | TMLG | Vocabulary of Terms for FPLMTS | New | 12/94 | 2/95 | 9/95 | 13 |  |  |
| R | 8 | 39/8 | Rep | Migration to FPLMTS (study just started) | New | 9/95 | TBD | TBD | All SGs (including regional bodies) |  |  |
| R | 8 | 39/8 | M.1078 | Security Principles for FPLMTS | Issued | - | - | 1994 | 1, 11, 13 |  |  |
| T | 13 | 26/13 | 1.11X | Vocabulary | New | 12/94 | 995 | 1996 | All | All |  |

### 2	Service considerations

| Sector | Study Group | Ques. | Rec. | Subject | Status | Date Draft | Date Stable | Date Res. 1 | Liaison SGs | Dependency SGs | Dependency Recs. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R | 8 | 39/8 77/8 | 816 | Framework for services supported by FPLMTS | Issued | - | - | 1992 |  |  |  |
| R | 8 | 39/8 77/8 | Liaison Doc. | FPLMTS bearer capabilities | New | 10/94 | 2/95 | TBD | 1 |  |  |
| T | 1 | 8/1 | F.115 | Service Objectives and Principles for FPLMTS | Issued | 1/94 | 5/94 | 10/94 | 2, 3, 4, 7, 11, 12, 13, 14, 15 & R-SG 8 | R-SG 8 |  |
| T | 1 | 8/1 | F.sfea | Service Features in FPLMTS | New | 10/94 | 5/95 | 6/96 | " |  |  |
|  |  |  | F.bser | FPLMTS Bearer services | New | 6/96 | TBD | TBD | " |  |  |
|  |  |  | F.tel | FPLMTS Teleservices and Supplementary Services | New | 6/96 | " | " | " |  |  |
|  |  |  | F.724 | Videotelephone Services in FPLMTS | New | 10/94 | 2/96 | 12/96 |  |  |  |
|  |  |  | TBD | Intercommunications with fixed network services and services in PLMNs (study just started) | New | 6/96 | TBD | TBD | R-SG 8 | R-SG 8 |  |
| T | 1 | 17/1 | F.902 | Interactive Services Design Guidelines | Issued | 6/93 | 1/94 | 10/94 |  |  |  |

### 3	Charging and accounting considerations

| Sector | Study Group | Ques. | Rec. | Subject | Status | Date Draft | Date Stable | Date Res. 1 | Liaison SGs | Dependency SGs | Dependency Recs. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| T | 3 | 7/3 | TBD | FPLMTS Charging and Accounting - Outline Principles | New | TBD | TBD | TBD | 1, 11, 13 & R-SG 8 | 1 | F.115 |

### 4	Switching and signalling considerations

| Sector | Study Group | Ques. | Rec. | Subject | Status | Date Draft | Date Stable | Date Res. 1 | Liaison SGs | Dependency SGs | Dependency Recs. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| T | 7 | 5/7 | X.6 | Multicast service | Rev. | 6/96 | TBD | TBD | 8, 11 & JTC 1/SC 6 |  |  |
|  |  | 5/7 | X.isp | Multicast interserver protocol | New | 6/95 | TBD | TBD | 8, 11 & JTC 1/SC 6 |  |  |
|  |  | 5/7 | X.mcp | Multicast DCE using X.25 | New | 6/95 | TBD | TBD | 8, & JTC 1/SC 6 |  |  |
|  |  | 5/7 | X.mcp+ | Multicast DCE using X.25+ | New | 6/96 | TBD | TBD | 8, & JTC 1/SC 6 |  |  |
| T | 7 | 8/7 | X.8 | Multi-aspect PAD framework | Rev. | TBD | TBD | TBD | 1 |  |  |
| T | 7 | 20/7 | X.800 | Security Architecture | Rev. | TBD | TBD | TBD | JTC 1/SC 21 |  |  |
|  |  | 20/7 | X.803 | Upper layers Model | Rev. | TBD | TBD | TBD | JTC 1/SC 21 |  |  |
|  |  | 20/7 | X.810 | Frameworks Overview | New | 6/95 | TBD | TBD | JTC 1/SC 21 |  |  |
|  |  | 20/7 | X.811 | Authentication Framework | New | 11/94 | TBD | TBD | JTC 1/SC 21 |  |  |
|  |  | 20/7 | X.812 | Access Control Framework | New | 11/94 | TBD | TBD | JTC 1/SC 21 |  |  |
|  |  | 20/7 | X.813 | Non-repudiation Framework | New | 11/94 | TBD | TBD | JTC 1/SC 21 |  |  |
|  |  | 20/7 | X.814 | Confidentiality Framework | New | 11/94 | TBD | TBD | JTC 1/SC 21 |  |  |
|  |  | 20/7 | X.815 | Integrity Framework | New | 11/94 | TBD | TBD | JTC 1/SC 21 |  |  |
|  |  | 20/7 | X.816 | Audit | New | 6/95 | TBD | TBD | JTC 1/SC 21 |  |  |
|  |  | 20/7 | X.830 | GULS Overview | New | 11/94 | TBD | TBD | JTC 1/SC 21 |  |  |
|  |  | 20/7 | X.831 | SESE Service Definition | New | 11/94 | TBD | TBD | JTC 1/SC 21 |  |  |
|  |  | 20/7 | X.832 | SESE Protocol Specification | New | 11/94 | TBD | TBD | JTC 1/SC 21 |  |  |

### 4	Switching and signalling considerations (continued)

| Sector | Study Group | Ques. | Rec. | Subject | Status | Date Draft | Date Stable | Date Res. 1 | Liaison SGs | Dependency SGs | Dependency Recs. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 20/7 | X.833 | Protecting Transfer Specification | New | 11/94 | TBD | TBD | JTC 1/SC 21 |  |  |
|  |  | 20/7 | X.834 | SESE PICS Proforma | New | 6/96 | TBD | TBD | JTC 1/SC 21 |  |  |
|  |  | 20/7 | X.835 | PICS Proforma | New | 6/96 | TBD | TBD | JTC 1/SC 21 |  |  |
| T | 7 | 23/7 | X.273 | Network Layer Security Protocol | Rev. | TBD | TBD | TBD | 1, 11 & JTC 1/SC 21 |  |  |
|  |  | 23/7 | X.274 | Transport Layer Security Protocol | Rev. | TBD | TBD | TBD | 1, 11 & JTC 1/SC 21 |  |  |
| T | 11 | 8/11 | Q.FNA | FPLMTS Network Architecture (Stages 2 and 3 protocols) | New | 3/95 | 2/96 | 12/96 | 1, 13, R-SG 8 | 1 | F.115 & I.32Z |
| " | " | " | Q.FIF | FPLMTS Information flows | " | 5/95 | 2/96 | 12/96 | 1, R-SG 8 | 1 | " |
| " | " | " | Q.FASP | FPLMTS Radio access signalling principles | " | 2/96 | 12/96 | 1997 | 1, R-SG 8 | R-SG 8 | R-SG 8 Rec. M.1078 & SECMOP |
| " | " | " | Q.FAP | FPLMTS Access protocols | " |  |  | 1997* | 13, R-SG 8 | R-SG 8 | R-SG 8 Rec. RINTP |
| " | " | " | Q.FNP | FPLMTS Net. protocols | " |  |  | 1997* | 13, R-SG 8 | - | - |
| " | " | 29/11 | Q.XXX | FPLMTS security methods and procedures | " |  |  | 1997* | 1, 3, 13, R-SG 8 | 1, R-SG 8 | R-SG 8 Rec. M.1078 & SECMOP |
| R | 8 | 39/8 | 817 | Network architecture for FPLMTS | Issued | - | - | 1992 |  |  |  |

Note - * indicates a tentative date only which may be subject to revision

### 5	Network operations and management

| Sector | Study Group | Ques. | Rec. | Subject | Status | Date Draft | Date Stable | Date Res. 1 | Liaison SGs | Dependency SGs | Dependency Recs. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R | 8 | 39/8 | M.1079 | Speech and voiceband data Performance requirements | Issued | - | - | 1994 | 2, 12, 15 |  |  |
| R | 8 | 39/8 | FMGM | Framework of FPLMTS network management | New | 10/93 | 4/94 | 9/95 | 2, 4, 11, & 15 | 4 |  |
| T | 2 | 5/2 | - | Numbering, addressing and identification for FPLMTS | New | 3 or 11/94 | 9/95 | 5/96 | 1, 3, 7, 11, 13 & R-SG 8 | 1 | F.115, E.168 (Rev.) |
| T | 2 | 6/2 | - | Routing of calls between FPLMTS and other networks | TBD | TBD | TBD | TBD | 1, 3, 7, 11, 13, 15 & R-SG 8 | 11, 13 & R-SG 8 |  |
| T | 2 | 16/2 | E.750 | Introduction to the E.750 series | Revised | 10/93 | 11/94 | 9/95 | 1, 11, 13 & R-SG 8 |  |  |
| T | 2 | 16/2 | E.751 | Reference connections for traffic engineering on land mobile networks | Revised | 10/93 | 11/94 | 9/95 | 1, 11, 13, & R-SG 8 | 11 (IN) IN: Intelligent Network |  |
| T | 2 | 16/2 | E.770 | Land mobile and fixed network interconnection GOS concept | Revised | 10/93 | 9/95 | 6/96 | 1, 11, 13 & R-SG 8 | 11 (IN) |  |
| T | 2 | 16/2 | E.771 | Network GOS parameters and target values for circuit switched land mobile services | Revised | 10/93 | 9/95 | 6/96 | 1, 11, 13 & R-SG 8 |  |  |
| T | 2 | 16/2 | E.760 | Terminal mobility traffic modelling | New | 10/93 | 9/95 | 6/96 | 1, 11, 13 & R-SG 8 |  |  |
| T | 2 | 16/2 | E.780 | Traffic engineering methods for land mobile systems | New | 10/93 | 6/96 | 1997 | 1, 11, 13 & R-SG 8 |  |  |

### 5	Network operations and management (continued)

| Sector | Study Group | Ques. | Rec. | Subject | Status | Date Draft | Date Stable | Date Res. 1 | Liaison SGs | Dependency SGs | Dependency Recs. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| T | 4 | 23/4 | M.3200 (Revise) | Prose description on FPLMTS as a managed area | Rev. | TBD | 4/95 | TBD | R-SG 8 |  |  |
|  | 4 | 23/4 | M.32xx | TMN Management Service for FPLMTS | New | TBD | 6/96 | TBD | R-SG 8 |  |  |
|  | 4 | 23/4 | M.3400 (Revise) | TMN Management Function Sets | Rev. | TBD | 6/96 | TBD | R-SG 8 |  |  |
|  | 4 | 23/4 | TBD | FPLMTS Management Information | New | TBD | 6/97 | TBD | R-SG 8 |  |  |
| T | 7 | 4/7 | X.atc | Address Translation Service definition | New | 11/94 | TBD | TBD | JTC 1/SC 6 |  |  |
|  | 7 | 4/7 | X.atrp | Address Translation Registration Protocol | New | 6/96 | TBD | TBD | JTC 1/ SC 6 |  |  |
| T | 12 | 16/12 | G.174 | Transmission Performance Objectives for Terrestrial Digital Wireless Systems Using Portable Terminals to Access the PSTN | New | - | 5/93 | 6/94 | 1, 2, 13, 1, 4, 15 & R-SG 8 |  |  |
|  | 13 | 1 & 10/13 | I.37w | Network Architecture and Capabilities for FPLMTS | New | TBD | 1995 | 1996 | 1, 11 | 1 | F.115 |
|  | 13 | 1 & 10/13 | I.580 | Interworking B-ISDN/64K | Revised | 7/93 | 11/94 | 1995 | 1, 11 | 1 | F.115 |
|  | 13 | 1 & 10/13 | I.581 | Interworking requirements B-ISDN | New | 3/94 | 1995 | 1996 | 1, 11 | 1 | F.115 |
|  | 13 | 1 & 10/13 | I.35z | Framework for Mobile Performance | New | TBD | 1995 | 1996 | 1, 2, 7, 11 & 12 R-SG 8 | 2, 7 |  |

### 5	Network operations and management (continued)

| Sector | Study Group | Ques. | Rec. | Subject | Status | Date Draft | Date Stable | Date Res. 1 | Liaison SGs | Dependency SGs | Dependency Recs |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 13 | 1 & 10/13 | I.5xw | Network Interworking between FPLMTS and other types of Networks | New | TBD | 1995 | 1996 | 11, 1 R-SG 8 | 11, 1 R-SG 8 | SCRT |
|  | 13 | 21/13 | TBD | Network related synchronization | TBD | TBD | TBD | TBD | R-SG 8 11, 15 | R-SG 8 |  |
|  | 13 | 1/13 15/13 | I.32z | Network Architecture | New | 1994 | 1995 | TBD | 7 & 11, R-SG 8 |  |  |
|  | 13 | 10/13 | I.5xz | UPT/Mobile Interaction | New | TBD | 1995 | 1996 | 1, 11 | 1 | F.115, F.851, F.852 |
|  | 13 | 1 & 10/13 | I.11x | Vocabulary of terms for mobile networks. | Rev. | TBD | 1995 | 1996 | 1, 11 & R-SG 8 |  |  |
|  | 13 | 1 & 10/13 | I.140 | Attribute technique for the characterisation of ISDN services and network capabilities (for FPLMTS) | Rev. | TBD | 1995 | 1996 | 1, 11 |  |  |
|  | 13 | 1 & 10/13 | I.340 | ISDN Connection Types (For FPLMTS) | Rev. | TBD | 1995 | 1996 | 1,11 |  |  |

### 5	Network operations and management (continued)

| Sector | Study Group | Ques. | Rec. | Subject | Status | Date Draft | Date Stable | Date Res. 1 | Liaison SGs | Dependency SGs | Dependency Recs |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| T | 15 | 2/15 | H.26x | Video codecs for ATM network | New | TBD | 1995 | TBD | 13 & ISO/IEC |  |  |
|  |  |  | H.32x | Visual telephony systems over ATM Networks (H.200/AV.321) | New | " | 1995 | " | 13 & ISO/IEC |  |  |
|  |  |  | H.32y | (H.320 adapt to B-ISDN) | New | " | 1995 | " | 13 & ISO/IEC |  |  |
|  |  |  | H.32z | (H.320 adapt to LANs) | New | " | 1995 | " | 13 & ISO/IEC |  |  |
| T | 15 | 2/15 | H.26P | (low bit rate coding - near term) | New | " | 1995 | " | 13 & ISO/IEC |  |  |
|  |  |  | H.26P | (low bit rate coding - long term) | New | " | 1998 | " | 13 & ISO/IEC |  |  |
|  |  |  | H.32P | (low bit rate videophone - near term) | New | " | 1995 | " | 13 & ISO/IEC |  |  |
| T | 15 | 5/15 | G.728 Annex I | Fixed-point LD CELP Annex | New | " | 1994 | " | 1, 2, 12, 14 & R-SG 8 |  |  |
|  |  |  | G.728 Annex III | Variable-rate LD CELP Annex | New | " | 1994 | " | 1, 2, 12, 14 & R-SG 8 |  |  |
|  |  |  | G.728 Annex II | Error-robust LD CELP Annex | New | " | 1995 | " | 1, 2, 12, 14 & R-SG 8 |  |  |
| T | 15 | 7/15 | TBD | Encoding of speech signals at bit rates around 4 kbit/s | New | " | 1997 | " | 1, 2, 12 R-SG 8 |  |  |
| T | 15 | 9/15 | G.764/ G.765 Annex | Extension of PCME to high speed facsimile demodulation | Rev. | " | 1995 | " | 2, 4, 7, 8, 11, 13, 14 & ISO/IEC |  |  |

### 5	Network operations and management (continued)

| Sector | Study Group | Ques. | Rec. | Subject | Status | Date Draft | Date Stable | Date Res. 1 | Liaison SGs | Dependency SGs | Dependency Recs |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| T | 15 | 12/15 | TBD | 8 kbit/s speech coding specification | New | TBD | 1996 | TBD | 1, 2, 12, 13 & R-SG8 |  |  |
| T | 15 | 13/15 | G.763 | 32 kbit/s DCME | Revised | TBD | 1994 | " | 2, 4, 8, 11, 12, 13 & 14 |  |  |
|  |  |  | G.765 | High speed facsimile and data demodulation for DCME | Revised | " | 1995 | " | 2, 4, 8, 11, 12, 13 & 14 |  |  |
| T | 15 | 13/15 | TBD | 16 kbit/s DCME | New | TBD | 1996 | TBD | 2, 4, 8, 11, 12, 13 & 14 |  |  |
| T | 15 | 14/15 | G.167 | Design and network interaction of acoustic processing devices | Revised | " | 1996 | " | 12 & 13 |  |  |
| T | 15 | 15/15 | G.165 | Echo cancellors | Revised | " | 1995 | " | 2, 4, 8, 12, 13 & 14 |  |  |
|  |  |  | TBD | Echo control | New | " | 1996 | " | 2, 4, 8, 12, 13 & 14 |  |  |
| T | 15 | 16/15 | TBD | New Recommendation on voice and data over ATM and B-ISDN | New | " | 1995 | " | 8, 13, 14 & R-SG 8 |  |  |
| T | 15 | 32/15 | TBD | Mobile Satellite Channel Characterization for Voice Codec Design | New | " | TBD | " | 1, 2, 4, 11, 13 & R-SG 8 |  |  |

### 6	Radio systems considerations (including satellite aspects)

| Sector | Group | Ques. | Rec. | Subject | Status | Date Draft | Date Stable | Date Res. 1 | Liaison SGs | Dependency SGs | Dependency Recs. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R | 8 | 39/8 | 818 | Satellite operation within FPLMTS | Issued |  |  | 1994 |  |  |  |
| R | 8 | 39/8 | M.1034 | Radio requirements | Issued |  |  | 1994 |  |  |  |
| R | 8 | 39/8 | M.1035 | Radio framework | Issued |  |  | 1994 |  |  |  |
| R | 8 | 39/8 | M.1036 | Spectrum considerations | Issued |  |  | 1994 |  |  |  |
| R | 8 | 39/8 | RSEL | Selection of radio transmission technologies | New | 10/93 | 2/95 | 9/95 |  |  |  |
| R | 8 | 39/8 | RRF | Radio related functions | New | 12/94 | 2/95 | 9/95 | 7, 11, 13 & 15 |  |  |
| R | 8 | 39/8 | SFMK | FPLMTS satellite framework | New | 12/94 | 2/95 | 9/95 | 1, 11, 15 |  |  |
| R | 8 | 39/8 | SECMOP | Security mechanisms and operating procedures for FPLMTS | New | 12/94 | 2/95 | 9/95 | 7, 11 |  |  |
| R | 8 | 39/8 | RKEY | Key choice for FPLMTS | New | 9/95 | 3/96 | TBD | All SGs |  |  |
| R | 8 | 39/8 | RSPC.1 | Radio Interface Specification Outline | New | 9/95 | 3/96 | 10/96 | 1, 7, 11, 13 & 15 |  |  |
| R | 8 | 39/8 | RSPC.2 | Radio Interface Procedures | New | 3/96 | 9/96 | 4/97 | 11 |  |  |
| R | 8 | 39/8 | RSPC.3 | Radio Interface Protocols | New | 3/96 | 3/97 | 10/97 | 11 | 11 |  |
| R | 8 | 39/8 | RSPC.4 | Mobile and Mobile Earth Station Specification | New | 9/96 | 9/97 | 4/98 | 11, 15 |  |  |
| R | 8 | 39/8 | RSPC.5 | Terrestrial Base Station Specification | New | 9/96 | 9/97 | 4/98 | 11, 15 |  |  |
| T | 13 | 12/13 | I.4xx TBD | Accommodation of radio systems for interworking with fixed network | New | TBD | TBD | TBD | R-SG 8 | R-SG 8 |  |
| T | 13 | New | TBD | Accommodation of satellite systems for interworking with fixed network | New | TBD | TBD | TBD | R-SG 8 | R-SG 8 |  |

_____________