|  | INTERNATIONAL TELECOMMUNICATION UNION | Document SATBAG-02/7-E 14 February 2002 Original: English |
| --- | --- | --- |
|  | SATELLITE BACKLOG ACTION GROUP MEETING GENEVA, 4-6 MARCH 2002 |  |

Director, Radiocommunication Bureau

Current status of software used in the processing of space notices in the br

The document SATBAG-01/4-E provides an overview of the software used in the processing of space notices in the BR. Section 6 of this document indicates the status of key software tasks identified in the BR Operational Plan for 2001 and an annex to this document provides a list of items related to the examination of notices, along with the associated software and status. The list of tasks in this annex has been identified for further follow-up under SATBAG Action Item 20/1 and a report on this has been provided by Larry Reed (attachment to Annex 2 to document 
SATBAG-02/01(Rev.1)).

A major task that was identified at the time of the SATBAG meeting in September 2001 (some elements of the Annex to document SATBAG-01/4) was the requirement for processing space coordination requests received after 1 January 1999 and which came under the provisions of the 1998 edition of the Radio Regulations (effective from 1 January 1999). This required a substantial shift of resources within IAP to modify the Space notice processing system (capture, examination and publication) in order to produce the new type of special section publication (the CR/C series), the first of which was produced in January 2002 (BRIFIC 2460). Consequent to this, a number of other tasks identified in paragraph 6 of document SATBAG-01/4 have been delayed. The BR Operational Plan for 2002-2003 provides details on what is planned.

_______________