Access Network Transport

February 2006 Q 1/15 meeting

Contact persons for the project updating:

| TSB Secretary to Study Group 15 Counsellor Mr. Greg Jones International Telecommunication Union (ITU) Place des Nations 1211 Geneva 20 Switzerland Tel.: +41 22 730 5515 Fax: +41 22 730 5853 E-mail: greg.jones@itu.int | Study Group 15 Chairman Mr. Yoichi MAEDA NTT Corporation 1-6, Nakase, Mihama-ku, Chiba-shi, Chiba 261-0023 Japan Tel: +81-43-211-3274 Fax: +81-43-211-8282 Email: maeda@ansl.ntt.co.jp | Question 1-15 Rapporteur Mr. John A. Jay Corning Incorporated MP-HQ-W2-35 Corning, NY 14831 USA Tel: +1 607 974 4288 Fax: +1 607 974 7648 Email: jayja@corning.com |
| --- | --- | --- |

Access Network Transport is an ITU-T Project dealing with studies and Recommendations on the Access Network.

- Access Network Transport Standards Work Plan

Issue 11, February 2006

Introduction	3

1.	Scope	3

2.	Definitions	3

3.	Correspondents and contacts	3

3.1	Liaison tracking	3

3.2	Contacts	3

4.	Overview of existing holes/overlaps/conflicts	3

4.1	List of ANT Issues identified/mostly gaps (missing Standardization activities)	3

4.2	Ongoing Standardization activities in the Area of Access Network Transport	3

5.	Basic field of activities	3

Annex A, Liaison Tracking	3

- Access Network Transport Standards Work Plan

- Issue 11, February 2006

# General

ANT Standards Work Plan is a living document. It may be updated even between meetings. The actual version can be found in

http://www.itu.int/ITU-T/studygroups/com15/ant/index.html

# Introduction

Today's global communications world has obscured traditional boundaries in network access between Telecommunication Network Operators, Private Network Providers, Satellite and Cable TV Networks and Information Technologies. This has resulted in a number of different Study Groups within the ITU-T, e.g. SG 9, 13, 15 developing Recommendations related to transport in the access. Moreover, ITU-R and other standards bodies, fora and consortia are also active in this area.

Recognizing that without a strong coordination effort there is the danger of duplication of work as well as the development of incompatible and non-interoperable standards, the WTSC 96 and the following WTSA 2000 designated Study Group 15 as Lead Study Group on Access Network Transport, with the mandate to:

- study the appropriate core Questions (Question 1, 2, 3 and 4/15),

- define and maintain overall (standards) framework, in collaboration with other SGs and standards bodies),

- coordinate, assign and prioritize the studies done by the Study Groups (recognizing their mandates) to ensure the development of consistent, complete and timely Recommendations,

- Study Group 15 entrusted WP 1/15, under Question 1/15, with the task to manage and carry out the Lead Study Group activities on Access Network Transport.

# 1.	Scope

- As the mandate of this Lead Study Group role implies, the standards area covered relates to transport, i.e. Circuit Layer (CL), Path Layer (PL) and Transmission Media Layer (TM) in terms of the general protocol reference model for the Access Network ITU-T Recommendation G.902, Fig. 2/G.902 (see Note). The corresponding transport functions include:

- multiplexing function

- cross connect function, including grooming and configuration

- management functions

- physical media functions.

- The outcome of the Lead Study Group activities is twofold, consisting of an:

- access network transport (ANT) standards overview

- access network transport (ANT) standards work plan

- The main purpose of the standards overview is to identify in existing standards

- reference scenarios for the correlation of standards

- description of the scenarios

- which standards exist

- The presentation of the standards overview consists of block diagrams, identifying the key elements of access network transport and notation of the relevant standards and a listing of the standards identified, including their titles and issue dates.

- The main purpose of the standards work plan is to:

- define a corresponding matrix table, including the various standards organizations

- facilitate the coordination/negotiation for additional standards work on ANT to be undertaken (who, when, where, etc.),

- provide an overview of ongoing ANT activities,

- monitor progress of ANT standards work.

- identify lack of standards

- identify duplication and/or overlap

- discover priorities and market needs

- The work plan will reflect the agreement reached between the parties concerned on the necessary actions to remedy the deficiencies identified.

- Apart from taking the Lead Study Group role within the ITU-T, Study Group 15 will also endeavor to cooperate with ITU-R and other relevant organizations, such as ETSI, ATIS Comm.. T1, ISO/IEC etc.

- Taken into account the increasing importance of IP related functionality in the Access Network,  has extended  the scope of their work in the Study Period 2001 o 2004 by inclusion of higher layers up to Layer 3 (e.g. IP related Layer 3 functionality). In addition, OAM and protection functionalities should  be included

# 2.	Definitions

- Access Network Transport (ANT):

- Based on definitions specified in G.902 the Access Network (AN) provides transport bearer capabilities for the provision of telecommunications services inside of the AN between a service node interface (SNI) providing customer access to a service node and each of the associated interfaces towards the Customer Premises Network(s) which are being grouped as XNI interfaces (this would include ISDN UNIs). An AN implementation comprises transmission media and access network element (NE) entities.

- The XNI interface, following the intent of GII Recs. Y.100 series, is defined as “the interface between the user domain and the network domain at which the access network transport functions apply”.

- The Distribution Interface (DI) following the intent of GII Recs. Y.100 series is defined as the interface inside the access network domain at which the access network transport functions apply.

- Figure 1

- Access Network Transport functional model

- An access network element can be configured and managed through a Qx interface which may be implemented at the q3 reference point. This reference point (q3) is the access point for management information, configuration control, performance monitoring and maintenance as defined in ITU-T Rec. M.3010.

- In principle there are no restrictions on the types and number of SNIs and XNIs which an Access Network may implement. The Access Network does not interpret (user) signalling and does not include Customer Premises Networks and/or terminal equipment respectively.

- Note: The boxes in Figure 1 represent functions at the interfaces and do not necessarily imply actual equipment at the interface.

- Functions of Access Network Transport (ANT):

- The transport functions provide common transport bearer capabilities between different locations in the Access Network ( AN ) and the media adaptation for the relevant transmission media used.

- Examples of transport functions are:

- multiplexing function;

- cross connect function including grooming, on demand connection and configuration;

- management functions;

- physical media function .

# 3.	Correspondents and contacts

- A critical part of the ANT standardization work is the network of contacts for the development of relevant standards and the tracking of correspondence, usually in the form of liaisons, to guide the work. Liaisons are working well within the ITU. Experiences over a couple of years showed, that it is more difficult to contact outside Standardization Groups. In some cases working via e-mail correspondence over the respective Internet home sites was successful. Some Bodies could still not be contacted. It is planned to use the knowledge of people attending those meetings (most companies have delegates in key groups) to get informed of the actual development.

## 3.1	Liaison tracking

- See Annex A

## 3.2	Contacts

| - Body | - Contact person | - Link to the Web-Site | - Status of contact | - Notes |
| --- | --- | --- | --- | --- |
| - ATIS Committee T1, - Technical Subcommittee T1E1 - Working Group T1E1.2, “Optical and Electrical Access” - Working Group T1E1.4, “xDSL Access” | - Edward J. Eckert - Chairman Technical Subcommittee T1E1 - Catena Networks - 3131 RDU Center Drive Morrisville, NC 27560 - FAX: (919) 840-9266) Ph: (919) 840-9311 x226 - EM: eeckert@catena.com | - http://www.t1.org | - Contact established |  |
| - ATMF - ATMF=ATM Forum | - Mr. Rick Townsend (Lucent) - P: 1-732-949-8667 - F: 1-732-949-1196 - (rltownsend@lucent.com) | - www.atmforum.com | - Contact established via Marlis Humphry | - Mr. Rick Townsend will provide input |
| - CENELEC TC205, "Home and Building Electronic Systems (HBES)" - CENELEC= EUROPEAN COMMITTEE FOR ELECTROTECHNICAL STANDARDIZATION | - Mr. Hans Tempes (Siemens AG) phone: +49 91 31 72 03 89 fax: +49 91 31 72 03 06 hans.tempes@erl13.siemens.de | - www.cenelec.be | - contact established | - Current state 4/2000: no actual information received.. How to proceed? |
| - CENELEC TC209, "Cable networks for television signals, sound signals and interactive services" - CENELEC= EUROPEAN COMMITTEE FOR ELECTROTECHNICAL STANDARDIZATION | - Mr. Eberhard Gauger (Hirschmann GmbH&Co) Phone: +49 7127 141128 Fax.: +49 7127 141835 egauger@nt.hirschmann.de | - www.cenelec.be | - contact established |  |
| - CENELEC TC215, "Electrotechnical aspects of telecommunication equipment” - CENELEC= EUROPEAN COMMITTEE FOR ELECTROTECHNICAL STANDARDIZATION | - Mr. Thomas Wegmann (DKE) Phone: +49 69 6308332 Fax.: +49 69 96315218 dke.we@t-online.de | - www.cenelec.be | - Contact confirmation requested 5/06 |  |
| - DSL Forum - DSL= Digital Subscriber Line | - Mr. Tom Starr (SBC) - 2000 SBC Center Drive - Room 3C52 - Hoffman Estates, IL 60196, USA - Phone: +1.847.248.5467 - Fax: +1.847.248.6046 - ts1452@att.com | - http://www.adsl.com - Documents can be found in - www.adsl.com/tr_table.html | - Contact established | - Mr. van der Putten will provide input |
| - DVB - DVB= Digital Video Broadcasting | - Peter MacAvock - Macavock@dvb.org - (see DVB Homepage) | - www.dvb.org |  | - Contact |
| - ETSI ETSI BRAN, ETSI DECT, ETSI 3GPP, ETSI SPAN8 and SPAN9, ETSI TM, ETSI TIPHON - ETSI= European Telecommunications Standards Institute |  | - www.etsi.org |  | - Keep informed via colleagues attending the meetings, |
| - ETSI Technical Committee Power Line Telecommunications (TC PLT) | - Victor Dominguez |  |  | - Added Dec 2004 meeting |
| - ETSI TM 6 (xDSL) | - Dr. Peter Reusens - LEA (Laboratoire Europeen ADSL) - reter.reusens@leacom.fr |  |  | - Added May 2005 meeting |
| - FSAN OAN Working Group - FSAN=Full Service Access Network | - Mr. Kent McCammon (AT&T) - Kent_mccammon@labs.sbc.com | - www.fsanweb.org | - established | - Contact can be made through those attending SG15/Q.2 meetings. |
| - IEC TC 86 - IEC = International Electro-technical Commission | - Dr. Umberto Rossi (SIRTI) - P: 39-2-9588-2327 - F: 39-2-9588-3505 - u.rossi@sirti.it | - www.iec.com | - Liaison statement received from TC 86 October 2003 | - Mr. Tom Hanson is SC 86A liaison to SG 15. |
| - IEC SC 86A | - Dr. Günter H. ZEIDLER - Erikastr. 3A - 82110 GERMERING - GERMANY - Tel: +49 89 8412468 - Fax: +49 89 84006301 - Email: gunter.zeidler@t-online.de | - http://www.iec.ch/cgi-bin/procgi.pl/www/iecwww.p?wwwlang=E&wwwprog=dirdet.p&committee=SC&number=86A | - No contact yet. | - Mr. Tom Hanson is SC 86A liaison to SG 15. |
| - IEC SC 86B | - Mr. Bruce G. LEFEVRE - AT &T Network Cable Systems - Room 2B33 - 2000 NE Expressway - NORCROSS, GA 30071 - UNITED STATES OF AMERICA - Tel: +1 770 448 4322 - Fax: +1 770 798 2690 - Email: bglefevre@bellsouth.net | - http://www.iec.ch/cgi-bin/procgi.pl/www/iecwww.p?wwwlang=E&wwwprog=dirdet.p&committee=SC&number=86B | - No contact yet. |  |
| - IEC SC 86C | - Dr. Pietro DI VITA - Via Pellice, 64B - 10098 RIVOLI - TO - ITALY - Tel: +39 11 9591 004 - Email: p.divita@tin.it | - http://www.iec.ch/cgi-bin/procgi.pl/www/iecwww.p?wwwlang=E&wwwprog=dirdet.p&committee=SC&number=86C | - No contact yet. |  |
| - IEEE p802 - IEEE=Institute of Electrical and Electronics Engineers | - Mr. Paul Nikolich p.nikolich@ieee.org | - www.ieee.com | - Established with Q2/15 and Q4/15 | - Use these liaisons for review of the ANT. |
| - IEEE p802.3 - IEEE=Institute of Electrical and Electronics Engineers | - Mr. Bob Grow (Intel) bob.grow@intel.com | - www.ieee.com | - Established with Q2/15 and Q4/15 | - Use these liaisons for review of the ANT. |
| - IEEE p802.11 | Mr. Stuart Kerry Stuart.kerry@philips.com |  |  | - Propose contact Dec 2004 |
| - IEEE p802.16 - Working Group on Broadband Wireless Access - IEEE=Institute of Electrical and Electronics Engineers | Dr. Roger B. Marks Chair, IEEE 802.16 National Institute of Standards and Technology Boulder, CO, USA - tel: +1 303 497 3037 - marks@nist.gov | - http://ieee802.org/16 | - Established | - TD 52 (GEN) October 2003 meeting liaison invitation. |
| - IETF - IETF=Internet Engineering Task Force | - Mr. Scott Bradner sob@harvard.edu | - www.ietf.org |  | - Will contact via SG 15 liaison (October 2003) |
| - ISO/IEC/JTC 1/SC 25 - Interconnection of information technology equipment. - ISO=International Organization for Standardization | - Dr. Günter H. ZEIDLER - Erikastr. 3A - 82110 GERMERING - GERMANY - Tel: +49 89 8412468 - Fax: +49 89 84006301 - Email: gunter.zeidler@t-online.de | - www.iso.ch | - no contact yet |  |
| - ITU-R SG4 WP4B - ITU=International Telecommunication Union | - Mr. D. Weinreich - Chairman, WP 4B - Boeing Company, USA - Tel: +1 301 3707174 - Fax: +1 703 4653359 - david.weinreich@boeing.com | - www.itu.int/ITU-R/study-groups/index.asp?link=rsg4&lang=en | - established | - Per LS: TD08/WP1 Dec 2004 |
| - ITU-R WP 8A - ITU=International Telecommunication Union | - Jose Costa (Nortel) Phone: +1 613 763 7574 Fax.: +1 613 765 1225 costa@nortel.com | - www.itu.int/ITU-R/study-groups/index.asp?link=rwp8a&lang=en | - Established |  |
| - ITU-R WP 8F - ITU=International Telecommunication Union | - Jose Costa (Nortel) Phone: +1 613 763 7574 Fax.: +1 613 765 1225 costa@nortel.com | - http://www.itu.int/ITU-R/study-groups/rsg8/rwp8f/index.asp | - established | - LS TD49/WP1 May 2005 |
| - ITU-R JRG 8A-9B - Wireless access | - Mr. Jean-Pierre Bonin jean-pierre.bonin@alcatel.fr | - http://www.itu.int/ITU-R/study-groups/index.asp?link=rjrg8a-9b&lang=en | - established | - LS TD59/WP1 May 2005 |
| - ITU-T SG 2 - ITU=International Telecommunication Union | - Ms. Marie-Thérèse ALAJOUANINE - Autorité de Régulation des Télécommunications - 7 Square Max Hymans - F-75730 PARIS Cedex 15 - France - Tel : +33 1 4047 7124 - Fax : +33 1 4047 7189 - E-mail : marie-therese.alajouanine@art-telecom.fr | - www.itu.int/itudoc/itu-t/com2 | - established | - Personal correspondence May 2005 |
| - ITU-T SG 4 ITU=International Telecommunication Union | - Mr. David J. SIDOR - Nortel (USA) - 4008 East Chapel Hill-Nelson Highway - MS D15000B6 - Research Triangle Park - North Carolina 27709 - USA - Tel: +1 919 997 3628 - Fax: +1 919 991 7085 | - www.itu.int/itudoc/itu-t/com4 |  |  |
| - ITU-T SG 5 - ITU=International Telecommunication Union | - Mr. J. Erreygers (Raychem N.V.) Phone: +32 16 351456 Fax.:+32 16 351 689 jerryge@raychem.com | - www.itu.int/itudoc/itu-t/com5 | - established |  |
| - ITU-T SG 6 - ITU=International Telecommunication Union | - Dr. Francesco Montalti (Telecom Italia) Phone: +39 06 3688 5019 - Fax: +39 06 3688 5471 - mailto:francesco.montalti@telecomitalia.it | - www.itu.int/itudoc/itu-t/com6 | - established | - LS TD 40/WP1 May 2005 |
| - ITU-T SG 9 - ITU=International Telecommunication Union | - Mr. Richard Green (Cable Television Laboratories) - Phone: +1-303-661-3769 - Fax.: +1-303-661-3810 - e-mail: - Yoshinori Goto (Q12/9) - e-mail: goto@ansl.ntt.co.jp - tel: +81 43 211 2109 - fax: +81 43 211 7493 | - www.itu.int/itudoc/itu-t/com9 | - established |  |
| - ITU-T SG 12 - ITU=International Telecommunication Union | - Mr. Ch. Dvorak (AT&T) Phone: +1 908 580 6418 Fax.: +1 908 580 6881 cdvorak@att.com | - www.itu.int/itudoc/itu-t/com12 | - established |  |
| - ITU-T SG 13 - ITU=International Telecommunication Union | - Mr. Trevor Kent trevor.kent@bt.com Mr. Rick Townsend rltownsend@lucent.com Mr. Naotaka Morita - Morita.Naotaka@lab.ntt.co.jp - Mr. D. Cooper cooper@nortel.com Mr. Levis (COMSAT) e-mail address has to be added | - www.itu.int/itudoc/itu-t/com13 | - established |  |
| - ITU-T SG15 - ITU=International Telecommunication Union | - Mr. John A. Jay (Corning) Phone. 1-607-974-4288 Fax.: 1-607-974-7648 jayja@corning.com | - www.itu.int/itudoc/itu-t/com15 | - established |  |
| - ITU-T SG 16 - Working Party 2/16 - Mutimedia systems and terminals | - Mr Sakae Okubo - (Japan) - Phone: +81 46 847 5406 - Fax: +81 46 847 5413 - sokubo@waseda.jp | - http://www.itu.int/ITU-T/studygroups/com16/index.asp | - Proposed by SG 16 by TD 80 2/2006 |  |
| - ITU-T SG16 - Question 21/16 - Multimedia architecture | - Mr Bastien Lamer - (France Telecom) - Tel: +33 2 9605 1004 - Fax: +33 2 9605 1470 - bastien.lamer@rd.francetelecom.com | - http://www.itu.int/ITU-T/studygroups/com16/index.asp | - Proposed by SG 16 by TD 80 2/2006 |  |
| - ITU-T SG 17 - ITU=International Telecommunication Union | - Mr. Shaohua Yu - (Wuhan Institute of Posts & Telecommunicatin, P.R. China | - www.itu.int/itudoc/itu-t/com17 | - Established |  |
| - Metro Ethernet Forum | - Mr. Nan Chen (Atrica) | - www.metroethernetforum.org/ | - Study Group 15 liaison (Mr. Glenn Parsons, Nortel) identified. | - Will try to use this liaison for the purpose of Q1 as well. |
| - NSIF - NSIF=Network and Services Integration Forum - (Former SIF=SONET Interoperability Forum) | - This name is given on NSIF’s homepage - Kathy Stoner - Kstoner@atis.org | - www.atis.org/atis/SIF/SIFhom.htm - Documents can be found - www.atis.org/atis/sif/sifdoc.htm#approved |  | - Not yet contacted. The Rapporteur will try again |
| - SCTE - SCTE=Society of Cable Telecommunications Engineers | - Mr. Ted Woo (Alliance f. Telecomm. Industry Solutions) Phone:(+1(?)) 610 363 6888 ext. 228 twoo@scte.org | - www.scte.org | - established |  |
| - OIF - OIF = Optical Internetworking Forum | - Mr. Steve Joiner - Ignis | - www.oiforum.com | - Not yet contacted | - Mr. John McDonough (Cisco-USA) is the current liaison. |
| - TIA FO 4 - TIA = Telecommunication Industry Association | - Mr. Steve Swanson (Corning) - P: 1-607-974-4252 - F; 1-607-974-4941 swansonse@corning.com | - www.tia.online.org | - established | - Confirmed 1-22-03 |
| - TIA TR-41 | - Steve Whitesall (Vtech) | - www.tia.online.org | - not yet contacted | - Contact identified 1-22-03 |
| - TIA TR-42 | - Bob Jensen (Fluke Networks) - P: 1-512-514-7760 - Ro bert.jensen@flukenetworks.com | - www.tia.online.org | - not yet contacted | - Contact identified 1-22-03 |
| - TTA PG 05, Korea - TTA = Telecommunications Technology Association | - Mr. Hyeon Woo Lee |  | - Liaison letter received 12 Jan 2004 | - PG 05 chairman contacted 14 April 2004 to obtain Mr. Lee’s contact information |

# 4.	Overview of existing holes/overlaps/conflicts

## 4.1	List of ANT Issues identified/mostly gaps (missing Standardization activities)

- Note: The list was last revised in Q1/15 May 2005 meeting.

| - No. | - Issue | - Status | - Action |
| --- | --- | --- | --- |
|  | - Gap - Standardization of PLT (Power line Transmission) transmission - ITU-T SG15 Question 4 might focus on this item, however a final decision could not be reached | - CENELEC, ETSI PLT, EIA CEA R7.3, IEC, IEEE - ITU-T, 4/15 | - IEEE is believed to have a program. ETSI PLT reported to be working. |
|  | - A new Framework Recommendation on ANT might be missing and is currently under consideration | - ITU-T SG15 is aware of this issue | - No activity |
|  | - The industry needs to understand the current state of standardization of the interface between the access and home networks physical layers. - Define the role of industry standards in defining, establishing and standardizing the home network. - Determine the functional requirements of the “home network” and how they relate to "Network termination functions". - Suggest alternatives to access the access network from the home network. | - Issue raised to SG 15 in COM 15 D-300 E and TD-77 (Plen) May 2005 | - Q1-15 will survey the industry for the status of AN-HN interface standards. |

## 4.2	Ongoing Standardization activities in the Area of Access Network Transport

- The following list contains developing Access Network Transport standards reported by the various groups by incoming Liaison documents or contributions. The list is a living document and is publicly available as part of the Internet presentation of ANT. The list is subject to change from correspondence and liaison statements during interim periods between Study Group meetings.

- This list is intended to improve understanding and communication of the on-going work in the different Standardization Groups and may help identify possible gaps or overlaps.

- List of Ongoing Standardization Activities in the Area of Access Network Transport

| Item No. | - Source | - Issue | - Comment |
| --- | --- | --- | --- |
|  | - TD 90 (WP 1/15) February 2006 | - Draft new Recommendation ITU R F.[9B/BWA] “Radio interface standards for broadband wireless access (BWA) systems in the fixed service operating below 66 GHz” (Doc. 9/51(Rev.1)) has been submitted to ITU-R Study Group 9 for consideration and adoption at its next meeting (1-2 December 2005). | - This document identifies radio interface specifications for BWA systems in the fixed service and provides references to the standards for interoperability between BWA systems. The standards in this document could be used to support the physical interface between the access and home networks. |
|  | - TD 90 (WP 1/15) February 2006 | - Draft new Report ITU R F.[9B/FWA –IP+ATM] on “Design techniques applicable to broadband fixed wireless access (FWA) systems conveying Internet Protocol (IP) packets or asynchronous transfer mode (ATM) cells” (Doc. 9/55). This document was also submitted to ITU-R SG 9’s December meeting for consideration and approval . |  |
|  | - TD 90 (WP 1/15) February 2006 | - “Technical and operational requirements for Broadband Wireless Access in the fixed service” (Doc. 9B/TEMP/95). | - May supersede ITU-R F.1244 |
|  | - TD 89 (WP 1/15) February 2006 | - WP 8F is developing definitions of radio access technology (RAT) groups for the purposes of estimating spectrum requirements. | - As the work matures WP 8F will inform ITU-T SG 15 for possible inclusion of the RATs in the ANTS overview. |
|  | - TD 108 (GEN) February 2006 | - New Draft Recommendation J.mcvif-arch, architecture of multi-channel video signal distribution over IP-based network, is under development. | - This document includes some technical issues regarding access network technologies, that may be of interest to SG 15. |
|  | - TD 39 (WP1/15) May 2005 | - Question 1/9: Transmission of digital television and sound programme signals for contribution, primary distribution and secondary distribution | - Continuation of Q.2/9; merged with Q.1/9 |
|  | - TD 39 (WP1/15) May 2005 | - Question 8/9: Cable television delivery of digital services and applications that use Internet Protocols (IP) and/or packet-based data | - Continuation of Q.12/9 |
|  | - TD 39 (WP1/15) May 2005 | - Question 12/9: Transmission of multichannel analogue and/or digital television signals over optical access networks | - Revised Q.16/9 |
|  | - TD 0030(GEN), April 2004 | - “Preparation of a new ITU Project on Next Generation Network by SG 13” - http://www.itu.int/itudoc/itu-t/com13/ngn/9_ww9.doc |  |
|  | - TD 0004 (WP 5/15), April 2004 | - ITU-R WP 8A - Recommendation ITU-R M.[lms.char]: Typical values of land mobile radio system technical characteristics to be used for frequency sharing studies in certain bands below [3 GHz]. - www.itu.int/md/meetingdoc.asp?type=sitems&lang=e&parent=R00-WP8A-C-0248 | - Preliminary draft new Recommendation. |
| - h | - TD 11 (WP1/15) December 2004 | - ITU-D Question 20-1/2 - The latest version of the draft report on broadband access technologies (Document 2/121(Rev.1)) is dated July 2004. After review by Study Group 2 in September, the draft report is in circulation to the appropriate ITU-T study groups for review. | - Final approval expected September 2005. |

# Basic field of activities

This list should be used to identify work items, to show the current status and should be taken as a permanent living document that will accompany the work through the Study Period.

Those are:

Status: May 2005

| Work Item | Title | Meeting results | Work during interim period |
| --- | --- | --- | --- |
| 1 | Maintain and update the ANT Standardization Plan together with other Study Groups and in conjunction with ITU-R and other relevant organizations. | The ANT Standards Overview was updated based on liaison statements from cooperating standards bodies and input from experts in the meeting. These changes will be made and a new Version (ISSUE 11) will be created. | Update the ANT Standards Overview and load it to the SG 15 web site. Work with ITU-T IT staff for improved web presentation of the ANT Standards Overview. |
| 2 | Maintain and work on a further structure of the Standards List | Recommendations received via liaison reports have been made to Annex 2. Requests for updates to Annex 4 are made by liaison. New relationships with other Standards Bodies were suggested and added to the ANT Work Plan. | Maintain existing correspondence relationships with appropriate groups, verify contacts as appropriate and initiate new relationships. |
| 3 | Maintain and update the ANT Work Plan, identify “gaps and overlaps” by observing ongoing standardization activities | The ANT Standards Work Plan was updated based on liaison statements from cooperating standards bodies and input from experts in the meeting. These changes will be made and a new Version (ISSUE 10) will be created. | The contact list in Table 3.2 will be developed and tested. Specific liaison statements are made to relevant Study Groups for input to Tables 4.1 and 4.2. |
| 4 | Maintain and update the ANT web presentation | Meeting held with MR. Jones and Mr. Soto to discuss improved web presentation of the ANT Standards Overview. | Work with ITU-T IT staff for improved web presentation of the ANT Standards Overview. |
| 5 | Maintain co-ordination across the relevant ITU-T Study Groups. | Liaisons to the relevant SGs will be sent by the end of the meeting | Replies to those liaisons will be compiled for the next meeting. |
| 6 | Serve as focal point to and provide co-ordination with other standards organizations, fora and consortia to ensure that the consolidation of work plans and priorities is based on a wide range of business, market and technological inputs | The contact list in Table 3.2 of the ANT Work Plan is updated. Liaison statements to the relevant ITU-T Study Groups to update this list have been made. . | The contact list in Table 3.2 will be developed and tested. The Rapporteur will work with TSB and WP 1 chair for web based promotion opportunities. Contribute to the ITU-T PON demonstration at the Supercomm conference June 2005. |
| 7 | Add Operation and Maintenance related Standards activities relevant to the Access Network | No progress during this meeting | Further updates have been solicited from other ITU SG’s by LS. |
| 8 | Add Standards activities related to security and protection mechanisms in the Access Network | No progress during this meeting | SG 13 will be contacted by LS requesting this feedback from the NGN project. |
| 9 | Add a new scenario to take into account WDM and DWDM functionality in the AN | G.698.1 Metro Access DWDM application consent May 2005 by Q6-15. | Rapporteur will solicit input from industry expert for next meeting. |
| 10 | Extension of the scope of the ANT Work Plan to higher Layers up to Layer 3 (e.g. IP related Layer 3 functionality) | No progress during this meeting. |  |
| 11 | Road mapping activity of current access networks. Identify future requirements for xDSL, PON, HFC, Wireless, and Satellite access networks. Submit proposal on standardization needs based on analysis of these future requirements. | No activity this meeting. . | Personal communication with SDO contacts will be initiated to begin this work. |
| 12 | Identify standards regarding the interface specifications between access and home networks on the physical layer to give the overview of the HN related standards, and to coordinate the specifications with the existing Recommendations for the AN systems. | Documents D-300 and TD-77 (Plen) discussed in the May 2005 meeting with work proposed to Q1. | Sort the ANT Standards Overview for standards with user network interface application. From this list, comment on further relevance/detail of the standards on this list. Add a survey of AN-HN interface standards to ANT Work Plan Survey other ITU-T SG’s for AN-HN interface standards via LS. |

# Annex A, Liaison Tracking

- WP1/Q.1 Liaisons SG15

- June 1999

- INCOMING:

| - Document | - Submitted by | - Title | - Content | - Consequ.-actions |
| --- | --- | --- | --- | --- |
| - TD/WP1 |  |  |  |  |
| - TD2 | - LS from SG 5 - | - Rec. G.703 | - Answer to Liaison ANNEX 17, COM 15-R 23. Contents information about EMC aspects related to the connection from outer conductor to a bonding network . Rec. K27 will be revised. | - K.12 added to Stand.-Plan |
| - TD3 | - LS from SG 9 - | - ANT Standardization Plan Issue | - Contains a lot of input material to the Standardization Plan mostly corrections to entries on J.series Recommendations | - Added/corrected Stand.-Plan |
| - TD6 | - LS from SG 13 - | - Multi-point approaches for ATM in a shared media environments for satellite and wireless | - SG 13 Q.4 is currently discussing multipoint applications on the ATM-layer. | - Added to List of Ongoing Activities |
| - TD7 | - LS from SG 13 | - Approval of Recs. on B-ISDN access digital section and VB5.2 interface | - SG13 Q.12 informs of approval of G.996 and G.967.2 and possible determination of G.967.3 in 9/99 | - Added to Stand.-Plan |
| - TD8 | - LS from SG 13 | - Analog phone set for an UNI for Fixed Wireless | - Reply to a Liaison from SRG 8A-9B (analogue tel.set), requesting some Information: Source (ETSI TM4)? Regional or worldwide?9 Study item in SG13 | - Added to List of Ongoing Activities |
| - TD9 | - LS from ITU-R Task Group 8/1 | - Revision of Rec. ITU-R M.1079 | - Information about revision of M.1079 by adding video, packet data, multimedia Services data performance requirements, ask for help | - Not relevant |
| - TD11 | - LS from SG 9 | - ANT Standardization Plan issue 1 | - Addition of Standards to the Standard.-Plan | - Added to Stand.-Plan |
| - TD15 | - LS from SG 16 | - Further to LS on ANT Standardization Plan | - Addition of Standards to the Standard.-Plan | - Added to Stand.-Plan |
| - TD34 | - LS from ITU-R JRG 8A-9B and WP9A | - Fixed wireless access system using ATM | - Information on new Question 220/9 on FWA using ATM | - Added to List of Ongoing Activities |
| - TD36 | - LS from ITU-R WP9B | - Fixed systems using High Altitude Platform Stations (HAPS) | - Information on 2 new Recommendations on HAPS | - Added to List of Ongoing Activities - Added to Stand.-Plan |
| - TD/GEN |  |  |  |  |
| - TD2 | - LS from SG 4 | - Coordination with SG 15 | - Information on the Joint meeting with 21/4 | - Report of the Joint Meeting is attached to WP1 Report June 99 |
| - TD4 | - LS from SG 4 | - SG 4 report and request in its role as Lead SG on TMN | - Contains a list of TMN related Standards and Recommendations | - For information |
| - TD5 | - LS from SG 5 | - Determination of draft new Rec. K.sov (K.50) and K.sc (K.51) | - Informs about determined Recs. K.50 and K.51 | - Added to Stand.-Plan |
| - TD9 | - LS from SG 10 | - Use of description techniques in ITU-T |  | - For information |
| - TD10 | - LS from SG 10 | - SDL-2000 and MSC-2000 | - Information about revised SDL and MSC languages. | - For information |
| - TD11 | - LS from SG 12 | - IP-related works | - Information on G.109 and G.177 on voice transmission quality | - Recs. Added to Stand.-Plan, added to the list of Ongoing Activities |
| - TD12 | - LS from SG 13 | - GII projects | - Information on GII project, establishment of e new ITU-T IP project | - added to the list of Ongoing Activities |
| - TD13 | - LS from SG 13 | - ITU-T IP Project | - Project description of ITU-T IP Project | - Project description added to list of Ongoing Activities (s. TD 12) |
| - TD14 | - LS from SG 13 | - IETF working groups | - ITU Study Groups are allocated to IETF-Working Groups. |  |
| - TD15 | - LS from SG 13 | - Q.11/13 work on ATM over fractional physical links | - New Rec. I.frac, ATM over nx64 kbit/s - Valid for both NNI and UNI | - I.frac in Stand.-Plan included, the issue is added to the list of Ongoing Activities |
| - TD16 | - LS from SG 13 | - Progress of Rec. I.ima | - Inverse Multiplexing for ATM, Rec. will be determined in 9/99 | - Updated in Stand.-Plan |
| - TD19 | - LS from TSAG | - Guidelines for ISOC/IETF collaboration |  | - Q1-contact to IETF is not established, these guidelines will be used |
| - TD20 | - LS from TSAG | - EDH matters | - Information | - Information |
| - TD21 | - LS from TSAG | - Procedure for prompt transmittal of LS | - Information | - Information |
| - T15/GEN-DT032 | - LS from SG 11 | - Preliminary consolidated workplan for IMT-2000 studies in ITU-T |  | - Information |
| - T15/GEN-DT033 | - LS from Q.21/4 | - Proposed agenda for Joint Expert Group meeting with Q.21/4 |  |  |

- OUTGOING:

| - Document | - Submitted to |  | - Content |  |
| --- | --- | --- | --- | --- |
| - ANNEX to the Report of WP1 | - SG13 Q.4 | - For information | - Confirmation of adding the point to multipoint ATM application to the list of ongoing activities | - Liaison |

- April 2000

- INCOMING:

| - Document | - Submitted by | - Title | - Content | - Consequ.-actions |
| --- | --- | --- | --- | --- |
| - TD03, WP1/15 | - ITU-T SG9 | - ANT Standardization Plan, Issue 2 | - Update of J.series Recommendations | - List is updated |

- OUTGOING:

| - Document | - Submitted to | - Title | - Content |  |
| --- | --- | --- | --- | --- |
| - Annex to WP1 report | - ITU-T SG4, SG6, SG9, SG11, SG13, SG16, ITU-R SG4, SG8 and SG9 | - New versions of the Access Network Transport (ANT) Standardization Plan and work Plan | - Information on the new versions of the documents and their Web location. | - Liaison |

- February 2001

- INCOMING:

| - Document | - Submitted by | - Title | - Content | - Consequ.-actions |
| --- | --- | --- | --- | --- |
| - TD02, WP5/15 | - ITU-T SG 9, WP1/9 | - ANT Standardization Plan, Issue 3rev1 | - Update of J.series Recommendations | - List is updated |
| - TD03, WP5/15 | - ITU-R WP 8FPR | - Information for ANT Standardization and Work Plans | - List of IMT-2000 M-series Recommendations | - Not included, clarification on ANT relevance necessary, by correspondance |
| - TD04, WP5/15 | - ITU-T SG11 | - Response of new versions of the ANT Standardization an Work Plans | - Information on signalling for baerer independent call control (BICC) - New reference model | - Not included, clarification necessary, by correspondence |
| - TD05, WP5/15 | - ITU-T SG13 | - ANT Standardization Plan | - Changes of the status of Recommendations | - Included, as far as relevant |
| - TD06, WP5/15 | - ITU-T SG13 | - Input for ANT Standardization Plan | - Not relevant, contains the same information as TD03 |  |

- OUTGOING:

| - Document | - Submitted to | - Title | - Content |  |
| --- | --- | --- | --- | --- |
| - Annex to WP1 report | - ITU-T SG4, SG6, SG9, SG11, SG13, SG16, ITU-R SG4, SG8 and SG9 | - New versions of the Access Network Transport (ANT) Standardization Plan and work Plan and on the planned Web presentation | - Information on the new versions of the documents and their Web location. | - Liaison |

October 2001

- INCOMING:

| - Document | - Submitted by | - Title | - Content | - Consequ.-actions |
| --- | --- | --- | --- | --- |
| - TD002(WP5/15) | - ITU-T SG4, WP3 | - Response to the liaison on the ANT Plan | - Update of BPON Recommendations | - List is updated |

- OUTGOING:

| - Document | - Submitted to | - Title | - Content |  |
| --- | --- | --- | --- | --- |
| - Annex to WP1 report | - ITU-T SG4, SG6, SG9, SG11, SG13, SG16, SG17, ITU-R SG4, SG8 and SG9 | - New versions of the Access Network Transport (ANT) Standardization Plan and work Plan and on the planned Web presentation | - Information on the new versions of the documents. Ask for cooperation. | - Liaison |

May 2002

- INCOMING:

| - Document | - Submitted by | - Title | - Content | - Consequ.-actions |
| --- | --- | --- | --- | --- |
| - TD002(WP5/15) | - ITU-T SG16 | - Liaison statement on new versions fo the Access Network Transport (ANT) Standardization Plan and Work Plan | - Notifying SG15 of new Recommendation F.706, Service Description for an International Emergency Multimedia Service. | - List updated |
| - TD004(WP5/15) | - ITUT SG9 | - Liaison Reply to Study Group 15 on Access Network Transport (ANT) Standardization Plan and Work Plan | - Proposed revised ANT Standardization Plan and update to activities of SG9 | - List updated |
| - TD005(WP5/15) | - ITU-T SG 17 | - Liaison tracking to Access Network Transport (ANT) Work Plan and Standardization Plan | - Request to establish liaison tracking to ANT work plan and standardization plan. | - Liaison and ITU-T SG17 added to table of section 3.2. |
| - TD021(GEN) | - ITU-T SG9 | - Liaison statement on Broadcast Video Services over Passive Optical Access Networks | - Information concerning consent of two new Recommendations, J.185 and J.186 | - List updated |

- OUTGOING:

| - Document | - Submitted to | - Title | - Content |  |
| --- | --- | --- | --- | --- |
| - Annex to WP5 report | - ITU-T SG4, SG6, SG9, SG11, SG13, SG16, SG17, ITU-R SG4, SG8 and SG9 | - New versions of the Access Network Transport (ANT) Standardization Plan and work Plan and on the planned Web presentation | - Information on the new versions of the documents. Ask for cooperation. | - Liaison |
| - Annex to WP5 report | - ITU-T SG 17 | - Response to ITU-T SG 17 | - Report of update to Access Network Transport Standardization Plan to include Mr. Shohua YU | - Liaison |
| - Annex to WP5 report | - ITU-T SG 9 | - Response to ITU-T SG 9 | - Information confirming inclusion of recommended updates to Standardization Plan. | - Liaison |

January 2003

- INCOMING:

| - Document | - Submitted by | - Title | - Content | - Consequ.-actions |
| --- | --- | --- | --- | --- |
| - TD002(WP5/15) | - ITU-R, JRG 8A-9B | - Comments on the new versions of the ANT Standardization plan and workplan | - Notifying SG15 of Recommendation F. 757-2 Basic system requirements and performance objectives for fixed wireless access using mobile-derived technologies offering basic telephony service and data communication service | - Comment accepted and list updated |
| - TD003(WP5/15) | - ITUT SG9 | - Reply to ITU-T SG 15 on ANT standardization plan and work plan | - Notifying SG15 of Recommendations ITU-T J.175 (J.as) Audio Server Protocol; ITU-T J.176 (J.memmib) IPCablecom Management Event Mechanism MIB; ITU-T J.191 IP Feature Package to Enhance Cable Modems; ITU-T J.190 (J.hna) Architecture of MediaHomeNet that supports cable based services; ITU-T J.122 (J.rfi2gen) Second Generation Transmission Systems for Interactive Cable Television Services – IP Cable Modems. Notifying SG15 of SG 9’s intent to develop a cable modem road map table at the next SG 9 meeting in March 2003 | - Comment accepted and list updated |
| - TD004(WP5/15) | - ITUT SG 11 | - Reply on Access Network Transport work plan | - Notifying SG15 that SG 11 is not engaged in work pertinent to the ANT Standardization and Work Plans. | - Acknowledged, Q1 proposes to close the liaison. |

- OUTGOING:

| - Document | - Submitted to | - Title | - Content | - Consequ.-actions |
| --- | --- | --- | --- | --- |
| - Annex to WP5 report | - ITU-R, JRG 8A-9B | - Reply to comments on the new versions of the ANT Standardization plan and workplan | - SG 15 thanks ITU-R, JRG 8A-9B for its report and informs them that their comments are accepted, the list is updated accordingly and requests their on-going collaboration on the ANT Standardization and Work Plans. | - Liaison |
| - Annex to WP5 report | - ITU-T SG9 | - Reply to comments on the new versions of the ANT Standardization plan and workplan | - SG 15 thanks SG 9 for its report and informs them that their comments are accepted, the list is updated accordingly and requests their on-going collaboration on the ANT Standardization and Work Plans. | - Liaison |
| - Annex to WP5 report | - ITU-T SG11 | - Reply to comments on the new versions of the ANT Standardization plan and workplan | - SG 15 thanks SG 11 for its report and proposes to close the liaison, subject to reinstatement upon appropriate notification to SG 15. | - Liaison closed. |
| - Annex to WP5 report | - ITU-T SG4, SG6, SG9, SG13, SG16, SG17, ITU-R SG4, SG8 and SG9 | - New versions of the Access Network Transport (ANT) Standardization Plan and work Plan and on the planned Web presentation | - Information on the new versions of the documents. Ask for cooperation. | - Liaison |
| - Annex to WP5 report | - SG4 | - Interest in Network Management Systems for access networks in developing countries. | - Comment on deleting Network Management System for equipment sold to developing countries as an Access Standardization Issue in Table 4.1 of the ANT Work Plan. | - Liaison |
| - Annex to WP5 report | - SG6 | - The need for back-up power for subscriber end equipment in developing countries. | - This is an open item in the ANT Work Plan Table 4.1 of Access Network Standardization issues. SG 6’s input is requested. | - Liaison |

October 2003

- INCOMING:

| - Document | - Submitted by | - Title | - Content | - Consequ.-actions |
| --- | --- | --- | --- | --- |
| - TD004(WP5/15) | - ITU-R, WP 8F | - LS response to ITU-T SG15 on ANTs from ITU-R WP 8F | - Notifying SG 15 that there are numerous references to ITU-R Recommendations on IMT-2000 in the ANTS Plan which have now been updated as well as the WP 8F web site. | - Comment accepted and list updated |
| - TD002(WP5/15) | - ITU-R, WP 9B | - Liaison statement to ITU-T Study Group 15. New version of the Access Network Transport (ANT) Standardization Plan. | - Working Party 9B provides minor editorial amendments to some of the ITU-R F-series Recommendations already incorporated in the table in Annex 2.2. - Working Party 9B informs ITU-T Study Group 15 that Mr Jean-Pierre Bonin has been appointed as Liaison Rapporteur to ITU-T Study Group 15. | - Comment accepted and list updated |
| - TD003(WP5/15) | - ITU-T SG6 | - Reply to SG15 LS on the need for back-up power for subscriber end equipment in developing countries. | - Currently SG 6 does not have any activity on this subject. - In the last Study Period the recommendation L.44 “Electric power supply for equipment installed as outside plant” (10/2000) was published. This document can be addressed as reference. - Attachment: L.44. Also available at: (http://www.itu.int/rec/recommendation.asp?type=folders&lang=e&parent=T-REC-L.44). | - Comment accepted and list updated |
| - TD008(WP5/15) | - ITU-T SG6 | - * | - Proposal to include the ITU-T L. series recommendations in the ANT Plan . - Update the liaison to SG 6. | - Comment accepted and list updated |
| - TD020 (GEN) | - ITU-T Q.B SG16 | - Liaison Statement on Continued Work in ITU-T Q.B SG16. | - Notification of the work item “Distributed Application Layer Architecture for Provisioning, Management and Support of IP based Services, including Multimedia, over DSL Networks” and identification of contact. | - Comment accepted and list updated |
| - TD052 (GEN) | - IEEE 802.16 | - IEEE 802.16 Working Group on Broadband Wireless Access Liaison Statement | - Notification of standard IEEE 802.16-2001 and identification of contact. | - Comment accepted and list updated |

* Submitted informally by the chair of SG 6.

October 2003

- OUTGOING:

| - Document | - Submitted to | - Title | - Content | - Consequ.-actions |
| --- | --- | --- | --- | --- |
| - Annex to WP5 report | - ITU-R WP 9B | - Reply to comments on the new versions of the ANT Standardisation and Work Plans. | - SG 15 thanks ITU-R, WP 9B for its report and informs them that their comments are accepted, the list is updated accordingly and requests their on-going collaboration on the ANT Standardization and Work Plans. | - Information |
| - Annex to WP5 report | - ITU-R WP 8F | - Reply to comments on the new versions of the ANT Standardisation and Work Plans. | - SG 15 thanks ITU-R, WP 8F for its report and informs them that their comments are accepted, the list is updated accordingly and requests their on-going collaboration on the ANT Standardization and Work Plans. | - Information |
| - Annex to WP5 report | - ITU-D Study Group 2 Question 20 | - Reply to request for information for an examination of broadband technologies. | - List of xDSL related standards and contacts. | - Information. |
| - Annex to WP5 report | - ITU-T SG 16 Question B | - Report update of and ask for future information for the ANT Standardisation and Work Plans. | - Report adding Mr. Hansen as contact and requesting progress reports for use in the ANT Standards Overview | - Information |
| - Annex to WP5 report | - IEEE 802.16 | - Reply to liaison and co-operation request. | - Add Mr. Marks as contact to the ANT Standards Work Plan and add 802.16-2001 to table 2.1 of the ANT Standards Overview and request details of that standard to complete the table. | - Information and action. |
| - Annex to WP5 report | - ITU-T SG4, SG6, SG9, SG13, SG16, SG17, ITU-R SG4, SG8 and SG9 | - New versions of the Access Network Transport (ANT) Standardization Plan and work Plan and on the planned Web presentation | - Information on the new versions of the documents. Ask for cooperation. | - Liaison |

April 2004

- INCOMING:

| - Document | - Submitted by | - Title | - Content | - Consequ.-actions |
| --- | --- | --- | --- | --- |
| - TD002(WP5/15) | - ITU-R, JRG 8A-9B | - Collaboration ITU-R / ETSI BRAN Project on broadband wireless access | - Notifying SG 15 of the development of an OUTLINE OF THE WORKING DOCUMENT TOWARDS A PRELIMINARY DRAFT NEW RECOMMENDATION: Detailed specifications of the radio interfaces for fixed broadband wireless access (BWA) systems | - This activity was added to the table in Section 4.2: Ongoing Standardization activities in the Area of Access Network Transport |
| - TD004(WP5/15) | - ITU-R, WP 8A | - LS reply to ANT work plan and standardization activities | - WP 8A wants to inform ITU-T SG 15 of ongoing efforts in WP 8A on a preliminary draft new Recommendation ITU-R M.[lms.char]: Typical values of land mobile radio system technical characteristics to be used for frequency sharing studies in certain bands below [3 GHz]. | - This activity was added to the table in Section 4.2: Ongoing Standardization activities in the Area of Access Network Transport |
| - TD006(WP5/15) | - ITU-R Working Party 9B | - LS reply to the ANT standardization plan | - Amendments proposed to Annex 2.2 of the ANT Standards Overview. | - Comment accepted and list updated |
| - TD009(GEN) | - IEEE 802.16 | - LS from IEEE 802.16 Working Group on Broadband Wireless Access | - Proposed amendment to the ANT Standards Work Plan. | - Comment accepted and list updated |

- OUTGOING:

| - Document | - Submitted to | - Title | Content |
| --- | --- | --- | --- |
| - Annex to WP5 report | - ITU-R WP 9B | - Reply to LS reporting the development of an outline of the working document towards a PDNR, Detailed specifications of the radio interfaces for fixed broadband wireless access (BWA) systems and Amendments proposed to Annex 2.2 of the ANT Standards Overview. | SG 15 thanks ITU-R, WP 9B for its report and informs them that their comments are accepted; the list is updated accordingly and SG 15 requests their on-going collaboration on the ANT Standards Overview and Work Plan. |
| - Annex to WP5 report | - ITU-R WP 8A | - Reply to LS reporting the development of a PDNR ITU-R M.[lms.char]: Typical values of land mobile radio system technical characteristics to be used for frequency sharing studies in certain bands below [3 GHz]. | SG 15 thanks ITU-R, WP 8A for its report and informs them that their comments are accepted, the list is updated accordingly and requests their on-going collaboration on the ANT Standardization and Work Plans. |
| - Annex to WP5 report | - ITU-D Study Group 2 Question 20 | - Reply to request for information for an examination of broadband technologies. | Request information on update of report on xDSL technology overview. |
| - Annex to WP5 report | - IEEE 802.16 | - Reply to LS with amendments to the ANT Standards Overview and Work Plans | SG 15 thanks IEEE 802.16 for its report and informs them that their comments are accepted, the list is updated accordingly and requests their on-going collaboration on the ANT Standardization and Work Plans. |
| - Annex to WP5 report | - ITU-T SG4, SG6, SG9, SG13, SG16, SG17, ITU-R SG4, SG8 and SG9 | - New versions of the Access Network Transport (ANT) Standardization Plan and work Plan and on the planned Web presentation | Information on the new versions of the documents. Ask for cooperation. |

- December 2004

- INCOMING:

| - Document | - Submitted by | - Title | - Content | - Consequ.-actions |
| --- | --- | --- | --- | --- |
| - TD008(WP1/15) | - ITU-R WP4B | - LS: Comments on the access network transport standards overview | - Notifying SG 15 of a new contact for WP4B and recommending a set of standards to be added to Annex 2.1 of the ANT Standards Overview. | - These suggestions were accepted and the documents changed accordingly. Acknowledge by LS. |
| - TD009(WP1/15) | - ITU-R WP8A | - LS: The ANT Standardization Plan and Work Plan | - Providing SG 15 amended contact information and recommending a set of standards to be added to Annex 2.2 of the ANT Standards Overview. | - These suggestions were accepted and the documents changed accordingly. Acknowledge by LS. |
| - TD010(WP1/15) | - ITU-R WP9B | - LS: Access Network Transport Standardization (ANTS) - Plan and Work Plan | - Notifying SG 15 that WP 9B produced a PDNR “Radio interface standards for broadband wireless access (BWA) systems in the fixed service operating below 66 GHz” (Doc. 9B/83, Annex 6). And a PDNR on Technical and Operational Requirements for BWA in the fixed service (Doc. 9B/83, Annex 12). | - Section 4.2 of the ANT Work Plan was revised accordingly. Acknowledge by LS. |
| - TD011(WP1/15) | ITU-D Rapporteur’s Group for Question 20-1/2) | - LS: Reply to liaison statement from ITU-T WP 5/15 – TD95(PLEN) dated 24-30 April 2004 | - Notifying SG 15 that the latest version of the draft report on broadband access technologies is due for final approval in September 2005, approving Q.1/15 to list that reference in the ANT Standards Overview and requesting SG 15 to solicit similar reports on other ANT technologies and make them available to ITU-D Question 20-1/2. | - Optical access report is solicited from industry experts. Q1/15 Rapporteur will contact other experts’ groups for similar material. Reply by LS. |
| - TD012(GEN) | ITU-T Study Group 9 | - LS to TSAG from SG 9 on draft Questions for 2005-2008 ITU-T Study Period | - The list and texts of SG 9 draft Questions for the 2005 – 2008 ITU-T Study Period. | - Relevant projects added to section 4.2 of the ANT Work Plan. LS requesting update to these projects. |
| - TD015(GEN) | ITU-T SG15 Liaison to SG4 | - Report on SG4 Transport Network Management | At the last SG4 meeting, held on 26 April – 7 May 2004 in Geneva, seven draft new/revised Recommendations and Amendment received AAP Consent and one Implementers’ Guide was agreed. The texts for these documents are available at: http://itu.mirror.lucent.com/itudoc/itu-t/aap/sg4aap/recaap/. | - Annex 2.2 of the ANT Standards Overview was updated accordingly. |

- OUTGOING:

| - Document | - Submitted by | - Title |  | - Content |  | - Consequ.-actions |
| --- | --- | --- | --- | --- | --- | --- |
| - Annex to WP1 report | - ITU-R WP 4B |  | - Reply to LS: Comments on the access network transport standards overview |  | - ANT Work Plan and Standards Overview were changed according to the recommendations in the LS. |  |
| - Annex to WP1 report | - ITU-R WP8A |  | - Reply to LS: The ANT Standardization Plan and Work Plan |  | - ANT Work Plan and Standards Overview changed according to the recommendations in the LS. |  |
| - Annex to WP1 report | - ITU-R WP9BITU-D Rapporteur’s Group for Question 20-1/2Reply to LS: Access Network Transport Standardization (ANTS) - Plan and Work Plan.ITU-R WP9B |  | - Reply to LS: Access Network Transport Standardization (ANTS) - Plan and Work Plan. |  | - ANT Work Plan and Standards Overview changed according to the recommendations in the LS. |  |
| - Annex to WP1 report | - ITU-D Rapporteur’s Group for Question 20-1/2 |  | - Reply to LS on the draft report on broadband access technologies |  | - Comment that optical access report has been solicited from industry experts, and other expert groups will be contacted for similar reports on other access technologies. The ANT Standards Work Plan was changed accordingly. |  |
| - Annex to WP1 report | - ITU-T SG 9 |  | - Reply to LS to TSAG from SG 9 on draft Questions for 2005-2008 ITU-T Study Period |  | - ANT Work Plan was changed according to the recommendations in the LS. |  |
| - Annex to WP1 report | - ITU-T SG4 |  | - Reply to Report on SG4 Transport Network Management |  | - ANT Standards Overview was changed according to the recommendations in the LS. |  |
| - Annex to WP1 report | - SG4, SG6, SG9, SG13, SG16, SG17, ITU-R SG4, SG8, SG9 ITU-R WP 4B |  | - New versions of the Access Network Transport (ANT) Standardization Plan and Work Plan. |  | - Request review and update to the ANT Standards Overview and Work Plan for the next SG 15 meeting. |  |

- May 2005

- INCOMING:

| - Document | - Submitted by | - Title | - Content | - Consequ.-actions |
| --- | --- | --- | --- | --- |
| - TD 39 (WP1/15) | - ITU-T Study Group 9 | - LS: Access Network Transport (ANT) Standardization Overview and Work Plan | - Notifying SG 15 of updates to SG 9 documents listed in the ANT Standards Overview and Work Plan. | - ANT Standards Overview and Work Plan updated. |
| - TD 40 (WP1/15) | - ITU-T Study Group 6 | - LS on update of access network activities in SG6 | - Notifying SG 15 of updates to SG 6 documents listed in the ANT Standards Overview and Work Plan. | - ANT Standards Overview and Work Plan updated. |
| - TD 41 (WP1/15) | - ITU-R Working Party 8F | - ANTS | - Notifying SG 15 of updates to WP 8F documents listed in the ANT Standards Overview and Work Plan. | - ANT Standards Overview and Work Plan updated. |
| - TD 49 (WP1/15) | - ITU-T Study Group 17 | - LS: Response to LS on New versions of the ANT Standardization Plan and Work Plan | - Offering SG 15 its cooperation on security issues related to ANT activities. | - None |
| - TD 59 (WP1/15) | - ITU-R Working Party 9B | - Access Network Transport Standardization (ANTS) Plan and Work Plan | - Informing SG 15 of the status of development of several broadband wireless access standards. | - ANT Standards Work Plan updated. |

- Febraury 2006

- INCOMING:

| - Document | - Submitted by | - Title | - Content | - Consequ.-actions |
| --- | --- | --- | --- | --- |
| - TD 76 (WP1/15) | - ITU-R WP 8F | - ANTS | - Notifying SG 15 of updates to WP 8F documents listed in the ANT Standards Overview and Work Plan. | - ANT Standards Overview and Work Plan updated. |
| - TD 77 (WP1/15) | - ITU-R WP 4B | - Comments on the access network transport standards overview | - Notifying SG 15 of updates to WP 4B documents listed in the ANT Standards Overview and Work Plan. | - ANT Standards Overview and Work Plan updated. |
| - TD 80 (WP1/15) | - ITU-T SG 16 (Q4/16) | - Reply LS on Access Network Transport (ANT) standardization plan and work plan | - Notifying SG 15 of updates to SG 16 documents listed in the ANT Standards Overview and Work Plan. | - ANT Standards Overview and Work Plan updated. |
| - TD 83 (WP1/15) | - ITU-T SG 4 | - Response on New versions of the Access Network Transport (ANT) Standardization Plan and Work Plan | - Notifying SG 15 of updates to SG 4 documents listed in the ANT Standards Overview and Work Plan. | - ANT Standards Overview and Work Plan updated. |
| - TD 90 (WP1/15) | - ITU-R Working Party 9B | - ANTS | - Notifying SG 15 of updates to WP 9B documents listed in the ANT Standards Overview and Work Plan. | - ANT Standards Overview and Work Plan updated and information included in the report contained in TD 92 (WP 1/15) |

- OUTGOING:

| - Document | - Submitted to | - Title | Content |
| --- | --- | --- | --- |
| - Annex to WP1 report | - ITU-R WP 8F | - Reply to LS reporting the development of an outline of the working document towards a PDNR, Detailed specifications of the radio interfaces for fixed broadband wireless access (BWA) systems and Amendments proposed to Annex 2.2 of the ANT Standards Overview. | ANT Standards Overview changed according to the recommendations in the LS. |
| - Annex to WP1 report | - ITU-R WP 4B | - Reply to LS reporting the development of a PDNR ITU-R M.[lms.char]: Typical values of land mobile radio system technical characteristics to be used for frequency sharing studies in certain bands below [3 GHz]. | ANT Standards Overview changed according to the recommendations in the LS. |
| - Annex to WP1 report | - ITU-T SG 16 | - Reply to LS: ANTS | ANT Work Plan and Standards Overview changed according to the recommendations in the LS. |
| - Annex to WP1 report | - ITU-T SG 4 | - Reply to LS: Comments on the access network transport standards overview | ANT Standards Overview was changed according to the recommendations in the LS. Material from Recommendation M.3010 requested. |
| - Annex to WP1 report | - ITU-R Working Party 9B | - Reply LS on Access Network Transport (ANT) standardization plan and work plan | ANT Work Plan was changed according to the recommendations in the LS. |
| - Annex to WP1 report | - ITU-T SG 9 | - Reply to LS on New versions of the Access Network Transport (ANT) Standardization Plan and Work Plan | Comments provided via LS. |
| - Annex to WP1 report | - JCA on Home Networking | - Reply to LS: ANTS | Refers D 543 for consideration by the JCA-HN |
| - Annex to WP1 report | - JCA on Home Networking | - Comments on Draft new Recommendation J.mcvif-arch – Architecture of multi-channel video signal distribution over IP-based network | Reports the results of the Access-Home Network interface standards survey presented in TD 92 WP 1/15. |
| - Annex to WP1 report | - ITU-T SG4, SG6, SG9, SG13, SG16, SG17, ITU-R SG4, SG8, SG9 | - Referral of SG 15 D543 Proposal for how to study the standardization of Home Network interfaces | Request review and update to the ANT Standards Overview and Work Plan for the next SG 15 meeting. |

________________________