|  |  |
| --- | --- |
| **Radiocommunication Study Groups** |  |
|  |  |
|  |  |
|  | **Annex 9 toDocument 5A/543-E** |
| **23 June 2014** |
| **English only** |
| Annex 9 to Working Party 5A Chairman’s Report |
| Working Parties 5A and 5B |
| report on activities in support of WRC-15 Agenda item 1.18 |

| Working Party 5A/5B meetings | Actions taken |
| --- | --- |
| 1st meetingMay 2012 | **Sub-Working Group meetings between WP 5A and WP 5B:**– develop and adopt a work plan, including.**Studies on technical and operational requirements (WP 5A / WP 5B according to the case) such as:**– spectrum requirements needed for automotive radars;– technical and operational requirements for automotive radars;– possible Recommendation on the technical and operational requirements for automotive radar applications within ITS;– review of other relevant existing ITS Recommendations and Reports;– developing new Recommendation and/or Report as appropriate;– liaise as needed with concerned Groups requesting further information.**Sharing studies and regulatory procedures (WP 5B lead) such as:**– the applicability of the existing Recommendations and other relevant studies to the required sharing studies under Agenda item 1.18;– possible new Recommendations or Reports needed to support Agenda item 1.18;– regulatory provisions needed for automotive radars;– sharing and compatibility studies between existing services and proposed radiolocation service including in-band and adjacent band compatibility;– liaise as needed with concerned Groups requesting further information. |

|  |  |
| --- | --- |
| Working Party 5A/5B meetings | Actions taken |
| 2nd meetingNovember 2012 | – continue developing the PDN Recommendation on characteristics (WP 5A);– continue developing the PDN Report on sharing studies (WP 5B);– develop initial draft CPM text outline (WP 5B lead);– liaise as needed with concerned groups on progress of CPM text and sharing studies (WP 5B);– update work plan as needed (WP 5A/5B). |
| 3rd meetingMay 2013 | – continue developing the PDN Recommendation on characteristics (WP 5A);– continue developing the PDN Report on sharing studies (WP 5B);– start developing draft CPM text (WP 5B lead);– liaise as needed with concerned groups on progress of CPM text and sharing studies (WP 5B);– update work plan as needed (WP 5A/5B). |
| 4th meetingNovember 2013 | – continue working on CPM text (WP 5B lead);– continue working on Recommendation/Report (WP 5A/5B);– liaise as needed with concerned groups on progress of CPM text and sharing studies (WP 5B). |
| 5th meetingMay 2014  | – finalize CPM text and send to CPM management team (WP 5B);– complete draft Recommendation/Report to be finally considered at the 6th meeting in November 2014 (WP 5A/5B);– consider possible consequential changes to the existing ITU-R documentation as a result of adoption of proposed draft new Recommendation/Report (WP 5A/5B). |

Remaining actions at future meetings of WP 5A and WP 5B:

|  |  |
| --- | --- |
| 6th meetingNovember 2014 | – finalize Report and submit to SG 5 meeting for approval (WP 5B);– consider possible consequential changes to the existing ITU-R documentation as a result of adoption of proposed draft new Report (WP 5B). |

|  |  |  |
| --- | --- | --- |
| **Contact:** | Satoshi (Sam) Oyama (WP 5A)Fatih Mehmet Yurdal (WP 5B) | **E-mail:** s-oyama@arib.or.jp**E-mail:** fatih-mehmet.yurdal@ties.itu.int |