| Joint Video Experts Team (JVET) of ITU-T SG 16 WP 3 and ISO/IEC JTC 1/SC 29/WG 11 19th Meeting: by teleconference, 22 June – 1 July 2020 | Document: JVET-S0005-v1 |
| --- | --- |

| Title: | JVET AHG report: Conformance testing (AHG5) |  |  |
| --- | --- | --- | --- |
| Status: | Input document to JVET |  |  |
| Purpose: | Report |  |  |
| Author(s) or Contact(s): | Jill Boyce Elena Alshina Frank Bossen Kei Kawamura Iole Moccagatta Karsten Suehring Wade Wan Xiaozhong Xu | Email: | jill.boyce@intel.com elena.alshina@huawei.com fbossen@sharpsec.com ki-kawamura@kddi.com iole.moccagatta@intel.com karsten.suehring@hhi.fraunhofer.de wade.wan@broadcom.com xiaozhongxu@tencent.com |
| Source: | AHG5 |  |  |

_____________________________

# Abstract

This document summarizes the activity of AHG5: “Conformance testing” between the 18th Meeting (teleconference, 15-24 April 2020) and the 19th Meeting (teleconference, 22 June – 1 July 2020).

# Mandates

At the 18th JVET meeting, the AHG on Conformance testing was established with the following mandates:

- Produce the JVET-R2008 draft conformance testing specification and develop proposed improvements.

- Study the requirements of VVC conformance testing to ensure interoperability.

- Propose a work plan, including timeline, for preparation of a conformance testing specification and conformance bitstream database.

- Study potential testing methodology to fulfil the requirements of VVC conformance testing.

# Preliminary timeline

At the 16th JVET meeting the following preliminary timeline was agreed on:

- 17th meeting Jan. 2020: Preliminary guidelines for bitstream preparation (e.g., naming conventions),
improved list of conformance bitstreams

- 18th meeting Apr. 2020: Final guidelines for bitstream preparation and improved list of conformance
bitstreams with identified responsible experts, initial bitstreams provided

- 19th meeting July 2020: Confirmed list of bitstreams to be included in v1, collection of bitstream
candidates for CD ballot at next meeting

- 20th meeting Oct. 2020: CD of conformance specification

- 21st meeting Jan. 2021: Final bitstreams provided, DIS ballot in ISO/IEC22nd meeting April 2021: No action pending DIS ballot

- 23rd meeting July 2021: Final conformance specification

# Activities

The AHG activities are on schedule with the preliminary timeline shown in section 2.

Output document JVET-R2008 “Conformance testing for versatile video coding (Draft 3)” was published on 9 June 2020.

Bitstream submitters are requested to provide text descriptions of the bitstreams for inclusion in the conformance specification, in time for the output document for the current meeting, expected in July. A shared document has been made available at the Nextcloud link below, and bitstream submitters are requested to edit their section.

- http://mpeg.expert/live/nextcloud/index.php/s/ZoTHgJeRDtXEBio

Because CD is planned to be issued at the October meeting, all bitstream volunteers are requested to update their bitstreams using VTM 10.0 before the start of the October 2020 meeting.

The regular JVET e-mail reflector was used for discussions (jvet@lists.rwth-aachen.de).

The AHG5 chairs and JVET chairs can be reached at jvet-conformance@lists.rwth-aachen.de. Participants should not subscribe to this list but may send emails to it.

# Status

The status at the time of preparation of this report is as follows:

- 101 bitstream categories have been identified

- Volunteers have been identified to generate all but one category, 8-bit 4:2:2 in Main 4:4:4 10 profile

- 45 bitstreams in 21 bitstream categories have been provided for VTM 9.0

- 154 bitstreams in 48 bitstream categories have been provided for VTM 8.0

- 21 bitstreams in 8 bitstream categories have been provided for VTM incompatible

- 45 bitstream categories have no provided bitstreams (for any VTM version)

# Ftp site information

The procedure to exchange the bitstream (ftp cite, bitstream files, etc.) is specified in Sec 2 “Procedure” of JVET-R2008. The ftp and http sites for downloading bitstreams are

ftp://ftp3.itu.int/jvet-site/bitstream_exchange/VVC

https://www.itu.int/wftp3/av-arch/jvet-site/bitstream_exchange/VVC/

The ftp site for uploading bitstream file is as follows.

ftp://ftp3.itu.int/jvet-site/dropbox/

(user id: avguest, passwd: Avguest201007)

If using FileZilla, the following configuration is suggested:

# Recommendations

The AHG recommends the following:

- Discuss and refine the list of conformance bitstreams and the conformance specification

- Identify contributors for all identified bitstreams

- Review submitted bitstreams and consider if the flexibility of the tested tool is sufficiently exercised

- Discuss possible implementation in the VTM software of the capability to output target output layer sets