| Joint Video Experts Team (JVET) of ITU-T SG 16 WP 3 and ISO/IEC JTC 1/SC 29 21st Meeting, by teleconference, 6 – 15 Jan. 2021 | Document: JVET-U0001-v2 |
| --- | --- |

| Title: | JVET Ad hoc group report: Project management (AHG1) |  |  |
| --- | --- | --- | --- |
| Status: | AHG report input to JVET |  |  |
| Purpose: | AHG report |  |  |
| Author(s) or Contact(s): | Gary J. Sullivan Microsoft Corp. 1 Microsoft Way Redmond, WA 98052 USA Jens-Rainer Ohm Institute of Communication Engineering RWTH Aachen Melatener Straße 23 52074 Aachen, Germany | Tel: Email: Tel: Email: | +1 425 703 5308 garysull@microsoft.com +49 241 80 27671 ohm@ient.rwth-aachen.de |
| Source: | AHG |  |  |

_____________________________

# Abstract

This document reports on the work of the JVET ad hoc group on Project Management, including an overall status report on the VVC standardization project and the progress made during the interim period since the preceding meeting.

# Mandates

At the 20th meeting of the ITU-T/ISO/IEC Joint Video Experts Team (JVET), an ad hoc group on Project Management was established with the following mandates:

- Coordinate overall JVET interim efforts.

- Supervise AHG studies.

- Report on project status to JVET reflector.

- Provide a report to next meeting on project coordination status.

The reflector used for discussions by the JVET and all of its AHGs is the JVET reflector:
jvet@lists.rwth-aachen.de. For subscription to this list, see
https://lists.rwth-aachen.de/postorius/lists/jvet.lists.rwth-aachen.de/.

The number of subscribers (by the beginning of the current meeting) was 1270. Furthermore, the JCT-VC email list (which was still kept open) had 1295 subscribers.

# Goals and activity

The work of the JVET overall had proceeded well in the interim period with a moderate number of input documents submitted to the current meeting. Intense discussion had been carried out on the group email reflector, and all output documents from the preceding meeting had been produced.

Output documents from the preceding meeting had been made initially available at the "Phenix" site (http://phenix.int-evry.fr/jvet/) or the ITU-based JVET site (http://wftp3.itu.int/av-arch/jvet-site/2020_10_T_Virtual/). It is however noted that the document distribution was migrated to  https://jvet-experts.org/ , and this site was used for distribution of all documents of the current meeting, as well as updated versions of documents from the previous meeting. The previous site http://phenix.int-evry.fr/jvet/ is still accessible, but was converted to read-only.

The list of documents produced included the following, particularly:

- The meeting report (JVET-T2000) [Posted 2020-12-16]

- Revised coding-independent code points for video signal type identification (Draft 2) (JVET-T1003) [Posted 2021-01-04]

- Errata report items for HEVC, AVC, Video CICP, and CP usage TR (JVET-T1004) [Posted 2020-11-12]

- Shutter interval information SEI message for HEVC (Draft 3) (JVET-T1005) [Posted 2020-10-30]

- Annotated regions and shutter interval information SEI messages for AVC (Draft 2) (JVET-T1006) [Posted 2020-11-24]

- Usage of video signal type code points (Draft 2 for version 3) (JVET-T1008) [Posted 2021-01-05]

- Versatile Video Coding Editorial Refinements on Draft 10 (JVET-T2001) [Posted 2020-10-30, last update 2020-11-24]

- Algorithm description for Versatile Video Coding and Test Model 11 (VTM 11) (JVET-T2002) [Posted 2021-12-11, last update 2020-12-15]

- Algorithm descriptions of projection format conversion and video quality metrics in 360Lib (Version 12) (JVET-T2004) [Posted 2020-12-16]

- Common Test Conditions and evaluation procedures for neural network-based video coding technology (JVET-T2006) [Posted 2020-10-24, last update 2020-12-15]

- Conformance testing for versatile video coding (Draft 5) (JVET-T2008) [Posted 2020-10-31, last update 2020-11-03]

- VVC verification test plan (Draft 4) (JVET-T2009) [Posted 2020-11-17]

- VTM common test conditions and software reference configurations for SDR video (JVET-T2010) [Posted 2020-10-28, last update 2020-11-19]

- VTM common test conditions and evaluation procedures for HDR/WCG video (JVET-T2011) [Posted 2020-10-24]

- VTM common test conditions and software reference configurations for non-4:2:0 colour formats (JVET-T2013) [Posted 2021-01-05]

- Summary information on BD-rate experiment evaluation practices (JVET-T2016) [Posted 2021-01-04]

- Additional SEI messages for VSEI (Draft 1) (JVET-T2017) [Posted 2020-11-24]

- Common Test Conditions for High Bit Depth and High Bit Rate Coding (JVET-T2018) [Posted 2020-10-16, last update 2020-10-30]

- New level and additional SEI messages for VVC (Draft 1) (JVET-T2019) [Posted 2020-10-31, last update 2020-11-24]

- VVC verification test report for UHD SDR video content (JVET-T2020) [Posted 2020-11-19]

- Reference software for versatile video coding (Draft 1) (JVET-T2021) [Posted 2020-10-30]

- CE on Entropy Coding for High Bit Depth and High Bit Rate Coding (JVET-T2022) [Posted 2020-10-16, last update 2020-12-17]

- EE on Neural Network-based Video Coding (JVET-T2023) [Posted 2020-10-16, last update 2020-10-31]

The eleven ad hoc groups had made progress, and reports from those activities had been submitted. Furthermore, on core experiment (CE) on entropy coding for high bit depth and high bit rate coding, and one exploration experiment (EE) on neural network-based video coding were conducted.

Due to issues associated with the COVID-19 pandemic, a conversion of the meeting to be conducted only online was again necessitated.

During the interim period, two meetings of AHG4 (for preparing the verification tests) were held.

Software integration was finalized approximately according to the plan. Significant activities were also conducted on preparation of verification tests, and on development of VVC conformance testing.

Various problem reports relating to asserted bugs in the software, draft specification text, and reference encoder description had been submitted to an informal "bug tracking" system. That system is not intended as a replacement of our ordinary contribution submission process. However, the bug tracking system was considered to have been helpful to the software coordinators and text editors. The bug tracker reports had been automatically forwarded to the group email reflector, where the issues were discussed – and this is reported to have been helpful.

Roughly 60 input contributions to the current meeting (not counting the AHG, CE and EE summary reports and crosschecks) had been registered for consideration at the meeting.

It is further noted that, starting from the twentieth JVET meeting, work items which had originally been conducted by the Joint Collaborative Team on Video Coding (JCT-VC) were continued to be conducted in JVET as a single joint team, as negotiated by the parent bodies. This particularly consists of work on

- High Efficiency Video Coding (HEVC) and its extensions, the development of associated conformance test sets, reference software, verification testing, and non-normative guidance information,

- Specification of Coding-independent Code Points (Video) (CICP), and associated technical report(s),

- Maintenance and minor enhancement work on the Advanced Video Coding (AVC) standard, associated conformance test sets and reference software.

To retain a consistent numbering scheme, the number range of output documents starting from 1001 was reserved for the previous JCT-VC topic items listed above, whereas the number range starting from 2001 was retained for VVC, VSEI and future exploration activities. Duplication of AHGs was avoided by merging previous JCT-VC AHGs with the corresponding AHGs of JVET.

A preliminary basis for the document subject allocation and meeting notes for the 21st meeting had been made publicly available on the ITU-hosted ftp site http://wftp3.itu.int/av-arch/jvet-site/2021_01_U_Virtual/.