| Joint Video Experts Team (JVET) of ITU-T SG 16 WP 3 and ISO/IEC JTC 1/SC 29 22nd Meeting, by teleconference, 20–28 Apr. 2021 | Document: JVET-V0005 |
| --- | --- |

| Title: | JVET AHG report: Conformance testing (AHG5) |  |  |
| --- | --- | --- | --- |
| Status: | Input document to JVET |  |  |
| Purpose: | Report |  |  |
| Author(s) or Contact(s): | Jill Boyce Elena Alshina Frank Bossen Kei Kawamura Iole Moccagatta Karsten Suehring Wade Wan Xiaozhong Xu | Email: | jill.boyce@intel.com elena.alshina@huawei.com fbossen@sharpsec.com ki-kawamura@kddi.com iole.moccagatta@intel.com karsten.suehring@hhi.fraunhofer.de wade.wan@broadcom.com xiaozhongxu@tencent.com |
| Source: | AHG |  |  |

_____________________________

# Abstract

This document summarizes the activity of AHG5: “Conformance testing” between the 20th Meeting 21st  Meeting (teleconference, 6 – 15 Jan. 2021) and the 22nd Meeting (teleconference, 20–28 Apr. 2021).

# Mandates

At the 21st JVET meeting, the AHG on Conformance testing was established with the following mandates:

- Produce the JVET-U2008 draft conformance testing specification and develop proposed improvements.

- Study the requirements of VVC, HEVC, and AVC conformance testing to ensure interoperability.

- Maintain and update the conformance bitstream database.

- Study additional testing methodologies to fulfil the needs for VVC conformance testing.

# Timeline

The progress on the Conformance testing specification is consistent with the preliminary timeline agreed at the 16th JVET meeting, as follows:

- 17th meeting Jan. 2020: Preliminary guidelines for bitstream preparation (e.g., naming conventions),
improved list of conformance bitstreams

- 18th meeting Apr. 2020: Final guidelines for bitstream preparation and improved list of conformance
bitstreams with identified responsible experts, initial bitstreams provided

- 19th meeting July 2020: Confirmed list of bitstreams to be included in v1, collection of bitstream
candidates for CD ballot at next meeting

- 20th meeting Oct. 2020: CD of conformance specification

- 21st meeting Jan. 2021: Final bitstreams provided, DIS ballot in ISO/IEC

- 22nd meeting April 2021: No action pending DIS ballot

- 23rd meeting July 2021: Final conformance specification

# Status on bitstream submission

The status at the time of preparation of this report is as follows:

- 104 bitstream categories have been identified

- At least one bitstream has been submitted in each identified category

- 282 total bitstreams have been provided, checked, and made available

# Activities and Discussion

The AHG activities are on schedule with the preliminary timeline shown in section 2.

JVET-V2008 “Conformance testing for Versatile Video Coding (Draft 6)” was published on 31 Mar 2021. DIS in document WG05 N00037 was submitted based on JVET-V2008, but at the time of preparation of this report the MPEG DIS ballot has not been issued.

All provided bitstreams can be decoded using VTM12.1, although issues related to picture output remain in multilayer bitstreams (see VTM tickets 1444 and 1449). It is expected that VTM12.2 will correctly process all bitstreams.

Since JVET-V2008 was published, 28 revised bitstreams have been provided in 5 categories, as follows:

- OPI_B_Nokia: fixed incorrect aud_pic_type, from ticket 1477

- OLS_*_Tencent: Added missing picture hash SEI messages

- VPS_C_ERICSSON: fixed incorrect aud_pic_type, from ticket 1477

- 8b422_*_Sony

- 10b422_*_Sony

There are not currently any known issues with the provided conformance bitstream packages, except for one (see below). If no issues are raised in the future, the expectation is that the bitstream providers will not need to provide any additional updated versions of the bitstreams.

Several conformance tickets were opened regarding provided conformance bitstreams (see “Conformance tickets” tab on https://jvet.hhi.fraunhofer.de/trac/vvc/ ). Revised bitstreams were submitted to address all tickets, except ticket 1446 related to SLICES_A_HUAWEI_2.

The regular JVET e-mail reflector was used for discussions (jvet@lists.rwth-aachen.de).

The AHG5 chairs and JVET chairs can be reached at jvet-conformance@lists.rwth-aachen.de. Participants should not subscribe to this list but may send emails to it.

# Contributions

There are no related input contributions.

# Ftp site information

The procedure to exchange the bitstream (ftp cite, bitstream files, etc.) is specified in Sec 2 “Procedure” of JVET-R2008. The ftp and http sites for downloading bitstreams are

ftp://ftp3.itu.int/jvet-site/bitstream_exchange/VVC

https://www.itu.int/wftp3/av-arch/jvet-site/bitstream_exchange/VVC/

The ftp site for uploading bitstream file is as follows.

ftp://ftp3.itu.int/jvet-site/dropbox/

(user id: avguest, passwd: Avguest201007)

If using FileZilla, the following configuration is suggested:

# Recommendations

The AHG recommends the following:

- Thank all conformance bitstream providers for contributing bitstream packages

- Encourage conformance bitstream providers to review and revise text descriptions of provided bitstreams for the Conformance specification

- Encourage all JVET participants to review submitted bitstreams, provide feedback, and consider if the flexibility of the tested tool is sufficiently exercised, including consideration of input contribution JVET-U0108

- Output an updated conformance draft specification from this meeting