| Joint Video Experts Team (JVET) of ITU-T SG 16 WP 3 and ISO/IEC JTC 1/SC 29 24th Meeting, by teleconference, 6–15 October 2021 | Document: JVET-X0005-v2 |
| --- | --- |

| Title: | JVET AHG report: Conformance testing (AHG5) |  |  |
| --- | --- | --- | --- |
| Status: | Input document to JVET |  |  |
| Purpose: | Report |  |  |
| Author(s) or Contact(s): | Jill Boyce Elena Alshina Frank Bossen Kei Kawamura Iole Moccagatta Dmytro Rusanovskyy Karsten Suehring Wade Wan Xiaozhong Xu Tianyang Zhou | Email: | jill.boyce@intel.com elena.alshina@huawei.com fbossen@sharpsec.com ki-kawamura@kddi.com iole.moccagatta@intel.com dmytror@qti.qualcomm.com karsten.suehring@hhi.fraunhofer.de wade.wan@broadcom.com xiaozhongxu@tencent.com zhou.tianyang@sharp.co.jp |
| Source: | AHG |  |  |

_____________________________

# Abstract

This document summarizes the activity of AHG5: “Conformance testing” between the 23rd Meeting (teleconference, 7–16 July 2021) and the 24th Meeting (teleconference, 6–15 October 2021).

# Mandates

At the 23rd  JVET meeting, the AHG on Conformance testing was established with the following mandates:

- Study the JVET-U2008 draft conformance testing specification and investigate the need for extensions.

- Study the JVET-W2026 draft conformance testing for operation rage extensions and investigate the need for improvements.

- Study the requirements of VVC, HEVC, and AVC conformance testing to ensure interoperability.

- Maintain and update the conformance bitstream database.

- Study additional testing methodologies to fulfil the needs for VVC conformance testing.

# Timeline

The progress on the Conformance testing specification is consistent with the preliminary timeline agreed at the 16th JVET meeting, as follows:

- 17th meeting Jan. 2020: Preliminary guidelines for bitstream preparation (e.g., naming conventions),
improved list of conformance bitstreams

- 18th meeting Apr. 2020: Final guidelines for bitstream preparation and improved list of conformance
bitstreams with identified responsible experts, initial bitstreams provided

- 19th meeting July 2020: Confirmed list of bitstreams to be included in VVC, collection of bitstream
candidates for CD ballot at next meeting

- 20th meeting Oct. 2020: CD of conformance specification

- 21st meeting Jan. 2021: Final bitstreams provided, DIS ballot in ISO/IEC

- 22nd meeting April 2021: No action pending DIS ballot

- 24th meeting Oct 2021: Final conformance specification

The timeline of Conformance testing for operation rage extensions specification has not been discussed.

# Status on bitstream submission

The status at the time of preparation of this report is as follows:

- conformance bitstreams for VVC:

  - 104 bitstream categories have been identified

  - At least one bitstream has been submitted in each identified category

  - 283 total bitstreams have been provided, checked, and made available

- conformance bitstreams for VVC operation range extensions:

  - 51 bitstream categories have been identified

  - Volunteers have been identified to generate bitstreams in 47 categories

  - Volunteers have been identified to cross-check bitstreams in 37 categories

  - 14 bitstream descriptions have been provided

  - 76 bitstreams of 12 identified categories have been uploaded

# Activities and Discussion

The AHG activities are on schedule with the preliminary timeline shown in section 2. The final conformance specification is expected to be output from this meeting.

VVC activities:

- At the 23rd meeting July 2021 it was reported that a problem was identified with the MNUT_A_Nokia_3 conformance bitstream which requires a change to the VTM13.0 addressed in the merge request in ticket #1490. The merge request has been merged, and the conformance bitstream has been re-generated (MNUT_A_Nokia_4).

- MNUT_B_Nokia_2 has been re-generated (MNUT_B_Nokia_3) to slightly improve coverage.

- IBC_E_Tencent_1 has been generated to cover all possible block sizes for IBC in 4:2:0 color format.

- Subfolder has been removed from some .zip, older version empty .txt file has been removed from two packages.

There are not currently any known issues with the other provided VVC conformance bitstream packages. A VTM14 directory of bitstreams was made available. All provided bitstreams can be decoded using  VTM14.

VVC  operation range extensions activities:

- Volunteers to generate and cross-check the bitstreams have been solicited and identified.

- Folders have been generated in the ftp and http sites to upload bitstreams and to distribute them to cross-checkers.

The regular JVET e-mail reflector was used for discussions (jvet@lists.rwth-aachen.de).

The AHG5 chairs and JVET chairs can be reached at jvet-conformance@lists.rwth-aachen.de. Participants should not subscribe to this list but may send emails to it.

# Contributions

One input contribution:

JVET-X0161 AHG5: Editors update on VVC conformance testing [J. Boyce, E. Alshina, F. Bossen, K. Kawamura, I. Moccagatta, W. Wan]

# Ftp site information

The procedure to exchange the bitstream (ftp cite, bitstream files, etc.) is specified in Sec 2 “Procedure” of JVET-R2008. The ftp and http sites for downloading bitstreams are

- VVC:

ftp://ftp3.itu.int/jvet-site/bitstream_exchange/VVC

https://www.itu.int/wftp3/av-arch/jvet-site/bitstream_exchange/VVC/

- VVC operation range extensions:

ftp://ftp3.itu.int/jvet-site/bitstream_exchange/VVCv2

https://www.itu.int/wftp3/av-arch/jvet-site/bitstream_exchange/VVCv2

The ftp site for uploading bitstream file is as follows.

ftp://ftp3.itu.int/jvet-site/dropbox/

(user id: avguest, passwd: Avguest201007)

If using FileZilla, the following configuration is suggested:

# Recommendations

The AHG recommends the following:

- Finalize the conformance specification for VVC as an output document from this meeting

- Solicit and identify volunteers to provide and cross-check bitstreams for the remaining VVC  operation range extensions categories

- Review the list of conformance bitstreams for VVC operation range extensions and the conformance specification for VVC operation range extensions Draft 1

- Discuss the conformance VVC operation range extensions timeline