| Joint Video Experts Team (JVET) of ITU-T SG 16 WP 3 and ISO/IEC JTC 1/SC 29 35th Meeting, Sapporo, JP, 12–19 July 2024 | Document: JVET-AI0005-v3 |
| --- | --- |

| Title: | JVET AHG report: Conformance testing (AHG5) |  |  |
| --- | --- | --- | --- |
| Status: | Input document to JVET |  |  |
| Purpose: | AHG Report |  |  |
| Author(s) or Contact(s): | I. Moccagatta, F. Bossen, K. Kawamura, P. de Lagrange, T. Ikai, S. Iwamura, H.-J. Jhu S. Paluri, K. Sühring, Y. Yu | Email: | iole.moccagatta@intel.com frank@bossentech.com ki-kawamura@kddi.com philippe.delagrange@interdigital.com ikai.tomohiro@sharp.co.jp iwamura.s-gc@nhk.or.jp jhuhong-jheng@kwai.com s_paluri@apple.com karsten.suehring@hhi.fraunhofer.de yue.yu@oppo.com |  |
| Source: | AHG5 |  |  |

_____________________________

# Abstract

This document summarizes the activity of AHG5: “Conformance testing” between the 34th meeting in Rennes (17–24 April 2024) and the 35th meeting in Sapporo (12–19 April 2024)

# Mandates

At the 34th JVET meeting, the AHG on Conformance testing was established with the following mandates:

- Study the draft of additional conformance bitstreams for VVC multilayer configurations JVET-AE2028, and investigate the need for future improvements of conformance testing specifications.

- Study the draft conformance bitstreams for new HEVC multiview profiles in JVET-AH1008, and further develop related conformance bitstreams.

- Study the requirements of VVC, HEVC, and AVC conformance testing to ensure interoperability.

- Maintain and update the conformance bitstream database, and contribute to report problems, and suggest actions to resolve these.

- Study additional testing methodologies to fulfil the needs for VVC conformance testing.

# Activities

The AHG communication is conducted through the main JVET reflector, jvet@lists.rwth-aachen.de, with [AHG5] in message headers. However, no correspondence marked as AHG5 was sent between the 34th and 35th meetings.

# Timeline

The progress on the Conformance testing specification is proceeding per the timeline below:

- VVCv1 conformance:

  - ISO/IEC FDIS 23090-15 issued from 2021-10 meeting, FDIS registered for formal approval 2022-07-11, FDIS ballot closed 2022-11-04, standard published 2022-11-24

  - H.266.1 V1 Consent 2022-01-28, Last Call began 2022-04-01, Approved 2022-04-29, pre-published 2022-05-17, standard published 2022-07-12.

- VVCv2 conformance:

  - ISO/IEC 23090-15/Amd.1 CDAM: 2021-10

  - ISO/IEC 23090-15/Amd.1 DAM: 2022-01

  - DAM ballot closed 2022-11-15

  - ISO/IEC FDIS 23090-15:202x 2nd edition text output of 2023-01, preparation delayed to 2023-09, FDIS ballot opened 2024-04-08, FDIS ballot closed 2024-06-03, published 2024-07-04

  - H.266.1 V2 Consent 2023-07, Last Call began 2023-08-16,

  - Approved 2023-09-13,

  - pre-published 2023-10-06, published 2023-10-19

# Status on bitstream submission

The status at the time of preparation of this report is as follows:

- conformance bitstreams for VVC:

  - 104 bitstream categories have been identified

  - At least one bitstream has been submitted in each identified category

  - 283 total bitstreams have been provided, checked, and made available

  - Two streams have been re-generated

- conformance bitstreams for VVC operation range extensions:

  - 57 bitstream categories have been identified

  - 1 bitstream of 1 identified category has been re-generated

  - 128 bitstreams of 57 identified categories have been cross-checked and uploaded.

  - No changes between 34th and 35th meeting.

- additional conformance bitstreams for VVC Multilayer:

  - 3 bitstream categories have been identified

  - At least one bitstream has been submitted in each identified category

  - 7 total bitstreams have been provided, checked, and made available

- conformance bitstreams for new HEVC Multiview profiles

  - 2 HEVC Multiview Extended 10 bitstreams have been provided and checked.

  - 2 HEVC Multiview Extended bitstreams have been provided and checked.

# Activities and Discussion

The AHG activities are on schedule with the preliminary timeline shown in section 2.

VVC activities:

An issue about the value of SPS syntax element sps_log2_diff_max_bt_min_qt_intra_slice_luma = 3 in TREE_C has been reported in https://jvet.hhi.fraunhofer.de/trac/vvc/ticket/1638. In this test implicit QT split is done because of dual Intra tree, and maximum BT after implicit QT split is 64. Therefore sps_log2_diff_max_bt_min_qt_intra_slice_luma = 3 (maximum BT = 128) should be replaced by sps_log2_diff_max_bt_min_qt_intra_slice_luma = 2 (maximum BT = 64). A new version of TREE_C (TREE_C_HHI_4) has been generated with the correct values of sps_log2_diff_max_bt_min_qt_intra_slice_luma and is available at ​https://www.itu.int/wftp3/av-arch/jvet-site/bitstream_exchange/VVC2ndEd_regenerated.

An expert reported that HRD_B failed to be parsed by VTM after fix #1626 added a missing syntax element in picture buffering SEI message. A new version of HRD_B (HRD_B_3) has been generated to fix this parsing problem and is available at ​https://www.itu.int/wftp3/av-arch/jvet-site/bitstream_exchange/VVC2ndEd_regenerated.

VVC operation range extensions activities:

No change in bitstreams and/or packages, 2nd edition packages are available at https://www.itu.int/wftp3/av-arch/jvet-site/bitstream_exchange/VVC2ndEd/

VVC Multilayer activities:

Cross check of ILRPL_B_InterDigital_1 is done.

Following cross check, the remaining 3 conformance bitstreams for VVC multilayer configurations (PPSScalWin_A_NHK_1, PPSScalWin_B_NHK_1, PPSScalWin_C_NHK_1) have been re-generated and cross-checked. Streams are as expected, and minor changes in the collateral files have been identified and are in the process of being corrected.

HEVC Multiview supporting extended bit depth activities:

Two HEVC Multiview Extended 10 (MVHEVCS_J_APPLE_1 and MVHEVCS_K_APPLE_1) and two HEVC Multiview Extended (MVHEVCS_L_Bytedance_1 and MVHEVCS_M_Bytedance_1) streams have been generated and cross-checked. All four are available at https://www.itu.int/wftp3/av-arch/jvet-site/bitstream_exchange/HEVCMultiview/under_test/ These streams replace the ones provided in AD0232 and AE0295.

The HTM merge request https://vcgit.hhi.fraunhofer.de/jvet/HTM/-/merge_requests/5 implementing the new HEVC Multiview Main 10 profile in JVET-AF1006-v2 and in WG5 N0244 has been merged.

An additional HTM merge request (JVET-AH0046 (!8) · Merge requests · jvet / HTM · GitLab (fraunhofer.de) to implement changes for Multiview Extended and Multiview Extended 10 from JVET-AH0046 has been submitted and merged.

With these code changes HTM can decode the HEVC Multiview Extended and Multiview Extended 10 streams.

No updates on the implementation for the HEVC Multiview monochrome profiles (Multiview Monochrome, Multiview Monochrome 10, Multiview Monochrome 12, and Multiview Monochrome 16 profiles) in JVET-AH1006 and in WG5 N0281.

The regular JVET e-mail reflector was used for discussions (jvet@lists.rwth-aachen.de).

The AHG5 chairs and JVET chairs can be reached at jvet-conformance@lists.rwth-aachen.de. Participants should not subscribe to this list but may send emails to it.

# Contributions

JVET-AI0045 – 4:4:4 MV-HEVC profiles [A. M. Tourapis, D. Podborski, S. Paluri].

# Ftp site information

The procedure to exchange the bitstream (ftp cite, bitstream files, etc.) is specified in Sec 2 “Procedure” of JVET-R2008. The ftp and http sites for downloading bitstreams are

- VVC:

ftp://ftp3.itu.int/jvet-site/bitstream_exchange/VVC

https://www.itu.int/wftp3/av-arch/jvet-site/bitstream_exchange/VVC/

- VVC operation range extensions:

ftp://ftp3.itu.int/jvet-site/bitstream_exchange/VVCv2

https://www.itu.int/wftp3/av-arch/jvet-site/bitstream_exchange/VVCv2

The ftp site for uploading bitstream file is as follows.

ftp://ftp3.itu.int/jvet-site/dropbox/

(user id: avguest, passwd: Avguest201007)

If using FileZilla, the following configuration is suggested:

In the Filezilla Edit  Settings  Connection menu, it was previously necessary to set the minimum TLS level to 1.0. Since around January 2024, this configuration issue went away, and ITU disabled the use of TLS 1.0 and 1.1 on its servers.

# Recommendations

The AHG recommends the following:

- Maintain and update the conformance bitstream database and contribute to report problems in JVET document 1004.

- Continue the generation, cross-checking, and documentation of the conformance streams for the HEVC Multiview profiles supporting extended bit depth.