| Joint Video Experts Team (JVET) of ITU-T SG 16 WP 3 and ISO/IEC JTC 1/SC 29/WG 11 16th Meeting: Geneva, CH, 1–11 October 2019 | Document: JVET-P0388 |
| --- | --- |

| Title: | On VVC conformance |  |  |
| --- | --- | --- | --- |
| Status: | Input document to JVET |  |  |
| Purpose: | Proposal |  |  |
| Author(s) or Contact(s): | Jill Boyce, Iole Moccagatta (Intel) Lukasz Litwic (Ericsson) Alan Stein (InterDigital) Teruhiko Suzuki (Sony) Sean McCarthy, Walt Husak, Brian Lee (Dolby) Justin Ridge (Nokia) | : Email: | jill.boyce@intel.com iole.moccagatta@intel.com Lukasz.Litwic@ericsson.com Alan.Stein@InterDigital.com teruhiko.s@sony.com sean.mccarthy@dolby.com justin.ridge@nokia.com |
| Source: | Intel, Ericsson, InterDigital, Sony, Dolby Laboratories, Inc., Nokia |  |  |

_____________________________

# Abstract

Successful market adoption of VVC will be facilitated by timely availability of conformance bitstreams and a conformance specification for VVC.

This contribution proposes to form an ad hoc group on VVC conformance with the following mandates:

- Study the requirements of VVC conformance testing to ensure interoperability.

- Draft a work plan, including timeline, for preparation of a conformance specification.

- Study potential testing methodology to fulfill the requirements of VVC conformance testing.

- Draft a work plan, including timeline, for preparation of a conformance bitstream.

The above mandates are adapted from the initial mandates of the ad hoc group on HEVC conformance (JCTVC-I_Notes_dI, Geneva, 2012).

The first version of VVC is expected to include capabilities that were not included in the first version of HEVC, but were added in later HEVC extensions.  Some of these VVC capabilities are not included in the JVET common test conditions. It is noted that the conformance specifications for some of the HEVC extensions were significantly delayed relative to the corresponding specification text and reference software. Therefore,This contribution also proposes a provisional timeline for delivery of initial and final conformance bitstreams, which is proposed to include identification of responsible experts for providing bitstream to test particular tools prior to finalization of the VVC standard.

The v2 version of this document adds a co-author.

# Motivation

The authors of this contribution represent companies who are members of the Media Coding Industry Forum (MC-IF), which has the following stated purpose: “To further the adoption of MPEG Standards, initially focusing on VVC (Versatile Video Codec), by establishing them as well accepted and widely used standards for the benefit of consumers and the industry.”

We assert that timely availability of a comprehensive set of conformance bitstreams will help facilitate early adoption of VVC by implementers. We further assert that the best way to ensure timely availability of conformance bitstreams is to identify experts responsible for generation of bitstreams prior to finalization of the VVC standard, so that proponents are motivated to participate in this activity.

# Proposed VVC conformance timeline

- 16th meeting Oct 2019: Form ad hoc group on VVC conformance

- 17th meeting Jan 2020: Discussion on conformance

- 18th meeting April 2020: Preliminary guidelines for bitstream preparation and draft list of conformance bitstreams

- 19th meeting July 2020: Final guidelines for bitstream preparation and list of conformance bitstreams with identified responsible experts

- 20th meeting Oct 2020: Initial bitstreams provided, CD of conformance specification

- 21th meeting Jan 2021: Final bitstreams provided

- 22nd meeting Apr 2021: Final conformance specification

# Background: HEVC conformance history

The HEVC conformance specification ( Rec. ITU-T H.265.1 | ISO/IEC 23008-8) includes a list with of test bitstreams with descriptions.

In case of HEVC v.1 (Rec. ITU-T H.265 | ISO/IEC 23008-2) which was finalized at 12th JCT-VC meeting (Geneva, January 2013), the timeline used by JCT-VC to study requirements and design test bitstreams was as follows:

- AhG to study conformance requirements was formed at 9th JCT-VC meeting in Geneva, April 2012.

- AhG on conformance test development was formed at 10th JCT-VC meeting in Stockholm, July 2012.

- Plan for conformance bitstreams, tested features, repository and responsible experts was established at 11th JCT-VC meeting in Shanghai, October 2012.

- 120 bitstreams were reported available at 13th JCT-VC meeting in Incheon, April 2013.

Looking at publication dates of HEVC conformance testing specification (ITU-T H.265.1) and HEVC reference software specification (ITU-T H.265.2) it is noted that with later versions of the standard there was a significant lag between release of reference software and conformance bitstream specification. While for v.1. both specifications were released at the same time, for v.2 there was a lag of 8 months and for v.4 the lag increased to 22 months.

Table 1  Publication dates of Recommendations ITU-T H.265, ITU-T H.265.1 and ITU-T H.265.2

| Version | H.265 High efficiency video coding | H.265.1 Conformance specification | H.265.2 Reference software |
| --- | --- | --- | --- |
| v.1 | 04/2013 | 10/2014 | 10/2014 |
| v.2 (RExt, SHVC, MV-HEVC) | 10/2014 | 10/2016 | 02/2016 |
| v.3 (3D-HEVC) | 04/2015 | 10/2016 | 02/2016 |
| v.4 (SSC, non-intra high throughput) | 12/2016 | 10/2018 | 12/2016 |

# References

G. Sullivan and J.-R. Ohm, “Meeting report of the ninth meeting of the Joint Collaborative Team on Video Coding (JCT-VC)”, JCTVC-I_Notes_dI, Geneva, CH, 27 Apr – 7 May 2012

# Patent rights declaration(s)

Intel, Ericsson, InterDigital, Sony, Dolby Laboratories, Inc., and Nokia do not have any current or pending patent rights relating to the technology described in this contribution.