| Joint Video Experts Team (JVET) of ITU-T SG 16 WP 3 and ISO/IEC JTC 1/SC 29 21st Meeting, by teleconference, 6–15 Jan. 2021 | Document: JVET-U0005 |
| --- | --- |

| Title: | JVET AHG report: Conformance testing (AHG5) |  |  |
| --- | --- | --- | --- |
| Status: | Input document to JVET |  |  |
| Purpose: | Report |  |  |
| Author(s) or Contact(s): | Jill Boyce Elena Alshina Frank Bossen Kei Kawamura Iole Moccagatta Karsten Suehring Wade Wan Xiaozhong Xu | Email: | jill.boyce@intel.com elena.alshina@huawei.com fbossen@sharpsec.com ki-kawamura@kddi.com iole.moccagatta@intel.com karsten.suehring@hhi.fraunhofer.de wade.wan@broadcom.com xiaozhongxu@tencent.com |
| Source: | AHG |  |  |

_____________________________

# Abstract

This document summarizes the activity of AHG5: “Conformance testing” between the 20th Meeting (teleconference, 7 – 16 Oct. 2020) and the 21st  Meeting (teleconference, 6 – 15 Jan. 2021).

# Mandates

At the 20th JVET meeting, the AHG on Conformance testing was established with the following mandates:

- Produce the JVET-T2008 draft conformance testing specification and develop proposed improvements.

- Study the requirements of VVC, HEVC, and AVC conformance testing to ensure interoperability.

- Maintain and update the conformance bitstream database.

- Study additional testing methodologies to fulfil the needs for VVC conformance testing.

# Timeline

The progress on the Conformance testing specification is consistent with the preliminary timeline agreed at the 16th JVET meeting, as follows:

- 17th meeting Jan. 2020: Preliminary guidelines for bitstream preparation (e.g., naming conventions),
improved list of conformance bitstreams

- 18th meeting Apr. 2020: Final guidelines for bitstream preparation and improved list of conformance
bitstreams with identified responsible experts, initial bitstreams provided

- 19th meeting July 2020: Confirmed list of bitstreams to be included in v1, collection of bitstream
candidates for CD ballot at next meeting

- 20th meeting Oct. 2020: CD of conformance specification

- 21st meeting Jan. 2021: Final bitstreams provided, DIS ballot in ISO/IEC

- 22nd meeting April 2021: No action pending DIS ballot

- 23rd meeting July 2021: Final conformance specification

# Status on bitstream submission

The status at the time of preparation of this report is as follows:

- 101 bitstream categories have been identified

- Volunteers have been identified for all categories

- 256 bitstreams in 94 bitstream categories have been provided for VTM 11.0

- 5 bitstream categories have no VTM 11.0 bitstreams

- 2 additional bitstream categories have no provided bitstreams (for any VTM version)

# Activities and Discussion

The AHG activities are on schedule with the preliminary timeline shown in section 2.

JVET-T2008 “Conformance testing for Versatile Video Coding (draft 5)” was published on 3 Nov 2020. Committee Draft in document WG05 N00009 was issued, based on JVET-T2008.

Most VTM 10.0 based bitstream packages were modified via a script to be compliant with VTM 11.0, which corrected the syntax of the decoded picture hash SEI message.

Several new bitstream packages were provided to improve coverage of the VVC standard.

Several conformance tickets were opened regarding provided conformance bitstreams (see “Conformance tickets” tab on https://jvet.hhi.fraunhofer.de/trac/vvc/ ). Updated bitstream packages were submitted to correct some of the reported issues. Bitstream packages that have not been updated as of Jan 4, 2021 include:

- 10b444_A_Kwai

- ILRPL_A_Huawei

- OLS_B_Tencent

- OLS_C_Tencent

- VPS_A_Intel

- DCI_A_Tencent

- DCI_B_Tencent

- OLS_A_Tencent

- TEMPSCAL_B_Panasonic

In addition, there are currently 7 bitstream categories missing bitstreams for VTM 11.0, most of which are related to high-level syntax.

Two bitstream categories have no submitted bitstreams for any VTM version:

- Suffix APS NAL units (SUFAPS)

- Operating Point Information (OPI)

Five additional bitstream categories have not been updated to VTM11.0:

- 10-bit 4:4:4 w/o specific tools (10b444)

- Decoding Capability Indication (DCI)

- Inter-layer ref pic list (ILRPL)

- Layered coding with Output Layer Set (OLS)

- 8-bit 4:4:4 (8b444)

In addition, there has been discussion for the GDR category about how to handle output of pictures prior to the recovery point.

The regular JVET e-mail reflector was used for discussions (jvet@lists.rwth-aachen.de).

The AHG5 chairs and JVET chairs can be reached at jvet-conformance@lists.rwth-aachen.de. Participants should not subscribe to this list but may send emails to it.

# Contributions

There are two related contributions. The first contribution discusses gaps in the existing conformance bitstream suite.

JVET-U0108, AHG5: On gaps in conformance bitstreams, [F. Bossen (Sharp)]

The second is an editor’s update to the conformance testing specification.

JVET-U0120, AHG5: Editors update on VVC conformance testing, [J. Boyce, E. Alshina, F. Bossen, K. Kawamura, I. Moccagatta, K. Suehring, W. Wan, X. Xu]

# Ftp site information

The procedure to exchange the bitstream (ftp cite, bitstream files, etc.) is specified in Sec 2 “Procedure” of JVET-R2008. The ftp and http sites for downloading bitstreams are

ftp://ftp3.itu.int/jvet-site/bitstream_exchange/VVC

https://www.itu.int/wftp3/av-arch/jvet-site/bitstream_exchange/VVC/

The ftp site for uploading bitstream file is as follows.

ftp://ftp3.itu.int/jvet-site/dropbox/

(user id: avguest, passwd: Avguest201007)

If using FileZilla, the following configuration is suggested:

# Recommendations

The AHG recommends the following:

- Encourage volunteers of missing or deficient conformance bitstreams to provide them quickly

- Encourage conformance bitstream providers to provide text descriptions of provided bitstreams for the Conformance specification online at http://mpeg.expert/live/nextcloud/index.php/f/37368

- Discuss and refine the list of conformance bitstreams and the conformance specification solicit volunteers

- Review submitted bitstreams and consider if the flexibility of the tested tool is sufficiently exercised, including consideration of input contribution JVET-U0108

- Proceed with DIS issuance as output of this meeting