| INTERNATIONAL TELECOMMUNICATION UNION |  | Focus Group on Smart Sustainable Cities |
| --- | --- | --- |
| TELECOMMUNICATION STANDARDIZATION SECTOR STUDY PERIOD 2013-2016 |  | SSC-0276-rev9 |
|  |  | English only Original: English |
| WG(s): | All | Reading, 4-6 March 2015 |
| DOCUMENT |  |  |
| Source: | FG-SSC Secretariat |  |
| Title: | Working Groups Deliverables of the FG-SSC and Planned Approval Date |  |

Below is the status of FG-SSC deliverables. This document provides information on approval dates of the deliverables which are under development and information on deliverables that have been finalized and/or approved by ITU-T Study Group 5.

Working Groups Deliverables of the FG-SSC and Planned Finalization Date

Approval date corresponds to the planned meeting when the deliverable will be approved by the Focus Group. To achieve this, it is necessary that the deliverable be made available and distributed at least 12 calendar days before the FG-SSC meeting in order to allow delegates enough time to read the document.

| Working Group | Deliverables | Planned Finalization Date | Base Text* *(subsequent revisions) |
| --- | --- | --- | --- |
| Chairman’s proposal | - The city we want: a guide for city leaders - (technical report) | May 2015 | [fg-ssc-0315-r1] |
|  | - The city we want: a master plan for smart sustainable cities - (technical report) | May 2015 | [fg-ssc-0314-r1] |
|  | - Developing a framework for evaluating the impacts of a smart sustainable city (technical report) | May 2015 | [fg-ssc-350] |
| Working Group 2 (WG2). Smart Sustainable Cities Infrastructure | - Overview of smart sustainable cities infrastructure - (technical report) | May 2015 | [fg-ssc-0097-r6] |
|  | - Best practices and use cases for smart sustainable cities infrastructure - (technical report) | May 2015 | [fg-ssc-0226] |
|  | - ICT architecture of smart sustainable cities - (technical specifications) | May 2015 | [fg-ssc-0345-r1] |
|  | - Multi-service infrastructure for smart sustainable cities in new-build areas - (technical Specifications) | May 2015 | [fg-ssc-0347] |
|  | - Smart sustainable buildings for smart sustainable cities - (technical report) | May 2015 | [fg-ssc-0136-r3] |
|  | - Anonymization infrastructure and open data in smart sustainable cities - (technical report) | May 2015 | [fg-ssc-0234-r4] |
| Working Group 3 (WG3) : KPIs and Metrics for Smart Sustainable Cities | - Standardization activities for smart sustainable cities - (technical report) | May 2015 | [fg-ssc-0275-r2] |

Finalized Working Groups Deliverables of the FG-SSC

The following deliverables have been finalized by FG-SSC and have been submitted for approval 
to the next meeting of ITU-T Study Group 5

| Working Group | Deliverables | Finalization Date | Base Text* *(subsequent revisions) |
| --- | --- | --- | --- |
| Working Group 2 (WG2). Smart Sustainable Cities Infrastructure | - Technical report on Cybersecurity, data protection and cyber resilience in smart sustainable cities | March 2015 | [fg-ssc-0090-r7] |
|  | - Technical report on Information and communication technologies for climate change adaptation in cities | March 2015 | [fg-ssc-0107-r7] |
|  | - Technical report on Integrated management for smart sustainable cities | March 2015 | [fg-ssc-0210-r5] |
| Working Group 3 (WG3) : KPIs and Metrics for Smart Sustainable Cities | - Technical report on Standardization roadmap for smart sustainable cities | March 2015 | [fg-ssc-0274-r3] |
|  | - Technical specifications on Key performance indicators related to the use of information and communication technology in smart sustainable cities | March 2015 | [fg-ssc-0268-r5] |
|  | - Technical specifications on Key performance indicators related to the sustainability impacts of information and communication technology in smart sustainable cities | March 2015 | [fg-ssc-0269-r4] |
|  | - Technical report on Key performance indicators definitions for smart sustainable cities | March 2015 | [fg-ssc-0270-r3] |
| Working Group 4 (WG4): Policy & Positioning (communications, liaisons and members) | - Technical report on Setting the stage for stakeholders’ engagement in smart sustainable cities | March 2015 | [fg-ssc-0113-r9] |

Approved Working Groups Deliverables of the FG-SSC

The following deliverables have been approved by ITU-T Study Group 5 at its meeting
 in Kochi, India (8-19 December 2014).

| Working Group | Deliverables | Approval Date | Base Text* *(subsequent revisions) |
| --- | --- | --- | --- |
| Working Group 1 (WG1). ICT role & roadmap for smart sustainable cities | - Technical report on "An overview of smart sustainable cities and the role of information and communication technologies" | December 2014 | [fg-ssc-0029-r13] |
|  | - Technical report on "Smart sustainable cities: an analysis of definitions" | December 2014 | [fg-ssc-0100-r9] |
| Working Group 2 (WG2). Smart Sustainable Cities Infrastructure | - Technical report on "Smart water management in cities" | December 2014 | [fg-ssc-0122-r7] |
|  | - Technical report on "Electromagnetic field (EMF) considerations in smart sustainable cities" | December 2014 | [fg-ssc-0089-r10] |
| Working Group 3 (WG3) : KPIs and Metrics for Smart Sustainable Cities | - Technical specifications on "Overview of key performance indicators in smart sustainable cities" | December 2014 | [fg-ssc-0267-r7] |

_________________