| Joint Video Experts Team (JVET) of ITU-T SG 16 WP 3 and ISO/IEC JTC 1/SC 29/WG 11 12th Meeting: Macao, CN, 03–12 Oct. 2018 | Document: JVET-L0001-v1 |
| --- | --- |

| Title: | JVET Ad hoc group report: Project management |  |  |
| --- | --- | --- | --- |
| Status: | AHG report input to JVET |  |  |
| Purpose: | AHG report |  |  |
| Author(s) or Contact(s): | Gary J. Sullivan Microsoft Corp. 1 Microsoft Way Redmond, WA 98052 USA Jens-Rainer Ohm Institute of Communication Engineering RWTH Aachen Melatener Straße 23 52074 Aachen, Germany | Tel: Email: Tel: Email: | +1 425 703 5308 garysull@microsoft.com +49 241 80 27671 ohm@ient.rwth-aachen.de |
| Source: | AHG |  |  |

_____________________________

# Abstract

This document reports on the work of the JVET ad hoc group on Project Management, including an overall status report on the VVC standardization project and the progress made during the interim period since the preceding meeting.

# Mandates

At the 11th meeting of the ITU-T/ISO/IEC Joint Video Experts Team (JVET), an ad hoc group on Project Management was established with the following mandates:

- Coordinate overall JVET interim efforts.

- Supervise CE and AHG studies.

- Report on project status to JVET reflector.

- Provide a report to next meeting on project coordination status.

The reflector used for discussions by the JVET and all of its AHGs is the JVET reflector:
jvet@lists.rwth-aachen.de. For subscription to this list, see
http://mailman.rwth-aachen.de/mailman/listinfo/jvet.

- Goals and activity

In the interim period since the 11th JVET meeting, work towards finalizing the following (23) documents had been performed:

- JVET-K1001 Versatile Video Coding specification text (Draft 2)

- JVET-K1002 Algorithm description for Versatile Video Coding and Test Model 2 (VTM 2)

- JVET-K1003 Guidelines for VVC reference software development

- JVET-K1004 Algorithm descriptions of projection format conversion and video quality metrics in 360Lib Version 7

- JVET-K1005 Methodology and reporting template for tool testing

- JVET-K1010, JVET-K1011, and JVET-K1012 JVET common test conditions and software reference configurations for SDR, HDR/WCG, and 360° video

- JVET-K1021 through JVET-K1035, Description of Core Experiments 1 through 15

Furthermore, one last missing output document of the 10th meeting, the Report of results from the Call for Proposals on Video Compression with Capability beyond HEVC JVET-J1003, had been finally delivered.

The work of the JVET overall had proceeded well in the interim period with a huge number of input documents submitted to the current meeting. Intense discussion had been carried out on the group email reflector, and most output documents from the preceding meeting had been produced.

Except as noted below, output documents from the preceding meeting had been made available at the "Phenix" site (http://phenix.it-sudparis.eu/jvet/) or the ITU-based JCT-VC site (http://wftp3.itu.int/av-arch/jvet-site/2018_07_K_Ljubljana/), particularly including the following:

- The meeting report (JVET-K1000) [Posted 2018-10-02]

- Versatile Video Coding (Draft 2) (JVET-K1001) [Posted 2018-07-27, last update 2018-10-01]

- Algorithm description for Versatile Video Coding and Test Model 2 (VTM 2) (JVET-K1002) [Posted 2018-08-10, last update 2018-08-30]

- Guidelines for VVC reference software development (JVET-K1003) [Posted 2018-07-24]

- Algorithm descriptions of projection format conversion and video quality metrics in 360Lib Version 7 (JVET-K1004) [Posted 2018-08-29]

- Methodology and reporting template for tool testing (JVET-K1005) [Posted 2018-07-28, last update 2018-09-26]

- JVET common test conditions and software reference configurations (JVET-K1010) [Posted 2018-08-03, last update 2018-09-17]

- JVET common test conditions and evaluation procedures for HDR/WCG video (JVET-K1011) [Posted 2018-08-22]

- JVET common test conditions and evaluation procedures for 360° video (JVET-K1012) [Posted 2018-07-25]

- Description of CE 1..15 (JVET-K1021..35) [all posted 2018-07-18, last updates until 2018-09-27]

The thirteen ad hoc groups had made progress, and reports from those activities had been submitted.

Software integration of VTM and BMS was finalized approximately according to the plan.

Various problem reports relating to asserted bugs in the software, draft specification text, and reference encoder description had been submitted to an informal "bug tracking" system. That system is not intended as a replacement of our ordinary contribution submission process. However, the bug tracking system was considered to have been helpful to the software coordinators and text editors. The bug tracker reports had been automatically forwarded to the group email reflector, where the issues were discussed – and this is reported to have been helpful.

The software distribution was migrated to GitLab as planned. The bug tacking system for software aspects was not integrated with GitLab for the time being.

More than 500 input contributions to the current meeting (not counting the AHG reports) had been registered for consideration at the meeting. Most of these relate to Core Experiments.

A preliminary basis for the document subject allocation and meeting notes for the 12th meeting had been made publicly available on the ITU-hosted ftp site.