## Slide 1: CE2 status 4:2:0 YCbCr NCL fixed point for HDR Video Coding
D.Rusanovskyy, E. François, L. Kerofsky, T. Lu, K. Minoo
Jan 2016, 12-14, Vancouver

## Slide 2: CE2 Mandates
Develop fully automated encoder/reshaper algorithm as a reference for CE2
Further investigate improvements over the reference code (H2M)
Report results to interim F2F meeting, Jan.2016
Refine CE description if necessary by a resolution of F2F meeting of Jan.2016
Report results of CE to JCT meeting, Feb.2016

## Slide 3: Participants
Participants | Affiliation | Email
Z. Gu K. Minoo | Arris | Zhouye.Gu@arris.com Koohyar.Minoo@arris.com
T. Lu P. Yin | Dolby | tlu@dolby.com pyin@dolby.com
J. Ström | Ericsson | jacob.strom@ericsson.com
Yi-Jen Chiu Yi-Chu Wang | Intel | yi-jen.chiu@intel.com yi-chu.wang@intel.com
Y. He L. Kerofsky Y. Ye | InterDigital | Yuwen.he@interdigital.com Louis.kerofsky@interdigital.com Yan.ye@interdigital.com
Jung Won Kang Jinho Lee | ETRI | jungwon@etri.re.kr jinosoul@etri.re.kr
R. Goris R. Brondjik | Philips | rocco.goris@philips.com robert.brondijk@philips.com
Sungwon Lee D. Rusanovskyy | Qualcomm | lsungwon@qti.qualcomm.com dmytro.rusanovskyy@ieee.org
S. Lasserre F. Le Leannec E. Francois | Technicolor | Sebastien.lasserre@technicolor.com Fabrice.leleannec@technicolor.com edouard.francois@technicolor.com
Elena Alshina Youngo Park | Samsung | elena_a.alshina@samsung.com youngo.park@samsung.com
Cheolkon Jung | Xidian University(China) | zhengzk@xidian.edu.cn

## Slide 4: Timeline / Status
* Software and data available on MPEG ftp site, using usual MPEG credentials
http://wg11.sc29.org/content/
/Explorations/HDR/CEs_Software_113/CE2
Timeline | Status
11/27/2015 – refined CE2 description | delivered on 11/21/2015 (w15795 v8.1)
12/06/2015 – ETM software (base ETM) | delivered on 12/12/2015 *
01/12/2016 – Description reshaper tuning | delivered on 01/12/2016 (JCTVC-W0031/m37536)
01/12/2016 – Results reference ETM | initial results delivered on 12/12/2015 * updated results delivered on 01/12/2016 * cross-checking ongoing
01/20/2016 (tentative) | Cleaned version of ETM (removing useless lines, fixing warnings, fixing some bugs)
01/20/2016 (tentative) | Fully automatic version of ETM reshaper_mode 0
02/01/2016 – Software of CE2 tests | Delivery of CE2 software (only changes from CE2 experiments allowed – cf w15795 v8.1) Other changes considered as CE2-related contributions
02/04/2016 – CE2 tests simulation results | Aligned bitrates required
02/09/2016 – CE2 results and description | 
02/19/2016 – CE2 cross-checking report | Include visual check report
02/26/2016 – decision by JCTVC on final ETM SW version | Testing done using only fully automatic ETM

## Slide 5: ETM SW delivered on 12/12/2015
Inverse reshaper models (cf document MPEG N15792)
  Luma :
    piece-wise polynomial (PWP) model, with 8 pieces
      Yinvr = a0j + a1j . Ydec + a2j . Ydec2
  Chroma :
    piece-wise linear (PWL) model, up to 32 pieces
    mode 0 (intra-plane) :
      Cinvr = Cdec * Scale[ i ] + Offset[ i ]
    mode 1 (cross-plane) :
      sc = Ydn* Scale[ i ] + Offset[ i ]
      Cinvr = offset1 + sc * ( Cinvr – offset2 )

## Slide 6: ETM SW delivered on 12/12/2015
3 reshaper tuning configurations implemented (cf document JCTVC-W0031 / m37536 )
  Config reshaper_mode 0 – HDR only
    Luma PWP 8 pieces
    Chroma mode 0 (intra-plane), PWL 1 piece for Cb / channel + PWL 1 piece for Cr / channel
  Config reshaper_mode 1 – SDR backward compatible
    Luma PWP 8 pieces
    Chroma mode 1 (cross-plane), PWL 8 pieces for Cb / channel + PWL 8 pieces for Cr / channel
  Config reshaper_mode 2 – SDR backward compatible
    Luma PWP 8 pieces
    Chroma mode 1 (cross-plane), PWL 8 pieces for Cb and Cr

## Slide 7: ETM obj. results – mode 0 Full Range
Reference: current CE1 anchors delivered on Nov 10, 2015 (CE1 v2.1)
Test: Constant QPs (bitrates not exactly matched)

## Slide 8: ETM obj. results – mode 0 Standard Range

## Slide 9: ETM obj. results – mode 1 Full Range

## Slide 10: ETM obj. results – mode 1 Standard Range

## Slide 11: Planned experiments
Planed sub-test | Proponents | X-checker | Status
CE2.a-1 Luma ATF with LCS (m37245) – mode 0 | Qualcomm | TBD | Ongoing
CE2.a-2 Automatic reshaping (m37267) – mode 0 | Dolby | TBD | Ongoing
CE2.a-3 ATF for different color spaces (m37091) – mode2 | Arris | TBD | Ongoing
CE2.b-1 Cross-channel reshaping (m37088/m37285) – mode 1 | Technicolor | TBD | Ongoing
CE2.b-2 SDR backward compatibility study (m37092) – mode 2 | Arris | TBD | Ongoing
CE2.c Chroma QP offset (m37179) – mode 0,1,2 | Qualcomm, Arris | TBD | Ongoing
CE2.d DeltaQP adjustment for Luma – mode 0,1,2 | Dolby, Arris | TBD | Ongoing
CE2.e-1 ETM enhancement (PW models, signalling …) – mode 0 | Qualcomm | TBD | Ongoing
CE2.e-2 Harmonizing Y-CbCr reshaping (m37332) – mode 0 | Arris | TBD | Ongoing
CE2.e-3 Automatic selection of ETM parameters – mode 0 | Interdigital | TBD | Ongoing

## Slide 12: Recommendations from Jan12-14 AHG meeting
Decision regarding CE2 experiments in FR / SR
  Configs non-BC (reshaper_mode 0)
    output of inverse reshaper (point B) in SR (cf SMPTE RP 2077)
  Configs BC (reshaper_mode 1 & 2)
    output of decoder (point A) in SR (cf SMPTE RP 2077)
    output of inverse reshaper (point B) in SR (cf SMPTE RP 2077)
Comparisons
  Reshaper_mode 0:
    point B to be compared to CE1 v3.2
  Reshaper_mode 1 and 2:
    Could we test Point A and B independently ?
      The way SDR is generated has huge impact on HDR compression efficiency
    For point A, what should the reference A ?
      Maybe speak rather of examples than reference for point A (a manually graded version cannot be considered as the only reference, since it depends on the artist)