| Joint Video Experts Team (JVET) of ITU-T SG 16 WP 3 and ISO/IEC JTC 1/SC 29/WG 11 18th Meeting: by teleconference, 15–24 April 2020 | Document: JVET-R0005 |
| --- | --- |

| Title: | JVET AHG report: Conformance testing (AHG5) |  |  |
| --- | --- | --- | --- |
| Status: | Input document to JVET |  |  |
| Purpose: | Report |  |  |
| Author(s) or Contact(s): | Jill Boyce Elena Alshina Kei Kawamura Iole Moccagatta Sean McCarthy Karsten Suehring Wade Wan Xiaozhong Xu | Email: | jill.boyce@intel.com elena.alshina@huawei.com ki-kawamura@kddi.com iole.moccagatta@intel.com Sean.McCarthy@dolby.com karsten.suehring@hhi.fraunhofer.de wade.wan@broadcom.com xiaozhongxu@tencent.com |
| Source: | AHG5 |  |  |

_____________________________

# Abstract

This document summarizes the activity of AHG5: “Conformance testing” between the 17th Meeting in Brussels, BE (7–17 Jan 2020) and the 18th Meeting (teleconference, 15-24 April 2020).

# Mandates

At the 17th JVET meeting, the AHG on Conformance testing was established with the following mandates:

- Produce the JVET-Q2008 draft conformance testing specification and develop proposed improvements.

- Study the requirements of VVC conformance testing to ensure interoperability.

- Propose a work plan, including timeline, for preparation of a conformance testing specification and conformance bitstream database.

- Study potential testing methodology to fulfil the requirements of VVC conformance testing.

# Preliminary timeline

At the 16th JVET meeting the following preliminary timeline was agreed on:

- 17th meeting Jan. 2020: Preliminary guidelines for bitstream preparation (e.g., naming conventions),
improved list of conformance bitstreams

- 18th meeting Apr. 2020: Final guidelines for bitstream preparation and improved list of conformance
bitstreams with identified responsible experts, initial bitstreams provided

- 19th meeting July 2020: Confirmed list of bitstreams to be included in v1, collection of bitstream
candidates for CD ballot at next meeting

- 20th meeting Oct. 2020: CD of conformance specification

- 21st meeting Jan. 2021: Final bitstreams provided, DIS ballot in ISO/IEC22nd meeting April 2021: No action pending DIS ballot

- 23rd meeting July 2021: Final conformance specification

# Activities

The AHG activities are on schedule with the preliminary timeline shown in section 2.

Output document JVET-Q2008 “Conformance testing for versatile video coding (Draft 1)” published on 4 March 2020. An editor’s update input document in JVET-R0405 provides additional improvements.

Support was added to the VTM 8.0 SW to output the log file by Alexey Filippov (Huawei), and he provided an initial test bitstream to be used as an example. Many test bitstreams have been provided and uploaded to https://www.itu.int/wftp3/av-arch/jvet-site/bitstream_exchange/VVC/under_test/, with the status summarized in Section 4. Most of the bitstreams are in the VTM-8.0 directory, which indicates that they are decodable by the VTM8.0 software. In some cases, modifications to VTM8.0 were required to decode the bitstreams, in which case the bitstreams are in the VTM-incompatible directory.

Bitstream volunteers are requested to update their bitstreams during the next meeting cycle using the VTM 9.0 and/or VTM 9.1 Volunteers are requested to review the updated conformance specification, for updates to the recommendations for the bitstreams, including the following:

- All files in the zip archive should be in the top level, without a subfolder.

- The .md5 file should contain only the MD5sum value and no additional characters.

- The minimum level that the bitstream conforms to should be used.

- A VTM config file should be included in the .zip file if an unmodified VTM version is used, and the command line used should be included in the .txt file. If a modified version of the VTM is used, the VTM config file should not be included.

The regular JVET e-mail reflector was used for discussions (jvet@lists.rwth-aachen.de).

The AHG5 chairs and JVET chairs can be reached at jvet-conformance@lists.rwth-aachen.de. Participants should not subscribe to this list but may send emails to it.

# Status

The status at the time of preparation of this report is as follows:

- 107 bitstream categories have been identified

- A total of 368 bitstreams have been provided, representing 50 of the 107 categories, 34 of which have been made available, with remaining ones in the process of confirmation and/or refinement based on feedback

- Volunteers have been identified to generate 100 of the 107 categories

- Volunteers are needed for the following categories:

  - 10-bit 4:4:4 with no 4:4:4 specific coding tools enabled

  - 8-bit 4:0:0 in Main 10 profile

  - 8-bit 4:2:0 in Main 10 profile

  - 8-bit 4:2:2 in Main 4:4:4 10 profile

  - 10-bit 4:0:0 in Main 10 profile

  - 8-bit 4:4:4 in Main 4:4:4 10 profile

  - 10-bit 4:2:0 in Main 4:4:4 10 profile

- Bitstream volunteers are now requested to provide descriptions for inclusion in the conformance specification Section 6.6. “Specification of the test bitstreams”

# Issues identified

There is an issue with verification of the spatial scalability conformance bitstreams because the VTM 8.0 software is not able to output selected output layer sets.

# Ftp site information

The procedure to exchange the bitstream (ftp cite, bitstream files, etc.) is specified in Sec 2 “Procedure” of JVET-P2008. The ftp and http sites for downloading bitstreams are

ftp://ftp3.itu.int/jvet-site/bitstream_exchange/VVC

https://www.itu.int/wftp3/av-arch/jvet-site/bitstream_exchange/VVC/

The ftp site for uploading bitstream file is as follows.

ftp://ftp3.itu.int/jvet-site/dropbox/

(user id: avguest, passwd: Avguest201007)

If using FileZilla, the following configuration is suggested:

# Related contributions

| JVET-Q0479 | Updates to conformance testing for versatile video coding |  |
| --- | --- | --- |

# Recommendations

The AHG recommends the following:

- Review related input contributions

- Discuss and refine the list of conformance bitstreams and the conformance specification

- Identify contributors for all identified bitstreams

- Review submitted bitstreams and consider if the flexibility of the tested tool is sufficiently exercised

- Discuss possible implementation in the VTM software the capability to output target output layer sets