## Slide 1: Update on Verification Test Preparation
M. Wien, V. Baroncini, A. Segall, Y. Ye
JVET-S0253-v2

## Slide 2: SDR UHD
NeptuneFountain3
  Re-encoding of rate points with VTM9 completed
  Comparison of performance of VTM8 and VTM9: 0.25% BD rate savings on previous at QPs used in the dry run test
  Updated QP selection in progress

## Slide 3: SDR UHD
TallBuildings
  Set of QPs selected
    HM: 28, 31, 35, 39, 43
    VTM 30, 34, 38, 42, 46
    Rate matching for VTM QP 46, 42, 38, (34)
  Dry run test planned

## Slide 4: SDR HD
Six candidate sequences available on ftp site
Encoding in progress (thanks to TenCent)
Upon availability of bitstreams
  Check of RD curves, pre-screening for lowest / highest VTM QPs
  Definition of 5 VTM / HM QP pairs
  Setup of experts viewing session

## Slide 5: HDR
HDR PQ:
  Three sites now available to perform remote expert viewing (all with LG OLED monitors)
  Work in progress to bring up two more sites with non-LG monitors
    Doublecheck on processing steps on going
    Playout of 4000nits material may require additional pre-processing when using an X550 setup
HDR HLG
  Scan of material appeared to be ok
  Proceeding to QP selection as next step

## Slide 6: 360 Video
New versions HarbourBiking2 and KiteFliteWalking2 uploaded to ftp site (generated by Johannes)
Re-encoding of sequences in progress (thanks to ByteDance and Alibaba)
Viewport extraction done,
Pre-screening for lowest / highest VTM QPs in progress More effort: Consideration of projection formats (PERP, and PCMP <-> GCMP/HEC)
Definition of 5 VTM / HM QP pairs
Setup of experts viewing session

## Slide 7: Conclusions
SDR UHD: converging
SDR HD: preparation started, assessment of current set of test sequences under consideration by end of meeting possible
HDR PQ: working to bring up two more sites for remote expert viewing
HDR HLG: experts assessment of current set of test sequences under consideration by end of meeting seems possible
360 Video: preparation progressing, assessment of current set of test sequences under consideration by end of meeting possible