| Joint Video Experts Team (JVET) of ITU-T SG 16 WP 3 and ISO/IEC JTC 1/SC 29 26th Meeting, by teleconference, 20–29 April 2022 | Document: JVET-Z0005-v2 |
| --- | --- |

| Title: | JVET AHG report: Conformance testing (AHG5) |  |  |
| --- | --- | --- | --- |
| Status: | Input document to JVET |  |  |
| Purpose: | Report |  |  |
| Author(s) or Contact(s): | Dmytro Rusanovskyy Iole Moccagatta Frank Bossen Kei Kawamura T. Hashimoto Hong-Jheng Jhu Karsten Suehring Yue Yu | Email: | dmytror@qti.qualcomm.com iole.moccagatta@intel.com fbossen@sharpsec.com ki-kawamura@kddi.com tomonori.hashimoto@sharp.co.jp jhuhong-jheng@kwai.com karsten.suehring@hhi.fraunhofer.de yue.yu@oppo.com |
| Source: | AHG |  |  |

_____________________________

# Abstract

This document summarizes the activity of AHG5: “Conformance testing” between the 25th Meeting (teleconference, 12–21 January 2022) and the 26th Meeting (teleconference, 20–29 April 2022).

# Mandates

At the 25th JVET meeting, the AHG on Conformance testing was established with the following mandates:

- Study the JVET-Y2026 draft conformance testing for operation rage extensions and investigate the need for improvements.

- Study the requirements of VVC, HEVC, and AVC conformance testing to ensure interoperability.

- Maintain and update the conformance bitstream database.

- Study additional testing methodologies to fulfil the needs for VVC conformance testing.

# Timeline

The progress on the Conformance testing specification is consistent with the preliminary timeline previously agreed, as follows:

- VVCv1 conformance:

  - ISO/IEC FDIS 23090-15 issued from 2021-10 meeting, pending FDIS ballot

  - H.266.1 V1 Consent 2022-01, last call to end 2022-04-28

- VVCv2 conformance:

  - ISO/IEC 23090-15/Amd.1 CDAM: 2021-10

  - ISO/IEC 23090-15/Amd.1 DAM: 2022-01

  - ISO/IEC 23090-15/Amd.1 FDAM: 2022-07

  - ISO/IEC 23090-15/Amd.1 AMD: 2023-01

  - H.266.1 V2 Consent 2022-10

# Status on bitstream submission

The status at the time of preparation of this report is as follows:

- conformance bitstreams for VVC:

  - 104 bitstream categories have been identified

  - At least one bitstream has been submitted in each identified category

  - 283 total bitstreams have been provided, checked, and made available

  - No changes between 25th and 26th meeting.

- conformance bitstreams for VVC operation range extensions:

  - 57 (+6) bitstream categories have been identified

  - Volunteers have been identified to generate bitstreams in all categories

  - Volunteers have been identified to cross-check bitstreams in all (was 47) categories

  - All (was 35) bitstream descriptions have been provided

  - 127 bitstreams of 56 identified categories have been cross-checked and uploaded

  - 1 bitstream of 1 identified category is in the process of being re-generated.

# Activities and Discussion

The AHG activities are on schedule with the preliminary timeline shown in section 2.

VVC activities:

There are not currently any known issues with the other provided VVC conformance bitstream packages. All provided bitstreams can be decoded using VTM16 w/o and with range extension support.

VVC  operation range extensions activities:

- Volunteers to generate and cross-check the bitstreams have been solicited and identified.

- Volunteers and cross-checkers have exchanged bitstreams using their own means, and bitstreams have been uploaded when cross-check has been confirmed.

- Bitstreams have been regenerated and cross-checked following the adoption of JVET-Y0237 option C and filing of VVC conformance tickets #1538 (bad value for gci_num_additional_bits) and #1539 (bad value for sps_bitdepth_minus8). Both tickets have been closed.

- All cross-checked bitstreams can be decoded using VTM16.

- It has been pointed out that some conformance packages generated using RGB data have decoded video checksum files with names ending in .rgb.md5 while Section A.2.2 of JVET-Y2026 stipulates that such filenames should end with .yuv.md5. One suggestion to address this mismatch is to keep yuv.md5 file naming convention for all tests to avoid introducing a new file naming convention and confusion. This may requires re-generating  conformance bitstreams in one category.

- It has been pointed out that for several bitstreams the VTM decoder command line option “--OutputColourSpaceConvert=GBRtoRGB” has been used to produce yuv.md5 files. The decoding directions are provided in the bitstream description files. It was discussed if this information should be also provided in the conformance specification text.

The regular JVET e-mail reflector was used for discussions (jvet@lists.rwth-aachen.de).

The AHG5 chairs and JVET chairs can be reached at jvet-conformance@lists.rwth-aachen.de. Participants should not subscribe to this list but may send emails to it.

# Contributions

There are no input contributions.

# Ftp site information

The procedure to exchange the bitstream (ftp cite, bitstream files, etc.) is specified in Sec 2 “Procedure” of JVET-R2008. The ftp and http sites for downloading bitstreams are

- VVC:

ftp://ftp3.itu.int/jvet-site/bitstream_exchange/VVC

https://www.itu.int/wftp3/av-arch/jvet-site/bitstream_exchange/VVC/

- VVC operation range extensions:

ftp://ftp3.itu.int/jvet-site/bitstream_exchange/VVCv2

https://www.itu.int/wftp3/av-arch/jvet-site/bitstream_exchange/VVCv2

The ftp site for uploading bitstream file is as follows.

ftp://ftp3.itu.int/jvet-site/dropbox/

(user id: avguest, passwd: Avguest201007)

If using FileZilla, the following configuration is suggested:

# Recommendations

The AHG recommends the following:

- Close on VVC operation range extensions checksum files extension for RGB packages.

- Discuss if additional clarification on using “--OutputColourSpaceConvert=GBRtoRGB” should be added to the VVC operation range extensions conformance document.

- Port VVC operation range extensions editorial changes made to ISO/IEC version of the document to JVET document.