| Joint Video Experts Team (JVET) of ITU-T SG 16 WP 3 and ISO/IEC JTC 1/SC 29 28th Meeting: Mainz, DE, 20–28 October 2022 | Document: JVET-AB0001-v1 |
| --- | --- |

| Title: | JVET Ad hoc group report: Project management (AHG1) |  |  |
| --- | --- | --- | --- |
| Status: | AHG report input to JVET |  |  |
| Purpose: | AHG report |  |  |
| Author(s) or Contact(s): | Jens-Rainer Ohm (chair) Institute of Communication Engineering RWTH Aachen Melatener Straße 23 52074 Aachen, Germany Gary J. Sullivan (vice-chair) Microsoft Corp. 1 Microsoft Way Redmond, WA 98052 USA | Tel: Email: Tel: Email: | +49 241 80 27671 ohm@ient.rwth-aachen.de +1 425 703 5308 garysull@microsoft.com |
| Source: | AHG |  |  |

_____________________________

# Abstract

This document reports on the work of the JVET ad hoc group on Project Management, including an overall status report on JVET’s standardization projects and the progress made during the interim period since the preceding meeting.

# Mandates

At the 27th meeting of the ITU-T/ISO/IEC Joint Video Experts Team (JVET), an ad hoc group on Project Management was established with the following mandates:

- Coordinate overall JVET interim efforts.

- Supervise AHG and experiment studies.

- Report on project status to JVET reflector.

- Provide a report to the next meeting on project coordination status.

- Supervise processing and delivery of output documents.

The reflector used for discussions by the JVET and all of its AHGs is the JVET reflector:
jvet@lists.rwth-aachen.de. For subscription to this list, see
https://lists.rwth-aachen.de/postorius/lists/jvet.lists.rwth-aachen.de/.

The number of subscribers (by the beginning of the current meeting) was 1185. Furthermore, the previous lists of joint teams (which were still kept open as archives) had the following number of subscribers:

- JCT-VC – 1158 subscribers

- JCT-3V – 683 subscribers

- JVT-experts – 2063 subscribers

# Goals and activity

The work of the JVET overall had proceeded well in the interim period with significantly higher number of input documents (as compared to the previous meeting) submitted to the current meeting. Intense discussion had been carried out on the group email reflector, and all output documents from the preceding meeting had been produced.

Output documents from the preceding meeting had been made initially available at the JVET web site (https://jvet-experts.org/) or the ITU-based JVET site (http://wftp3.itu.int/av-arch/jvet-site/2022_07_AA_Virtual/). It is noted that the previous document sites http://phenix.int-evry.fr/jvet/, http://phenix.int-evry.fr/jct/, and http://phenix.int-evry.fr/jct3v/ are still accessible, but were converted to read-only.

The list of documents produced included the following, particularly:

- The meeting report (JVET-AA1000) [Posted 2022-08-18, also submitted as WG 5 N 140]

- Errata report items for VVC, HEVC, AVC, Video CICP, and CP usage TR (JVET-AA1004) [Posted 2022-09-14]

- HEVC multiview profiles supporting extended bit depth (Draft 1) (JVET-AA1011) [Posted 2022-10-19, also submitted as WG 5 WD N 143]

- Common Test Conditions for HM video coding experiments (JVET-AA1100) [Posted 2022-10-19]

- New level and systems-related supplemental enhancement information for VVC (Draft 3) (JVET-AA2005) [Posted 2022-07-27, last update 2022-08-08, also submitted as WG 5 DAM N 145]

- Additional SEI messages for VSEI (Draft 2) (JVET-AA2006) [Posted 2022-08-09, last update 2022-08-19, also submitted as WG 5 CDAM N 141]

- Common Test Conditions and evaluation procedures for neural network-based video coding technology (JVET-AA2016) [Posted 2022-08-06]

- Common Test Conditions for high bit depth and high bit rate video coding (JVET-AA2018) [Posted 2022-08-19]

- Film grain synthesis technology for video applications (Draft 2) (JVET-AA2020) [Posted 2022-09-30, last update 2022-10-01, also submitted as WG 5 WD N 142]

- Exploration experiment on Neural Network-based Video Coding (EE1) (JVET-AA2023) [Posted 2022-07-22, last update 2022-08-06, also submitted as WG 5 N 148]

- Exploration experiment on Enhanced Compression beyond VVC capability (EE2) (JVET-AA2024) [Posted 2022-07-222, also submitted as WG 5 N 149]

- Algorithm description of Enhanced Compression Model 6 (ECM 6) (JVET-AA2025) [Posted 2022-10-11, also submitted as WG 5 N 150]

- SEI processing order SEI message in VVC (Draft 1) (JVET-AA2025) [Posted 2022-08-05, also submitted as WG 5 WD N 146]

Furthermore, the following documents were submitted to the ISO/IEC JTC1/SC29 parent body on behalf of its WG 5:

- Recommendations of the 8th WG 5 meeting (WG 5 N 139)

- Disposition of comments received on ISO/IEC 23090-3:202x (2nd Ed.) CDAM 1 (WG 5 N 144)

- Text of ISO/IEC CD 23091-2:202x Coding-independent code points - Part 2: Video (3rd edition) (WG 5 N 147)

- Request for ISO/IEC 23002-7:202x (2nd Ed.) Amd.1 Additional SEI messages (WG 5 N 125)

- List of AHGs established at the 8th WG 5 meeting (WG 5 N 151)

- Liaison statement to ISO/IEC JTC 1/SC 29/WG 1 (JPEG) on JPEG AI and NNVC (WG 5 N 152)

The thirteen ad hoc groups had made progress, and reports from those activities had been submitted. Furthermore, two exploration experiments (EE) on neural network-based video coding and on enhanced compression beyond VVC capability were conducted.

The arrangements for the 28th meeting had not been clear yet by the time of closing the last meeting, but it had been agreed to give the chair the discretion to clarify the situation and communicate via the JVET reflector as soon as possible. The meeting had originally been planned to be held under ITU-T SG16 auspices during Fri. 21 – Fri. 28 October 2022 in Antalya, TR, but that plan had to be cancelled due to difficulties of identifying a suitable meeting venue. ITU-T SG16 later decided to hold their meeting as face-to-face meeting one week earlier (during Mon. 17 – Fri. 28 October 2022) in Geneva, CH, but indicated there was not sufficient room space available in the ITU premises to also host JVET. Therefore, it was not possible to hold the 28th meeting as face-to-face meeting under ITU-T SG16 auspices, and SG16 management agreed that JVET could meet together with other MPEG WGs under SC 29 auspices in Mainz, DE. This also implied that JVET would not need to finish the meeting by Wed. 26 Oct. (before SG16 would start their final WP and SG plenaries); however, it would be necessary to approve and finalize documents to be submitted for ITU-T consent already b Remote participation was provided for experts who were unable to travel. y that date, such that starting the meeting one day earlier than (by Thu. 20 Oct.) was considered to be necessary. This was accordingly announced in the JVET reflector, in the JVET logistics document (https://www.itu.int/wftp3/av-arch/jvet-site/2022_10_AB_Mainz/JVET-AB_Logistics.docx), and in the WG 5 calling notice (N 153) and agenda (N 154) for the 9th WG 5 meeting. Even though this primarily a face-to-face meeting, remote participation will be provided for experts who were unable to travel via zoom.

Software integration was finalized approximately according to the plan.

Various problem reports relating to asserted bugs in the software, draft specification text, and reference encoder description had been submitted to an informal "bug tracking" system. That system is not intended as a replacement of our ordinary contribution submission process. However, the bug tracking system was considered to have been helpful to the software coordinators and text editors. The bug tracker reports had been automatically forwarded to the group email reflector, where the issues were discussed – and this is reported to have been helpful.

Roughly 150 input contributions (not counting the AHG, CE and EE summary reports and crosschecks) had been registered for consideration at the current meeting.

It is further noted that, starting from the twentieth JVET meeting, work items which had originally been conducted by the Joint Collaborative Team on Video Coding (JCT-VC) were continued to be conducted in JVET as a single joint team, as negotiated by the parent bodies. This particularly consists of work on

- High Efficiency Video Coding (HEVC) and its extensions, the development of associated conformance test sets, reference software, verification testing, and non-normative guidance information,

- Specification of Coding-independent Code Points (Video) (CICP), and associated technical report(s),

- Maintenance and minor enhancement work on the Advanced Video Coding (AVC) standard, associated conformance test sets and reference software.

To retain a consistent numbering scheme, the number range of output documents starting from 1001 was reserved for the previous JCT-VC topic items listed above, whereas the number range starting from 2001 was retained for VVC, VSEI and exploration activities.

A preliminary basis for the document subject allocation and meeting notes for the 27th meeting had been made publicly available on the ITU-hosted ftp site http://wftp3.itu.int/av-arch/jvet-site/2022_10_AB_Mainz/.

# Recommendations

The AHG recommends its continuation.