| Joint Video Experts Team (JVET) of ITU-T SG 16 WP 3 and ISO/IEC JTC 1/SC 29 31st Meeting, Geneva, CH, 11–19 July 2023 | Document: JVET-AE0042 |
| --- | --- |

| Title: | AhG14 & AHG11: Report on AhG teleconference on high operation point (HOP) unified filter training |  |  |
| --- | --- | --- | --- |
| Status: | Input document to JVET |  |  |
| Purpose: | Report |  |  |
| Author(s) or Contact(s): | E. Alshina, F. Galpin | Tel: Email: | +49-1624302163 elena.alshina@huawei.com franck.galpin@interdigital.com |
| Source: | AHG |  |  |

_____________________________

# Abstract

This document contains the report on the AhG meeting held on 2023-06-14 to share progress of high operation point (HOP) unified filter training and discuss further steps. This is activity of AhG14 and AhG11. About 20 participants joined teleconference.

HOP training summary:

- NNVC SW is ready for training (also testing after each training stage)

- Stage I training is finished by QUALCOMM, also running in parallel by Tencent, Bytedance, OPPO, Interdigital, Ittiam

Recommendation regarding further steps:

- Select best Model after each stage of training, share and use it by all trainers for next training stage.

- Use Model I trained by Qualcomm (in float, request upload in 24 hours) and start Stage II immediately.

- Conduct next telco on June 28, 1 pm UTC.

# Introduction

Per decision of JVET-AD meeting High Operation Point (HOP) NN-based filter design and training strategy will be unified and filter will be trained jointly [JVET-AD0380] in order to maximize transparency of development process and get training results cross-checked. Joint training of HOP is test EE1-0 in Exploration Experiment 1 on NNVC. Details of filter architecture can be found in EE1 description [JVET-AD2023].

AhG14 (NNVC SW coordinators) implemented HOP and training as described in description [JVET-AD2023].

# Discussion

In order of topics in discussion:

- HOP filter design (just reminder)

- AhG14 presentation

- Testing after each stage of training

- Communucation on HOP training

## AhG14 presentation

Presentation prepared by AhG14 (NNVC SW coordinators) have been presented.

Progress of SW development and related discussions to can be tracked in

https://vcgit.hhi.fraunhofer.de/jvet-ahg-nnvc/VVCSoftware_VTM/-/issues

https://vcgit.hhi.fraunhofer.de/jvet-ahg-nnvc/VVCSoftware_VTM/-/merge_requests

SW branch ready for training

https://vcgit.hhi.fraunhofer.de/jvet-ahg-nnvc/VVCSoftware_VTM/-/tree/VTM-11.0_nnvc/

Training scripts and instructions (readme.md) located

training/training_scripts/NN_Filtering_HOP

For all stages training, w/o removing data 10 TB disk space should be enough.

If one removes data from completed training stage then ~5 TB should be enough.

Reading of training data takes long time. If SSD is used then typically reading time is not a problem. Training patches are stored with up-sampled Chroma (4:4:4, short type). User can reduce reading time if training patches are stored as 4:2:0 and Chroma up-sampled after fetching training patch. If somebody decided to implement then must use same Chroma up-sampling.

After preparing training data for training stage I (not stages II and III) it is recommended to check md5sum, expected md5sum can be found in wiki (https://vcgit.hhi.fraunhofer.de/jvet-ahg-nnvc/VVCSoftware_VTM/-/wikis/home).

Number of epochs in stage I is set to 30 for some participants and 40 for other. It is suggested to keep training running as is and look on test results. After training is finished all trainers are requested to share results (upload excel to the wiki and notify via JVET reflector).

Current status:

- Training parameters:

  - For stage I, number of epochs was changed (40 to 30) to target ~10 days on a A100

  - For stage2/3, we target 10 days on a A100 (20 epochs)

  - “fast” training files is provided (used for debugging)

  - Currently, hyper-parameters are tuned without validation

- At least six parties (all are NNVC SW coordinators) are running training

- Stage I training status:

  - Franck (InterDigital):

    - Validate the whole pipeline with a mock dataset and config (script can be shared)

    - Started stage1 training 40 epochs on slow (V100) machine (current:17, still decreasing))

    - Extracted epoch9 model to start stage2 for validation

    - Performing “fast” training to be ahead of issues (current: stage1/11)

  - Yue (Byetdance):

    - arted stage1 training for normal mode on A100 (current:28/40, still decreasing))

  - Liqiang (Tencent):

    - Started stage1 training for normal mode on A100 (current:23/30, still decreasing))

    - Started stage1 training for fast mode on A100 (current:9/12, still decreasing))

  - Sam (Qualcomm):

    - Completed stage 1 training for normal mode on A100

      - Preliminary inference results in AI, RA configuration

  - Xie (OPPO):

    - Started stage1 training for normal mode on V100 (current:19/40, still decreasing))

  - Jay (Ittiam):

## HOP filter design

Provided here for reference and simplification of discussion. More details in [JVET-AD2023].

477 kMAC/pxl

- Training Model stage I (Intra model)

  - Data extraction for intra from vanilla VTM

  - Model stage I training from scratch for Intra data

- Training Model stage II (Inter model)

  - Data extraction with model#1 (5 days)

  - Model stage II training with extracted data (10 days)

  - Testing (5 days)

- Training stage III (Intra & Inter model)

  - Data extraction with Model stage II

  - Model Stage III training with extracted data

## Testing during training

Random access configuration tests to be performed after each stage of training

| Test | I-frames | P or B-Frames |
| --- | --- | --- |
| anchor | NNVC-5.0-tools off(*) | NNVC-5.0-tools off(*) |
| Test 1A: | NNVC-5.0-tools off +Model stage I | NNVC-5.0-tools off |
| Test 1B: | NNVC-5.0-tools off +Model stage I | NNVC-5.0-tools off +Model stage I |
| Test 2: | NNVC-5.0-tools off +Model stage II | NNVC-5.0-tools off +Model stage II |
| Test 3: | NNVC-5.0-tools off +Model stage III | NNVC-5.0-tools off +Model stage III |

(*)NNVC with all tools off, configured as VTM

## Communication on HOP training

So far all communication was performed among NNVC SW coordinators (~60 e-mails). Discussion of integration orders, bugs, quick verification tests. Milestones (such as NNVC SW releases) announced to the JVET reflector.

Since now SW is mature and ready for training more people can join mail-list (12 JVET members requested to be included).

How to proceed balancing transparency of HOP development process and limiting number of e-mails in JVET reflector?

Test results after each training stage must be announced to JVET reflector.

SW update (such as those which speed up inference) must be announced to the reflector.

Discussion about best model selection after each training stage must happen at JVET reflector.

Selected best model for next training stage uploaded and announced for to the JVET reflector.

For lower level pure technical discussion (such as SW usage, bugs, md5sums check) dedicated mail list can be used.

# Recommendation:

Recommendation1: Select best Model after each stage of training, share and use it by all trainers for next training stage.

Recommendation2: Use Model I trained by Qualcomm (in float, request upload in 24 hours) and start Stage II immediately.

Recommendation3: Conduct next telco on June 28, 1 pm UTC.

Meeting closed at 14.45h UTC.