| Joint Video Team (JVT) of ISO/IEC MPEG & ITU-T VCEG (ISO/IEC JTC1/SC29/WG11 and ITU-T SG16 Q.6) 4th Meeting: Klagenfurt, Austria, 22-26 July, 2002 | Document: JVT-D158 Filename: JVT-D158.doc |
| --- | --- |

| Title: | Preliminary Plan for Verification Testing of Joint Video Specification |  |  |
| --- | --- | --- | --- |
| Status: | Output Document Approved by JVT |  |  |
| Purpose: | For Discussion |  |  |
| Author(s) or Contact(s): | Gary Sullivan Microsoft Corporation One Microsoft Way Redmond, WA 98052 USA | Tel: Email: | +1 (425) 703-5308 garysull@microsoft.com |
| Source: | JVT |  |  |

_____________________________

# Introduction

The test described in this document will provide the verification of the results reached by the JVT group.  Coding efficiency will the tested functionality.

# Coding conditions

Details on the coding condition are under definition and will be provided in the forthcoming versions of this document.

# Schedule

The preliminary schedule for the JVT video formal verification test is here below:

- Test condition selection 	October 2002

- Test sequences selection 	December 2002

- Software availability	March 2003

- Coding the test material 	April 2003

- Preparation and conduction of the tests 	June 2003

- Availability of result 	July 2003

# Selection of the source test material

A tentative list of features of the source material is reported here below (color sampling: all 4:2:0).

  - Low bit rate

    - Raster: QCIF, CIF

    - Scanning: progressive

    - Frame rate: 7.5; 15; 30 Hz

  - Medium bit rate

    - Raster: CIF, ITU-R BT.601

    - Scanning: progressive / interlaced

    - Frame rate: 25; 30 Hz

  - High bit rate

    - Raster: ITU-R BT.601,  720 & 1080

    - Scanning: progressive / interlaced

    - Frame rate: 24, 25; 30 Hz

# References

H.262 | MPEG-2 Video (ITU-T H.262 | ISO/IEC 13818-2) and MPEG-4 Visual (ISO/IEC 14496-2) are the possible candidates to compare the performances of H.264/AVC.

Coding conditions are under definition.

# Other testing activities

It is recognised that at the 61st MPEG meeting an AhG on “Coding efficiency analysis and testing of AVC/JVT codec” has been established.

The outcome of this AhG will be useful and important input to JVT formal verification process.

Preliminary results including:

- coding conditions,

- tools,

- test material,

- SW availability;

are expected to be available by the 63rd MPEG meeting / 6th JVT meeting in order not to impact the above defined schedule.