| ITU - Telecommunications Standardization Sector STUDY GROUP 16 Video Coding Experts Group (Question 15) _________________ Eleventh Meeting: Portland, Oregon, USA, 22-25 August, 2000 | Document Q15-K-55 Filename: q15k55.doc Generated: 25 Aug ’00 |
| --- | --- |

| Question: | Q.15/SG16 |  |  |
| --- | --- | --- | --- |
| Source: | Stephan Wenger TU Berlin, Sekr. FR 6-3 Franklinstr. 28-29 D-10587 Berlin Germany Dave Lindbergh PictureTel Corp. 100 Minuteman Road Andover, MA 01810 USA | Tel: Fax: Email: Tel: Fax: Email: | +49-172-3000813 +49-30-31425156 stewe@cs.tu-berlin.de +1 978 292 4351 +1 978 292 3309 lindbergh@pictel.com |
| Title: | Proposed Rules for accepting new proposals to TMLx and H.26L |  |  |
| Purpose: | Proposal |  |  |

_____________________________

### Proposed Rules for accepting new proposals to TMLx and H.26L

### 1. Abstract

The purpose of this document is to define rules Q.15 agrees to work with for the future standardization process of H.26L.  The rules help to ensure minimal interoperability problems and simple capability negotiation of systems employing H.26L.  To do so, a Profile-Level-Version framework is introduced, that, in spirit, corresponds to the one discussed currently for Annex X (although hopefully doing a better job by preventing divergence at the outset).  Q15 shall not begin the ITU-T approval process for Recommendation H.26L or Annex thereof, until the complete C-code for that version has been shown to work and test vectors have been generated and tested on the C-code model.

### 2. Definitions

A Profile consists of a set of coding /network adaptation tools that are recommended for a specific application.  See the TML document for the current list of Profiles.

A Level describes performance parameters within each Profile, which describe upper limits on decoder capability.  Performance parameters may include maximum picture size, macroblocks per second, bitrate, and similar parameters.  See the Test Model document for a list of Levels.

Within each Profile, successive Versions are defined by Q.15 over time.  Each Version represents the best available technology for the application identified by the Profile at the time of approval of the Version.  The minimum time between new Versions is about 2 years.

Implementations which support a given Version and Level for a given Profile shall also support all lower Versions and Levels for the same profile.

Within a given Version and Profile, the levels are onion-shelled, i.e. a numerically higher numbered level contains all the requirements of all lower levels.

3. Rules for adopting proposals for inclusion into TML and/or H.26L:

Note: in a later stage of the standardization process it may be desirable to have less strict rules for inclusion into TML provided that syntax and semantics of the bitstream/packetstream remain unchanged (Similar to adopting proposals into TMN versus adopting proposals into the H.263++ draft).

- Every proposal of a new Profile or for change of an existing draft Profile must consist of

  - A description of the intended application from a user’s point-of-view.  Example: a video-capable cell-phone or the broadcast transmission of live TV-signals over a managed IP network.  This description should include information such as transmission/storage characteristics, applicability to today’s and future networks and/or storage systems, user demands in terms of picture size, frame rate, and similar.  It should further include a list of required codec attributes for the application.  (For example, “relatively low decoder computational complexity, high decoder implementation complexity acceptable, low RAM memory requirement, and moderate ROM memory requirement”) and a list of Non-Required Attributes for the Application (For example, “Encoder computational complexity may be very high, Algorithmic Delay is unimportant”).

  - A justification why the current H.26L profiles do not sufficiently support such an application.

  - At least one technical proposal for a solution of the posed problem, see below, OR an informative description of a possible solution.  In the latter case it is expected that a detailed proposal will be presented at the next meeting, otherwise the profile, if accepted, will be deleted then.

- All proposals to start work on a new Version of a profile have to include a statement of requirements for the version.  Q15 will, based on these proposals and discussion, agree on a requirements document for the new Version.  This document will include quantitative target values for codec performance metrics such as computational complexity, delay, memory, etc.  The requirements may also specify multiple Levels within the Version.

- All technical proposals for algorithms to be included in a profile have to include

  - The results of a reference implementation relative to the official TML design.  In case of enhancements or evolutionary developments of algorithms already present in TML-n, the results must be based on the most recent TML-n.  In case of algorithms that address fundamentally new issues, it is sufficient that the software is relative to the earlier TML-n-1.  This requirement is distinct from the requirement of timely inclusion of the software implementation into TML-n+1 in case of adoption, see section 4 below.

  - As the H.26L C-code model is a collaborative work by the Q15 experts, copyright on the jointly-developed software code shall reside in the ITU, and contributors must agree to this condition.  Contributors of software code retain the right to do whatever they wish with software they have contributed.  Contributors also retain full patent rights in their contributed algorithms, according to the ITU-T Patent Policy.  The ITU will grant, free of charge, the right to use this software or variations on this software to anyone for purposes of implementation of the standard.  Q.15 intends to include the final C-code version of encoder and decoder into the standard in the form of some normative or informative part of the standard (at the discretion of the group).

  - A textual description that fits into the current structure of the Test Model, and a change-bar version of TML-n including the new proposal as a hint to the editor how the resulting TML-x+1 may look like.

  - Performance and complexity figures as discussed below in the attached “Form for Resource Consumption Metrics”.

  - Q15 will choose proposals that in the opinion of the experts, best meet the Requirements for the profile/version combination.  As the metrics describing the performance offered by contributions will not be directly comparable to the metrics used in the requirements document (due to differences in development platform, optimization, etc.), the experts will have to make judgments about appropriate correction factors to compensate for measurement differences.

4. Procedure to add code of accepted proposals into TML

- Immediately after the closing of each meeting, all proponents of accepted proposals and the software coordinator meet (in person, or by telecommunication) in order to synchronize the implementation efforts.  During this meeting the software coordinator assigns, solely on technical parameters, timeslots, during which proposals will have to be included into the new software release.  Length, order, and eventual overlapping of those timeslots depend on the breakout group’s judgment on the best possible way to integrate the various proposals into the common code base.  All integration work should be finished after half of the period between two meetings (including Study Group meetings that contain a Rapporteur’s meeting).

- The software coordinator maintains an RCS-based source code archive.  Any Q.15 member can request from the software coordinator any version of TML, which will be sent by Email as soon as possible.

- In case of situations where a proponent does not finish the integration work during the assigned timeslot, or the software coordinator judges the integration work’s quality as too poor for acceptance, the software coordinator will inform the Q.15 experts through the Email reflector itu-adv-video.  The Rapporteur then may grant a single time extension for that proponent.  If the Rapporteur doesn’t grant an extension, or if no successful integration work took place during the extension period, the proposal is automatically deemed to be withdrawn.  It may, however, be proposed again at the next meeting.

- Following these procedures, in the middle of the period between two Q.15 meetings, software of reasonable quality will exist, that include all features of the actual TML document.  All integration work for new technical proposals, as discussed in section 3 above, has to take place relative to this software base.

- Software has to be provided in C or C++.  The software should compile at least on the most current version of MS-C++.  The use of specific features of this compiler, however, should be avoided, and the software coordinator will reject code that, in his judgment, is not portable to other platforms.

- There is no real-time requirement for the code, but, as computational complexity is an important factor, the submission of somewhat optimized software is encouraged.  It is Q.15’s intent to keep at least the decoder close to real-time performance (e.g., for QCIF resolution at 15 fps).

# Form for Resource Consumption Metrics

When Q15 experts contribute proposals for H.26L algorithms, contributions must be accompanied by Resource Consumption Metrics.  Contributions without the form below fully populated will not be considered by Q15.

# Algorithm Resource Consumption Metric Form

Algorithm Name: [one line]

Algorithm Description:  [brief summary, one to five lines]

Source:

Contact:

## Encoding metrics

Computational complexity: [cycles/second] on [platform] under [conditions [scene, etc.]]

{ “platform” may be hardware, simulation, or a theoretical calculation.   But it must be stated.}

RAM memory required: [octets] on [platform] under [conditions]

ROM (table) memory required: [octets] on [platform] under [conditions]

Algorithmic delay: [seconds | frames] under [conditions]

Program space: [lines of C] | [bytes of executable] on [platform]

## Decoding metrics

Computational complexity: [cycles/second] on [platform] under [conditions [scene, etc.]]

{ “platform” may be hardware, simulation, or a theoretical calculation.   But it must be stated.}

RAM memory required: [octets] on [platform] under [conditions]

ROM (table) memory required: [octets] on [platform] under [conditions]

Algorithmic delay: [seconds | frames] under [conditions]

Program space: [lines of C] | [bytes of executable] on [platform]

### Efficiency metrics

Signal/noise ratio: [value] under [conditions]

Compression efficiency: [bitrate] at [SNR] under [conditions]

Robustness to errors: [SNR decrease] under [conditions] at [BER] compared to [reference]