- INTERNATIONAL ORGANIZATION FOR STANDARDIZATION

- ORGANISATION INTERNATIONALE NORMALISATION

- ISO/IEC JTC 1/SC 29/WG 11

- CODING OF MOVING PICTURES AND AUDIO

- ISO/IEC JTC 1/SC 29/WG 11N4341

July 2001

| Source: | ## Video/Requirements |
| --- | --- |
| Title: | Proposed Work Plan for the Joint Video Project between ITU-T SG16 and ISO/IEC JTC 1/SC 29/WG 11 |
| Status: | Approved |

The joint project will use H.26L as the starting point to develop a new part of MPEG-4 that will have non-backward compatible (NBC) video syntax and coding tools. Targeted goals are:

- To develop coding algorithms and tools that will provide a significant improvement in coding efficiency (about on average 50% or more bit rate reduction for the same visual quality) over the current MPEG-4 advanced simple profile for a wide range of applications and video material.

- To have a complexity scalable encoder and decoder - implementations for low complexity software or hardware solutions must be enabled.

- To be able to support low delay mode for interactive applications.

- To be able to support different error resilience modes e.g. trade off compression efficiency with increased error resilience, to provide fast mechanisms for recovering from errors.

- To be able to support random access.

- To support video bit rate scalability.

- To be able to support both progressive and interlaced scanned video.

- Support multiple video picture sizes and resolution (e.g. sub-QCIF, QCIF, CIF, HHR, 601, HDTV). Initially, only 4:2:0 and 8 bits video input format would be required.

As ISO/IEC JTC 1/SC 29 and ITU-T SG16 are seeking a collaborative relationship by forming a joint video team (JVT), this work item will result in technically aligned text being approved as an International Standard (ISO) and Recommendation (ITU).

This work is currently understood to include:

Phase 1 (coding efficiency and error resilience; to have FDIS by Dec 2002):

- Finalization of requirements

- Add, replace or modify tools to increase coding efficiency as appropriate following the core experiments.

- Add, replace or modify error resilience tools as appropriate following the core experiments.

- Add tools and syntax to support Interlaced Video

- Make appropriate modifications to the H.26L syntax to support a wide variety of applications

- Integrate with MPEG-4/MPEG-2 system layer (task mainly for MPEG System)

- Conduct complexity analysis (implementation complexity vs coding gain) and ensure complexity scalable design

- Develop new Profile and Level definitions based on application areas and complexity

- Add scalability tools (Temporal, Spatial, FGS)

- Develop buffer models

Tentative schedule (MPEG-4 Part 10)

Joint WD 1 – Oct 2001 [WG11 auspices]

Joint WD 2 – Feb 2002 [ITU auspices]

CD – March 2002 [WG11 auspices]

SoCD – May 2002 [ITU auspices]

FCD – July 2002 [WG11 auspices]

FDIS – Dec 2002 [WG11 auspices]

IS – February 2003

Reference Code (MPEG-4 Part 11):

CD – Dec 2002

FCD – Mar 2003

FDIS – July 2003

IS – Oct 2003

Following a requirements study, the team may decide, upon approval by both bodies, to engage in a Phase 2 effort targeting additional functionality, such as:

- Add shape coding tools

- Combine with MPEG-4 SNHC tools