## Slide 1: Regional Development Forum for Europe "Broadband for Sustainable Development”
20-22 April 2015 / Bucharest, Romania
EUROPE – Regional Initiative 2 Development of broadband access and adoption of broadband 2015-2017 IMPLEMENTATION PLAN

## Slide 2
EUROPE - RI-EUR2: Development of broadband access and adoption of broadband 2015-2017 IMPLEMENTATION PLAN

## Slide 3: RI-EUR2: Development of broadband access and adoption of broadband / 2015-2017 IMPLEMENTATION PLAN
2015
April: Continued development of ITU Interactive Terrestrial Transmission Maps
June : Implementation of the National Broadband Plans across the region (Focus on non-EU countries)
August: New Legislative Paradigms Fostering Broadband Development: Case Study on Portugal
Sept: Regional meetings at INFOFEST 2015 - International Regulatory Conference on Broadband, Montenegro - Workshop on IXP, Montenegro
  October: Support to the development of ITU Quality of Service Training Programme
Nov/Dec: Regional workshop on Quality of Services and Consumer Protection – Italy
May-Dec: Trainings by Centres of Excellence under ITU Academy

## Slide 4: RI-EUR2: Development of broadband access and adoption of broadband / 2015-2017 IMPLEMENTATION PLAN
2016
Q1/2 Regional Conference on Mapping Broadband Infrastructure – Poland
April: Continued development of ITU Interactive Terrestrial Transmission Maps
May: Paper on national strategies for bridging broadband gap in remote and rural areas: Cost-effective solutions for remote and rural areas
June: Regional workshop on IXPs: Building Capacities –
Sept: Regional meetings at INFOFEST 2016 - International Regulatory Conference, Montenegro
Jan-Dec: Trainings by Centres of Excellence under ITU Academy
Dec: Reporting to Regional Preparatory Meeting for WTDC-14

## Slide 5: RI-EUR2: Development of broadband access and adoption of broadband / 2015-2017 IMPLEMENTATION PLAN
2017
March: Continued development of ITU Interactive Terrestrial Transmission Maps
April: Regional Workshop on Broadband – Lithuania
May: Monitoring of the implementation and elaboration of relevant cross-sectoral policies and strategies, including setting up national coordination mechanisms
Sept: Regional meetings at INFOFEST 2017 - International Regulatory Conference, Montenegro
Jan-Dec: Trainings by Centres of Excellence under ITU Academy
Dec: Reporting to Regional Preparatory Meeting for WTDC-14